# FRD-01 — Sahodaya Setup & School Membership: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 68%

- Critical Issues: 4

- Major Issues: 9

- Minor Issues: 11

- Estimated Effort to close gaps: 46-58 person-days (1 senior full-stack dev + occasional QA)

- Overall Priority: High

- One-paragraph summary: The core membership lifecycle (school registration → profile → student/teacher data submission → fee calculation → payment upload → Sahodaya verification → approval → competition-gate unlock) is genuinely implemented end-to-end and is one of the most mature parts of the codebase, backed by real services (RegistrationStatusService, MembershipPaymentApprovalService, SchoolMembershipGate, MembershipRegistrationWindowService) and a working notification/reminder scheduler. The v3 amendment (no Student/Teacher ID cards from Membership) is naturally satisfied — no such generation exists anywhere in this module. However, the Finance & Account Flow described in the FRD (School Ledger Updated → Outstanding Updated → Account Statement) is not implemented for membership fees at all — membership payments never write to LedgerTransaction, there is no school-facing Account Statement page, and multi-year "Outstanding Dues" carry-forward does not exist as a concept in the schema. The FRD's dedicated "Verification Pages" concept (School Profile Verification, Membership Verification as distinct approval stages with remarks/hold and full verification history) is only partially real: what exists is Student/Teacher data-quality "verification" (a boolean flag) plus payment/document approve-reject, but there is no unified verification history log, no "Hold" status anywhere, and no explicit "School Profile Verification" step (profile edits are simply saved, not re-verified). Sahodaya-side Membership Certificate generation and General ID Card templates (still in scope per FRD section 11, and NOT excluded by the v3 amendment) are missing entirely.

# 1. Module Coverage

| FRD Capability | Status | Evidence |
| --- | --- | --- |
| School Registration | Present | Tenant model with membership_status (pending/approved/rejected), application_payload JSON; public application flow feeds MemberSchoolsController@applications/approve/reject/bulkApprove/bulkReject (app/Http/Controllers/SahodayaAdmin/MemberSchoolsController.php). Routes: sahodaya-admin/{tenantId}/schools/applications* (routes/web.php ~L636-644). |
| Membership Management | Present | Annual cycle modeled by Registration (per school/year, registration_status enum: data_pending→data_rejected→payment_pending→payment_submitted→payment_rejected→completed). Driven by RegistrationStatusService, SchoolYearSubmissionReviewService. Migration database/migrations/tenant/2026_06_13_000015_create_annual_registration_tables.php. |
| School Profile | Present | RegistrationProfileController (app/Http/Controllers/SchoolAdmin/RegistrationProfileController.php) — school-side profile edit (school/principal/leadership sections) backed by Tenant.application_payload, not a normalized SchoolProfile table. |
| Principal, Vice Principal & Coordinators | Partial | SchoolContactRequirements::status() and TenantUserController@updateLeadershipContact/provisionLeadershipLogin exist (routes L417-425 school-admin, similar on sahodaya side) — leadership contact fields tracked, but stored inside application_payload JSON blob rather than first-class columns; no dedicated "Coordinators" master/table. |
| Student & Teacher onboarding | Present | Full onboarding via AnnualRegistrationController (counts/students/teachers tabs) + SchoolYearSubmission tri-track model (full_records/counts/teachers) each with its own status/rejection reason. SahodayaProfile.student_data_mode (full_records/counts_only/not_required) and teacher_registration_enabled gate what's required — directly implements FRD business rule "Student and Teacher modules enabled before membership approval" is actually inverted/tied to profile config rather than a step unlocked after registration begins, see Workflow Audit. |
| Membership Verification | Partial | Payment verification (PaymentVerificationController), submission track approval (SubmissionReviewController), document review (SchoolDocumentReviewController), and individual Student/Teacher "verified_at" flags (StudentVerificationController, TeacherVerificationController) all exist — but there is no single "Membership Verification" page/stage that certifies the whole membership record; no explicit Hold status; no verification history timeline (see Verification audit below). |
| Finance integration | Missing/Partial | FeeReceipt (polymorphic) created on membership payment upload/verify — but no LedgerTransaction entry is created for membership fees (searched app/Services/Membership/MembershipPaymentApprovalService.php, app/Http/Controllers/SahodayaAdmin/LedgerController.php — no reference to MembershipPayment in Ledger code). |
| Receipts & Invoices | Partial | Receipt: MembershipReceiptService, resources/views/receipts/membership-official.blade.php, MembershipReceiptController (template edit/preview). No distinct "Invoice" is ever generated — FRD workflow requires Invoice→Payment→Receipt; code goes straight from fee-amount-shown to payment upload; no Invoice Number field/model found (searched app/Models for "Invoice", found only SubscriptionInvoice, FestEventInvoice, McqSchoolFee-adjacent — none for Sahodaya membership). |
| Notifications | Present | MembershipNotifier (app/Services/Membership/MembershipNotifier.php) covers all FRD-listed triggers (application submitted, approved/rejected, data submitted/approved/rejected, payment submitted/verified/rejected, registration completed, window closing reminder, payment due reminder). Scheduled via routes/console.php: membership:send-reminders daily 08:30, membership:update-renewal-status daily 02:00. |
| Reports | Present (large subset) | MembershipReportsController (schools, payment-due, payments-pending, payments-done, submissions tabs + exports) and MembershipReportsController/ReportsHub. Missing a few FRD-named reports (see Report Audit). |
| Audit Logs | Present | Dual system: DataChangeLogger (writes DataChangeLog, tenant-scoped, used pervasively in this module) and PlatformAuditLogger (writes central AuditLog, used for schools.approved, paymentVerified, paymentRejected, reportDownloaded). Covers most FRD section-12 events except "Coordinator changed" as a distinct logged event type (leadership contact changes are saved but not obviously logged with an explicit "Coordinator changed" audit action string — only generic "School registration details updated (leadership)"). |

Overall module coverage: ~68% — core registration/payment/approval loop is strong; Finance/Ledger integration, Invoice generation, unified Verification-history, and a few templates/reports are the weak spots.

# 2. Page-by-Page Analysis

## Page: School Application list & Applications review (Sahodaya)

- Purpose: Sahodaya reviews and approves/rejects pending school membership applications.

- Current Features: Paginated list (Sahodaya/Schools/Applications.vue), search/date filters, bulk approve/bulk reject (MemberSchoolsController@bulkApprove/bulkReject, max 50 at a time), single approve/reject with reason.

- Missing Features: No "Hold" action (FRD section 5 explicitly lists Approve/Reject/Hold) — only approve/reject exist in MemberSchoolsController.

- Wrong Features: None identified beyond the Hold gap.

- Missing Buttons: "Put on Hold" / "Request more info" action.

- Missing Filters: No filter by region or by CBSE affiliation status.

- Missing Reports: "Pending Memberships" is served by this same page but there's no separate exportable Sahodaya report distinct from schools export (see Report Audit).

- Missing Permissions: Uses only sahodaya.admin middleware gate; no granular permission check visible in MemberSchoolsController::approve beyond abort_if($school->parent_id !== $this->sahodaya->id) (tenant isolation good, but no explicit permission/role check like assertStaffCan('membership.manage') that other controllers in this module use, e.g. StudentVerificationController::verify).

- Missing Notifications: None — approve/reject both notify via MembershipNotifier.

- Missing Validations: reason required on reject (good).

- Missing Audit: Reject path only logs via MembershipNotifier/model update — no DataChangeLogger/PlatformAuditLogger call inside reject() or bulkReject() (compare to approveSchool() which does log both). This is an inconsistency — rejections aren't audited the same way approvals are.

- Missing APIs: none identified.

- Priority: Medium (Hold workflow, audit-on-reject gap)

## Page: School Profile (Registration/Profile.vue, school-side)

- Purpose: School completes/edits its profile (contact, principal, leadership) prior to/alongside annual registration.

- Current Features: Sectioned edit (school/principal/leadership), read-only fields (name, code, affiliation, membership status), account (login email/password) update in the same controller.

- Missing Features: No "School Profile Verification" workflow — FRD section 5 explicitly lists this as a verification page; in code, profile edits simply save via RegistrationProfileController::updateProfile() with no pending re-verification status, no Sahodaya-side approval step for profile changes (contrast with StudentEditChangeRequest/UserProfileChangeRequestController which DO have an escalation/approval flow for student data and user account changes — school profile fields have no equivalent).

- Wrong Features: FRD implies "Profile" is a first-class entity; actual implementation stores it as unstructured JSON in Tenant.application_payload, which limits queryability/reporting (e.g., cannot easily report "schools missing principal email" via SQL without JSON extraction).

- Missing Buttons: None for the edit form itself, but no "Submit for re-verification" button anywhere.

- Missing Filters: N/A (single-record page).

- Missing Reports: N/A.

- Missing Permissions: N/A (school_admin-scoped).

- Missing Notifications: Profile edits do not notify Sahodaya at all (compare UserProfileChangeRequestController, which does escalate/notify) — Sahodaya only finds out about profile changes by manually opening the school record.

- Missing Validations: Present via SchoolApplicationForm::schoolProfileValidationRulesForSection.

- Missing Audit: DataChangeLogger::updated is called correctly (RegistrationProfileController.php L138-144).

- Missing APIs: none.

- Priority: High (this is the FRD's explicit "School Profile Verification" requirement and it does not exist as a re-verification workflow)

## Page: Annual Registration (School/Registration/Index.vue)

- Purpose: School-side hub showing registration status, region assignment, fee preview, payment status, workflow progress.

- Current Features: Begin registration, region self-assignment (saveRegion), fee preview (fixed/variable/none), registration window block reasons, renewal detection from prior year, track status/rejection reasons surfaced.

- Missing Features: No visible "Invoice" step/number between fee-calculation and payment — FRD workflow explicitly has Invoice as a distinct stage with an Invoice Number field (FRD section 6, "Required Payment Fields" lists "Invoice Number" separately from Receipt Number). Not found anywhere in Registration/MembershipPayment schema.

- Wrong Features: Workflow effectively is Registration→Data submission→Payment (skips Invoice) rather than FRD's Registration→Profile→Student/Teacher enabled→Upload→Fee Calc→Invoice→Payment→Receipt→Verification→Approval.

- Missing Buttons: "Download Invoice" (does not exist because Invoice concept doesn't exist).

- Missing Filters: N/A.

- Missing Reports: N/A (this is a workflow page, not a report).

- Missing Permissions: N/A.

- Missing Notifications: covered.

- Missing Validations: assertRegistrationEditAllowed enforces window-based edit locks well.

- Missing Audit: DataChangeLogger used on begin().

- Missing APIs: none.

- Priority: High (Invoice gap affects Finance & Account Flow compliance)

## Page: Membership Payment upload (School/Registration/Payment.vue)

- Purpose: School uploads payment proof (bank transfer/UPI) for membership fee.

- Current Features: Late fee calculation from MembershipFeeSlab.due_date/late_fee_amount, prior submitted/rejected payments shown, file upload (pdf/jpg/png, 5MB), UploadBackupService backup of the raw file, auto-supersede of prior submitted/rejected payments.

- Missing Features: No online/gateway payment option — FRD's Required Payment Fields list "Gateway/Transaction ID" implying an online payment gateway path is expected; only manual proof-upload + transaction_ref text field exists (no payment gateway integration class found under app/Services/Membership).

- Wrong Features: "Discount" and "Previous Due" (both explicit FRD Required Payment Fields) are not present as columns on membership_payments or registrations — only amount, and late fee is computed on the fly from the fee slab, not stored/tracked as a due-carry-forward figure.

- Missing Buttons: none for the current flow.

- Missing Filters: N/A.

- Missing Reports: N/A.

- Missing Permissions: N/A (school-scoped).

- Missing Notifications: notifier->paymentSubmitted correctly fires.

- Missing Validations: payment_proof required; amount taken from registration server-side (good — prevents tampering).

- Missing Audit: Both MembershipPayment creation and Registration status change logged via DataChangeLogger.

- Missing APIs: Payment gateway API (Razorpay/PayU/etc.) integration absent.

- Priority: Critical (Discount/Previous-Due/Gateway fields are explicit FRD-mandated payment fields and are entirely absent from the schema)

## Page: Payment Verification (Sahodaya/Membership/Payments.vue)

- Purpose: Sahodaya verifies/rejects uploaded school payment proofs.

- Current Features: Status tabs (payment-due/submitted/verified/rejected/all), summary counts, proof viewer (proof() streams file), verify/reject with reason, export to Excel per status.

- Missing Features: No "Hold" status (FRD section 5). No bulk verify/bulk reject (unlike Student/Teacher verification and School applications, which do have bulk actions) — searched PaymentVerificationController.php, only single-record verify() exists.

- Wrong Features: None beyond the above.

- Missing Buttons: Bulk verify/reject buttons.

- Missing Filters: No filter by payment method or amount range.

- Missing Reports: none beyond what's covered.

- Missing Permissions: No assertStaffCan() gate in PaymentVerificationController::verify() (contrast with Student/Teacher verification controllers which call $this->assertStaffCan('membership.manage')) — any user passing sahodaya.admin middleware can verify payments; inconsistent permission enforcement across the module.

- Missing Notifications: Correctly fires MembershipPaymentApprovalService→MembershipNotifier plus in-app notification.

- Missing Validations: action in:verify,reject; reason required_if reject — good.

- Missing Audit: PlatformAuditLogger::paymentVerified/paymentRejected — present.

- Missing APIs: none.

- Priority: High (missing permission gate is a real security gap; missing bulk actions is a productivity gap)

## Page: Submission Review (Sahodaya/Membership/Submissions.vue, SubmissionShow.vue)

- Purpose: Sahodaya reviews/approves/rejects each school's annual student-count/full-record/teacher submission tracks.

- Current Features: Per-track approve/reject with reason, bulk-approve selected, "approve all pending" global action, submission detail view with sample students.

- Missing Features: No "Hold" status; no verification history (can't see who approved/rejected what and when beyond the single reviewed_by_user_id/reviewed_at pair on the whole submission row — with 3 independent tracks sharing one reviewer/timestamp field, you cannot tell from the DB which reviewer approved which specific track if they differ).

- Wrong Features: school_year_submissions table has a single reviewed_by_user_id/reviewed_at pair shared across all three tracks (full_records/counts/teachers), even though each track has its own status — this under-models the FRD's implied per-track audit trail.

- Missing Buttons: none for current scope.

- Missing Filters: SubmissionReviewController::index() has no filters at all (no search, no status filter, no academic year filter) — just orders by year/school. For a Sahodaya with 100+ schools this will not scale as a usable UI page.

- Missing Reports: none beyond exports already covered.

- Missing Permissions: none beyond global sahodaya.admin gate.

- Missing Notifications: MembershipNotifier::dataApproved/dataRejected fire from SchoolYearSubmissionReviewService (not shown here but referenced).

- Missing Validations: track enum validated.

- Missing Audit: partial (see Wrong Features above).

- Missing APIs: none.

- Priority: Medium-High (filter absence is a real usability gap at scale; per-track audit granularity is a data-quality gap)

## Page: Student Verification / Teacher Verification (Sahodaya/Students/Verification.vue, Sahodaya/Teachers/Verification.vue)

- Purpose: Sahodaya marks individual student/teacher records as "verified" (data-quality/eligibility check), distinct from membership-level verification.

- Current Features: School-grouped summary, verified/unverified counts, single verify, bulk verify (all-unverified or selected), Teacher also supports individual reject with reason (TeacherVerificationController::reject) — Student verification has no reject/unverify action, only forward-only verify().

- Missing Features: Student-side reject/unverify-with-reason (asymmetry vs Teacher). No "re-verification after edits" logic found — FRD section 5 explicitly calls out "Re-verification after edits"; searched StudentController::update()/update flow and did not find any code that clears verified_at when a verified student's core fields are edited by the school. This means a student can be verified, the school can later edit DOB/class/name via change-request approval, and the record stays "verified" without re-triggering verification.

- Wrong Features: None beyond above asymmetry.

- Missing Buttons: Student page needs a "Reject/Unverify" button matching Teacher page.

- Missing Filters: Present (school, verification status, class category, search) for Students; Teacher page lacks class-category-equivalent filter (has school/verification/search only).

- Missing Reports: A dedicated "Verification Status" report per FRD (School Reports: Verification Status) is not exported anywhere (searched MembershipReportsController — no verification-status export route/tab).

- Missing Permissions: assertStaffCan('membership.manage') correctly gates verify/bulkVerify — good practice here (see contrast noted in Payment Verification above).

- Missing Notifications: No notification to school when a student/teacher is verified or (for teacher) rejected — searched both controllers, no NotificationService/MembershipNotifier call in verify()/reject()/bulkVerify().

- Missing Validations: fine.

- Missing Audit: DataChangeLogger::event() used — good.

- Missing APIs: none.

- Priority: High (re-verification-after-edit gap directly contradicts an explicit named FRD requirement; missing report is a Medium item)

## Page: Document Review (Sahodaya/Documents/Review.vue) & Document Types (Types.vue)

- Purpose: Sahodaya manages required document types and reviews school-uploaded documents (affiliation certificate, etc.) with approve/reject.

- Current Features: Status-filtered document list, approve/reject with rejection reason + notification, document type CRUD with validity-months and required flag, scheduled expiry reminders (erp:school-document-expiry-reminders, erp:mark-school-documents-expired — both scheduled).

- Missing Features: No verification history (only single reviewed_by/reviewed_at, no timeline of resubmissions if a school re-uploads after rejection — old rejected document rows are presumably left in place, but no explicit "supersede" chain like MembershipPayment.superseded_by_payment_id).

- Wrong Features: none major.

- Missing Buttons: none.

- Missing Filters: only status filter; no filter by document type or school.

- Missing Reports: no "document compliance" report found in Membership Reports.

- Missing Permissions: none beyond tenant-scope check.

- Missing Notifications: reject notifies; approve does not notify school (searched approve() — no notification call, asymmetric with reject()).

- Missing Validations: fine.

- Missing Audit: none via DataChangeLogger/PlatformAuditLogger in this controller at all (searched file — zero audit calls) — a real gap since document approval/rejection is a compliance-relevant action FRD would expect logged.

- Missing APIs: none.

- Priority: Medium

## Page: Membership Settings (Sahodaya/Membership/Settings.vue)

- Purpose: Sahodaya configures the entire membership fee model, registration windows, class/teaching-type/subject masters, receipt template, mail settings.

- Current Features: Extremely comprehensive — fee type (none/fixed/variable-by-count), fee slabs with due date + late fee, registration window (add/edit open-close), custom class categories + global overrides, custom teaching types + overrides, custom subjects, receipt template editor with logo/seal/signature upload and live preview, outbound mail transport settings (SMTP or ZeptoMail API) with test-send.

- Missing Features: No UI for "Region" enable/disable toggle referenced in FRD section 2 ("Enable/disable regions") beyond the separate Regions page (Sahodaya/Regions/Index.vue) — that's fine structurally, just noting it's a separate page, not part of Settings.

- Wrong Features: none identified.

- Missing Buttons: none.

- Missing Filters: N/A (settings page).

- Missing Reports: N/A.

- Missing Permissions: none beyond tenant gate.

- Missing Notifications: N/A.

- Missing Validations: updateProfile() validates thoroughly.

- Missing Audit: Not fully confirmed for every sub-action (fee slab store/destroy, window update) — spot-checked updateProfile() only; did not trace every one of the ~20 settings endpoints for audit logging in the time available. Flagging as unverified rather than asserting a gap.

- Missing APIs: none.

- Priority: Low (this page is strong; only cosmetic gaps)

## Page: Membership Reports (Sahodaya/Membership/Reports.vue)

- Purpose: Sahodaya-side reporting hub for schools/payments/submissions.

- Current Features: Tabs for schools, payment-due, payments-pending, payments-done; category breakdown by class; Excel export per tab.

- Missing Features: See Report Audit section — "Outstanding Report" (multi-year carry-forward), "Account Statement" (per-school ledger view), "District-wise Schools", explicit "Membership Collection" (an aggregate collection report, separate from raw payments-done list) are not present as named/distinct reports.

- Wrong Features: none.

- Missing Buttons: none.

- Missing Filters: search + date range present; no region filter, no district filter (district isn't tracked anywhere in the schema — searched Tenant/SahodayaProfile for a "district" column, not found).

- Missing Reports: (listed above, see section 7).

- Missing Permissions: none.

- Missing Notifications: N/A.

- Missing Validations: N/A.

- Missing Audit: PlatformAuditLogger::reportDownloaded correctly called on every export.

- Missing APIs: none.

- Priority: Medium-High

# 3. Database Audit

## registrations

- Purpose: One row per school per academic year — the membership lifecycle record.

- Missing Columns (vs FRD Required Payment Fields / workflow): invoice_number, discount_amount, previous_due_amount, verification_status (distinct from registration_status), hold_reason.

- Unused Columns: fee_override (JSON, cast as array) — exists on model but its consumption wasn't traced further; likely used by an admin override tool, not flagged as unused without more evidence — noting as unverified rather than asserting.

- Wrong Data Types: none obviously wrong; membership_fee_amount decimal(10,2) is fine.

- Missing Foreign Keys: school_id is a string tenant-id, not an FK (expected in this tenancy design — central tenants table isn't a normal FK target across tenant DB boundary, this is an accepted pattern in this codebase, not a defect).

- Missing Indexes: registration_status alone is not indexed (only implicit via the school_id+academic_year unique) — reports filtering by status across all schools may do a sequential scan; minor performance note.

- Duplicate Data: none found.

- Normalization Issues: registration_status conflates "data pending/rejected" (submission workflow) with "payment pending/submitted/rejected/completed" (finance workflow) into a single enum — this makes it hard to report "payment status" independently of "data status" without joining back to school_year_submissions, which the code does do via SchoolPaymentStatusResolver, but it's a modeling smell.

## membership_payments

- Purpose: One row per payment attempt per school/year (superseded chain for resubmissions).

- Missing Columns (vs FRD Required Payment Fields): invoice_number, receipt_number (receipt number lives on fee_receipts.id/generated separately via MembershipReceiptService, not duplicated here — acceptable but means you must join to get receipt no.), discount, previous_due, gateway_transaction_id (only generic transaction_ref text field, no explicit gateway/manual distinction), remarks (no free-text remarks column separate from rejection_reason).

- Unused Columns: none identified.

- Wrong Data Types: none.

- Missing Foreign Keys: registration_id has FK (nullOnDelete) — good. fee_receipt_id has FK — good.

- Missing Indexes: (school_id, academic_year) indexed — good. status alone not indexed; verification queue queries filter by status globally across all schools of a Sahodaya (whereIn('school_id', $schoolIds)->where('status', ...)) — could benefit from a composite (status, school_id) index at scale.

- Duplicate Data: superseded_by_payment_id self-referential chain is a reasonable non-duplicative design.

- Normalization Issues: none major.

## sahodaya_profiles

- Purpose: Per-Sahodaya-tenant membership configuration (fee model, data-collection mode, payment instructions, mail settings, receipt template).

- Missing Columns: none vs FRD scope — this table has grown organically (migration + later ALTERs) to cover fee type, windows link, receipt templating, mail transport — it is comprehensive.

- Unused Columns: application_form_config, nav_visibility — used by other features (form builder, nav), not membership-specific but co-located here; not a defect, just noting cross-cutting concerns living in one table.

- Wrong Data Types: none.

- Missing Foreign Keys: tenant_id string, unique — consistent with tenancy design.

- Missing Indexes: tenant_id has a unique index already (from migration).

- Duplicate Data: none.

- Normalization Issues: Mail transport credentials (mail_password encrypted, mail_host, etc.) living inside the membership profile table is a mild separation-of-concerns issue (mail config isn't really a "membership" concept) but is low-risk since it's hidden/encrypted.

## school_year_submissions / submission_students / school_year_student_counts / submission_teachers

- Purpose: Annual data-collection tracking, decoupled from live students/teachers tables (submission is a point-in-time snapshot/counts, not the live registry).

- Missing Columns: Per-track reviewer/timestamp (currently one shared reviewed_by_user_id/reviewed_at for all 3 tracks — see Page Audit above).

- Unused Columns: none identified.

- Wrong Data Types: none.

- Missing Foreign Keys: class_category_id on school_year_student_counts has no FK constraint (just unsignedBigInteger) — should reference class_categories.id.

- Missing Indexes: school_id alone not indexed on school_year_submissions beyond the composite unique with academic_year — acceptable since queries always filter by school_id+year together.

- Duplicate Data: none.

- Normalization Issues: none major beyond the per-track reviewer issue already noted.

## school_documents / school_document_types

- Purpose: Document compliance tracking (affiliation certificate, etc.) separate from the annual registration flow.

- Missing Columns: no academic_year column on school_documents — documents are not scoped to a year, only to validity dates, which may be intentional (documents like affiliation certs aren't annual) but no re-verification/resubmission chain (unlike membership_payments.superseded_by_payment_id).

- Unused Columns: none.

- Wrong Data Types: none.

- Missing Foreign Keys: document_type_id has FK — good.

- Missing Indexes: (school_id, status) indexed — good.

- Duplicate Data: none.

- Normalization Issues: none major.

## fee_receipts (polymorphic, shared across Membership/Fest/Training)

- Purpose: Generic receipt record for any "feeable" model.

- Missing Columns vs FRD Receipt Templates section: no explicit qr_code_path/digital_signature_path columns — QR/signature appear to be rendered from the Sahodaya's receipt template config (receipt_template_json on SahodayaProfile) at render time rather than stored per-receipt; acceptable design but means historical receipts re-render with the *current* template/signature, not a frozen snapshot — a potential audit-integrity concern (if a signatory image changes, old receipts change appearance retroactively).

- Missing Foreign Keys: polymorphic feeable_type/feeable_id — standard Laravel pattern, no FK possible by design.

- Missing Indexes: (feeable_type, feeable_id) and status both indexed — good.

- Normalization Issues: none major.

## regions / school_region_assignments

- Purpose: Sahodaya-defined regions for Kalotsav/event grouping, self- or admin-assigned per school per year.

- Missing Columns: none vs FRD scope (FRD only says "Enable/disable regions" — is_active boolean covers this).

- Missing Foreign Keys: region_id has FK cascadeOnDelete — good.

- Missing Indexes: good coverage (tenant_id, region_id, composite).

- Normalization Issues: none.

## Ledger tables (ledger_transactions, ledger_opening_balances — from CODEBASE_MAP, not read in full)

- Finding: membership_payments verification does not create any LedgerTransaction row (confirmed by reading MembershipPaymentApprovalService::verify() in full — it updates FeeReceipt and Registration only, never touches Ledger). This is the single biggest structural DB/finance gap relative to FRD section 6.

# 4. Masters Audit

| FRD-Implied Master | Present? | Evidence | Tenant-scoped vs Shared |
| --- | --- | --- | --- |
| Membership Fee Slabs | Present | MembershipFeeSlab (sahodaya_id, academic_year) | Correctly Sahodaya-scoped |
| Registration Windows | Present | SahodayaRegistrationWindow | Correctly Sahodaya-scoped |
| Class Categories (global + custom) | Present | ClassCategory::global() (shared) + ClassCategory::forSahodaya() (custom) + ClassCategoryOverride (per-Sahodaya hide/reorder of global ones) | Correct global-with-override pattern |
| Teaching Types (global + custom) | Present | TeachingType/TeachingTypeOverride, same pattern | Correct |
| Subjects (global + custom) | Present | Subject::global()/Subject::forSahodaya() | Correct |
| Master Classes | Present | MasterClass, seeded via MasterClassService::ensureForSahodaya() | Correctly Sahodaya-scoped |
| Regions | Present | Region (per Sahodaya cluster) | Correct |
| School Document Types | Present | SchoolDocumentType (per Sahodaya, seeded via SchoolDocumentTypeSeeder) | Correct |
| District master | Missing | FRD's Sahodaya Reports list "District-wise Schools" — no district field found on Tenant, SahodayaProfile, or application_payload schema definitions searched; district-wise reporting is impossible without this. | N/A |
| Coordinators master (as distinct entity) | Missing | Coordinator is just a leadership_contact field inside application_payload JSON, not a queryable master/table with its own role history. | N/A |
| Fee "Discount" / waiver master | Partial | LedgerController::waiveFee route exists (fee-waiver) but scoped to program/event fees per routes context (L145 in Sahodaya routes, under Finance grouping) — not obviously reachable for membership fee waivers specifically; not fully verified either way in the time available. | Unverified for Membership scope specifically |

No duplicate or clearly "wrong" masters were found in this module — the global+override pattern used for Class Categories/Teaching Types/Subjects is a deliberate, well-executed design.

# 5. Workflow Audit

FRD workflow: School Registration → Complete Profile → Student & Teacher Modules Enabled → Student/Teacher Upload → Membership Fee Calculation → Invoice → Payment → Receipt → Payment Verification → Membership Approval → Competition Modules Enabled

| Step | Status | Evidence |
| --- | --- | --- |
| School Registration | Exists | Public application → Tenant.membership_status = 'pending' → MemberSchoolsController::approve/reject. |
| Complete Profile | Exists but not gated | RegistrationProfileController lets school edit profile anytime; the FRD implies this is a workflow gate *before* Student/Teacher enablement, but in code, Student/Teacher upload access is gated by SahodayaProfile.student_data_mode/teacher_registration_enabled (a Sahodaya-set config flag), not by "has this school completed its profile." A school with an incomplete profile can still submit student/teacher data. |
| Student & Teacher Modules Enabled | Wrong/Different | FRD implies these are enabled as a *workflow step* per school after some gate; actual implementation is a Sahodaya-wide toggle (student_data_mode, teacher_registration_enabled on SahodayaProfile) applied to all schools under that Sahodaya uniformly — there is no per-school "enable student module" action found. |
| Student/Teacher Upload | Exists | AnnualRegistrationController::counts/teachers/students, backed by SchoolYearSubmission tri-track. |
| Membership Fee Calculation | Exists | MembershipFeeCalculator::estimateFeeForSchool/estimateStudentCount, RegistrationStatusService::ensureMembershipFee. |
| Invoice | Missing | No Invoice model/number/document generated anywhere between fee calculation and payment upload — confirmed by searching app/Models for Invoice-related classes (only Fest/MCQ/Subscription invoices exist, none for Sahodaya membership) and by reading AnnualRegistrationController::payment() which goes straight from fee-preview to upload form. |
| Payment | Exists | AnnualRegistrationController::uploadPayment, manual proof-upload only (no gateway). |
| Receipt | Exists | MembershipReceiptService, FeeReceiptService::createForMembershipPayment/syncFromMembershipPayment, membership-official.blade.php. |
| Payment Verification | Exists | PaymentVerificationController::verify, MembershipPaymentApprovalService::verify/reject. |
| Membership Approval | Exists (implicit) | First-time approval happens automatically inside MembershipPaymentApprovalService::verify() when school.membership_status === 'pending' — there is no separate, explicit "Membership Approval" human action distinct from "Payment Verification"; the FRD lists them as two distinct workflow steps but the code fuses them into one action. This may be intentional simplification but is a real deviation worth flagging — a Sahodaya cannot verify payment without simultaneously approving membership, and vice versa, removing a decision point the FRD implies should exist independently. |
| Competition Modules Enabled | Exists | SchoolMembershipGate::isPaid()/blockReason()/assertPaid() correctly gates Fest/Training/MCQ access on membership_status === 'approved' OR a verified payment for the current year OR a completed registration — this is a well-implemented, correctly-designed gate (app/Services/Membership/SchoolMembershipGate.php). |

Summary: 9 of 11 workflow steps exist in some form; Invoice is entirely missing; "Membership Approval" is not a distinct step (auto-merged with Payment Verification); "Student & Teacher Modules Enabled" is a Sahodaya-wide config toggle, not a per-school workflow gate as FRD implies.

# 6. Finance & Account Flow Audit

FRD flow: Membership Fee → Invoice Generated → Payment → Receipt → Payment Verification → School Ledger Updated → Outstanding Updated → Account Statement

- Membership Fee: Implemented (MembershipFeeCalculator, MembershipFeeSlab).

- Invoice Generated: Not implemented (see Workflow Audit).

- Payment: Implemented (proof upload only, no gateway).

- Receipt: Implemented (FeeReceipt, MembershipReceiptService).

- Payment Verification: Implemented (MembershipPaymentApprovalService).

- School Ledger Updated: Not implemented. Traced the full MembershipPaymentApprovalService::verify() method — it touches FeeReceipt, Registration, Tenant.membership_status, and sends notifications, but never instantiates or writes to LedgerTransaction (the model exists per CODEBASE_MAP.md and is used elsewhere for Fest/Finance per FinanceHubController/LedgerController, but not wired to membership payments).

- Outstanding Updated: Not implemented as a carry-forward concept. Registration is a fresh row per academic year; there is no previous_due/carried_forward_amount field, and no code was found that computes "last year's unpaid balance + this year's fee" when calculating what a school owes. FRD business rule #4 ("Outstanding dues carried forward") is not enforced — verified by reading RegistrationStatusService::ensureMembershipFee (only computes current-year fee from slabs, no prior-year balance lookup) and by the schema audit above (no relevant column exists to store it).

- Account Statement: Not implemented. Searched school-side and Sahodaya-side controllers/pages for "account statement" — none found. School Responsibilities section 3 explicitly lists "View account statement" as an FRD requirement; there is no equivalent page. The closest analog is the school's PaymentHistoryController::index (payments list), which is a transaction list, not a running-balance statement.

Required Payment Fields compliance (FRD section 6): Of the 11 listed fields (Invoice Number, Receipt Number, Payment Date, Payment Mode, Gateway/Transaction ID, Reference Number, Amount, Discount, Previous Due, Remarks, Verification Status) — present: Payment Date (created_at), Payment Mode (payment_method), Reference Number (transaction_ref), Amount (amount), Verification Status (status). Missing: Invoice Number, Discount, Previous Due, Remarks (distinct field), and a clean Gateway Transaction ID distinct from generic reference. That is 5 of 11 required fields absent — a significant compliance gap.

# 7. Report Audit

## School Reports (FRD section 10)

| Report | Status | Evidence |
| --- | --- | --- |
| Membership Status | Present | MembershipReportsController schools tab shows membership_status per school. |
| Payment History | Present | PaymentHistoryController::index (school-side). |
| Account Statement | Missing | Searched, not found (see Finance Audit). |
| Outstanding Dues | Missing (as a report; no underlying data model either) | See Finance Audit. |
| Student Strength | Present | categoryBreakdown() in MembershipReportsController, plus SchoolStudentsController::show. |
| Teacher Strength | Partial | Teacher counts appear in submission data (teacher_status) but no dedicated "Teacher Strength" report/export route found comparable to student category breakdown. |
| Verification Status | Missing as an export/report | Verification counts are shown live on the Verification pages but not exportable as a distinct "Verification Status Report". |

## Sahodaya Reports (FRD section 10)

| Report | Status | Evidence |
| --- | --- | --- |
| School Directory | Present (as "schools" export in Member Schools) | MemberSchoolsController::export — but named/framed as verified-schools export, not an explicit "Directory" report with all contact fields. |
| Pending Memberships | Present (implicit via Applications page) | No distinct export route for "pending memberships" as a report — only the interactive Applications page. |
| Pending Verifications | Partial | Payment "submitted" tab + Submission tracks "submitted" status cover this conceptually, but no single unified "Pending Verifications" report aggregating payments+submissions+documents+students+teachers. |
| Membership Collection | Partial | exportPaymentsDone/payments-done tab is the closest equivalent; no aggregate "total collected this period across all schools" summary report beyond the dashboard summary.total_collected figure (which is a live number, not an exportable report). |
| Outstanding Report | Missing | See Finance Audit — no underlying data to report on. |
| Student Strength Summary | Present | categoryBreakdown(). |
| Teacher Strength Summary | Missing | No equivalent aggregate export found for teachers by category/type across all schools. |
| District-wise Schools | Missing | No district field exists in schema (see Masters Audit) — report is structurally impossible without a schema change. |
| Region-wise Schools | Present (partially) | Region/SchoolRegionAssignment exist and are viewable on the Regions page, but no dedicated "Region-wise Schools" export/report route was found in MembershipReportsController. |

Duplicate Reports: None found — if anything, the module under-reports relative to FRD rather than duplicating.

# 8. Notification & Email Audit

FRD Notification Module triggers vs implementation (app/Services/Membership/MembershipNotifier.php):

| FRD Trigger | Implemented? | Method |
| --- | --- | --- |
| Registration submitted | Yes | schoolApplicationSubmitted() |
| Membership invoice generated | N/A — no invoice exists to notify about | — |
| Payment received | Yes | paymentSubmitted() |
| Payment verified | Yes | paymentVerified() (defined but actual verify flow calls registrationCompleted()/schoolApproved() instead — paymentVerified() method appears to be dead code / unused, since MembershipPaymentApprovalService::verify() never calls it, calling registrationCompleted or schoolApproved instead). This is a minor bug: an unused notifier method that duplicates intent of the ones actually wired up. |
| Membership approved/rejected | Yes | schoolApproved(), schoolRejected() |
| Membership renewal reminder | Yes | reminderWindowClosing(), scheduled via membership:send-reminders (daily 08:30, routes/console.php L15) |
| Outstanding reminder | Partial | reminderPaymentDue() exists and is scheduled, but since "Outstanding" (multi-year carry-forward) doesn't exist as a concept, this is really just a "current year payment pending" reminder, not a true outstanding-dues reminder. |

## Email Templates (FRD section 9) vs found blade views (resources/views/emails/membership/)

| FRD Template | Found? | File |
| --- | --- | --- |
| Welcome email | Yes | school-credentials.blade.php / school-approved.blade.php |
| Membership invoice | Missing (no invoice concept) | — |
| Payment acknowledgement | Yes | payment-submitted.blade.php |
| Membership approval | Yes | school-approved.blade.php, registration-complete.blade.php |
| Membership rejection | Yes | school-rejected.blade.php |
| Renewal reminder | Yes (uses generic template) | generic-school.blade.php (reused, not a dedicated renewal-reminder-styled template) |
| Outstanding reminder | Yes (uses generic template) | generic-school.blade.php (reused) |

NotificationTemplate/NotificationLog model usage: This module's email notifications bypass the NotificationTemplate/NotificationLog system entirely, using SahodayaMailer::sendView() directly with hardcoded blade views. NotificationTemplate IS used for in-app notifications in a couple of spots (PaymentVerificationController::notifyMembershipPaymentInApp uses notifyFromTemplate with template keys membership.payment.approved/membership.payment.rejected) — so the module has two parallel, inconsistent notification mechanisms: templated in-app notifications (via NotificationTemplate) and hardcoded blade emails (via MembershipNotifier), with no single source of truth an admin could edit for the email content of most triggers (only NotificationTemplateController lets Sahodaya edit some templates, but the majority of Membership emails are hardcoded PHP/blade, not admin-editable).

# 9. Document/Template Audit

FRD section 11 templates vs found:

| FRD Template | Status | Evidence |
| --- | --- | --- |
| Membership Invoice | Missing | No invoice template/model exists (see Workflow/Finance audits). |
| Membership Receipt | Present | membership-official.blade.php, editable via MembershipReceiptController/Sahodaya/Membership/Settings.vue receipt-template tab (logo, seal, signatures, accent color, QR toggle referenced in template config). |
| Membership Certificate | Missing | Searched app/Http/Controllers/SahodayaAdmin/CertificateTemplateController.php and CertificateTemplate model usage — CertificateTemplateController exists but is used for Fest/event certificates (confirmed via McqTemplateController/McqExamController also referencing CertificateTemplate); no "Membership Certificate" template type or generation path was found tied to Registration/MembershipPayment completion. A school that completes membership does not receive any certificate — only an email + receipt. |
| General Letter Templates | Not verified as present in this module | CircularController exists (circulars, not "general letters" per se) — could be considered a partial equivalent but is a distinct FRD concept (ad hoc single-recipient letter vs broadcast circular); not confirmed either way with full confidence in time available. |
| General ID Card | Missing (and correctly so per v3 — but v3 only excludes Student/Teacher ID cards, not "General ID Card" for staff/officials, which FRD v2 section 11 still lists as in-scope for this module) | Searched for any generic/official ID card generator scoped to Sahodaya Admin/Coordinators/Committee members (as opposed to event participants) — not found. FRD v3's "Official ID Cards for Sahodaya Admin, Coordinators, Judges, Volunteers and Committee Members" is listed under "Event Based ID Cards" in the v3 amendment text, which is ambiguous about whether this belongs to Membership or event modules — flagging as a genuine open question rather than asserting a clean miss, but as read, this capability does not exist anywhere in the codebase (FestIdCardController only issues participant/event ID cards, not officials/committee cards). |

V3 Amendment compliance: Fully compliant. No Student ID Card or Teacher ID Card generation of any kind was found within the Membership module scope (MemberSchoolsController, AnnualRegistrationController, StudentVerificationController, TeacherVerificationController, MembershipReceiptController — none reference ID card generation). All ID card logic found in the codebase (FestIdCardController, FestIdCardQrService, FestIdCardService) is scoped to Fest/event participants, matching the v3 requirement precisely. Student/Teacher IDs (STU/YY/xxxxx, TCH/YY/xxxxx format) are used only as portal login identifiers, consistent with v3's description — confirmed by reviewing reg_no field usage as the login/report identifier in StudentController/TeacherController, not a printable card.

# 10. Business Rules Audit (FRD section 13)

| Rule | Enforced? | Evidence |
| --- | --- | --- |
| Student and Teacher modules enabled before membership approval | Partially — Wrong direction | Actual code allows Student/Teacher data submission at any time based on SahodayaProfile.student_data_mode/teacher_registration_enabled config flags (a Sahodaya-wide setting, not tied to per-school "before approval" gating). The FRD's intent (modules should be enabled prior to approval so schools can submit before being approved) appears satisfied in practice — schools do submit student/teacher data *before* payment/approval as part of the data_pending registration status — but this is coincidental to the workflow ordering, not an explicit rule check anywhere in code (no method asserts "modules must be enabled before approval can proceed"). |
| Competition modules enabled only after membership approval | Enforced | SchoolMembershipGate::isPaid()/assertPaid() — cleanly implemented, used to gate Fest/Training/MCQ access (per SchoolMembershipGate docblock referencing "Programs (fest events, teacher training, Talent Search/MCQ)"). |
| One active membership per academic year | Enforced | DB-level unique constraint ['school_id', 'academic_year'] on both registrations and sahodaya_registration_windows migrations — cannot create two registration rows for the same school/year. |
| Outstanding dues carried forward | Not enforced | No carry-forward mechanism exists at all (see Finance Audit) — this FRD rule is simply not implemented. |
| Every financial transaction updates the school ledger | Not enforced | Confirmed by full read of MembershipPaymentApprovalService — no LedgerTransaction write occurs for membership fee payments (see Finance Audit). |

2 of 5 business rules fully enforced; 1 partially/coincidentally satisfied; 2 not enforced at all.

# 11. Code Quality, Performance, Security spot-check

Only covering files actually opened during this audit:

- Fat controllers: MemberSchoolsController and AnnualRegistrationController are large but reasonably delegate to services (RegistrationStatusService, MembershipRegistrationWindowService, FeeReceiptService) — not egregiously fat, but AnnualRegistrationController (637 lines) mixes registration, students, counts, teachers, and payment concerns in one controller; splitting into per-concern controllers (as SahodayaAdmin side already does with separate PaymentVerificationController/SubmissionReviewController) would improve maintainability.

- Missing service layer: Not an issue here — this module is one of the better-architected ones, with a real app/Services/Membership/ layer (14 service classes) doing the heavy lifting rather than controllers.

- N+1 risk: MemberSchoolsController::attachSchoolMetrics() and MembershipReportsController correctly batch class/student counts via groupBy+pluck rather than per-row queries — good practice observed. SubmissionReviewController::index() eager-loads ['school', 'counts', 'students', 'teachers', 'registration'] for all submissions with no pagination — for a Sahodaya with many schools across many years, this loads every submission's every student/teacher into memory at once; this is a real N+1/scalability risk (not classic per-row N+1, but an unbounded eager-load without limit/pagination).

- Missing tenant-isolation checks: Generally good — most controllers call abort_if($x->parent_id !== $this->sahodaya->id, ...) or scope queries by TenancyDatabase::schoolIdsFor($this->sahodaya->id). One gap found: PaymentVerificationController::verify() checks $payment->school->parent_id !== $this->sahodaya->id (good) but does not additionally call assertStaffCan() for role-based authorization, unlike sibling controllers (StudentVerificationController, TeacherVerificationController) that do call assertStaffCan('membership.manage') — this is an inconsistency, not a missing tenant check per se, but a missing permission check.

- Missing form request validation: Controllers use inline $request->validate() rather than dedicated FormRequest classes throughout this module — functionally fine, but reduces reusability/testability; consistent pattern across the whole module (not a defect introduced by this module specifically, appears to be the project-wide convention).

- Hardcoded values noticed: SubmissionReviewController@bulkApprove caps at max:100; MemberSchoolsController@bulkApprove/bulkReject caps at max:50 — inconsistent bulk-limits across similar bulk actions in the same module, likely arbitrary rather than deliberately tiered.

- Did not check: N+1 in MembershipReportsController categoryBreakdown at very large scale (100+ categories × many schools), nor did I load-test any endpoint; these are noted as unverified rather than claimed as gaps.

# 12. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Membership Invoice (number, generation, template) | Add invoice_number, invoice_generated_at to registrations or new membership_invoices table | New Invoice view/download button on Registration & Payment pages | Insert Invoice step between Fee Calc and Payment | Invoice register | Invoice-generated email/in-app | Generate/download invoice endpoint | 6-8 days | Critical |
| 2 | Discount / Previous Due / Gateway fields on payments | Add discount_amount, previous_due_amount, gateway_transaction_id, remarks to membership_payments | Payment upload form + admin verify screen show these fields | Fee calc includes previous due + discount adjustment | Updated payment export columns | none new | none new (unless online gateway added) | 4-5 days | Critical |
| 3 | Ledger integration for membership payments | None (reuse existing LedgerTransaction) | School/Sahodaya ledger view shows membership entries | On payment verify, write ledger transaction + update running balance | Ledger/Account Statement report | none new | none new | 5-6 days | Critical |
| 4 | Outstanding dues carry-forward | Add carried_forward_amount to registrations, or compute from ledger | Show "previous due" on payment page | Fee calc step reads prior year balance | Outstanding Dues (school + Sahodaya) report | Outstanding reminder (already partially exists, needs real data) | none | 5-7 days | Critical |
| 5 | Account Statement page (school-side) | none (derive from ledger once #3 exists) | New School page: running statement | N/A | Account Statement | none | Export/PDF endpoint | 3-4 days | High |
| 6 | Membership Certificate generation | New membership_certificate_template config (reuse CertificateTemplate pattern) | Certificate template editor + download button on completion | Fire on registration completed | none | Certificate-issued notification | Download/generate endpoint | 3-4 days | High |
| 7 | Hold status across Applications/Payments/Submissions | Add hold to relevant status enums | "Put on Hold" button + reason modal | Insert Hold branch in approve/reject flows | Pending-with-hold filter | Hold notification to school | none | 3-4 days | High |
| 8 | Re-verification after student/teacher edits | Add trigger to clear verified_at on relevant field change | Verification page shows "needs re-verification" badge | Auto-unverify on edit approval | Verification Status report (also missing) | Re-verification-needed notification | none | 2-3 days | High |
| 9 | Bulk verify/reject on Payment Verification page | none | Add checkboxes + bulk action buttons | none | none | none | Bulk verify/reject endpoints | 1-2 days | Medium |
| 10 | Permission gate consistency (assertStaffCan on payment verify, document review) | none | none | none | none | none | none | 1 day | Medium |
| 11 | District field + District-wise Schools report | Add district column to Tenant/SahodayaProfile/school profile fields | Add district to profile form | none | District-wise Schools report | none | none | 2-3 days | Medium |
| 12 | Teacher Strength Summary report + per-submission-track reviewer/timestamp | Add full_records_reviewed_by/_at, counts_reviewed_by/_at, teacher_reviewed_by/_at to school_year_submissions | Report tab + per-track audit display | none | Teacher Strength Summary, better verification history | none | Export endpoint | 3-4 days | Medium |
| 13 | Filters on Submission Review index (search/status/year) | none | Add filter bar to Submissions.vue | none | none | none | none | 1-2 days | Medium |
| 14 | Consolidate notification system (templated emails vs hardcoded blade) | none | Notification Template admin UI extended to cover all Membership triggers | none | none | Makes all Membership emails admin-editable | none | 4-5 days | Low-Medium |
| 15 | Approve-path audit-log parity for document approval and school-application reject | none | none | none | none | none | none | 1 day | Low |