# FRD-02 — Student and Teacher Registry: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 64%

- Critical Issues: 5

- Major Issues: 8

- Minor Issues: 9

- Estimated Effort to close gaps: 34–42 person-days (TC/transfer workflow: 6-8d; academic-year promotion engine: 8-10d; notification wiring: 3-4d; division/section field + reject flow parity: 3d; report registry wiring: 3d; import duplicate-check hardening: 2d; alumni-registry linkage: 3d; masters/QA polish: 4-6d)

- Overall Priority: High

- The core CRUD, bulk-import, and school→Sahodaya verification workflow for both Student and Teacher registries is solidly built and matches the FRD's intent, including a genuinely good edit-lock/change-request/re-verification loop (StudentEditChangeService::applyChanges resets verified_at on every approved edit). However, three of the FRD's named building blocks are missing outright: (1) the Transfer Certificate / "TC Request" workflow has a model and nothing else — no controller, no route, no UI, confirmed by exhaustive route/controller search; (2) there is no student promotion / academic-year rollover engine — AcademicYearController::activate() opens/closes years but never touches a single student record, so classes do not roll forward and there is no mechanism to mark a student graduated; (3) all four FRD-mandated notification triggers (verification pending, approved, rejected, re-verification required) are unwired — no NotificationService/NotificationTemplate call exists anywhere in the verification or change-request code paths, and none of the four slugs are seeded. In addition, "Division" is an explicit FRD student field that the current Student model does not track at all (the underlying class_sections/division table was actively dropped in a later migration), and the Sahodaya report catalog lists "Alumni list" and "Transfer/TC log" as available reports with no working link behind them — a user-facing incoherence, not just a missing feature.

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| Student registration (manual) | Present | app/Http/Controllers/SchoolAdmin/StudentController.php:300 (store), :1042 (createStudentRecord → StudentRecordCreator) |
| Student bulk create (small batch form, ≤25) | Present | StudentController::storeBulk (routes/web.php:311) |
| Student bulk import (CSV/XLSX) | Present | StudentController::importPreview/importStore (routes/web.php:306-307), engine in app/Services/Students/StudentCsvImporter.php |
| Student individual CRUD | Present | StudentController::show/update/destroy |
| Teacher registration (manual) | Present | app/Http/Controllers/SchoolAdmin/TeacherController.php:64 (store) |
| Teacher bulk create (form) | Present | TeacherController::storeBulk |
| Teacher bulk import (CSV/XLSX) | Present | TeacherController::importStore (full inline validator with per-row errors) |
| Edit-lock (registration window enforcement) | Present | app/Services/Students/StudentEditLockService.php (global window + per-school override + emergency lock, 3-tier) |
| Change-request workflow (school-locked edits) | Present | app/Services/Students/StudentEditChangeService.php, app/Models/StudentEditChangeRequest.php, two-stage approval (school → Sahodaya) |
| Re-verification after approved edit | Present | StudentEditChangeService::applyChanges() line 248: $student->update(['verified_at' => null, ...]) after any approved change |
| Student verification (School → Sahodaya) | Partial | Verification authority moved fully to Sahodaya; school-level verify()/bulkVerify() in StudentController.php are hard abort(403) stubs (lines 818-892) — dead code left in place |
| Student verification reject-with-remarks | MISSING | Searched StudentVerificationController.php fully — only verify()/bulkVerify() exist, no reject() method, no route students.verification.reject in routes/web.php (contrast with Teacher, which has teachers.verification.reject) |
| Teacher verification incl. reject-with-remarks | Present | app/Http/Controllers/SahodayaAdmin/TeacherVerificationController.php:104 (reject) |
| Bulk verification / bulk approval-rejection | Partial | Bulk verify exists for both Student and Teacher (bulkVerify in both verification controllers); bulk reject does not exist for either |
| Re-verification history / audit trail page | Partial | Underlying DataChangeLogger events fire (verified, rejected, imported) but no dedicated "verification history" UI page found — history only visible generically via any Audit Log viewer, not a students/teachers-scoped history screen |
| TC / Transfer Certificate workflow | MISSING | App\Models\TcRequest exists (app/Models/TcRequest.php) with fillable fields matching a TC request, but exhaustive search (grep -rl "TcRequest") finds it referenced only in Tenant::tcRequests() relation, SchoolDataPurger (deletes rows on school purge), and one read-only reporting query (QueriesExtendedReports.php:474). No controller, no route (grep across routes/web.php, api.php, tenant.php for tc-request/tc_request/TcRequest = zero matches), no frontend page, no migration file named for tc_requests (table likely created inline elsewhere but is otherwise invisible to the product) |
| Class / section (division) assignment | Partial | school_class_id on Student is present and enforced; no division/section field exists on Student at all — the original class_sections table + class_section_id FK were dropped in database/migrations/tenant/2026_06_13_000010_simplify_students_to_class_only.php, contradicting FRD field list item "Division" |
| Subject / teaching-type assignment (teacher) | Present | Teacher::subject_ids (JSON, cross-DB resolved via Subject::whereIn), teaching_type_id FK, Teacher::schoolClasses() pivot with section |
| Alumni | Partial | App\Models\Alumni + AlumniController (SchoolAdmin) exist, but this is a public-website CMS feature (batch_year, current_role, photo, is_featured, is_approved for the public site) with zero relationship to the Student model or a graduation/promotion event — not the FRD's implied "graduated student becomes alumni" registry linkage |
| Portal login/credentials (student) | Present | StudentPortalProvisioner, portalLoginId() on Student model (uses reg_no), PortalLoginController::school() for branded login |
| Portal login/credentials (teacher) | Present | TeacherPortalProvisioner, Teacher::photoUrl()/portalPhotoUrl(), login via email or login_code |
| Student ID / registration-number scheme | Present | app/Services/Students/StudentRegistrationNumberGenerator.php — format STU/{yy}/{seq}, transactional sequence lock per Sahodaya per year, legacy-format detection and backfill command |
| Teacher ID / employee code scheme | Partial | Teacher has reg_no and a separate login_code (via LoginCodeGenerator), but no equivalent formatted-ID generator class comparable to StudentRegistrationNumberGenerator — no visible standard format enforced |
| Academic year reset / promotion | MISSING | AcademicYearController::activate() (app/Http/Controllers/SahodayaAdmin/AcademicYearController.php:48) opens a new year and closes the old one but contains zero logic to bulk-advance Student.school_class_id, mark students graduated, or carry forward teacher assignments. No Promot*/Rollover* service class exists anywhere under app/Services/ (search performed; only McqSeriesPromotionService, an unrelated exam-tier promotion, was found) |
| Search & filters (student list) | Present | StudentController::studentListQuery() — class/category/status/verification/search, sortable columns |
| Search & filters (teacher list) | Partial | Teacher index() loads the full unpaginated list (Teacher::where(...)->get()) with no server-side filter/search/pagination at all — filtering, if any, must happen client-side in Vue |
| Excel export (student) | Present | StudentController::verificationExport() streams CSV (labelled "Excel Export" in FRD but implemented as CSV, not native .xlsx) |
| Excel export (teacher) | MISSING | No teacher-list CSV/XLSX export endpoint found in TeacherController.php or routes/web.php |
| PDF export / print | MISSING | Searched for Pdf/dompdf/barryvdh in all Student/Teacher/verification controllers — zero matches; only fest/id-card PDF views exist (different module, and explicitly out of scope per FRD-01 amendment) |
| Excel import templates | Present | StudentController::importTemplate() and TeacherController::importTemplate() both generate CSV and XLSX sample templates dynamically seeded from the school's real class/subject/teaching-type masters |
| Duplicate check on import | Partial | Teacher import checks duplicate email robustly (Teacher::where('email',...)->exists(), User::where('email',...)->exists(), in-file duplicate detection); student import has no duplicate check at all — StudentCsvImporter::validateRows() never checks admission number/name against existing students or within the same file |
| Common Masters (Class, Category, Subject, TeachingType, Gender) | Present | Well-designed 2-tier system: global/platform templates (ClassCategory::global(), MasterClass, Subject::global(), TeachingType::global()) with per-Sahodaya overrides/custom rows (ClassCategoryOverride, TeachingTypeOverride, custom Subject/MasterClass rows scoped by sahodaya_id) managed via Admin/MasterDataController.php (platform) and SahodayaAdmin/MembershipSettingsController.php (Sahodaya customization) |
| Participant assignment (student → competition) | Present (adjacent module) | StudentController::registerSportsEvent/registerSportsItems/eligibleSportsItems — this is properly FRD-03/04 territory but is implemented directly inside the Student registry controller (see §11 code-quality note) |
| Reports (registry) | Partial | See §7 — many report entries exist in the registry, several are unwired placeholders |
| Notifications (registry-specific) | MISSING | See §8 |
| Audit logs | Present | DataChangeLogger events fire consistently for create/update/delete/verify/import across both Student and Teacher paths |

# 2. Page-by-Page Analysis

## Page: Student List (School) — resources/js/Pages/Admin/School/Students/Index.vue

- Purpose: School-side roster of its own students with inline edit, bulk upload trigger, verification-status visibility.

- Current Features: paginated/sortable table, class/category/status/verification filters, search, photo quick-edit modal, bulk upload (CSV/ZIP), change-request modal when locked, reg-no backfill action, remove (hard delete).

- Missing Features: no bulk status-change (mark transferred/graduated/withdrawn) despite status enum supporting these values; no CSV/Excel export button on this page (export only exists on the separate, Sahodaya-only-gated VerificationReport page); no "TC issued" indicator or action.

- Wrong Features: "Remove" performs a hard delete() (StudentController::destroy, line 542-560) rather than a soft delete or a status transition to withdrawn/transferred — this destroys history for a record type that FRD treats as an auditable registry entry (no SoftDeletes trait on Student, unlike Teacher which does have SoftDeletes).

- Missing Buttons: "Export", "Issue TC", "Promote to next class", "Mark graduated/transferred".

- Missing Filters: none beyond what exists; academic-year filter would be relevant once promotion exists but is currently moot since students aren't year-scoped post 2026_06_13_000010 migration.

- Missing Reports: n/a (list page).

- Missing Permissions: none obviously broken — assertCanAddStudents/assertCanEditStudents gate correctly.

- Missing Notifications: no toast/flash triggers a Sahodaya-side "new unverified student" notification (silent until Sahodaya manually checks the verification queue).

- Missing Validations: bulk storeBulk caps at 25 rows with no duplicate-name/admission check within the batch.

- Missing Audit: hard delete is logged via DataChangeLogger::deleted (good), but destructive action itself should arguably be blocked/soft in a registry module.

- Missing APIs: none for this page's own operations; Api/V1/School/StudentApiController.php exists as a parallel read surface.

- Priority: High.

## Page: Student Add/Bulk-Create — Create.vue / BulkCreate.vue

- Purpose: single-student registration form and small-batch (≤25) manual entry grid.

- Current Features: class dropdown scoped to school, gender/DOB/photo required, ties into StudentRecordCreator which also auto-assigns reg_no via StudentRegistrationNumberGenerator.

- Missing Features: no Division/Section input field (field does not exist on the model — see §1, §3).

- Wrong Features: none observed.

- Missing Buttons: none.

- Missing Filters: n/a.

- Missing Reports: n/a.

- Missing Permissions: correctly gated by assertCanAddStudents().

- Missing Notifications: none.

- Missing Validations: DOB validated before:today (good); no age-vs-class sanity check (e.g., a 5-year-old assigned to Class 10 is not rejected).

- Missing Audit: creation is logged.

- Missing APIs: n/a.

- Priority: Medium.

## Page: Student Bulk Import — modal-driven via StudentBulkUploadModal.vue, backed by StudentController::importPreview/importStore

- Purpose: CSV/XLSX bulk student upload with preview and per-row error reporting.

- Current Features: template download (CSV+XLSX, seeded with the school's real class names), preview endpoint before commit, all-or-nothing transactional import, async queuing above a configurable row threshold (erp.async_import_threshold), upload backup/versioning via UploadedFileBackup.

- Missing Features: no duplicate-record detection (by name+DOB or admission number) — FRD explicitly lists "Duplicate Check" as an Import/Export requirement (§8 of FRD); ZIP photo-bulk-upload exists but is a separate, undocumented feature not in the FRD's stated scope (extra, not harmful).

- Wrong Features: none.

- Missing Buttons: none.

- Missing Filters: n/a.

- Missing Reports: import error report is present as RPT-STU-010 and is wired (ErpReportQueryService::studentImportErrors).

- Missing Permissions: gated via assertCanAddStudents().

- Missing Notifications: the synchronous import path (importStore, <threshold rows) never calls NotificationService — only the async ImportStudentsJob path does (job line 80-86). A school admin doing a normal small import gets only a flash message, no persisted in-app/email notification, which is inconsistent and means "Upload Completed" notification is only partially wired.

- Missing Validations: no admission-number/name duplicate check (see above).

- Missing Audit: DataChangeLogger::event('imported', ...) fires correctly for both paths.

- Missing APIs: none.

- Priority: High (duplicate-check + notification-parity gaps).

## Page: Student Verification (Sahodaya) — resources/js/Pages/Admin/Sahodaya/Students/Verification.vue

- Purpose: Sahodaya-side review queue: schools summary → drill into one school → verify students individually or in bulk.

- Current Features: verified/unverified/total counts, per-school pending counts, verify-one and verify-all-pending actions, search/class-category filter.

- Missing Features: no reject action (button, form, or backend route) — students can only be verified, never rejected with remarks, despite the FRD explicitly listing "Reject with Remarks" as a Verification Page requirement and the Teacher equivalent having this exact feature.

- Wrong Features: none.

- Missing Buttons: "Reject" / "Reject with remarks".

- Missing Filters: none major.

- Missing Reports: n/a (this page is itself referenced as RPT-STU-006/007).

- Missing Permissions: gated by assertStaffCan('membership.manage'), correct.

- Missing Notifications: verify() action (StudentVerificationController.php:135) never notifies the school or the student/parent that verification succeeded — no NotificationService/NotificationTemplate call in this file at all.

- Missing Validations: n/a.

- Missing Audit: DataChangeLogger::event('verified', ...) fires correctly.

- Missing APIs: none.

- Priority: Critical (reject parity is a direct FRD requirement gap; notification gap compounds it).

## Page: Teacher Verification (Sahodaya) — resources/js/Pages/Admin/Sahodaya/Teachers/Verification.vue

- Purpose: mirror of student verification but for teachers, with reject-with-remarks already implemented.

- Current Features: verify/reject/bulk-verify, subject/teaching-type display, rejection_reason persisted and shown.

- Missing Features: no bulk-reject.

- Wrong Features: none.

- Missing Buttons: bulk reject.

- Missing Filters: no class-category-equivalent filter (teaching-type filter exists in props but the page itself is a thin 43-line file — verify it isn't feature-incomplete vs the student page's richer school-summary view).

- Missing Reports: n/a.

- Missing Permissions: assertStaffCan('membership.manage'), correct.

- Missing Notifications: neither verify() nor reject() call NotificationService — teacher is never told they were verified or why they were rejected other than viewing it themselves in the portal.

- Missing Validations: n/a.

- Missing Audit: logged correctly via DataChangeLogger.

- Missing APIs: none.

- Priority: High.

## Page: Teacher List (School) — resources/js/Pages/Admin/School/Teachers/Index.vue + TeacherController::index()

- Purpose: school's teacher roster with inline management.

- Current Features: full list with subject labels resolved from central Subject master, portal credentials display, photo.

- Missing Features: no pagination, no server-side search/filter — Teacher::where('tenant_id', ...)->get() loads every teacher unconditionally (see §11 performance note); no CSV/Excel export button/route.

- Wrong Features: none.

- Missing Buttons: "Export".

- Missing Filters: teaching-type/subject/status filters absent server-side (list is all client-rendered).

- Missing Reports: n/a.

- Missing Permissions: standard school-admin gating via constructor in SchoolAdminController.

- Missing Notifications: none expected at this page level.

- Missing Validations: none new.

- Missing Audit: update/create logged via DataChangeLogger+PlatformAuditLogger (double-logged, see §11).

- Missing APIs: none.

- Priority: Medium (will become High once a Sahodaya has hundreds of teachers — no pagination is a scale risk).

## Page: TC Request (any role)

- Purpose per FRD: student workflow terminus / transfer-certificate issuance and request tracking.

- Current Features: none — no page exists under resources/js/Pages/** referencing TcRequest/tc-request (confirmed by grep -rln "tc_requests\|tcRequests\|TcRequest" resources/js/ returning zero results).

- Missing Features: entire feature.

- Wrong Features: n/a.

- Missing Buttons: entire request/approve/reject/issue workflow and UI.

- Missing Filters: n/a.

- Missing Reports: RPT-STU-015 "Transfer/TC log" appears in the Sahodaya report catalog UI with classification = 'retain' but no href (ReportRegistry.php:131), i.e. it renders as a dead/unclickable row.

- Missing Permissions: undefined (no controller to gate).

- Missing Notifications: undefined.

- Missing Validations: undefined.

- Missing Audit: undefined.

- Missing APIs: none exist.

- Priority: Critical.

## Page: Alumni (School) — resources/js/Pages/Admin/School/Alumni/Index.vue

- Purpose in current code: public-website CMS content management (approve/feature alumni testimonials for the school's public site).

- Purpose per FRD (implied by student lifecycle "graduated" status + Sahodaya "Alumni list" report): registry-linked record of students who completed schooling.

- Current Features: name/batch_year/role/organisation/photo, approve, feature, delete — all website-display-oriented.

- Missing Features: no link from Student (e.g., no student_id FK on Alumni, no "convert to alumni" action when a student's status becomes graduated).

- Wrong Features: the module conflates "public testimonial content" with "registry alumni record" — FRD's RPT-STU-014 "Alumni list" report has no href either (ReportRegistry.php:130), suggesting the intended registry-alumni reporting was never actually pointed at this CMS table (which would produce a confusing/incomplete report even if wired, since it lacks admission/graduation data).

- Missing Buttons: "Convert graduated student to alumni".

- Missing Filters: none critical.

- Missing Reports: RPT-STU-014 unwired.

- Missing Permissions: standard.

- Missing Notifications: n/a.

- Missing Validations: n/a.

- Missing Audit: none for alumni changes found.

- Missing APIs: none.

- Priority: Medium.

# 3. Database Audit

## students

- Current Table: tenant_id, user_id, academic_year_id (FK to central academic_years/AcademicYearRecord), school_class_id, admission_number, reg_no, roll_number, name, email, dob, gender, blood_group, parent_name, parent_phone, parent_email, address, admission_date, status (enum: active/transferred/graduated/withdrawn), photo, notes, verified_at, verified_by_user_id.

- Purpose: core student record, tenant-scoped.

- Missing Columns: division/section (dropped by 2026_06_13_000010_simplify_students_to_class_only.php along with the whole class_sections table); no tc_issued_at/tc_number link column to support a TC workflow; no promoted_from_class_id/previous_academic_year_id audit trail for promotion history (moot until promotion exists).

- Unused Columns: none obviously unused, though status values transferred/graduated/withdrawn are write-unreachable in current UI/controllers (only filterable, never settable) — effectively dead enum states.

- Wrong Data Types: none found; dob/admission_date/verified_at correctly cast.

- Missing Foreign Keys: school_class_id has an FK at model relation level but the original migration's foreign('school_class_id') was set up against a table (school_classes) that has itself been migrated multiple times — worth a live-schema check in a lower environment, not verifiable from migration diffs alone with full confidence given the volume of incremental migrations.

- Missing Indexes: admission_number has a unique constraint per tenant (2026_06_13_000010) — no composite index on (tenant_id, school_class_id, status) which the list/report queries use frequently (StudentController::studentListQuery, StudentVerificationController school summaries) — likely a performance gap at scale.

- Duplicate Data: none inherent to schema; duplicate-admission-number risk exists at the *application* layer because StudentCsvImporter doesn't pre-check duplicates before insert (DB unique constraint would then reject the whole transaction, but with a raw DB exception message rather than a friendly per-row error).

- Normalization Issues: subject/subject_ids pattern duplicated on Teacher (see below) is a defensible cross-database denormalization (central Subject master vs tenant Teacher rows), documented and intentional per code comment in Teacher::getSubjectsAttribute().

## teachers

- Current Table: tenant_id, user_id, academic_year_id, reg_no, login_code, name, gender, dob, email, mobile, address, photo, designation, designation_id, subject, subject_ids (JSON), teaching_type_id, qualification, experience_years, date_of_joining, employment_status, status (active/inactive only), verified_at, verified_by_user_id, rejection_reason, deleted_at (SoftDeletes).

- Purpose: core teacher record, tenant-scoped, soft-deletable (unlike Student).

- Missing Columns: no employee_code distinct from reg_no/login_code — FRD field list explicitly separates "Teacher ID" and "Employee Code" as two fields; current schema conflates them into reg_no/login_code with no clear single canonical "Employee Code" column.

- Unused Columns: subject (free-text label string) duplicates subject_ids (JSON→resolved labels) — kept in sync by syncSubjectIds() but is redundant storage that can drift if updated by any other path.

- Wrong Data Types: experience_years is unsignedTinyInteger — fine (max 255) but no CHECK constraint matches the app-level max:60 validation (only enforced in PHP, not DB).

- Missing Foreign Keys: teaching_type_id, designation_id are plain unsignedBigInteger with no DB-level foreign key constraint in erp_teacher_expansion migration (relies on Eloquent relation only, not FK-enforced) — orphaned references possible if a TeachingType/Designation master row is deleted.

- Missing Indexes: no index on (tenant_id, status, verified_at) composite used heavily by TeacherVerificationController.

- Duplicate Data: subject vs subject_ids as noted.

- Normalization Issues: subject_ids on both Teacher and SubmissionTeacher (a separate annual-submission staging model) — two parallel representations of the same concept across two tables, increasing drift risk between the "submission" (pre-membership) and "live" (post-membership) datasets.

## student_edit_change_requests

- Current Table: school_id, student_id (nullable, for create-type requests), change_type (update/create), status (pending/approved/rejected), changes_json, photo_path, reason, resolution_note, requested_by_user_id, reviewed_by_user_id, reviewed_at, plus later-added school_approval_status, school_approved_by, school_approved_at, school_rejection_note, submitted_by_role, escalation_type (from model fillable, confirming a later migration extended this table beyond what's shown in the original 2026_07_01_000001 migration).

- Purpose: two-stage (school → Sahodaya) change-request workflow.

- Missing Columns: none obvious — well-designed for its purpose.

- Missing Indexes: (school_id, status) and (student_id, status) both present — good.

- Normalization Issues: none significant.

## tc_requests (inferred; not confirmed in any dedicated migration file)

- Current Table: per model fillable — tenant_id, student_name, class, division, dob, admission_number, academic_year, parent_name, phone, email, reason, status, admin_notes, issued_date.

- Purpose (as designed): looks like a properly-designed TC request table — notably it does carry a division field (contradicting the live students table, which has none), suggesting the TC table was built against an earlier/different Student schema, then the whole feature was abandoned mid-build.

- Missing Columns: none relative to its evident purpose.

- Unused Columns: the entire table is unused in application flow except deletion-on-purge and one reporting query — effectively 100% dead weight in its current state.

- Missing Foreign Keys: no student_id FK — it duplicates student data as free text (student_name, class, dob, admission_number) rather than referencing the students table, which would break traceability if a name changes.

# 4. Masters Audit

- Class Master (SchoolClass): tenant-scoped, tied to ClassCategory — correctly tenant-isolated, provisioned automatically for new schools via SchoolClassProvisioner::ensureForSchool() (called in SchoolAdminController constructor). No duplicates found in schema (unique [tenant_id, name]).

- Class Category Master (ClassCategory): two-tier — global/template rows (sahodaya_id IS NULL) plus Sahodaya-owned custom rows, with a ClassCategoryOverride table to hide/reorder global categories per Sahodaya without duplicating them. This is correct, non-duplicative scoping.

- Master Class (MasterClass): a *template* class list (global, sahodaya_id IS NULL) distinct from the tenant-level SchoolClass — used to seed each school's classes (via MasterClassService, referenced in MembershipSettingsController::index). Correctly scoped; no evidence of drift between MasterClass (template) and SchoolClass (live per-school) beyond intended provisioning.

- Subject Master: same two-tier pattern (Subject::global() + Sahodaya custom rows via sahodaya_id), scopeForSahodaya() correctly unions global + custom. Well-scoped.

- Teaching Type Master: same pattern (TeachingType global + TeachingTypeOverride for hide/reorder + Sahodaya custom rows via storeCustomTeachingType). Well-scoped.

- Gender: not a DB master table — hardcoded enum (male/female/other) validated in multiple controllers consistently. Acceptable for FRD scope (Gender master is trivial), no duplication found.

- Duplicate/Unused masters: none found duplicated; the MembershipSettingsController correctly prevents a Sahodaya from re-adding a subject code that already exists (storeSubject throws ValidationException on duplicate code). No unused/orphaned master tables detected.

- Tenant vs Shared scoping correctness: correct throughout — all four masters (Class Category, Master Class, Subject, Teaching Type) use CentralConnection (central DB) with a nullable sahodaya_id discriminator, which is the right pattern for "global template + per-tenant customization" and is applied consistently.

# 5. Workflow Audit

Student workflow per FRD: Membership/Profile Completed → Student Module Enabled → Manual/Bulk Upload → Submit for Verification → Approve/Reject → Student ID Generated → Student Portal Enabled → Eligible for Competitions & Exams.

- Membership/Profile Completed → Student Module Enabled: enforced elsewhere (FRD-01 territory) via SahodayaProfile/membership gates; SchoolMembershipGate::isPaid() is passed into every school-admin Inertia response (SchoolAdminController::inertia, line 85) — Present, cross-module dependency correctly wired.

- Manual/Bulk Upload: Present, robustly (see §1, §6).

- Submit for Verification: Implicit, not explicit — there is no distinct "submit" action; a newly created/imported student is simply born unverified (verified_at IS NULL) and appears automatically in the Sahodaya queue. This satisfies the FRD's intent without a literal "Submit" button, which is a reasonable simplification, not a gap.

- Approve/Reject: Partial — Approve exists and works correctly (StudentVerificationController::verify/bulkVerify); Reject does not exist for students at all (see §2). This is the single most significant workflow break versus the explicit "Approve/Reject" arrow in the FRD diagram.

- Student ID Generated: Present and well-implemented — StudentRegistrationNumberGenerator assigns STU/{yy}/{seq} transactionally, independent of verification status (ID is assigned at creation/import time, not gated on verification — worth confirming this is the intended sequencing, since FRD diagram places "Student ID Generated" *after* Approve/Reject).

- Student Portal Enabled: Present — StudentPortalProvisioner, but portal provisioning is a manual, separate action (provisionPortal/bulkProvisionPortal, the latter explicitly abort(403)'d in StudentController.php:610 with a comment "Student portal access is managed by your Sahodaya") — not automatically triggered by verification approval. So "Verified → Portal Enabled" is not an automatic pipeline step; Sahodaya staff must take a second manual action. This is a workflow gap relative to the FRD's implied straight-line flow (though defensible as an intentional control point).

- Eligible for Competitions & Exams: Present at the point of use — FestRegistrationEligibilityService::validateStudent() and MCQ eligibility gates are separate FRD-03/07 concerns, correctly external to this module, and do appear to consult verification/portal state at registration time (confirmed via StudentController::eligibleSportsItems calling $eligibility->validateStudent()).

Teacher workflow per FRD: Teacher Module Enabled → Manual/Bulk Upload → Verification → Teacher ID Generated → Teacher Portal Enabled.

- Manual/Bulk Upload: Present.

- Verification: Present, and *more complete than the student side* — includes reject-with-remarks (rejection_reason persisted and surfaced to the teacher via mapTeacher()).

- Teacher ID Generated: Partial — reg_no/login_code assigned via LoginCodeGenerator::assignTeacher(), but no dedicated formatted-ID generator equivalent to the student one was found; format consistency is not guaranteed the same way.

- Teacher Portal Enabled: Present — TeacherPortalProvisioner, invoked automatically on store()/storeBulk()/importStore() when create_login/create_logins flag is true (default true) — this is actually a tighter, more automatic pipeline than the student side, which is inconsistent product behavior between the two registries covered by the same FRD.

Business-rule workflow ("Any approved edit requires re-verification"): Present and correctly implemented (StudentEditChangeService::applyChanges, line 248).

# 6. Import/Export Audit

- Excel Templates: Present for both Student and Teacher, dynamically generated from each school's actual configured classes/subjects/teaching-types (StudentController::importTemplate, TeacherController::importTemplate) — a genuinely good implementation exceeding a static-template baseline.

- Excel Import: Present for both; uses a custom SpreadsheetReader/SpreadsheetWriter service pair rather than Maatwebsite/Excel — confirmed no maatwebsite/excel package reference found in either importer; this is a lighter home-grown implementation (worth noting for future maintainers expecting the Laravel-standard package).

- Duplicate Check: Present for Teacher (email-based, in-file and against-DB), absent for Student (see §1, §3).

- Error Report: Present for both — per-row {row, message} structured errors, surfaced back to the UI via back()->with('importErrors', ...) / back()->with('importResult', ...), and for students additionally queryable later via RPT-STU-010 (ErpReportQueryService::studentImportErrors).

- Excel Export: Present only for the Student *verification report* (verificationExport, CSV format despite FRD calling it "Excel Export"); no equivalent export exists for the plain student list or for the teacher list/roster at all.

- PDF Export: MISSING entirely for both Student and Teacher registries (searched Pdf/dompdf/barryvdh across all relevant controllers — zero hits).

- Print: MISSING — no print-view route/Blade template found for student or teacher rosters (fest-specific print views exist but are out of this module's scope).

- Async import for large files: a genuinely good extra — ImportStudentsJob auto-queues imports above config('erp.async_import_threshold') rows, with UploadedFileBackup tracking status/imported_count/error_count for auditability.

# 7. Report Audit

Cross-referencing FRD §12 (School: Class-wise Students, Teacher List, Verification Status, Student Strength, Teacher Strength; Sahodaya: School-wise Strength, Pending Verification, Teacher Summary, District/Region Summary) against the live ReportRegistry/ErpReportQueryService:

| FRD Report | Registry Entry | Wired? |
| --- | --- | --- |
| Class-wise Students | RPT-STU-003 "Class-wise summary" | Yes — links to /membership/reports |
| Teacher List | RPT-TCH-001 | Yes |
| Verification Status (student) | RPT-STU-006/007 "Verification pending/completed" | Yes — links into the verification page itself |
| Verification Status (teacher) | RPT-TCH-006/007 | Yes |
| Student Strength | RPT-SCH-003 "Student count by school" | Yes |
| Teacher Strength | RPT-SCH-004 "Teacher count by school" | Yes |
| School-wise Strength (Sahodaya) | RPT-STU-001, RPT-TCH-004 | Yes |
| Pending Verification (Sahodaya) | RPT-STU-006, RPT-TCH-006 | Yes |
| Teacher Summary | RPT-TCH-001/004 | Yes (basic; no dedicated "summary" aggregate beyond list) |
| District/Region Summary | RPT-SCH-009 "Cluster/district summary" | No href — classification new with no runnerHref, i.e., listed but not runnable (unlike other new rows that do carry a runnerHref + true runnable flag) |
| (Extra, FRD-listed under Student fields) Alumni list | RPT-STU-014 | No href at all |
| (Extra) Transfer/TC log | RPT-STU-015 | No href at all |
| (Extra) Category-wise teaching type / Subject-wise / Qualification-wise / Experience-wise (teacher) | RPT-TCH-002/003/008/009 | No href at all — four teacher reports listed with zero implementation |

Assessment: the reporting *infrastructure* (ReportRunner, CSV export dispatcher, filter options service) is strong and the majority of FRD-named reports are genuinely wired. But roughly 6 of the ~27 student/teacher-related registry rows are placeholder entries with no backing route or query handler — a user opening the Sahodaya Reports Hub will see these listed as available and get a dead link or no-op, which is worse from a UX-trust standpoint than not listing them at all.

# 8. Notification Audit

FRD §13 requires: Upload Completed, Verification Pending, Approved, Rejected, Reverification Required.

| FRD Trigger | Found? | Evidence |
| --- | --- | --- |
| Upload Completed | Partial | Only in ImportStudentsJob::handle() (async path) via NotificationService::notify(...) with ['in_app', 'email'] channels. The synchronous StudentController::importStore and the entire TeacherController::importStore path never call NotificationService — no notification fires for the common case (small file, synchronous import). |
| Verification Pending | MISSING | No notification dispatch found anywhere a student/teacher record becomes unverified (creation, or reset via markStudentUnverified/edit-approval) — Sahodaya only discovers pending records by manually opening the verification queue. |
| Approved (verified) | MISSING | StudentVerificationController::verify() and TeacherVerificationController::verify() both update the DB and log to DataChangeLogger but never call NotificationService/NotificationTemplate. No seeded template slug for this either (NotificationTemplatesSeeder.php has student.portal.provisioned/teacher.portal.provisioned but nothing for verification approval). |
| Rejected | MISSING | TeacherVerificationController::reject() persists rejection_reason but never notifies the teacher/school. Student-side reject doesn't exist at all (§1). No seeded template slug. |
| Reverification Required | MISSING | The re-verification reset (applyChanges() nulling verified_at) is silent — no notification to the school or Sahodaya that a record dropped back into the unverified queue. |

Conclusion: only "Upload Completed" is even partially implemented (and only on one of four import code paths); the other three FRD-mandated triggers have zero implementation and zero seeded NotificationTemplate rows. This is the largest single-category gap in the module measured by FRD-line-items-missing.

# 9. Document Audit

Per the FRD-01 amendment, printable Student/Teacher ID cards are explicitly out of scope for this module. Confirmed: no student/teacher-registry ID-card generator exists. Searches for student.*id.*card, StudentIdCard, TeacherIdCard, id-card across SchoolAdmin, SahodayaAdmin controllers and resources/views return only fest/competition participant ID-card code (FestIdCardController.php, resources/views/fest/id-cards/, FestCatalogController.php, FestSchoolReportController.php) — a genuinely separate feature belonging to FRD-03/04 (competition participant credentials), not the registry. The module correctly does not implement out-of-scope ID cards. No other certificate/document generation (e.g., a "bonafide certificate" or similar) exists for this module, which is consistent with FRD-02's scope (no such document is FRD-required here).

# 10. Business Rules Audit

| FRD Rule | Enforced? | Evidence |
| --- | --- | --- |
| "Student & Teacher modules available before membership approval." | Present (adjacent module dependency, correctly wired) | SchoolMembershipGate::isPaid() passed into every school-admin page; specific gating logic lives in FRD-01 territory but the registry pages do consume the flag. |
| "Only verified records can participate [in competitions]." | Present | FestRegistrationEligibilityService::validateStudent() is invoked at registration time (StudentController::eligibleSportsItems) — worth a deeper FRD-03/04 audit to confirm verification status is actually one of the checked conditions inside that service, but the call chain exists and is the correct integration point. |
| "Any approved edit requires re-verification." | Present, correctly implemented | StudentEditChangeService::applyChanges() nulls verified_at/verified_by_user_id on every applied update; direct (non-change-request) edits via StudentController::update() also call markStudentUnverified() (line 529) and TeacherController does NOT do this for teachers — inconsistency: a direct teacher update via TeacherController::update() (line 442-463) does not reset verified_at, meaning an already-verified teacher record can be edited without triggering re-verification, violating this business rule for the Teacher side specifically. |
| "Competition registration requires active membership." | Present (adjacent) | Enforced via SchoolMembershipGate at the point of use across event registration controllers (FRD-03 territory, cross-checked only for wiring presence here). |

Notable defect: the re-verification business rule is enforced for Students but not enforced for Teachers on direct edits — TeacherController::update() has no equivalent of markStudentUnverified(). This is a genuine, specific, evidenced bug against an explicit FRD business rule.

# 11. Code Quality, Performance, Security Spot-Check

(Limited to files actually opened during this audit.)

- Fat controller: app/Http/Controllers/SchoolAdmin/StudentController.php is 1,183 lines and mixes at least four distinct concerns — CRUD, bulk import, verification (albeit disabled), and fest/sports competition registration (registerSportsEvent, registerSportsItems, eligibleSportsItems, festIdCard — lines 120-270). These sports-registration methods belong in a Fest/Sports controller, not the Student registry controller; this is a module-boundary violation that will make both FRD-02 and FRD-03/04 harder to maintain independently.

- Dead code left in place: StudentController::verify(), bulkVerify(), verificationReport(), verificationExport(), bulkProvisionPortal() all begin with a hard abort(403, ...) (lines 610, 676, 759, 820, 847) — meaning ~280 lines of this file are unreachable in production but still compiled/maintained/routed. This is a real maintenance and audit-confusion cost (a naive reviewer could easily believe school-level verification exists because the code is there).

- N+1 risk: TeacherController::index() (school side) loads the *entire* teacher table unconditionally with ->get() (no pagination), then does an eager-loaded map — acceptable at small scale but will degrade linearly with teacher count; combined with the missing composite index noted in §3, this is a scale risk for larger Sahodayas.

- Double audit logging: TeacherController::update()/store() call both DataChangeLogger and PlatformAuditLogger for the same event (e.g., lines 99, 403, 459-460) — redundant writes to two separate audit systems for the same action; not incorrect, but suggests the two audit subsystems haven't been consolidated (relevant to FRD-15, flagged here as observed in this module's files).

- Tenant isolation: consistently checked via abort_if($student->tenant_id !== $this->school->id, 403) / abort_if($teacher->tenant?->parent_id !== $this->sahodaya->id, 403) patterns across every controller method touched — no missing-isolation-check was found in the files read for this audit.

- Validation: generally strong (Rule::exists(...)->where('tenant_id', ...) scoping on class IDs prevents cross-tenant class assignment); DOB before:today consistently enforced.

- Hardcoded values: StudentRegistrationNumberGenerator::PREFIX = 'STU' and the regex ^STU\/\d{2}\/\d{3,}$ are hardcoded platform-wide (not Sahodaya-configurable) — acceptable for a single fixed scheme but means a Sahodaya cannot customize its own student-ID prefix format if ever required, a soft constraint worth flagging.

- Security: no obvious SQL injection risk (all queries use Eloquent query builder); photo upload paths go through TenantStorage helpers rather than raw Storage::put, which is good practice; ZIP photo-bulk-upload (uploadPhotosZip) extracts entries by filename match against reg_no/admission_number/email without any path-traversal-specific hardening visible in the excerpt read, though ZipArchive + explicit pathinfo() extraction reduces most such risk — not flagged as critical but worth a dedicated security pass in FRD-15's audit.

# 12. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | TC / Transfer Certificate full workflow (request, review, issue, log) | Add student_id FK to tc_requests, add tc_number/issued_by columns | New pages: request form (school), review queue (Sahodaya), issued-TC log | Student status → transferred on TC issuance | Wire RPT-STU-015 to real query | TC requested / TC issued notifications | SchoolAdmin\TcRequestController, SahodayaAdmin\TcRequestController + routes | 6-8 days | Critical |
| 2 | Academic-year promotion / rollover engine | Add previous_school_class_id, promoted_at to students (optional but recommended) | New "Promote students" screen (bulk, by class, with review-before-commit) | Tie into AcademicYearController::activate() or a separate explicit promotion action | New "Promotion history" report | Promotion completed notification | New PromotionService + controller/route | 8-10 days | Critical |
| 3 | Student verification reject-with-remarks + bulk reject (parity with Teacher) | none | Add reject button/modal to Verification.vue (student) | Reject sets verified_at=null + stores remarks (needs new rejection_reason column on students, mirroring teachers) | none new | Rejected notification | StudentVerificationController::reject/bulkReject + routes | 2-3 days | Critical |
| 4 | Notification wiring for Verification Pending / Approved / Rejected / Reverification Required (both Student & Teacher) | Seed 4 new NotificationTemplate rows | Minor (toast confirmation only) | Insert NotificationService::notify() calls into verify(), reject(), applyChanges(), creation paths | none new | This row itself | none new | 3-4 days | Critical |
| 5 | Division/Section field on Student | Add division/section string or FK column to students | Add field to Create/Edit/Import forms and list column | Import template + validators updated | Class-wise reports should include division breakdown | none | Update StudentController validators, StudentCsvImporter | 3 days | High |
| 6 | Teacher re-verification-on-edit business rule | none | none | TeacherController::update() must null verified_at/verified_by_user_id like the Student path does | none | none | none | 0.5 day | High |
| 7 | Report registry dead links (Alumni list, Transfer/TC log, District/Region summary, 4x teacher breakdown reports) | none | Either implement or remove from catalog | none | Implement RPT-SCH-009, RPT-STU-014, RPT-STU-015, RPT-TCH-002/003/008/009 as real queries | none | Extend ErpReportQueryService | 3 days | Major |
| 8 | Student CSV import duplicate-check | none | Surface duplicate warnings in preview | Add pre-insert duplicate check by admission_number/name+DOB | none | none | none | 1-2 days | Major |
| 9 | Teacher list export (CSV/XLSX) + server-side pagination/search | none | Add filters, pagination, export button to Teacher Index | none | none | none | New export endpoint | 2-3 days | Major |
| 10 | Student list export button (plain roster, not just verification report) | none | Add "Export" button on Students Index | none | none | none | Reuse/extend verificationExport | 1 day | Major |
| 11 | PDF export / print views for student & teacher rosters | none | Print button | none | none | none | New PDF-export controller action (dompdf) | 3-4 days | Major |
| 12 | Alumni ↔ Student registry linkage | Add student_id nullable FK to alumni | "Convert to alumni" action on graduated students | Tie into future promotion engine's graduation step | Fix RPT-STU-014 | none | Extend AlumniController | 2-3 days | Major |
| 13 | Remove/gate the 280 lines of dead-403'd student verification code in StudentController | none | none | Delete or clearly @deprecated-mark unreachable methods | none | none | none | 1 day | Minor |
| 14 | Split sports-registration methods out of StudentController into a Fest/Sports-owned controller | none | none | Move registerSportsEvent/registerSportsItems/eligibleSportsItems/festIdCard | none | none | none | 2 days | Minor |
| 15 | Formatted Teacher-ID generator parity with StudentRegistrationNumberGenerator | Possibly add employee_code distinct column | none | Standardize teacher ID format | none | none | New TeacherRegistrationNumberGenerator | 2 days | Minor |
| 16 | Composite indexes: students(tenant_id,school_class_id,status), teachers(tenant_id,status,verified_at) | Add indexes | none | none | none | none | none | 0.5 day | Minor |
| 17 | Consolidate double audit logging (DataChangeLogger + PlatformAuditLogger) in Teacher flows | none | none | none | none | none | none | 1 day | Minor |