# FRD-05 — Kalotsav Management: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 62%

- Critical Issues: 2 / Major Issues: 6 / Minor Issues: 7

- Estimated Effort: 38–50 person-days

- Overall Priority: High

- Kalotsav rides entirely on the shared Fest competition engine (FestEvent, FestEventItem, FestParticipant, FestRegistration, FestSchedule, FestMark, FestQualification, FestAppeal, FestSubstitutionRequest) via event_type = 'kalolsavam', and for the generic parts (registration → fee → invoice → payment → verification → approval → chest numbers → stage order → results → reports → certificates) it gets full parity with Sports/other fest programs — this is genuinely solid, well-built infrastructure. The gaps are concentrated in the THREE explicitly-named "separate/independent" modules the FRD calls out (Appeal Management, Special Qualification Management, Court/Administrative Entry Management) — none of these exist as distinct modules; only a generic, thin FestAppeal/FestSubstitutionRequest exists and Special Qualification / Court-Administrative-Entry have no code footprint whatsoever. In addition, the three original Kalotsav* DB tables/models are confirmed-dead legacy CMS artifacts superseded by a migration command, yet one of them (KalotsavEvent) is still silently wired into the live public website's "upcoming events" widget, which will therefore show stale/disconnected data unless someone manually maintains it in parallel with real Fest events. A large, detailed forward-looking implementation plan (docs/MCS_KALOTSAV_IMPLEMENTATION_PLAN.md) describes Digi Fest, regional-zone Kalotsav, MCS-specific scoring/participation combo rules, and Appendix I–IV judge/appeal PDF forms as not yet built — confirming these are known, planned, unaddressed gaps rather than my own inference.

# 1. Module Coverage

| FRD Capability (Section 1) | Status | Evidence |
| --- | --- | --- |
| Kalotsav Competition Management (generic event/item/registration/results lifecycle) | Present | app/Models/FestEvent.php, FestEventItem.php, FestRegistration.php filtered by event_type='kalolsavam'; routes in routes/includes/sahodaya_event_programs.php:18 and routes/includes/school_event_programs.php:23 |
| Registration & Verification | Present | App\Http\Controllers\SchoolAdmin\FestRegistrationController (shared), reg → fee → invoice → payment → verify flow generic across programs |
| Participant Pool (Event Head → pool → item registration) | Partial | FestEventStudentRegistrationController::store/bulkAssign exist generically, but no explicit "Participant Pool" concept/table separate from direct item registration — FRD's pool-first model (school registers Event Head, pools students, then does item registration) is not a distinct step in code; students go straight into item registration |
| Items (Stage / Off Stage / Digi Fest / Literary / Fine Arts as configurable "Competition Areas") | Partial | app/Support/data/cksc_kalolsav_items.php has a category field (fine_arts, literary, music, dance, drama, technology) and stage_type (on_stage/off_stage) per item — but there is no first-class "Competition Area" master/entity as FRD Section 3 describes (Stage, Off Stage, Digi Fest, Literary, Fine Arts, Custom Areas as configurable top-level groupings). "Digi Fest" as a named area does not exist in the CKSC catalog at all — only appears in the *unbuilt* MCS plan doc |
| Stage Management (chest no., roll no., stage order, batch, time-slot, avoid-same-school-consecutive) | Partial | FestChestNumberService, FestScheduleController (auto-generate, stages, venues, clash detection) all exist and work — but "avoid same-school consecutive slots" rule is NOT implemented; FestScheduleConflictService only detects participant/stage double-booking, not school-adjacency (see app/Services/Events/FestScheduleConflictService.php, no school-adjacency logic found) |
| Result Workflow (Attendance → Judge Marks → Tabulation → Verification → Publish) | Present | FestMark, FestJudgeScore, FestAttendance models + Portal/JudgeDashboardController, Portal/FestMarkCoordinatorController, publish gated by EventLifecycleGate |
| Appeal Management (separate module) | Partial | FestAppeal model exists (app/Models/FestAppeal.php) with reason, fee_amount, fee_paid_at, status, resolved_by, resolution_note — but it is a thin, generic, shared model (not kalotsav-specific), has no "School Appeal vs Sahodaya Appeal against State" two-tier distinction, no document upload field, no committee-review workflow states beyond a single status/resolution note, no "hold/withhold result" flag distinct from status. Controller: FestAppealsHubController |
| Special Qualification Management (separate module: consent/withdrawal, replacement, tie/lot, override, School→Region→Sahodaya→State) | MISSING | Searched app/Models and app tree for tie, lot, withdrawal, consent_letter, declined_state, replacement participant — no matches (only match was in the *unbuilt* plan doc). FestQualification model (app/Models/FestQualification.php) only tracks event_id, item_id, participant_id, next_level_event_id, promoted_at — a simple promotion record, no consent/decline/replacement/tie fields at all |
| Court / Administrative Entry Management (separate module: Court Order, Govt Order, Committee Approval, late entry, audit trail) | MISSING — searched app/Models, app/Http/Controllers for "court", "administrative entry", "government order" (case-insensitive) — zero matches anywhere in the codebase |  |
| Regional & State Workflow (School → Region (optional) → Sahodaya → State) | Present | Region, SchoolRegionAssignment models (FRD-01 scope); FestStateProgram, FestStateProgramPropagation, Admin/KalotsavStateController implement Sahodaya→State propagation; Region step is optional per FRD and region assignment does exist generically, though not integrated into Kalotsav-specific flow beyond the unbuilt MCS regional-zone plan |
| Documents (ID cards, Judge Sheets, Attendance Sheets, Result Sheets, Certificates) | Present | FestReportCatalog exports: judge-sheet, attendance-sheet, id-cards-by-head, results, generic CertificateTemplate per event_type |
| Reports (13 named reports) | Partial | See Section 6 below — most present generically, some (Appeal Register, Special Qualification Register, Court Entry Register) missing because the underlying modules don't exist |

# 2. Page-by-Page Analysis

## Kalotsav event/item setup (Sahodaya Admin)

- Purpose: Create Kalotsav umbrella event, configure competition areas/items, set class groups.

- Current: KalotsavProgramController::dashboard forwards to generic FestEventController::programIndex; FestCatalogController handles item catalog (master/list/assign/heads) — fully generic, works for kalolsavam via event_type param.

- Missing: No first-class "Competition Area" entity (Stage/Off Stage/Digi Fest/Literary/Fine Arts/Custom) as a configurable master — only ad hoc category + stage_type string fields on items. No Digi Fest classification anywhere in the live catalog.

- Wrong: N/A (works as designed for the generic engine).

- Buttons/Filters: Catalog browse filters exist by class_group (cat-1..4) and group(open) per FestCatalogSections::forEventType('kalolsavam') — but no filter by "competition area" since that concept doesn't exist.

- Reports: Item List & Registration Counts, Head-wise Participants — present (generic).

- Permissions: Standard SahodayaAdmin/staff permission gates via $this->isStaff checks — generic, not kalotsav-specific.

- Notifications: Generic FestEventNotifier (schedule published, etc.) — no kalotsav-specific notification content confirmed.

- Validations: Generic Fest validation rules apply; no kalotsav-specific validation (e.g., group size 7+2 standby is hardcoded in FestItemCatalog::teamSquadRow defaults, present).

- Audit: PlatformAuditLogger used generically (fest.schedule.saved, etc.) — present, generic.

- APIs: None kalotsav-specific found under app/Http/Controllers/Api.

- Priority: Medium (Competition Area as first-class master would improve configurability per FRD Section 3, but current category/stage_type fields achieve similar filtering informally).

## Group/team item registration

- Purpose: Register group cultural items (Group Dance, Group Song, One Act Play, etc.) with min/max squad size, standbys.

- Current: FestGroup model (registration_id, team_name, status) + FestParticipant.group_id; FestItemCatalog::teamSquadRow() seeds min_group_size/max_group_size/standbys per catalog item (e.g., Group Dance = 7 + 2 standby, item codes 219/338 etc.); reports.group-roster and reports.attendance-sheet routes exist (routes/includes/school_event_programs.php:235-240).

- Missing: No group-item-specific judge sheet variant (e.g., group choreography/synchronization criteria) — judge sheet is the same generic judge-sheet export for individual and group items; no dedicated "Team/Group Squad Sheet" UI page (only export team-squad-sheets in FestReportCatalog, no interactive page).

- Wrong: None identified.

- Buttons/Filters: Group items filter exists in catalog browse (slug=>'group').

- Reports: reports.group-roster, team-squad-sheets export — present.

- Permissions: Generic school-admin registration permission.

- Notifications: Generic.

- Validations: min_group_size/max_group_size enforced via criteria_json — needs confirmation of runtime enforcement in FestRegistrationEligibilityService (present as a file; not fully traced field-by-field in this audit pass).

- Audit: Generic.

- APIs: None dedicated.

- Priority: Low-Medium.

## Judge marking sheet (cultural items)

- Purpose: On-stage judge scoring per performance with cultural-item-specific rubric (e.g., costume, expression, rhythm for dance; diction for elocution).

- Current: Generic judge-sheet PDF export (FestReportCatalog line 41) and Portal/JudgeDashboardController + FestJudgeScore model for mark entry — works for any event_type.

- Missing: No cultural-item-specific rubric/criteria template — criteria_json field exists on catalog rows (used for sports value-points) but the MCS plan doc (§5.2) explicitly states "Judge Evaluation Sheet — Auto-fill criteria_json from MCS catalog" is still a to-do, confirming today's judge sheet is generic/blank-rubric, not populated with per-item cultural criteria.

- Wrong: None found (not broken, just generic).

- Buttons/Filters: item_id, audience params on judge-sheet export.

- Reports: Judge Evaluation Sheet, Mark Entry Sheet, Mark-entered Summary, Mark Entry Status — present generically.

- Permissions: Judge portal role-gated (Portal/JudgeDashboardController).

- Notifications: None found specific to judges being assigned kalotsav items vs sports items.

- Validations: Generic mark range validation assumed in FestJudgeScore/FestMark (not deep-audited in this pass).

- Audit: Generic audit log on mark save (pattern consistent with schedule audit).

- APIs: None dedicated.

- Priority: Medium — the missing per-item rubric auto-fill is a real gap for cultural fest judging quality (unlike sports where numeric times/distances are self-evident, cultural events fundamentally need rubric-based scoring).

## On-stage/off-stage scheduling

- Purpose: Separate scheduling flow for on-stage performances (time slots, green room, stage order) vs off-stage/written items (venue, duration, batch).

- Current: stage_type field (on_stage/off_stage) exists per catalog item; generic FestScheduleController (auto-generate from chest number, stages, venues, clash detection) applies uniformly; green-room-list report exists (FestReportCatalog:38) — on-stage-specific.

- Missing: No explicit split UI/workflow between on-stage and off-stage scheduling (e.g., off-stage items commonly run in parallel batches by venue/duration, on-stage items run sequentially on a single stage) — the scheduler treats all items uniformly via one FestSchedule table without a stage_type-aware batching algorithm.

- Wrong: None found broken.

- Reports: item-schedule, day-wise, green-room-list — present.

- Priority: Medium.

## Kalotsav results (Sahodaya + State levels)

- Purpose: Tabulate, verify, publish item results; propagate to State.

- Current: Admin/KalotsavStateController (index/show/results/winners/exportWinners) reads FestStateProgram where event_type='kalolsavam'; Inertia pages confirmed present at resources/js/Pages/Admin/State/Kalotsav/{Index,ProgramDetail,Results,Winners}.vue. KalotsavProgramController::schoolRounds → resources/js/Pages/Admin/Sahodaya/Kalotsav/SchoolRounds.vue (confirmed present).

- Missing: Nothing broken; however this admin/kalotsav/* flow is a narrow, read-only duplicate of the generic, full-CRUD admin/state-programs/* (StateFestProgramController → StatePrograms/Index.vue/Show.vue) which already handles event_type in [kalolsavam, sports, kids_fest, teacher_fest, custom] end-to-end (create/publish/items/fees/propagate). See Section 5/8 for detail — this is a genuine duplication/inconsistency the FRD did not ask for.

- Priority: Low (functional, but architecturally redundant — flagged as tech debt/consolidation candidate).

## Certificates

- Purpose: Participation/winner certificates for Kalotsav.

- Current: Generic CertificateTemplate model keyed by event_type — supports kalolsavam implicitly like any other event type; no kalotsav-specific certificate wording confirmed (only found teacher-training wording sample in CertificateTemplate.php).

- Missing: No evidence of a kalotsav-specific certificate template pre-seeded (unlike the Teacher Fest sample body text found in the model file, no kalotsav sample text found).

- Priority: Low.

# 3. Database Audit

## kalotsav_events, kalotsav_categories, kalotsav_results (migration: database/migrations/tenant/2026_05_24_000007_create_sahodaya_tables.php)

- Purpose (as built): A simple, flat CMS-style table set for showing "upcoming Kalotsav events" and a basic school-vs-school scoreboard on the public Sahodaya website — predates the Fest competition engine.

- Status: CONFIRMED LEGACY/DEAD for operational use. A dedicated console command php artisan fest:migrate-kalotsav {tenantId} (app/Console/Commands/MigrateKalotsavToFest.php) exists specifically to migrate rows from these tables into fest_events/fest_event_items/fest_results — proving the platform's own developers intended these tables to be retired.

- Still-live usage found: App\Support\SahodayaPublicData::upcomingEvents() (line 44) still queries KalotsavEvent::where('tenant_id', ...)->where('is_active', true)... for the public marketing website's "upcoming events" widget, and resources/views/sections/kalotsav/scoreboard.blade.php renders KalotsavResult/KalotsavCategory data. This means the public site's Kalotsav section is disconnected from the real, live Fest-engine competition data — whoever runs an actual Kalotsav via the Fest engine must ALSO manually create parallel KalotsavEvent/KalotsavCategory/KalotsavResult rows (or a separate CMS entry) for the public website to reflect it. No sync job or observer was found bridging fest_events(kalolsavam) → kalotsav_events.

- Missing Columns (if kept as CMS-only): no logo/banner, no link/URL to the real fest_events.id for cross-referencing — this absence is exactly why the public widget can't simply follow the live event.

- Missing FKs/Indexes: kalotsav_results.school_tenant_id is a plain string column with no FK to tenants.id (denormalized school_name stored alongside — acceptable for a display cache table, but not referentially safe).

- Normalization issues: kalotsav_events.type column (kalotsav|athletic_meet|talent_search|other) suggests this table was originally meant to be a generic "highlight event" table repurposed loosely — mixing concerns.

- Recommendation: Either (a) build the sync/bridge from fest_events → public CMS display data and deprecate manual KalotsavEvent entry, or (b) formally document that KalotsavEvent/Category/Result are public-website-only "announcement" records unrelated to the operational competition, to avoid admin confusion.

## Fest* tables used for Kalotsav (via event_type='kalolsavam')

- fest_events, fest_event_items, fest_registrations, fest_participants, fest_groups, fest_schedules, fest_stages, fest_venues, fest_marks, fest_judge_scores, fest_qualifications, fest_appeals, fest_substitution_requests, fest_state_programs, fest_state_program_propagations — all shared/generic, audited structurally under FRD-03 (sibling report). No kalotsav-only columns found on any of these; differentiation is entirely by the event_type = 'kalolsavam' string value and by catalog data (app/Support/data/cksc_kalolsav_items.php).

- fest_item_heads (FestItemHead) — generic head/parent-item grouping used across programs, applicable to kalotsav item heads (e.g., "Dance", "Music", "Literary" as heads) but no kalotsav-specific fields.

- Normalization issue: FestQualification (used for kalotsav promotion to Sahodaya/State) has no fields for consent, decline, replacement, or tie-break — any Special Qualification Management logic would require a schema change (new columns or a new child table), not just new controller code.

# 4. Masters Audit

| Master | Status | Notes |
| --- | --- | --- |
| Competition Areas (Stage/Off Stage/Digi Fest/Literary/Fine Arts/Custom) | Missing as first-class master | Exists informally as free-text category + stage_type values baked into app/Support/data/cksc_kalolsav_items.php, not as an editable master table/admin screen. Sahodaya cannot add a genuinely new "Competition Area" (e.g. a new custom area) through UI — only through catalog item categorization, which is a narrower concept. |
| Class Groups (LP/UP/HS/HSS) | Present | config/fest_class_group_schemes.php, used by FestCatalogSections::forEventType('kalolsavam') |
| Item Catalog (140 CKSC items) | Present | app/Support/data/cksc_kalolsav_items.php — hardcoded PHP array (not DB-editable master by default; admin can add custom items via FestCatalogController::store, so it's a seed + override model, acceptable) |
| Item Heads | Present (generic) | FestItemHead model |
| Age/Class category master | Present (shared) | AgeCategory, ClassCategory from FRD-02 scope |
| Grade/Point rules | Present (generic) | FestGradeConfig, FestPointRule — no kalotsav-specific preset confirmed (MCS-specific grading in plan doc is unbuilt) |
| "Digi Fest" as master/category | Missing | Not present in catalog data; only appears in unbuilt plan doc |
| Duplicate masters | Found | admin/state-programs (generic) and admin/kalotsav (kalotsav-only subset) both operate on the same FestStateProgram master data — see Section 5 |

# 5. Workflow Audit

FRD Section 4 registration workflow: School → Register Event Head → Participant Pool → Item Registration → Fee Calculation → Invoice → Payment → Verification → Approval → Generate Item Chest Numbers → Stage Order/Batch → Competition.

| Step | Status | Evidence |
| --- | --- | --- |
| Register Event Head | Partial | No distinct "Event Head" registration step found separate from general school registration to the Fest event; schools register directly to the Kalotsav FestEvent |
| Participant Pool | Missing as distinct step | No pooling stage before item registration — FestEventStudentRegistrationController::store/bulkAssign registers students straight into items; FRD's "students added to Event Head first, then only pooled students available for item registration" gate is not implemented |
| Item Registration | Present | FestRegistrationController::store, event/items registration routes |
| Fee Calculation | Present | FestEventFeeResolver, FestSchoolEventFee (generic, shared with all programs) |
| Invoice | Present | FestEventInvoice model, event.invoice route |
| Payment | Present | event.payment upload route, FestPaymentsController (Sahodaya side, approve/reject/proof) |
| Verification | Present | Approval service FestRegistrationApprovalService |
| Approval | Present | Same as above |
| Generate Item Chest Numbers | Present | FestChestNumberController, FestChestNumberService, FestNumberingService |
| Stage Order / Batch | Present | FestScheduleController::autoGenerate, stages/venues |
| Competition (attendance → judge marks → tabulation → verify → publish) | Present | FestAttendance, FestJudgeScore/FestMark, publish gate via EventLifecycleGate |
| Appeal Management (independent) | Partial/shallow | Generic FestAppeal + FestAppealsHubController; not modeled as school-vs-Sahodaya vs Sahodaya-vs-State two-tier appeal per FRD §8; no document upload field confirmed on FestAppeal fillable list |
| Special Qualification Management (independent) | Missing | No model, controller, or route found anywhere |
| Court/Administrative Entry Management (independent) | Missing | No model, controller, or route found anywhere |
| Regional & State Workflow | Present (generic) | Region, FestStateProgram, FestStateProgramPropagation, Admin/KalotsavStateController |

# 6. Report Audit

FRD Section 13 required reports vs found (generic FestReportCatalog::exports() applies to kalolsavam events same as any other program):

| FRD Report | Status | Evidence |
| --- | --- | --- |
| Registration Summary | Present | registration-list, registrations exports |
| Item-wise Participants | Present | item-participants, item-wise |
| Stage Order | Present | item-schedule, day-wise, item-order-public |
| Batch List | Partial | No report literally named "Batch List"; closest is item-schedule/green-room-list — batching for off-stage items (multiple students writing simultaneously) is not a distinct named report |
| Chest Number Register | Present | numbering-register ("Numbering Register (Fest ID / chest / item reg)") |
| Appeal Register | Missing | Not in FestReportCatalog::exports() list; no dedicated appeal report/export route found |
| Special Qualification Register | Missing | No underlying module, so no report |
| Court Entry Register | Missing | No underlying module, so no report |
| State Qualification Report | Present (as generic) | promotions, promotions-pdf; also Admin/KalotsavStateController::winners/exportWinners for state-level view |
| School Points | Present | cumulative, overall-ranking, sahodaya-ranking, medal-tally |

# 7. Notification & Document Audit

- Judge Sheets: generic judge-sheet PDF export — present but not populated with cultural-item-specific rubric/criteria (see Section 2). MCS plan doc confirms "Auto-fill criteria_json from MCS catalog" as an open to-do.

- Attendance Sheets: present (attendance-sheet, attendance-sheet-school).

- Result Sheets: present (results, school-wise).

- Certificates: present generically via CertificateTemplate; no kalotsav-specific sample template text confirmed (Teacher Fest has one, Kalotsav does not).

- Participant/Official ID Cards: present generically (FestIdCardService, id-cards-by-head export).

- Notifications: FestEventNotifier is generic (e.g., schedulePublished()); no kalotsav-specific notification templates found in NotificationTemplate seed data (not deep-audited per-row in this pass, but no kalotsav keyword matches found in app/Support notification-adjacent files).

- Judge Declaration / Judge Feedback / Appeal Proforma / Appeal Order forms (FRD's implied need, explicit in MCS plan Appendix I–IV): confirmed not built — plan doc lists these as new Blade views to be created (resources/views/fest/forms/*.blade.php — none exist on disk, confirmed via Glob).

# 8. Business Rules Audit

| FRD Business Rule | Enforced? | Citation |
| --- | --- | --- |
| Competition Areas are configurable | Partial | Configurable only as ad hoc catalog category/stage_type string values, not as a first-class configurable master entity (Section 4 above) |
| Chest numbers are generated per item | Enforced | FestChestNumberService, FestNumberingService — generic, confirmed working pattern from FRD-03 sibling audit |
| Appeal Management, Special Qualification Management and Court/Administrative Entry Management are three independent modules | Not enforced / not built as independent modules | Only a thin, shared FestAppeal exists; the other two have zero code footprint. This is the single largest gap versus the FRD's explicit architecture requirement |
| Regional workflow is optional | Enforced (generically) | Region assignment is optional per school (SchoolRegionAssignment, FRD-01 scope); Kalotsav does not force a region step |
| State qualification supports consent, replacement and tie resolution | Not enforced | FestQualification model has no consent/decline/replacement/tie fields; no service method found implementing tie-break or lot-drawing logic anywhere in app/Services/Events |

# 9. Code Quality/Performance/Security spot-check

(Only for files actually opened in this audit.)

- app/Models/KalotsavEvent.php, KalotsavCategory.php, KalotsavResult.php — small, clean legacy models; KalotsavResult::school() uses belongsToCentralTenant('school_tenant_id') — a plain string FK with no DB-level foreign key constraint (matches migration finding in Section 3) — acceptable for a low-write, denormalized display table but should not be extended further.

- app/Console/Commands/MigrateKalotsavToFest.php — uses updateOrCreate correctly to avoid duplicate FestResult rows on re-run; however it maps KalotsavCategory → FestEventItem with 'category' => 'general' (hardcoded), discarding the original category/group distinction during migration — a minor data-quality loss if this command is ever run against real historical data.

- app/Http/Controllers/Admin/KalotsavStateController.php — clean, consistent abort_unless($stateProgram->event_type === 'kalolsavam', 404) guards on every method; exportWinners() builds CSV correctly via streamDownload; N+1 risk is mitigated with eager-loading (with([...])) before mapping — good practice. No obvious security issue (route is inside state.admin middleware group per routes/web.php:73).

- app/Support/ProgramRouteMap.php — clean, centralized slug/prefix/event-type mapping; reduces risk of the kind of hardcoded-string drift seen elsewhere, though the parallel admin/kalotsav vs admin/state-programs duplication (Section 5) shows this centralization wasn't applied consistently to the State-Admin-level controllers.

- app/Support/FestItemCatalog.php — data-driven, no obvious issues; the enrichGroups merge logic (lines 116-139) is a bit dense/hard to trace but functions correctly per the group-item test values checked (Group Dance 219/338: min=max=7, standbys=2).

- No SQL injection, mass-assignment, or auth-bypass issues observed in the files opened for this audit.

# 10. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Special Qualification Management module (consent/withdrawal, replacement, tie/lot, override) | New table(s): fest_qualification_decisions or extend fest_qualifications with consent_status, declined_at, replacement_participant_id, tie_break_method, tie_break_result | New Sahodaya-admin + State-admin pages for qualification review/override | New promotion workflow step between "results published" and "propagated to next level" | Special Qualification Register | Consent-request notification to school; tie-break outcome notice | POST /events/{event}/qualifications/{id}/decision (consent/decline/replace/tie) | 8–10 days | Critical |
| 2 | Court / Administrative Entry Management module (Court Order, Govt Order, Committee Approval, late entry, audit trail) | New table fest_administrative_entries (`event_id, participant/school ref, entry_type[court_order | govt_order | committee_approval], order_ref_no, document_path, approved_by, approved_at, notes`) | New standalone admin page + document upload UI | Independent approval workflow parallel to normal registration/verification | Court Entry Register | Notification to Sahodaya admin on new administrative entry submitted | POST/GET /admin/kalotsav/administrative-entries ¦ 8–10 days ¦ Critical |
| 3 | Appeal Management depth (two-tier School-vs-Sahodaya / Sahodaya-vs-State, document upload, hold/withhold, rank revision) | Extend fest_appeals: appeal_level, document_path, hold_result boolean, revised_rank, revised_marks | Appeals hub UI enhancements for document view + hold toggle | Add "withhold result pending appeal" gate before publish | Appeal Register (new) | Appeal status change notification to school | Extend FestAppealsHubController endpoints | 5–7 days | Major |
| 4 | Competition Area as first-class configurable master (Stage/Off Stage/Digi Fest/Literary/Fine Arts/Custom) | New table fest_competition_areas (or reuse fest_item_heads more formally) with FK from fest_event_items | Admin master-data CRUD page | Item creation form gains "Competition Area" dropdown | Area-wise participant/result reports | — | CRUD API for areas | 4–5 days | Major |
| 5 | Judge sheet cultural rubric auto-fill from catalog criteria_json | Populate criteria_json for cultural items (currently only sports-style value-points populated) | Judge sheet PDF template update | — | Judge Evaluation Sheet (enhance existing) | — | — | 3–4 days | Major |
| 6 | Participant Pool as a distinct pre-registration stage (Event Head → pool → item registration gating) | Possibly reuse fest_participants with a pool_only status, or new fest_participant_pool table | School-admin "Manage Pool" page before item registration | Insert pool step ahead of current direct item registration | — | — | POST /events/{event}/pool | 4–6 days | Major |
| 7 | "Avoid same-school consecutive slots" scheduling rule | — | Schedule builder UI hint/warning | Extend FestScheduleConflictService/auto-generate algorithm | Schedule Clash Report (extend) | — | — | 2–3 days | Major |
| 8 | Batch List report (named, for off-stage simultaneous batches) | — | New report page | — | Batch List | — | Export endpoint | 1–2 days | Minor |
| 9 | Fix public-website Kalotsav widget disconnect from live Fest data (SahodayaPublicData::upcomingEvents, sections/kalotsav/scoreboard.blade.php still reading dead KalotsavEvent/KalotsavResult tables) | Add bridge/sync from fest_events(kalolsavam) to public display, or point widget directly at FestEvent | Update public site kalotsav section rendering | Add sync job or direct query switch | — | — | — | 3–4 days | Major |
| 10 | Consolidate duplicate admin/kalotsav/* vs admin/state-programs/* state-level controllers | — | Decide canonical UI; retire the narrower one or merge | — | — | — | — | 2–3 days | Minor |
| 11 | Kalotsav-specific certificate template sample text (like Teacher Fest has) | Seed data only | — | — | — | — | — | 0.5 day | Minor |
| 12 | Digi Fest classification (per FRD's Section 3 "Competition Areas" + implied need for digital-item handling) | Add is_digi_fest/competition_area field to catalog | Catalog UI flag | — | — | — | — | 2 days | Minor |
| 13 | On-stage vs off-stage distinct scheduling/batching workflow | — | Separate scheduling tab/view per stage_type | Extend schedule builder logic | — | — | — | 3–4 days | Minor |
| 14 | Group item judge sheet variant (choreography/ensemble criteria vs individual) | Extend criteria_json schema for group items | Judge sheet template variant | — | — | — | — | 2 days | Minor |
| 15 | Legacy Kalotsav* model/table formal deprecation or full sync (decide and document) | Either drop-after-migrate or add sync job | — | — | — | — | — | 1–2 days | Minor |