# FRD-08 — Custom Competition Management: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 18%

- Critical Issues: 6 / Major Issues: 7 / Minor Issues: 5

- Estimated Effort: 90-130 person-days (to build a true generic low-code builder on top of the existing Fest engine)

- Overall Priority: Critical

- The "low-code competition builder" described in FRD-08 does not exist. What exists is a well-built but hardcoded, per-type Fest/Kalotsav/Sports engine (FestEvent, FestEventItem, FestItemHead, FestCatalogItem) where every new competition category — Kalotsav, Sports Meet, Kids Fest, Teacher Fest, English Fest, Science Fest — was added by a developer as an explicit branch in validation rules, match($eventType) statements, and dedicated Vue pages/routes. There IS a single escape-hatch value, event_type = 'custom', which lets a Sahodaya admin create an ad-hoc event using the same generic FestEvent/FestEventItem tables and a bare-bones item form — this is the one piece of evidence the platform's authors were reaching toward FRD-08's ambition — but it has no dedicated Competition/Area/Item/Eligibility "builder" wizard UI, no area entity at all, no configurable eligibility rules, no tie/lot logic, no reusable workflow/approval engine, and no reusable notification-template engine. Concretely: creating "Robotics" or "Debate" as first-class competitions today requires a developer to touch FestEventController::store()'s validation whitelist, FestConductLevels, FestCatalogSections::forEventType(), programIndex()'s hardcoded $programs array, and likely a new Vue page — directly contradicting the FRD's central business rule, "No code changes required for new competition types."

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| Competition Builder (name/code/year/type/dates/levels via admin UI, unlimited types) | Partial | FestEventController::store() (app/Http/Controllers/SahodayaAdmin/FestEventController.php:172) lets an admin set title/dates/levels/fee_type but event_type is validated against a fixed whitelist: 'required ¦ in:kalolsavam,sports,kids_fest,teacher_fest,english_fest,science_fest,custom' (line 176). There is no "Competition Code" field, no logo/banner upload, no arbitrary new "type" — only the 6 named types plus a single generic custom bucket. |
| Competition Area Builder (unlimited optional sub-areas, area-wise fees) | MISSING | Searched app/Models for FestArea, CompetitionArea, EventArea — no matches. FestItemHead (app/Models/FestItemHead.php) is the closest analog (a hierarchical grouping/heading with its own fee fields default_item_fee/extra_item_fee), but it is a display/organizational grouping for items within ONE event, not a reusable "Area" concept with its own registration rules as FRD-08 §4 describes. |
| Item Builder (unlimited items, individual/team/pair/trio/group, full attribute set) | Present | FestEventController::storeItem() (line 601) is genuinely data-driven: creates FestEventItem rows with participant_type, age/class category, gender, team-squad rules, venue, duration, fee — no code change needed to add an item. This is the strongest FRD-08 alignment found. |
| Eligibility Builder (configurable Student/Teacher/Class/Subject/School/Region/Custom rules) | MISSING | Searched for EligibilityBuilder, eligibility_rule, custom_eligibility — zero matches anywhere in repo. Eligibility is hardcoded PHP in FestRegistrationEligibilityService::validateStudent() (app/Services/Events/FestRegistrationEligibilityService.php:20) — gender, academic year, category, and school-qualification checks are all if/else code, not admin-configurable rule rows. |
| Registration→Fee→Invoice→Payment→Verification→Approval Workflow | Partial | The pipeline exists functionally (FestRegistration → FeeReceipt → FestRegistrationApprovalService) but is bespoke to Fest, not an instance of a shared FRD-10 Workflow/Approval Engine. No generic WorkflowEngine or ApprovalWorkflow class found (Glob **/WorkflowEngine*.php = 0 results); instead separate one-off services exist per module: MembershipPaymentApprovalService, McqRegistrationApprovalService, FestRegistrationApprovalService. |
| Fee Configuration (Finance Engine reuse: school/student/team/competition/area/item fee, free quota, late fee, discount, waiver) | Partial | Best-covered area. FestSchoolEventFeeService, FestEventFeeResolver, FestItemFeeResolver, FestSportsCompositeFeeService (app/Services/Events/) implement per-event/per-item fee models (fee_model, per_item_amount) reasonably genuically, feeding FeeReceipt. No explicit "Free Quota" or "Waiver" field found on Fest fee models (only late-fee/discount patterns referenced in other finance modules, not confirmed wired into Fest). |
| Attendance & Evaluation (Present/Absent/Withheld, marks, grade, rank, points, judge scoring) | Present (hardcoded per type) | FestAttendance, FestMark, FestGradeConfig, FestRankPoint, FestJudgeScore, FestJudgeAssignment models exist and are functionally rich, but grading/points logic (FestGradePointService, FestRankPointService) branches on event type/category rather than reading admin-defined scoring config for a brand-new competition type. |
| Multi-level Qualification (School→Region→Sahodaya→State) with Tie/Lot | Partial/Missing tie-lot | FestQualificationService::promoteWinners() (app/Services/Events/FestQualificationService.php:16) promotes top-N (qualify_count) registrations between two events — functional for basic qualification. No tie/lot support found: grep for tie ¦ lot ¦ drawLots inside the qualification service returned zero matches. Ties are not explicitly broken by any lottery/draw mechanism. |
| Documents (ID card, attendance sheet, score sheet, result sheet, certificates) | Present but hardcoded per type | FestIdCardService, CertificateTemplate, FestWinnerPosterService, Blade templates under resources/views/fest/id-cards, resources/views/fest/posters exist and work, but are Fest-specific Blade views, not driven by a generic Document/Template engine keyed off an arbitrary new competition type. |
| Reports (Registration Summary, Area-wise, Item-wise, School Summary, Fee Collection, Attendance, Results, Certificates Issued) | Partial | FestReportController, ReportsHubController, FestCrossEventReportService provide item-wise/school-wise/fee reports for existing Fest types; report catalog (FestReportCatalog) is again keyed by known event types, not auto-generated from a builder-defined competition schema. |
| Notifications (Registration Open, Payment Pending, Registration Approved, Reminder, Result Published, Certificate Available) | Partial | FestEventNotifier (app/Services/Events/FestEventNotifier.php) sends fest.registration.approved, fest.registration.rejected, fest.registration.withdrawn, fest.results.published via NotificationService — good partial reuse of a shared NotificationService, but no evidence it reads from a generic NotificationTemplate/NotificationLog catalog (grep for those inside FestEventNotifier.php returned no matches) — templates/strings appear hardcoded as event keys in the notifier itself. "Payment Pending", "Registration Open", "Competition Reminder", "Certificate Available" notification keys were not found. |

# 2. Page-by-Page Analysis

## "Competition Builder" wizard — DOES NOT EXIST

- Purpose (per FRD): Single wizard letting a Sahodaya admin define name/code/year/type/dates/levels for ANY new competition, including brand-new types like Robotics/Debate/Innovation Expo, with zero developer involvement.

- Current: resources/js/Pages/Admin/Sahodaya/Events/Index.vue and ProgramIndex.vue present a fixed grid of pre-built "programs" (Kalotsav, Sports Meet, Kids Fest, Teacher Fest, English Fest, Science Fest, Custom) defined in PHP (FestEventController::programIndex() lines 62-112). The "Create Event" form (reached from these pages) only exposes title, event_type (from the fixed list), dates, venue, and fee_type/amount.

- Missing: No "Competition Code" field, no logo/banner upload field, no true arbitrary "type" input, no way to add a genuinely new named competition category (e.g., "Robotics") without editing PHP.

- Wrong: The presence of a custom event_type creates the illusion of a builder, but it is simply a generic bucket — all "custom" events share one nav slot and one item form; there's no way to give "Robotics" its own branded landing page, its own item categories, or its own reports the way Kalotsav/Sports have.

- Buttons/Filters/Reports/Permissions/Notifications/Validations/Audit/APIs: N/A — page does not exist.

- Priority: Critical.

## Competition Area Builder — DOES NOT EXIST

- Purpose: Let admin add unlimited optional sub-areas (e.g., Junior Quiz, Senior Quiz, Physics, Chemistry) each with its own registration rules/fees.

- Current: FestItemHead (model + FestItemHeadController/FestItemHeadOpsController) provides a hierarchical "head" grouping for items with its own fee overrides (default_item_fee, extra_item_fee) and scheduling — functionally the nearest analog, exposed via resources/js/Pages/Admin/Sahodaya/Events/ItemHeadOps.vue.

- Missing: No concept of an "Area" as the FRD defines it (a top-level competition subdivision with its own registration workflow), no area-level eligibility, no area-wise report grouping distinct from item heads.

- Priority: Major.

## Item Builder — resources/js/Pages/Admin/Sahodaya/Events/Items/Master.vue + FestEventController::storeItem()

- Purpose: Unlimited items, all participant modes, full attribute set.

- Current: Functional and genuinely data-driven — creates FestEventItem rows with participant_type (individual/team/group — but "Pair"/"Trio" are not explicit enum options, only inferred via min/max group size), category, duration, fees, team-squad rules, head assignment.

- Missing: Explicit "Pair"/"Trio" participant types (FRD explicitly lists these as p.38); "Result Method" field not evidenced in FestEventItem fillable list; Age Category is present via age_group/class_group but not shown as a first-class configurable dropdown independent of hardcoded taxonomy.

- Wrong: category field is validated against a hardcoded enum 'nullable|in:music,dance,drama,literary,sports,general' (FestEventController.php:611) — a Robotics/Coding competition's natural categories ("hardware," "software," "line-following") cannot be added without a code change to this validation rule.

- Priority: Major (closest to FRD, but still has hardcoded category taxonomy).

## Eligibility Builder — DOES NOT EXIST

- Purpose: Admin-configurable rules for Student/Teacher/Class/Subject/School/Region/Custom Candidate Selection.

- Current: FestRegistrationEligibilityService::validateStudent() — pure PHP conditionals for gender, academic year, category, and qualification checks.

- Missing: Any UI or data table letting an admin define "Teachers only," "Class 9-10 only," "Subject = Science" as configuration rather than code.

- Priority: Critical.

## Qualification Rule Config — Partial, no tie/lot UI

- Current: FestEventController "Levels.vue" page (resources/js/Pages/Admin/Sahodaya/Events/Levels.vue) drives FestQualificationService::promoteWinners(), promoting top-qualify_count per item between two events.

- Missing: No tie-break/lot-draw mechanism; no configurable rule beyond a numeric "how many qualify" per item.

- Priority: Major.

# 3. Database Audit

What a true generic builder needs (as DATA, not code):

- competition_definitions (or reuse fest_events with a real free-text competition_type/code, generic across all types, no hardcoded enum)

- competition_area_definitions (currently absent — fest_item_heads is the nearest but is item-grouping, not a first-class Area with fee/eligibility of its own)

- competition_item_definitions — reasonably covered by fest_event_items (data-driven, good)

- competition_eligibility_rules — absent entirely; eligibility is 100% code

- competition_category_taxonomy (so category/sport_discipline/etc. are NOT hardcoded enums) — partially exists: fest_taxonomy_masters (model FestTaxonomyMaster, controller FestTaxonomyMasterController.php) is a genuinely generic, tenant-scoped, admin-editable key/value taxonomy table for dimensions like sport_discipline, venue_type, competition_format, participant_type, stage_type, arts_category, gender. This is the single most FRD-08-aligned piece of schema in the codebase — it is genuinely data-driven and admin-manageable (FestTaxonomyMasterController::store/update/destroy/resetDefaults).

- fest_catalog_items (migration database/migrations/tenant/2026_06_30_000010_create_fest_catalog_items_table.php) — a reusable per-tenant, per-event_type catalog of items with source ('custom' vs seeded), close to a generic "item template library," but still keyed by a event_type string column that in application code is constrained to the same fixed whitelist.

Assessment of FestTaxonomyMaster/FestCatalogItem/FestItemHead vs FRD ambition:

These three models are clearly the platform's best attempt at the FRD-08 vision — they are genuinely reusable, tenant-scoped, and admin-editable via UI without code changes. However, they only cover ONE layer of the builder (taxonomy values and item catalog entries) — they do NOT cover: (a) defining a brand-new top-level competition type/name/code, (b) defining Areas, (c) defining eligibility rules, (d) defining fee schedules generically, (e) defining qualification levels/tie-break rules. The event_type string itself — the pivot value everything hangs off — remains a closed, code-validated enum (kalolsavam,sports,kids_fest,teacher_fest,english_fest,science_fest,custom) everywhere it's checked (FestEventController.php:176, FestConductLevels.php, FestCatalogSections.php, FestEvent::singletonEventTypes()). So the taxonomy layer is genuinely low-code; the competition-definition layer above it is not.

# 4. Masters Audit

- Present/reusable: FestTaxonomyMaster (dimension master — genuinely generic, good).

- Missing: Competition Type master (should let admin add "Robotics" as a first-class type with its own label/icon/description — currently these are a hardcoded PHP array in FestEventController::programIndex() lines 62-112).

- Missing: Eligibility Rule master.

- Missing: Area/Sub-competition master.

- Duplicate/fragmented: Category enum duplicated in at least two places with different value sets — category validated as music,dance,drama,literary,sports,general in FestEventController.php:611, while FestTaxonomyMaster::DIMENSIONS separately manages arts_category. Two sources of truth for essentially the same concept.

# 5. Workflow Audit

FRD-08 explicitly requires reuse of "Approval/Workflow Engine (FRD-10)." No such shared engine exists in the codebase:

- Glob **/WorkflowEngine*.php → 0 results.

- Each domain re-implements its own approval flow: app/Services/Membership/MembershipPaymentApprovalService.php, app/Services/Mcq/McqRegistrationApprovalService.php, app/Services/Events/FestRegistrationApprovalService.php.

- FestRegistration model (app/Models/FestRegistration.php) has its own status string column and ACTIVE_STATUSES constant (['submitted', 'approved']) — a hardcoded two-state machine, not a configurable multi-step workflow definition.

- Conclusion: Registration→Fee→Invoice→Payment→Verification→Approval is real and functional for Fest, but it is hardcoded per module, not "reused" from a generic engine as FRD-08 assumes exists.

# 6. Report Audit

- FestReportController, ReportsHubController, FestCrossEventReportService, FestReportCatalog provide a decent reporting hub (resources/js/Pages/Admin/Sahodaya/Reports/Hub.vue, Events/Reports/Hub.vue, Events/Reports/ItemWise.vue, Events/Reports/HeadWiseParticipants.vue).

- These reports are keyed to known Fest event types/structures. A brand-new competition type introduced purely via configuration would not automatically get Registration Summary/Area-wise/Item-wise/Fee Collection/Attendance/Results/Certificates-Issued reports — the report catalog and query services would need to recognize the new type or its generic-enough item/head structure. Given items are genuinely generic (fest_event_items), item-wise and school-summary reports likely DO work out-of-the-box for custom events; area-wise reporting does not (no Area entity).

# 7. Notification & Document Audit

- Notifications: FestEventNotifier reuses a shared NotificationService (good direction) but hardcodes specific notification "keys" (fest.registration.approved, etc.) as PHP method calls rather than reading a generic per-competition-type notification-template mapping. FRD-required keys not found: Payment Pending, Registration Open, Competition Reminder, Certificate Available (only Approved/Rejected/Withdrawn/Results-Published found).

- Documents: FestIdCardService, CertificateTemplate/CertificateTemplateController, Blade views under resources/views/fest/id-cards/ and resources/views/fest/posters/ are Fest-specific Blade templates. There is a CertificateTemplate model that is somewhat generic (usable across modules per the codebase map's Documents/Certificates section), suggesting partial reuse for certificates specifically, but ID card / attendance sheet / score sheet / result sheet generation logic lives in Fest-specific services, not a generic Document Engine parameterized by competition definition.

# 8. Business Rules Audit

| Rule | Verdict | Evidence |
| --- | --- | --- |
| "Competition Areas are optional." | Not applicable / Moot | Areas don't exist as an entity, so optionality can't be assessed — the FRD requirement is unmet at a more fundamental level. |
| "Unlimited competitions can be created." | Partially TRUE, practically FALSE for distinct types | Unlimited FestEvent rows can be created for the SAME type (e.g., many custom events), but you cannot create unlimited distinct, first-class competition TYPES — only 6 named types + 1 shared "custom" bucket exist. Singleton types (kalolsavam, sports, kids_fest, teacher_fest, english_fest, science_fest) are further restricted to one event per Sahodaya per year by FestEvent::isSingletonType() / FestPrimaryEventResolver. |
| "No code changes required for new competition types." | FALSE | Direct evidence: FestEventController::store() validates event_type against a fixed 7-value whitelist (line 176); FestCatalogSections::forEventType() (app/Support/FestCatalogSections.php:11) is a match($eventType) block with hardcoded sub-category lists per type — adding "Robotics" requires adding a new case here; programIndex() (FestEventController.php:62-112) hardcodes program metadata (slug/label/icon/description) per type in a PHP array; FestConductLevels::defaultsFor() branches with $eventType === 'sports'. All of these require a developer PR to introduce a genuinely new, first-class competition type equivalent to how Kalotsav/Sports/Kids Fest were added. |
| "Uses shared Competition, Finance, Approval, Document and Notification engines." | Partially TRUE (Finance/Notification only) | Finance reuse is real (FeeReceipt, ledger integration). Notification reuse is real at the transport layer (NotificationService) but not template-driven. Approval and Document are NOT shared engines — they are bespoke per-module implementations (see §5, §7). |
| "Supports future CBSE and Sahodaya competitions." | FALSE as stated (requires dev work) | Confirmed by the above — "future" competitions (Robotics, Coding Challenge, AI Challenge, Debate, Elocution, Reading Competition, Innovation Expo — all explicitly named in FRD §2) are NOT currently addable without code changes. |

# 9. Code Quality/Performance/Security spot-check

(Scoped to files actually opened during this audit.)

- Architectural risk (maintainability/scalability) — HIGH: The evidence shows a clear historical pattern: every new "fest" competition category (Kalotsav → Sports → Kids Fest → Teacher Fest → English Fest → Science Fest) was added as a new enum value threaded through FestEventController validation, FestConductLevels, FestCatalogSections, programIndex()'s array, FestEvent::singletonEventTypes(), and (per the codebase map) a dedicated Vue page/route/nav entry. This is a linear-growth-cost pattern: each future competition type (Robotics, Debate, Innovation Expo, and CBSE's "future competitions") will require the same multi-file surgery. This directly undermines the FRD's stated purpose and will compound maintenance cost as more competition types are demanded.

- Positive finding: FestTaxonomyMaster + FestTaxonomyMasterController is well-designed, tenant-scoped, and genuinely low-code (admin CRUD via store/update/destroy/resetDefaults, safe delete guarded by entryInUse() check against live data). This is a solid foundation to extend into a true builder.

- Positive finding: FestEventItem creation path (storeItem) is properly data-driven with no schema changes needed to add new items — validates that a full generic builder is architecturally feasible on top of what exists.

- No security issues identified in the files opened (tenant scoping via abort_if($event->tenant_id !== $this->sahodaya->id, 403) is consistently applied in FestEventController).

# 10. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Genuine Competition Type Builder (name/code/free-text type, logo/banner, no enum whitelist) | New competition_types master table; remove hardcoded event_type enum validation | New "Create Competition Type" wizard page + edit form | Replace FestEventController::store() whitelist with DB-driven lookup | Auto-register new type in reports catalog | N/A | CRUD API for competition types | 12-15 pd | Critical |
| 2 | Competition Area Builder (unlimited areas with own fee/eligibility) | New competition_areas table (fk to competition/event, fee override, eligibility ref) | New Area Builder page (list/create/edit under an event) | Registration flow must resolve Area before Item | Area-wise Participation report | Area-specific notification variants | Area CRUD + area-scoped item listing API | 15-20 pd | Critical |
| 3 | Eligibility Builder / Rule Engine | New eligibility_rules table (rule type, target field, operator, value, scope) | Rule builder UI (condition rows) attached to competition/area/item | Registration validation reads rules instead of hardcoded service | N/A (validation, not reporting) | N/A | Eligibility rule CRUD + evaluation API | 15-20 pd | Critical |
| 4 | Remove hardcoded category/sub-section enums (FestCatalogSections::forEventType, item category validation) | Migrate hardcoded category lists into fest_taxonomy_masters-style dimension rows per competition type | Category management UI extended to all dimensions per type | None beyond validation swap | Existing reports need to read categories dynamically | N/A | Taxonomy CRUD already exists — extend coverage | 6-8 pd | Major |
| 5 | Shared Workflow/Approval Engine (replace per-module approval services) | New generic workflow_definitions / workflow_steps / approval_instances tables | Workflow config UI (admin defines steps: Verification → Approval) | Migrate Fest/Membership/MCQ approval flows onto shared engine | N/A | Approval-step notifications generic | Generic workflow engine API | 15-20 pd | Major |
| 6 | Tie/Lot support in qualification | Add tie_break_method, lot_seed/draw log to qualification tables | Tie-break UI (manual draw / auto-random button + audit trail) | FestQualificationService::promoteWinners() needs tie detection + lot logic | Qualification/Tie-break report | "Tie detected — action required" notification | Tie-break resolution API | 5-7 pd | Major |
| 7 | Notification template catalog reuse (Payment Pending, Registration Open, Competition Reminder, Certificate Available keys) | Reuse/extend existing NotificationTemplate/NotificationLog models (already exist per codebase map) into Fest notifier | None (backend only) | Wire FestEventNotifier to template lookup instead of hardcoded keys | N/A | Add the 4 missing FRD-required notification keys | Notification template assignment API | 4-6 pd | Minor |
| 8 | Generic Document Engine reuse for ID card/attendance/score/result sheets | Parameterize existing Blade templates by competition-definition metadata instead of Fest-specific fields | Minimal (template picker in competition builder) | Document generation service reads competition config | Certificates Issued report | Certificate Available notification (see #7) | Document generation API keyed by competition ID | 8-10 pd | Minor |
| 9 | Result Method / Pair / Trio participant types on Item Builder | Add result_method column, extend participant_type enum to include pair/trio | Item Builder form fields | None | Item-wise report shows result method | N/A | Item update API extension | 2-3 pd | Minor |
| 10 | Free Quota / Waiver fields on Fest fee models | Confirm/add free_quota, waiver_amount columns to fee resolver | Fee Configuration tab additions | Fee resolver logic update | Fee Collection report shows waivers/quota usage | Waiver-applied notification | Fee config API extension | 3-4 pd | Minor |