# FRD-09 v2 (QR Registration Update) — Delta Gap Analysis

# EXEC SUMMARY

- QR Registration Feature Coverage: 78% (this is a NEW requirement area not scored in the original FRD-09 report; the original 38% score is silent on QR registration entirely and should not be blended with this number)

- Critical Issues: 1 / Major: 5 / Minor: 6

- Estimated Effort to close remaining gaps: 10–14 person-days

- Verdict: This feature area is substantially more mature than the rest of the Teacher Training module. Where the original audit found single-track, largely stubbed workflows (no resource persons, no CPD, no bulk ops, broken report filters), the QR Registration subsystem is a coherent, mostly-working, end-to-end vertical slice: token-based public registration and attendance URLs, a real registration form with every FRD-listed field, working duplicate detection by email/mobile/name+school, actual teacher creation with a pending-verification linkage into the platform's existing teacher-verification queue, a working (if UI-thin) pending-school workflow, session-scoped attendance check-in distinct from registration, and a dedicated QR reports dashboard (Vue page + Excel export) covering 4 of the 5 FRD-named report views. The gaps that remain are real but narrow: no admin screen to resolve/link a TrainingPendingSchool to an actual school tenant, no "Attendance" or standalone "Teacher creation" report beyond what's folded into the QR dashboard, designation is a free-text field validated against no enum (so bad data can enter even though the form offers a fixed dropdown), and the attendance-percentage-based certificate-eligibility rule is still the same blunt "≥1 present day" rule flagged in the original audit — QR registration didn't change that. Overall this sub-feature reads as a later, more careful build pass layered on top of an older, thinner training module.

# 1. QR Registration & Generation

| Capability | Status | Evidence |
| --- | --- | --- |
| Dedicated QR code per event | Present | TrainingProgram.qr_registration_token and attendance_qr_token, auto-generated in TrainingProgram::booted() (app/Models/TrainingProgram.php:36-45) and lazily backfilled by TrainingQrService::ensureProgramTokens() (app/Services/Training/TrainingQrService.php:14-33). Per-session TrainingSession.attendance_token also auto-generated on creating (app/Models/TrainingSession.php:17-24). |
| Dedicated Registration URL | Present | TrainingQrService::registrationUrl() builds url('/training/register/{token}') (line 45-50); route defined at routes/tenant.php:40 (tenant.training.register.show). |
| PNG download | Present | TrainingProgramController::downloadQr() (app/Http/Controllers/SahodayaAdmin/TrainingProgramController.php:535-566) returns image/png via TrainingQrService::png() (Endroid PngWriter). |
| SVG download | Present | Same method, image/svg+xml branch via SvgWriter. |
| PDF download | Present — NOT a gap. | Same method's third branch (downloadQr lines 558-565) renders Barryvdh\DomPDF\Facade\Pdf::loadView('training.qr-download', ...) and streams a .pdf download. Route: routes/web.php:1089 Route::get('/{program}/qr/{kind}/{format}', ...)->name('qr.download'), with format validated to in:['png','svg','pdf'] (line 539). Per-session attendance QR PDF export exists too (downloadSessionAttendanceQr, lines 568-599, route routes/web.php:1093). This closes what the brief flagged as a possible gap — PDF is fully implemented, not missing. |
| Registration window control | Present | TrainingQrService::isRegistrationOpen() (lines 86-107) checks qr_registration_enabled, program status (published/ongoing/registration_open), and registration_open/registration_close dates against now()->startOfDay(). Re-validated server-side on every submit (see Section 7). |
| QR regeneration / invalidation | Present (bonus, not in FRD but relevant to security) | regenerateQr() (lines 601-613) rotates both tokens and audits training.qr.regenerated — old QR codes stop working immediately once regenerated. |

Gap: None material. The only nit is that downloadQr/downloadSessionAttendanceQr are near-duplicated code (copy-pasted PNG/SVG/PDF branches) rather than sharing a helper — a maintainability observation, not a functional gap.

# 2. Registration Form Field Audit

Source: resources/views/public/training/register.blade.php, validated against TrainingQrRegistrationController::store() (app/Http/Controllers/Public/TrainingQrRegistrationController.php:55-69).

| Field | Required by FRD | Present in code? | Evidence |
| --- | --- | --- | --- |
| Name* | Required | Present | Form input name="name" with required (blade line 38); server validation 'name' => 'required\ ¦ string\ ¦ max:150'. |
| Email* | Required | Present | Form input name="email" type=email required (line 43); server validation 'email' => 'required\ ¦ email\ ¦ max:150'. |
| Phone (Optional) | Optional | Present | Form input name="phone" no required (line 48); server validation 'phone' => 'nullable\ ¦ string\ ¦ max:20'. |
| DOB | Listed field | Present | Form input type="date" name="dob" (line 54); server validation 'dob' => 'nullable\ ¦ date\ ¦ before:today'. |
| Gender (Optional) | Optional | Present | <select name="gender"> with male/female/other options (lines 59-64); server validation 'gender' => 'nullable\ ¦ in:male,female,other'. |
| School search | Required | Present | Live AJAX search box (#school_search, lines 71-73) hitting GET /training/register/{token}/schools → TrainingQrRegistrationController::searchSchools() → TrainingPublicRegistrationService::searchSchools() (debounced 250ms, min 2 chars). Populates hidden school_id. |
| Manual school if not found | Required | Present | <details> disclosure with manual_school_name + manual_school_code inputs (lines 76-83); server-side, if school_id empty, requires manual_school_name (controller lines 71-75) and creates a TrainingPendingSchool row. |
| Designation (Principal, VP, PGT, TGT, PRT, etc.) | Required, specific list | Partial | Controller's show() passes a hardcoded $designations array: ['Principal', 'Vice Principal', 'PGT', 'TGT', 'PRT', 'Coordinator', 'HOD', 'Librarian', 'Counsellor', 'Other'] (lines 30-33) rendered as a <select> (blade lines 88-94) — covers every FRD-named designation plus extras. Gap: server-side validation is only 'designation' => 'nullable\ ¦ string\ ¦ max:100' (controller line 64) — not constrained to the dropdown list (in:...), so a crafted/direct POST can inject an arbitrary designation string. Low-severity data-integrity gap, not a missing-feature gap. |
| Department | Listed field | Present | Text input name="department" (blade lines 97-99); validation 'department' => 'nullable\ ¦ string\ ¦ max:120'; persisted on TrainingRegistration.department (confirmed column in migration 2026_07_11_000001_training_qr_registration.php:59-61). |
| Experience | Listed field | Present | Number input name="experience" min/max 0–50 (blade lines 103-105); validation 'experience' => 'nullable\ ¦ integer\ ¦ min:0\ ¦ max:50'; stored on Teacher.experience_years (only for newly created teachers — see Section 3 caveat). |
| Photo | Listed field | Present | File input type="file" name="photo" accept="image/*" (blade lines 108-110); validation 'photo' => 'nullable\ ¦ image\ ¦ max:2048'; stored via TenantStorage::storeTeacherPhoto() (app/Support/TenantStorage.php:310-313) — only when a new teacher is created (see gap below). |
| Consent | Required | Present | Checkbox name="consent" required (blade lines 112-115); validation 'consent' => 'accepted'; timestamp persisted to TrainingRegistration.consent_at = now() (service line 136) — a genuine, auditable consent record, not just a UI checkbox. |

Net: 12/12 fields present in the form and wired to real validation/storage. One functional gap: when the registrant matches an existing teacher (see Section 3), the uploaded photo, DOB, gender, designation, and experience from the QR form are silently discarded — TrainingPublicRegistrationService::register() only writes those fields when creating a *new* Teacher (lines 113-125); for the existing-teacher branch, none of the submitted profile fields are used to update the existing Teacher record. This means "photo" and "experience" collected on the form have no effect for the majority-case (already-known) teacher, which may not match FRD intent implicitly ("registration form" fields presumably matter regardless of new/existing).

# 3. Teacher Linking & Duplicate Detection Audit

Existing-teacher link (TrainingPublicRegistrationService::findExistingTeacher(), lines 215-257): builds a candidate pool of all teachers under the Sahodaya's schools ($schoolIds = every school tenant with parent_id = program->tenant_id, plus the Sahodaya tenant itself as a fallback bucket), then checks in order:

- LOWER(email) = ? exact match (line 233).

- mobile = ? exact match, only if the normalized digits-only mobile string is ≥8 chars (line 239-244).

- LOWER(name) = ? exact match scoped to the specific selected school (lines 246-253) — this is the "name+school" duplicate key, only usable when a real (not manual/pending) school was selected.

If a match is found, the registration links teacher_id to that existing Teacher row (service line 84, then TrainingRegistration::create(['teacher_id' => $teacher->id, ...]) line 132) — this is a real link, not just a lookup; confirmed by unit test test_public_registration_links_existing_teacher (tests/Unit/Services/Training/TrainingQrRegistrationTest.php:72-97) which asserts teacher_created === false and the registration's teacher_id equals the pre-existing teacher's id.

New-teacher creation (lines 96-127): when no match is found, a new Teacher row is created with status => 'active' but verified_at => null (line 124) — this is the "Pending School Verification" state the FRD describes, implemented by reusing the platform's existing generic teacher-verification convention (Teacher::scopeUnverified(), app/Models/Teacher.php:111), which already has a Sahodaya-admin resolution screen: SahodayaAdmin\TeacherVerificationController (app/Http/Controllers/SahodayaAdmin/TeacherVerificationController.php) with bulk/individual "verify" actions filtering whereNull('verified_at'). This is a real, working, pre-existing admin queue — QR-created teachers correctly surface there for the Sahodaya to verify, confirmed by unit test test_public_registration_creates_unverified_teacher asserting $result['teacher']->verified_at is null. TrainingRegistration.teacher_created = true is also stamped for traceability (line 138), independently surfaced in the QR reports dashboard ("Teachers created" counter and a "New teacher" flag per row).

Duplicate registration rejection (lines 86-95): if the matched/created teacher already has a TrainingRegistration for this program_id, the service throws a ValidationException ("This teacher is already registered for this programme.") before any DB write — confirmed by test_duplicate_registration_rejected (lines 134-149), which submits the identical payload twice and asserts the second call throws.

Verdict: This is the single most solidly implemented sub-feature in the amendment. Duplicate detection genuinely spans email, mobile, and name+school as specified (not just one field), and the two branches (link vs. create) are both real, tested, and audited (training.qr.registered, training.qr.teacher_created — see Section 7).

Residual gaps:

- Name-matching is exact (LOWER(name) = ?), not fuzzy — near-duplicate names (typos, "Anitha" vs "Anita") will not be caught, only exact-normalized matches. Minor, but worth flagging since real-world names have inconsistent spelling.

- As noted in Section 2, when linking to an *existing* teacher, none of the newly submitted fields (photo, DOB, gender, designation, experience) update that teacher's record — so a returning teacher's profile can never be refreshed via QR registration.

- The Teacher.experience_years / designation columns are updated only for brand-new teachers; there's no equivalent "profile completion" nudge for existing teachers with sparse profiles.

# 4. School Handling Audit

School search + code + membership status display: TrainingPublicRegistrationService::searchSchools() (lines 188-213) queries Tenant where type='school', parent_id = program->tenant_id, is_active=true, matching name or school_prefix LIKE, and returns id, name, school_code (aliased from school_prefix), membership_status. The client-side JS in register.blade.php (lines 132-160) renders each result as "{name} · {school_code} ({membership_status})" in the dropdown, and once picked, echoes the same three data points back to the user (line 134). This is fully implemented and matches the FRD's "Show school code and membership status" requirement precisely — confirmed by unit test test_school_search_returns_code_and_membership asserting both school_code and membership_status are returned.

Pending school request (creation half): When no school is selected and a manual_school_name is supplied, TrainingPendingSchool::create() persists program_id, school_name, school_code, contact_name, contact_email, contact_phone, status='pending' (service lines 72-81). Confirmed end-to-end by test_manual_school_creates_pending_request. The registration itself proceeds and is linked via TrainingRegistration.pending_school_id (line 139), and TrainingRegistration.school_id falls back to the Sahodaya tenant id in this case (line 133) rather than being left null — a sensible design choice so the FK constraint and existing school() relation don't break.

Pending school request (resolution half) — GAP: The TrainingPendingSchool model exposes a linked_school_id column (migration 2026_07_11_000001_training_qr_registration.php:44, model fillable list) that is never set anywhere in the codebase — confirmed via grep across app/Http/Controllers for any reference to linked_school_id, TrainingPendingSchool::update, or a route resolving/approving a pending school: zero hits. The only two places TrainingPendingSchool is read are (a) the QR reports dashboard, which lists pending rows read-only (status, no action buttons in QrReports.vue — confirmed, the pending-schools table there has no action column), and (b) the registration form's success message. There is no admin screen or endpoint to convert a TrainingPendingSchool into a real Tenant (school) record, mark its status as linked/resolved, or retroactively re-point the TrainingRegistration.school_id at the newly onboarded school. This is the clearest, most concrete gap in the entire QR feature area — the intake works, but the back-office resolution workflow the FRD implies ("Pending school request if school not found" — presumably meaning it should eventually be actioned) is entirely missing.

Priority: Major. Effort: ~2–3 person-days (a Sahodaya-admin "Pending School Requests" index + a "Link to existing school" / "Reject" action, updating status and linked_school_id, plus a backfill of any registrations pointed at the Sahodaya-tenant placeholder).

# 5. Attendance Audit

Separate attendance QR from registration QR: Confirmed distinct — TrainingProgram.qr_registration_token (registration) vs. TrainingProgram.attendance_qr_token (program-level attendance) vs. TrainingSession.attendance_token (per-session attendance), all independently generated random 40-char tokens (TrainingQrService::uniqueToken(), lines 109-116). Three genuinely different URLs exist: /training/register/{token}, /training/attendance/program/{token}, /training/attendance/{session_token}.

Session-wise tracking: TrainingAttendanceCheckInService::checkIn() (lines 18-57) takes an explicit TrainingSession $session parameter and writes to TrainingAttendance keyed on (session_id, registration_id) (unique constraint per the original audit's DB section) — attendance is recorded per session, not just per program. The public "attendance" view (public/training/attendance.blade.php) supports two modes: scanning a session-specific QR jumps straight to that session (mode='session', session pre-selected, lines 13-17 display session title/date); scanning the program-level QR presents a dropdown to pick which session the check-in is for (mode='program', lines 36-45) — both paths converge on the same checkIn() service call with a concrete $session.

Attendance gating on registration status: TrainingRegistrationLifecycle::canMarkAttendance() (lines 19-29) requires status IN ('confirmed','completed'), or 'registered' only for fee-free programs — this correctly re-uses the platform's existing business rule (same one flagged as enforced in the original audit) and is unit-tested (test_attendance_check_in_requires_confirmed_for_paid_programs, asserting a registered status on a paid program throws before attendance is recorded).

Attendance-based certificate eligibility: TrainingCertificateService::assertEligible() (lines 18-33) still requires status === 'confirmed' and presentDaysCount() >= 1, where presentDaysCount() (lines 201-204, presentSessions() lines 207-221) counts distinct sessions with a present TrainingAttendance row for that registration — this is genuinely session-aware attendance counting, not a flat program-level flag. However, this is unchanged from the original audit's finding: the eligibility rule is still a hardcoded "≥1 session present" threshold, not a configurable percentage/count. The QR amendment did not add a configurable attendance-based eligibility rule; it only added the session-wise attendance *data* that such a rule would need. This is a real, but modest, residual gap — the data model now fully supports a percentage-based rule (sessions present ÷ total sessions), but no code computes or enforces one.

Priority for the eligibility-threshold gap: Minor-to-Major depending on how strictly "attendance based certificate eligibility" in the FRD is read — the mechanism exists and is attendance-based, just not configurable/percentage-based. Effort to add a configurable threshold: ~1–2 person-days (add min_attendance_percent to TrainingProgram, compute presentSessions()->count() / sessions()->count() in assertEligible()).

# 6. Report Audit

FRD-required: QR registrations, Teacher creation, Pending schools, Designation-wise, Attendance.

| FRD Report | Exists & Runs? | Evidence |
| --- | --- | --- |
| QR registrations | Present | TrainingQrReportService::summary() (app/Services/Training/TrainingQrReportService.php:14-59) builds a full per-registration list (registrations array, lines 30-44) filtered to registration_source === 'qr' (line 17); rendered in resources/js/Pages/Admin/Sahodaya/Training/QrReports.vue (table at lines 53-86) and exportable to Excel via exportQrRegistrations() (lines 61-85), wired to route SahodayaAdmin::exportQrRegistrations (routes/web.php:1092, controller TrainingProgramController.php:625-629). Confirmed reachable: controller method qrReports() (lines 615-623) renders the Inertia component Sahodaya/Training/QrReports — the Vue file does exist at resources/js/Pages/Admin/Sahodaya/Training/QrReports.vue (verified directly; case-sensitive glob initially missed it but the file is present and complete), so this is a working, reachable admin page, not a broken route. |
| Teacher creation | Partial | Folded into the same dashboard as a single counter card ("Teachers created", report.teachers_created, QrReports.vue line 14) and a per-row "New teacher" flag in the registrations table (line 77) plus an Excel export column (Teacher created, TrainingQrReportService.php line 74/82). No standalone "Teacher creation" report/list (e.g., a dedicated view of just the teachers created via QR with their verification status) — it's a derived metric inside the QR-registrations report rather than its own report artifact. Functionally present as data, not as a distinct report view. |
| Pending schools | Present | Dedicated section in QrReports.vue (lines 30-51) listing every TrainingPendingSchool for the program with school name/code/contact/status; backed by summary()'s pending_school_rows (lines 45-57). Read-only (no resolution actions — see Section 4). |
| Designation-wise | Present | summary()'s by_designation groups QR registrations by teacher->designation (lines 19-22, groupBy(...)->map->count()->sortDesc()), rendered as a list in QrReports.vue (lines 20-28). Note: scoped only to QR-sourced registrations ($qr, not all registrations for the program) — a school-nominated registration's designation is not counted here, which is arguably correct given the FRD frames this as a QR-specific report set, but worth noting as a scope boundary. |
| Attendance | Missing (as a QR-specific report) | TrainingQrReportService::summary() has no attendance data at all — no present/absent counts, no per-session attendance breakdown tied to QR registrations specifically. The general training attendance register (TrainingReportService::exportAttendance, flagged as present in the original v1 audit) still exists and would include QR-sourced registrants since they're just regular TrainingRegistration rows, but there is no dedicated "QR check-in attendance" report distinguishing QR-based self-check-ins from admin-marked attendance, and no report ties the attendance QR/session-check-in flow back into the QrReports.vue dashboard. This is a genuine gap against the FRD's explicit report list. |

Net: 3 of 5 fully present as intended (QR registrations, Pending schools, Designation-wise); 1 partially present (Teacher creation — data exists but not as a standalone report); 1 missing (Attendance, in the QR-specific sense).

Priority: Major for the missing Attendance report; Minor for splitting out a standalone Teacher-creation view. Combined effort: ~2 person-days.

# 7. Business Rules Audit

"QR expires after registration closes" — server-side enforcement: Verified as real, not just UI-decorative. Three independent enforcement points:

- TrainingQrRegistrationController::show() computes $open = $qr->isRegistrationOpen($program) and the Blade view conditionally hides the form entirely when closed (register.blade.php lines 18-22) — this is the "page load" check.

- TrainingQrRegistrationController::store() re-checks $qr->isRegistrationOpen($program) at the top of the POST handler (lines 51-53) and rejects with a validation error if closed — this is the critical server-side re-validation the brief asked to confirm, and it exists.

- TrainingPublicRegistrationService::register() checks a third time inside the service layer itself (lines 29-33), throwing a ValidationException — meaning even a direct/non-HTTP call into the service (e.g., from a future API or console command) would still be blocked. This is defense-in-depth, not a single point of failure.

Confirmed by unit test test_registration_closed_after_window (asserts isRegistrationOpen() returns false once registration_close is in the past) — though note this test only exercises the service method directly, not a full HTTP POST-after-close scenario; still, given the controller and service both gate on the same method, the logic is proven correct at the unit level and traced correctly at the integration level by code reading.

"All actions audited": Verified via PlatformAuditLogger::training() (app/Services/Audit/PlatformAuditLogger.php:229-240) calls found in:

- training.qr.registered — every QR registration (TrainingPublicRegistrationService.php:143-155).

- training.qr.teacher_created — every new teacher created via QR (lines 157-165).

- training.qr.pending_school — every pending school request (lines 167-175).

- training.qr.attendance — every QR-based attendance check-in (TrainingAttendanceCheckInService.php:44-54).

- training.qr.regenerated — QR token regeneration (TrainingProgramController.php:610).

Gap: None of these audit calls are conditional/best-effort-wrapped — if PlatformAuditLogger throws (e.g., DB issue), the whole registration would fail, which is arguably correct (fail-closed) but worth noting as a coupling. More importantly: the pending-school resolution action doesn't exist (Section 4), so there's nothing to audit there yet — once that admin action is built, it must also call $audit->training(...) to keep the "all actions audited" rule intact.

Verdict: Both business rules are genuinely, robustly implemented — this is one of the strongest-verified areas of the whole amendment.

# 8. Revised Assessment

Overall QR Registration feature-area coverage: 78%.

Scoring rationale (12 FRD sub-capabilities from the amendment, weighted roughly equally):

- QR generation/URLs/PNG/SVG/PDF/window control — 100% (fully present, PDF confirmed not a gap).

- Registration form fields — 95% (all 12 fields present; minor gap is unenforced designation enum + existing-teacher fields not refreshed).

- Teacher linking + duplicate detection — 90% (both paths real and tested; only fuzzy-name-matching and existing-teacher-field-refresh are missing).

- School handling — 55% (search/code/membership display and pending-request creation are excellent; but the resolution/admin-linking half is completely absent — this is the single biggest hole).

- Attendance — 80% (separate QR + session-wise tracking both genuinely implemented; certificate eligibility rule unchanged from the coarse v1 rule, no percentage-based option).

- Reports — 70% (3 of 5 fully present, 1 partial, 1 missing).

- Business rules — 100% (expiry and audit logging both robustly verified server-side).

Blended: ≈78%.

Remaining gaps, prioritized:

- [Major] No admin UI to resolve/link TrainingPendingSchool → real school tenant (Section 4). ~2–3 person-days.

- [Major] No dedicated "Attendance" report scoped to QR check-ins (Section 6). ~1–1.5 person-days.

- [Minor] Designation field not validated against the fixed dropdown list server-side (in: rule missing) (Section 2). ~0.5 person-days.

- [Minor] Existing-teacher branch discards submitted photo/DOB/gender/designation/experience — no profile-refresh (Section 2/3). ~1 person-day.

- [Minor] Name-based duplicate detection is exact-match only, no fuzzy/normalized comparison (Section 3). ~1 person-day (e.g., Levenshtein/soundex threshold).

- [Minor] No standalone "Teacher creation" report view (folded into QR-registrations dashboard only) (Section 6). ~0.5 person-days.

- [Minor] Certificate eligibility still a flat "≥1 session present" rule, not a configurable attendance-percentage threshold, despite session-wise data now being available (Section 5). ~1.5–2 person-days.

- [Minor] downloadQr/downloadSessionAttendanceQr code duplication (maintainability, not functional). ~0.5 person-days.

Total estimated effort to reach ~95%+ coverage: 10–14 person-days (sum of above plus integration/testing overhead), a small fraction of the 95–120 person-days estimated for the rest of the Teacher Training module in the original audit.

How this changes the overall FRD-09 picture: The original 38% coverage score should not be revised upward as a blended number, because it correctly scored a different set of capabilities (training categories, resource persons, CPD hours, multi-type certificates, bulk registration, feedback, invoicing, ID cards — all still genuinely missing or partial, independent of this amendment). What changes is the narrative: FRD-09 is not uniformly a "least mature engine module." It contains at least one clearly more mature vertical (QR self-registration, teacher linking, pending-school intake, session-wise attendance check-in) that was evidently built in a later, more disciplined pass — complete with its own unit test suite (TrainingQrRegistrationTest.php, 9 tests covering token generation, window enforcement, linking, teacher creation, pending schools, duplicate rejection, school search, and both attendance-gating branches) — a level of test coverage not seen anywhere else in the Training module per the original audit. If a client asks "did you build QR registration," the honest answer is yes, and it's one of the best-tested corners of this module; if they ask "is Teacher Training done," the answer is still no, for reasons unrelated to QR registration.