# FRD-12 — Notification and Communication Engine: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 22%

- Critical Issues: 9 / Major Issues: 11 / Minor Issues: 7

- Estimated Effort: 95-120 person-days

- Overall Priority: Critical

- One-paragraph summary: Of the FRD's mandatory-for-MVP channels (In-App, Email), only Email and In-App have real, working send paths — everything else is a stub or absent. Email works via a genuine two-tier system: SahodayaMailer + ZeptoMailApiClient (real HTTP API integration to ZeptoMail, with SMTP/Zoho fallback), and delivery is logged to NotificationLog with a real admin-facing viewer/retry UI (EmailDeliveryReportController → Sahodaya/Finance/EmailDelivery.vue, buried under Finance, not a dedicated Notification module). In-App notifications work end-to-end via InAppNotification + a simple list page, but there is no bell-icon dropdown / notification center widget anywhere in the UI — only a full-page list buried in School Admin's sidebar, and none at all for Sahodaya Admin, Portal (student/teacher/judge), or Public users. Push (FCM) is coded (FcmPushService) but uses the deprecated legacy FCM HTTP API (fcm.googleapis.com/fcm/send, retired by Google in June 2024) and is gated behind config('erp.fcm_in_app_only') — it is dead code in production terms since the API endpoint no longer functions. SMS, WhatsApp, and Webhook are 100% absent — zero references anywhere in the codebase (verified by grep for twilio/msg91/textlocal/sms/whatsapp), consistent with the FRD marking them "Future," but the FRD's Provider Configuration and Retry Engine sections still expect a multi-channel abstraction that does not exist. There is no Template Designer/HTML Email Designer, no Trigger Engine UI (triggers are hardcoded in PHP, not admin-configurable), no Announcement Centre, no Broadcast Engine, no Scheduler/Recurring reminders, no user notification preferences/opt-out, and no Retry Engine (failed sends are not auto-retried — only a manual one-off "retry" button that re-sends a generic hardcocded message, not the original template content). Message Archive (immutable copy of exact content sent) does not exist — NotificationLog stores only subject, not the rendered body. Notifications are sent synchronously inline in the HTTP request (no ShouldQueue job anywhere in the notification path), meaning a slow mail provider blocks the admin's/school's request thread and a bulk broadcast (e.g., circular to all schools) will be a serial loop of blocking HTTP calls.

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| Email | Partial | Real provider integration: app/Services/Mail/SahodayaMailer.php + app/Services/Mail/ZeptoMailApiClient.php call the live ZeptoMail HTTP API (https://api.zeptomail.{in,com,eu}/v1.1/email) or fall back to SMTP (Zoho/generic). Per-Sahodaya-tenant config lives in sahodaya_profiles.mail_transport/zeptomail_region (migrations 2026_06_27_000001_sahodaya_mail_transport.php, 2026_06_27_000002_default_zeptomail_api.php). This genuinely sends production email. But: no HTML template designer, no attachments wired into NotificationService::sendEmail() (attachments only exist in the separate sendViewWithAttachments path used ad hoc by receipts/certificates, not the generic notification engine), no fallback-provider chain (SES/SendGrid mentioned in FRD §20 — absent), no per-category or global "disable all emails" switch. |
| SMS | Missing | Zero code. Grepped app/ for sms, twilio, msg91, textlocal, whatsapp (case-insensitive) — no hits anywhere in application code. Consistent with FRD marking SMS "(Future)," but FRD's channel-agnostic Trigger Engine (§6), Provider Configuration (§20), and Queue & Delivery Engine (§10) are written as if channel is a first-class configurable dimension — none of that abstraction exists; channel is a hardcoded array literal (['in_app'], ['in_app','email']) per call site. |
| In-App | Partial | Real and functional: InAppNotification model, created in NotificationService::notify(), listed via Api\V1\NotificationsApiController::index (JSON, 50 latest) and SchoolAdmin\NotificationsController::index (Inertia page, 100 latest, mark-read/mark-all-read). However there is no bell-icon dropdown component anywhere in resources/js/Layouts or resources/js/Components (grep confirmed zero matches) — the only "notification center" is a full-page route buried in School Admin's sidebar nav (resources/js/support/schoolAdminNav.js:210,345, icon bell, but rendered as a nav link, not a live-updating dropdown). Sahodaya Admin, StateAdmin, and all Portal areas (student/teacher/judge/festops/examops) have no in-app notification UI at all despite InAppNotification records being created for their users (e.g. FestEventNotifier::judgeAssigned, McqExamNotifier targets teachers/students). The /api/v1 endpoints (routes/api.php:55-57) exist but no frontend code calls them (grepped for axios.get('/notifications, unreadCount, bell across resources/js — no consumer found wiring them into a header/topbar). |
| Push | Missing (dead code) | app/Services/Notifications/FcmPushService.php posts to https://fcm.googleapis.com/fcm/send using a legacy server key (config('services.fcm.server_key') / FCM_SERVER_KEY env). This legacy FCM HTTP API was deprecated and shut down by Google in June 2024 — the endpoint no longer accepts requests, so even if FCM_SERVER_KEY were set, sends would fail. Token capture exists (UserFcmToken model, storeFcmToken API endpoint) but there is no client-side code found registering a service worker / requesting push permission (no firebase-messaging-sw.js or similar found under resources/). Push is only invoked when in_app channel fires and config('erp.fcm_in_app_only') is true — i.e., it piggybacks silently on in-app sends and fails silently (caught, logged at Log::warning, swallowed). |
| WhatsApp | Missing | Zero references. FRD marks it "(Future)" — consistent. |
| Webhook | Missing | Zero references. FRD marks it "(Future)" — consistent. |
| Template Management | Partial | NotificationTemplate model + NotificationTemplateController (Sahodaya Admin only) allow editing title, body_template, is_active, channels_json for existing rows. No create/delete UI (templates can only be edited, not authored, from the admin UI — new templates require a migration/seeder). No Template Code vs Name distinction, no Module/Category/Trigger metadata columns, no separate Email Subject vs HTML Body vs Plain Text Body vs Footer/Signature/Attachments fields (FRD §4) — NotificationTemplate has only a single body_template text column reused for both title and message. No Template Version, no Clone, no Preview. |
| Trigger Configuration | Missing | Triggers are hardcoded PHP method calls (notifyFromTemplate($user, 'fest.registration.approved', ...)) scattered across ~14 controllers/services. There is no admin UI or DB table to configure "which event fires which template on which channel to which recipient group" (FRD §6/§8) — every trigger requires a code change and deploy. |
| Recipient Targeting | Partial | Ad hoc per-trigger logic (role + tenant_id queries) hardcoded in each notifier (e.g. FestEventNotifier::withSahodayaUsers(['sahodaya_admin','sahodaya_staff'])). No configurable "default recipient groups" or admin override (FRD §8), no Broadcast Engine target-group picker (FRD §15: All Schools/Selected Schools/Students/Teachers/Judges/Custom Groups). Closest analog is CircularController::store(), which hardcodes "all approved school_admins." |
| Delivery Status Tracking | Partial | NotificationLog.status supports only queued/sent/failed/skipped (4 states) vs FRD §10's 9-state lifecycle (Pending, Queued, Processing, Sent, Delivered, Read, Failed, Cancelled, Expired) + Retry Queue. No delivered_at/read_at columns on NotificationLog (read tracking exists only for InAppNotification.read_at, not for email opens). No "Processing" state — writes go straight from queued to sent/failed within the same synchronous call. |
| Retry/Failure Handling | Partial (manual only) | EmailDeliveryReportController::retry() lets an admin manually click "retry" on one failed/skipped log row — but it resends a hardcoded generic string ("This is a resent notification from the delivery log."), not the original template/content, and requires the admin to look up the user by matching NotificationLog.to back to a User.email (fragile, breaks if email changed). There is no automatic retry engine (FRD §11: automatic retries, configurable intervals, max retry count, failure escalation) — attempts column exists on NotificationLog and is incremented, but nothing re-queues a failed job. |
| History/Audit Log | Partial | NotificationLog provides a real, queryable send history (visible via EmailDeliveryReportController), but it only covers the email channel (NotificationLogWriter is only called from NotificationService::sendEmail()) — in-app and (attempted) push sends are not logged to NotificationLog at all, so there is no unified cross-channel history. No Module, Trigger, Channel, Attachments, Created By, Delivered Time, Read Time columns (FRD §12) exist on the table. |

# 2. Page-by-Page Analysis

## Notification Template Editor — resources/js/Pages/Admin/Sahodaya/NotificationTemplates/Index.vue

- Purpose: Let Sahodaya Admin edit body/title/active-flag/channels of seeded templates.

- Current: Renders one inline <form> per template (all templates on one page, no pagination/search), fields: title, body_template (raw textarea, {{placeholder}} syntax visible as plain text, no live preview), active checkbox. Save posts to PUT /sahodaya-admin/{tenantId}/notification-templates/{template}.

- Missing: Create new template button, delete/clone, template code/module/category/trigger metadata, subject line (separate from title — currently title conflates "notification title" and "email subject"), HTML body editor (WYSIWYG), plain-text fallback body, footer/signature, attachment config, version history, preview/test-send button, channel-specific per-channel body variants.

- Wrong: channels_json.* validation in controller allows mail,push,in_app but the seeder writes ['in_app','email'] (mismatched value email vs mail) — a template seeded with email would fail silent re-validation if ever resaved with the literal string, since the controller's own validator only accepts mail, not email. This is a real bug: editing and re-saving a seeded template through this page could silently drop/reject the email channel value if the form pre-fills channels_json verbatim then the backend rejects email on the next submit (needs live confirmation but the code inconsistency is real and cited: NotificationTemplateController.php:26 vs NotificationTemplatesSeeder.php:20).

- Buttons: Save (per template) only.

- Filters: None.

- Reports: None.

- Permissions: Route sits under sahodaya-admin/{tenantId} group — presumably Sahodaya Admin role gated, but no explicit per-action policy/gate check visible in controller (relies entirely on route middleware).

- Notifications: N/A (this page edits templates, doesn't itself notify).

- Validations: Basic required/max only; no placeholder-syntax validation (a typo'd {{studnet_name}} would silently render literally in production — confirmed by NotificationService::notifyFromTemplate()'s str_replace loop, which just leaves unmatched placeholders in the output).

- Audit: None — no AuditLog/DataChangeLog entry written on template update (grepped controller — zero audit references), directly violating FRD §23 "Template Modified" requirement.

- APIs: GET .../notification-templates, PUT .../notification-templates/{template} only. No template CRUD API, no preview/test-send API.

- Priority: Critical (core FRD §4/§23 requirement largely unmet).

## Notification/Email Delivery History — Sahodaya/Finance/EmailDelivery.vue (page file not directly opened, but controller confirms shape) via EmailDeliveryReportController

- Purpose: View sent/failed/queued/skipped notification log entries and manually retry failures.

- Current: Paginated (50/page) list filterable by status (all/queued/sent/failed/skipped), summary counts per status, retry button per failed/skipped row.

- Missing: Channel column/filter (this log is email-only), recipient search, date-range filter, template/trigger filter, delivered/read timestamps, message content view (archive), export.

- Wrong: Misplaced under Finance module in nav/routes (finance.email-delivery) rather than a dedicated Communications/Notification module — reflects that the FRD's "central communication engine" concept isn't realized as its own product surface.

- Buttons: Retry (per row, failed/skipped only).

- Filters: Status only.

- Reports: Summary counts (failed/queued/sent/skipped) — no rate/percentage, no time-series, no per-template breakdown.

- Permissions: Sahodaya Admin only; School Admin, Teachers, Students have no visibility into their own delivery status.

- Notifications: N/A.

- Validations: retry() aborts 422 unless status is failed/skipped — reasonable guard.

- Audit: No audit trail of who clicked retry / when (FRD §23 "Notification Cancelled" analog missing entirely — there is no cancel action at all).

- APIs: GET finance/email-delivery, POST finance/email-delivery/{notificationLog}/retry.

- Priority: Major (functional but far short of FRD §12 Logs + §19 Notification Centre spec).

## Test-Send Page

- Purpose (per FRD §17): HTML email designer with test-send capability.

- Current: Does not exist. Only tangential artifact found is resources/views/emails/test-mail.blade.php, a Blade view (not an admin UI page) — no controller/route serves a "send test email" action tied to the notification template engine (a similar concept may exist for Sahodaya SMTP settings verification, but not for notification templates specifically).

- Missing: Entire page.

- Priority: Major.

## In-App Notification Center (bell icon dropdown)

- Purpose (per FRD §19): Unread/read, archive, delete, search, filters, mark-all-read, download attachments — accessible platform-wide.

- Current: Full-page list only exists for School Admin (School/Notifications/Index.vue) with mark-read/mark-all-read. No bell icon, no dropdown, no toast/live badge for unread count anywhere in any layout.

- Missing: Bell-icon component (any layout), unread badge count wired to NotificationsApiController::index/unreadCount() (the backend method NotificationService::unreadCount() exists but grepped zero frontend callers), archive, delete, search, filters, download attachments, and the entire feature for Sahodaya Admin / StateAdmin / Portal (student/teacher/judge/festops/examops) / Public roles.

- Priority: Critical (this is the most FRD-visible gap — "Notification Centre" §19 is essentially unbuilt outside one role's full-page list).

## SMS/Email/Push Settings Config Page

- Purpose (per FRD §20): Central Provider Configuration (SMTP/ZeptoMail/SES/SendGrid/Fallback/SMS/WhatsApp future).

- Current: Email transport config exists but lives inside Membership Settings (resources/js/Pages/Admin/Sahodaya/Membership/Settings.vue, MembershipSettingsController.php) — i.e., mail provider config is bolted onto the membership module, not a dedicated Communications settings page. Fields cover mail_transport (smtp/zeptomail_api), zeptomail_region, host/port/username/password/from — all SMTP/ZeptoMail only.

- Missing: SES/SendGrid options, fallback-provider chain, SMS/WhatsApp provider fields (even as disabled "coming soon" placeholders), global kill-switches (§9: Disable all emails, Disable all notifications, Maintenance mode suppression, Emergency broadcast override) — none of these exist anywhere in code (grepped for maintenance-mode-suppression / global disable flags tied to notifications — not found).

- Priority: Major.

# 3. Database Audit

## notification_logs (migration 2026_07_06_150001_erp_notification_logs_and_storage.php)

- Purpose: Email send history/audit.

- Columns present: id, template_key, notifiable_type, notifiable_id, to, subject, status(20), error, attempts(tinyint), sent_at, timestamps.

- Missing Columns: channel (table is implicitly email-only — no way to log in-app/push/sms in the same table), module, trigger, body/message_content (no message archive per FRD §13 — cannot see exact content sent, only subject), delivered_at, read_at, created_by, attachments, failure_reason (currently overloaded onto generic error text field, fine but not structured), retry_count (proxy exists as attempts but no max_retries/next_retry_at for an actual retry engine), provider (no record of which mail transport/provider handled the send — can't build FRD §22 "Provider Performance" report).

- Missing FKs: notifiable_id has no foreign key (uses polymorphic notifiable_type/notifiable_id pattern without a proper morph index beyond the two listed).

- Indexes present: (status, created_at), (template_key, created_at) — reasonable for the current query patterns.

- Normalization issues: to (recipient) duplicates data already resolvable via notifiable_id → User.email; if a user's email changes, log becomes stale/misleading — and this is exactly the join-back mechanism EmailDeliveryReportController::retry() uses (User::where('email', $notificationLog->to)), which will silently fail to find the retry target if the email changed since the original send.

## notification_templates (migration 2026_06_22_000015_phase17_18_notifications.php)

- Purpose: DB-editable message templates.

- Columns present: id, tenant_id(nullable), slug(unique), title, body_template(text), channels_json, is_active, timestamps.

- Missing Columns: module, category (FRD §3's 12 categories — Membership/Students/Teachers/Sports/Kalotsav/Examinations/Teacher Training/Custom Competitions/Finance/Documents/Appeals/Security/System — have no representation at all), trigger_event (relationship between template and the event that fires it is implicit in code only, not stored), email_subject (distinct from title), html_body vs plain_text_body (only one body_template column serves both notification title text and email body), footer, signature, version, status beyond boolean (no Draft/Approved/Disabled lifecycle — FRD §24 "every notification uses an approved template" cannot be enforced since there is no approval concept, only is_active).

- Missing FKs/Indexes: tenant_id has no FK to tenants; no index on tenant_id (every lookup in code is by slug globally, ignoring tenant_id entirely — NotificationService::notifyFromTemplate() queries where('slug', $slug) with no tenant scoping, meaning all tenants share one global template set despite the column existing to suggest per-tenant customization is possible; this is a design gap, not just a DB gap).

- Normalization issues: channels_json stores an array of loosely-typed strings with inconsistent vocabulary observed between seeder ('in_app','email') and controller validation ('mail','push','in_app') — 'email' vs 'mail' mismatch is a real data-integrity bug.

## in_app_notifications

- Purpose: In-app notification feed per user.

- Columns present: id, user_id, title, body, action_url, read_at, timestamps.

- Missing Columns: channel/category/module (can't filter "show me only Finance notifications"), template_key (no traceability back to which template generated it — breaks FRD §12's "Template Used" log requirement for this channel), archived_at/deleted_at (no archive/soft-delete despite FRD §19 "Archive, Delete" requirements), priority.

- Missing FKs: user_id has no declared foreign key to users (unsignedBigInteger only, no ->foreign()->references('id')->on('users')) — orphaned rows possible if a user is deleted.

- Indexes present: (user_id, read_at) — good for unread-count queries.

- Normalization issues: None major beyond the missing traceability columns above.

## user_fcm_tokens

- Purpose: Device push tokens.

- Columns present: id, user_id, token, device_type, timestamps.

- Missing Columns: last_used_at/is_active (dead/stale tokens accumulate forever — no cleanup mechanism visible), platform (device_type is freeform string, not an enum).

- Missing FKs: user_id has no FK to users (same pattern as above).

- Indexes present: unique (user_id, token).

- Normalization issues: Given push is non-functional (legacy FCM API retired), this table is actively accumulating tokens that can never be used by the current FcmPushService implementation.

# 4. Masters Audit

- Notification template masters: Exists as notification_templates table but is a flat list, not a proper master with Module/Category/Trigger foreign keys as FRD §4 implies. 27 templates are seeded (NotificationTemplatesSeeder), but at least 3 slugs referenced in live code are not in the seeder and will silently no-op:

- mcq.registration.submitted (called in McqExamNotifier::registrationConfirmed, app/Services/Mcq/McqExamNotifier.php:61) — not seeded.

- mcq.hall_ticket.issued (called in McqExamNotifier::registrationApproved, line 85) — not seeded.

- fest.judge.assigned (called in FestEventNotifier::judgeAssigned, line 143) — not seeded, though this one has a manual fallback ($service->notify(...) with hardcoded text) if the template lookup returns null, so it degrades gracefully; the two MCQ ones have no fallback and will just log a warning and silently produce no notification at all.

- Trigger-event masters: Does not exist. No DB table maps "event X → template Y → channel Z → recipient group W" as data; it is 100% hardcoded control flow. This is the single largest structural gap versus FRD §6 ("Configurable triggers without code changes").

- Duplicate/Unused: fest.registration.approved/rejected/withdrawn templates are seeded twice — once in 2026_06_22_000016_seed_notification_templates.php (migration-based seed, 3 rows) and again in NotificationTemplatesSeeder.php (27 rows, including the same 3 slugs). Both use updateOrCreate/existence-check so this isn't a duplicate-row bug, but it is redundant maintenance surface (same content defined in two places that must be kept in sync).

# 5. Triggers Audit

FRD §6 lists: Registration, Payment, Verification, Approval, Rejection, Hall Ticket, Attendance, Result, Certificate, Appeal, Membership Renewal, Reminder, Expiry, Manual Trigger.

| FRD Trigger Category | Wired in code? | Evidence |
| --- | --- | --- |
| Registration (fest) | Yes | FestEventNotifier::registrationApproved/Rejected/Withdrawn called from SchoolAdmin/FestRegistrationController.php |
| Registration (MCQ) | Partial | McqExamNotifier::registrationConfirmed/registrationApproved called from SchoolAdmin/McqRegistrationController.php, but references unseeded template slugs (see §4) — fires but produces no output. |
| Registration (Training) | Yes | training.registration.confirmed referenced from SchoolAdmin/TrainingRegistrationController.php (seeded). |
| Payment (membership) | Yes | membership.payment.submitted/approved/rejected wired via SchoolYearSubmissionReviewService/PaymentVerificationController. |
| Payment (state remittance) | Yes | state.remittance.created/verified/rejected wired via Admin/StateRemittanceController.php. |
| Verification | Partial | No generic "verification" trigger category; verification-adjacent templates exist only per-module (membership/remittance), not a unified verification trigger as FRD implies. |
| Approval / Rejection | Yes (per-module) | Approve/reject triggers exist for fest registration, MCQ fee, training fee, membership payment/data — but each is a separate hardcoded template, not a generic "Approval Engine" hook (ties into FRD-10 Workflow Engine gap as well). |
| Hall Ticket | Partial | mcq.hall_ticket.issued referenced in code (McqExamNotifier.php:85) but not seeded — dead trigger, produces nothing today. |
| Attendance | Not found | No notification trigger tied to attendance marking anywhere (grepped FestEventNotifier, McqExamNotifier, Training controllers — no attendance-related slug exists in the 27-template seeder or elsewhere). |
| Result | Yes | fest.results.published, mcq.results.published both wired (FestEventNotifier::resultsPublished, McqExamNotifier::resultsPublished). |
| Certificate | Not found | No certificate.* slug exists in the seeder or is referenced in app/Models/Certificate.php/CertificateTemplate.php consumers — certificate issuance does not notify recipients. |
| Appeal | Yes | fest.appeal.received wired (FestEventNotifier::appealReceived, called from appeal submission flow). |
| Membership Renewal | Partial | Membership payment/data rejection triggers exist; no distinct "renewal reminder" trigger (see Reminder row). |
| Reminder | Partial | Only one reminder-style trigger exists: fest.registration.deadline (FestEventNotifier::registrationDeadlineReminder) — but this method must be called explicitly; grepped for a scheduled command/cron invoking it (app/Console/Kernel.php or routes/console.php) and found no scheduled job wiring this up automatically, meaning the "reminder" only fires if some other code path calls it on demand, not on a schedule. No generic reminder/scheduler engine (FRD §16) exists. |
| Expiry | Not found | No expiry-triggered notification (e.g., membership expiry, token expiry) found. |
| Manual Trigger | Not found | No admin "send a manual notification to X" UI/API exists — the closest is the Circular upload flow (which auto-notifies, not manual per-user) and the delivery-log "retry" button (which resends a canned string, not a manual compose). |

Conclusion: Roughly 60% of actively-used business flows (fest, MCQ, training, membership, remittance, circulars) do have real, wired triggers. But whole FRD-named trigger categories (Attendance, Certificate, Expiry, Manual Trigger, true Reminder/Scheduler) have zero implementation, and 2 of the wired triggers reference templates that don't exist in the seeder, so they fire without effect.

# 6. Templates / Recipients / Delivery / History Audit

## Templates (FRD §4)

Spec: Template Name, Code, Module, Category, Trigger, Channel, Email Subject, HTML Body, Plain Text Body, Footer, Signature, Attachments, Status, Version, Clone, Preview.

Implementation: slug (≈code), title (≈name, doubles as subject), body_template (single field, no HTML/plain split), channels_json, is_active. Gap: ~75% of specified fields absent (Module, Category, Trigger metadata, separate Subject, HTML/Plain split, Footer, Signature, Attachments, Version, Clone, Preview all missing).

## Recipients (FRD §15 Broadcast Engine terms: All Schools/Selected/Students/Teachers/Principals/Coordinators/Judges/Resource Persons/Custom Groups)

Implementation: Each notifier hardcodes its own recipient query (role + tenant scope). No reusable "recipient group" abstraction, no UI to pick/override recipient groups per FRD §8 ("Override at competition/event level"). Gap: recipient targeting is 100% code-defined, 0% admin-configurable.

## Delivery (FRD §10 Queue & Delivery Engine — 9 states + Retry Queue)

Implementation: 4-state (queued/sent/failed/skipped), synchronous send (no actual queue — NotificationService::sendEmail() runs inline in the request/job that triggered it; no ShouldQueue job dispatches the send). Gap: no real queue engine despite Redis being available in the stack (confirmed via Codebase Map: "Laravel 12, PHP 8+, PostgreSQL, Redis") — Redis is not used for notification delivery at all.

## History (FRD §12 Notification Logs — 15 fields; §13 Message Archive)

Implementation: 10 of 15 log fields present in some form (see DB Audit above); Module, Trigger, Template-Used-traceability-for-non-email-channels, Attachments, Created By, Delivered Time, Read Time absent. Message Archive (§13: exact content + HTML/text + attachments, immutable even after template edits) does not exist at all — NotificationLog.subject is the only content field, and it is simply the rendered title, not the full message body, let alone an HTML snapshot.

# 7. Report Audit

FRD §22 requires: Notification Summary, Delivery Report, Failure Report, Open/Read Rate, Channel Usage, Template Usage, Broadcast Report, Daily/Monthly Volume, Provider Performance.

Implementation found: only a coarse status-count summary (failed/queued/sent/skipped totals) inside EmailDeliveryReportController::index(). This is a rough proxy for "Delivery Report" and "Failure Report" only. Missing entirely: Open/Read Rate (no email-open tracking pixel or in-app read-rate report), Channel Usage breakdown (log table is email-only so cross-channel comparison is impossible with current schema), Template Usage report (no query/page groups logs by template_key for usage ranking), Broadcast Report (no broadcast concept exists to report on), Daily/Monthly Volume (no time-series chart/table), Provider Performance (no provider column on the log to compare ZeptoMail API vs SMTP success rates).

# 8. Business Rules Audit

| FRD Business Rule | Enforced? | Citation |
| --- | --- | --- |
| "Every notification uses an approved template." | Not enforced | NotificationService::notify() accepts free-form $title/$body strings directly (used by many call sites, e.g. FestEventNotifier::judgeAssigned fallback) — bypasses templates entirely. There is also no "approval" status on templates (only is_active boolean), so even template-based sends have no approval workflow to violate or honor. |
| "Exact message content is permanently archived." | Not enforced | No message-archive table/column exists (see §6). NotificationLog stores only subject. |
| "Users may opt out of selected notification categories." | Not enforced | No user-preference table, no category concept on notifications, no opt-out UI/API found anywhere. |
| "Administrators can enable/disable notifications globally, module-wise or event-wise." | Not enforced | No global kill-switch config, no module-level toggle, no event-level toggle. The only "disable" lever is the per-template is_active boolean, which is neither global nor module/event-scoped — it's per-slug only. |
| "Every notification has complete lifecycle tracking and audit history." | Not enforced | Confirmed gap: only 4 of 9 FRD lifecycle states tracked, no Delivered/Read timestamps on the log table, no audit trail for template changes (verified zero AuditLog writes in NotificationTemplateController). |

0 of 5 core business rules are meaningfully enforced today.

# 9. Code Quality/Performance/Security spot-check

*(Scope: only files actually opened during this audit — NotificationService.php, NotificationLogWriter.php, FcmPushService.php, SahodayaAdminNotifier.php, FestEventNotifier.php, PortalWelcomeNotifier.php, McqExamNotifier.php, SahodayaMailer.php, ZeptoMailApiClient.php, EmailDeliveryReportController.php, NotificationTemplateController.php, CircularController.php.)*

- Synchronous, blocking sends: NotificationService::sendEmail() and every notifier method above call it directly with no ShouldQueue/dispatch() wrapper. Grepped app/Jobs/* — none relate to notifications (the 6 job classes found are for CSV export, student import, portal provisioning, auth logging, legacy upload migration, state qualifier submission — none send notifications asynchronously). Confirmed via config/queue.php that Laravel's queue system is present and configured (QUEUE_CONNECTION env, database driver default) but simply not used for this module. Practical impact: CircularController::store() loops over every school_admin of a Sahodaya (foreach ($schoolAdmins as $admin) { $notifier->notifyFromTemplate(...) }) — for a Sahodaya with hundreds of member schools, this is hundreds of serial outbound HTTP calls (ZeptoMail API or SMTP) executed inline in the single HTTP request that uploads the circular, risking PHP request timeouts and poor UX.

- No throttling/spam protection: No rate-limiting observed on notification dispatch (no per-user/per-minute cap). A misconfigured trigger firing in a loop (e.g., a bug in a bulk-approval action) could spam a user's email/in-app feed with no backpressure.

- Silent failure swallowing: NotificationService::notifyFromTemplate() logs a Log::warning and returns null when a template slug is missing (e.g., the two unseeded MCQ slugs) — this fails silently from the business-process perspective; nobody is alerted that a hall-ticket notification never went out.

- Legacy/dead API integration: FcmPushService::send() targets the retired Legacy FCM HTTP API (fcm.googleapis.com/fcm/send) — this is dead code that will always fail once a server key is configured (Google returns errors for this endpoint post-June-2024 sunset). No migration to FCM HTTP v1 (OAuth2/service-account based) has been done.

- Data-integrity bug: channels_json vocabulary mismatch between seeder ('email') and controller validation ('mail') — see §2/§4. A template resaved through the admin UI could have its channel silently rejected/altered.

- Fragile retry-by-email lookup: EmailDeliveryReportController::retry() re-resolves the recipient via User::where('email', $notificationLog->to)->first() rather than the stored notifiable_id — if notifiable_type/notifiable_id are populated (they are, per NotificationLogWriter::write()), retry should resolve via that FK directly instead of a denormalized email string match; as written, retry silently no-ops ("Recipient user not found") if the user's email changed since the original send.

- No visible authorization check on template edits beyond route grouping — NotificationTemplateController::update() has no explicit policy/gate call in the reviewed code; relies solely on route-group middleware, which is acceptable but not verified further in this audit (route middleware stack not fully traced).

# 10. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Global bell-icon notification center (all roles) | Add category, template_key, archived_at to in_app_notifications | New dropdown component in every layout (Sahodaya/School/StateAdmin/Portal) with live unread badge, mark-read, archive, search, filters | Wire existing NotificationsApiController + unreadCount() to a poller/websocket | N/A | N/A | Reuse existing API, add archive/search endpoints | 10-14 pd | Critical |
| 2 | Trigger Engine (DB-driven, admin-configurable) | New notification_triggers table (event, template_id, channel, recipient_group, module, enabled) | Admin CRUD UI for triggers | Refactor all ~14 hardcoded notifier call sites to consult the trigger table | Template Usage report becomes possible | N/A | Trigger CRUD API | 15-20 pd | Critical |
| 3 | Message Archive (immutable content snapshot) | Add body_html, body_text, attachments_json to notification_logs; extend logging to in-app/push channels | Show archived content in delivery-log detail view | Update NotificationLogWriter to capture rendered content pre-send | N/A | N/A | None new (extend existing log read) | 6-8 pd | Critical |
| 4 | Retry Engine (automatic, with escalation) | Add max_retries, next_retry_at, retry_of_log_id to notification_logs | Show retry schedule/history in delivery log | Queue-based scheduled command re-attempting failed sends up to N times, then escalate (email admin) | Failure Report with retry outcomes | Escalation notification to admin | Internal only | 8-10 pd | Critical |
| 5 | Queue all notification sends (ShouldQueue) | None | None (transparent) | Wrap NotificationService::notify/sendEmail dispatch in a queued Job; update CircularController bulk loop to dispatch jobs | N/A | N/A | None | 4-6 pd | Critical |
| 6 | Fix/replace Push (FCM HTTP v1 migration) | user_fcm_tokens: add is_active, last_used_at | Push permission opt-in UI, service worker | Rewrite FcmPushService to use FCM HTTP v1 (OAuth2 service account) | Channel Usage report (push) | N/A | None new | 6-8 pd | Major |
| 7 | User Notification Preferences (opt-out, quiet hours) | New user_notification_preferences table (user_id, category, channel, enabled) | Settings page per portal role | Check preferences before every send in NotificationService | N/A | N/A | Preferences CRUD API | 8-10 pd | Major |
| 8 | Global/Module/Event kill-switches | New notification_settings table or config rows (scope, key, enabled) | Admin toggle UI (Communications settings page) | Check switches in NotificationService::notify() before send | N/A | N/A | Settings API | 5-7 pd | Major |
| 9 | Template Designer (HTML/plain split, subject, footer, signature, version, clone, preview) | Extend notification_templates: email_subject, html_body, plain_text_body, footer, signature, version, module, category | Rich HTML editor + preview + clone button in NotificationTemplates/Index.vue | Version history on save (append, don't overwrite) | Template Usage report | N/A | Template versioning API | 10-12 pd | Major |
| 10 | Announcement Centre (Global/State/Sahodaya/School/Competition, popup/banner/dashboard/login-notice, priority, start/end date, acknowledgement) | New announcements table + announcement_acknowledgements | New admin authoring UI + public/portal display components (popup, banner, dashboard widget) | Scheduling logic (start/end date), ack tracking | Acknowledgement report | Push notice on publish | Announcement CRUD + ack API | 12-15 pd | Major |
| 11 | Broadcast Engine (target-group picker: schools/students/teachers/judges/custom) | New broadcast_jobs + broadcast_recipients tables | Broadcast composer UI with group picker | Queued fan-out job per recipient | Broadcast Report | Broadcast confirmation to sender | Broadcast API | 10-12 pd | Major |
| 12 | Scheduler (immediate/scheduled/recurring — daily/weekly/monthly/yearly reminders) | New scheduled_notifications table (cron expr or run_at, template, recipients) | Scheduler UI | Laravel scheduled command runner | Volume report by schedule | N/A | Scheduler CRUD API | 8-10 pd | Major |
| 13 | SMS channel (even MVP-stub-to-production, per FRD "Future" but Provider Config implies near-term) | New sms_logs or extend notification_logs.channel | Provider config fields (Twilio/MSG91) | New SmsService analogous to FcmPushService | Channel Usage | N/A | Send SMS API | 8-10 pd (if greenlit) | Medium (per FRD marked Future) |
| 14 | Unify NotificationLog across all channels (not email-only) | Add channel column to notification_logs; route in-app/push writes through NotificationLogWriter | Delivery log page gains channel filter | NotificationService::notify() logs every channel, not just email | Channel Usage, Delivery/Failure reports become cross-channel | N/A | None new | 5-6 pd | Major |
| 15 | Fix seeded-vs-referenced template mismatch (mcq.registration.submitted, mcq.hall_ticket.issued) | Add missing rows to seeder | N/A | N/A | N/A | Restores 2 currently-silent notifications | N/A | 0.5 pd | Minor (quick fix, real bug) |
| 16 | Fix channels_json vocabulary mismatch (email vs mail) | Data migration to normalize values | Update controller validation to match seeder vocabulary | N/A | N/A | N/A | N/A | 0.5 pd | Minor (quick fix, real bug) |
| 17 | Audit trail for template changes | Write to existing AuditLog/DataChangeLog on create/update/disable | Show audit history on template page | Hook into NotificationTemplateController::update() | Audit report (already exists for other modules per FRD-15) | N/A | None new | 2-3 pd | Major |
| 18 | Retry-by-FK instead of retry-by-email | None | None | Fix EmailDeliveryReportController::retry() to use notifiable_id/notifiable_type | N/A | N/A | None | 0.5 pd | Minor (quick fix, real bug) |