# FRD-13 — Super Admin and Multi-Tenant Platform: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 38%

- Critical Issues: 5 / Major Issues: 9 / Minor Issues: 7

- Estimated Effort: 62-78 person-days

- Overall Priority: Critical

- The platform has a genuinely working core: stancl/tenancy with dedicated PostgreSQL databases per Sahodaya cluster, consistent tenant_id route-vs-user checks in most admin/API middleware, and a functional (if manual) billing/receipt-approval workflow. However, more than half of FRD-13's specified scope is entirely absent from the codebase: there is no impersonation feature anywhere (despite it being a named FRD business rule requiring audit logging), no tenant-level feature/module flags, no license/usage/storage/API limit enforcement, no automatic subscription suspension (the TenantSubscription.status field is written but never read/enforced by any middleware), no backup/recovery UI, no monitoring/health dashboard, and no maintenance-mode or platform-announcement capability. Most seriously for a multi-tenant SaaS, the "State Admin" role is a flat, unscoped platform role with no state/region column anywhere in the schema — every state_admin can read and write every other state's fest programs, qualifier reviews, and remittances, which is a concrete, currently-exploitable tenant/data-isolation gap, not a theoretical one.

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| Tenant provisioning (create tenant, DB, migrate) | Partial | app/Http/Controllers/Admin/TenantController.php:63-89 (store), app/Services/Tenancy/SahodayaDatabaseProvisioner.php (configure/migrate). Manual, multi-step (create tenant → manually set DB name → manually click Migrate); no atomic wizard, no default admin creation as part of provisioning flow, no completion checklist. |
| Domain/subdomain management | Partial | Tenant.domain/Tenant.subdomain columns + StateDomain model/table (database/migrations/2026_07_20_000001_state_domains_and_program_extensions.php). Only used for state fest program routing, not general per-tenant custom-domain lifecycle (no DNS verification, no SSL/cert status, no domain history). |
| Tenant DB isolation mechanism | Present | config/tenancy.php — stancl/tenancy v3.9, database_per_sahodaya bootstrapper creates one PostgreSQL DB per Sahodaya (schools inherit parent Sahodaya's DB). Central tables (tenants, tenant_subscriptions, subscription_*, users/roles via CentralConnection) live in the central DB. |
| Subscription plans/billing per tenant | Partial | SubscriptionPlan, TenantSubscription, SubscriptionInvoice, SubscriptionReceipt models + Admin/SubscriptionController.php. Manual invoice → receipt upload → superadmin approval flow exists. No automated renewal, no dunning, no plan-based feature gating, no proration. |
| Tenant suspension/reactivation | Missing (functionally) | Tenant.is_active boolean exists and IS enforced (InitializeTenancyByRouteTenant.php:30-32, EnsureSchoolAdmin.php:46-48). But TenantSubscription.status (active/grace/readonly/suspended) is set by billing actions and never read anywhere outside SubscriptionController — a tenant whose subscription is "suspended" or "readonly" is not actually blocked from using the product. |
| Tenant-level module enable/disable | Missing | No feature_flag/enabled_modules column or table found anywhere (grep -i feature_flag ¦ module_enabled = 0 hits). The only per-tenant toggle found is Tenant.nav_overrides (sidebar menu visibility only, cosmetic — app/Support/SahodayaNavVisibility.php), not a real module/licensing gate. |
| Impersonation ("login as tenant admin") | Missing | Zero occurrences of impersonation logic anywhere in app/ (grep -i impersonat returns only doc/markdown files, not code). FRD business rule #4 ("Support access through impersonation must always be logged") has nothing to log — the feature does not exist. |
| Platform admin RBAC | Present | PlatformUser/PlatformRole/PlatformPermission (Spatie Permission on CentralConnection) — app/Models/PlatformUser.php, PlatformRole.php, PlatformPermission.php. Roles: superadmin, state_admin, state_staff. |
| Platform-wide dashboard/analytics | Partial (thin) | routes/web.php:120-128 inline dashboard route + resources/js/Pages/Admin/Dashboard.vue. Only 4 KPIs (total/school/sahodaya/active tenant counts). None of the FRD-specified KPIs are present: no Students/Teachers counts, no Revenue Summary, no System Health, no Pending Tasks, no License Alerts. |

# 2. Page-by-Page Analysis

## Tenant List (Admin/Tenants/Index.vue, TenantController::indexSahodayas/indexSchools)

- Purpose: List/search/filter Sahodaya clusters and member schools.

- Current: Search by name/domain/subdomain, status filter (active/inactive/all), pagination (TenantController.php:383-419).

- Missing: No bulk actions, no suspend/archive status option (FRD wants Active/Suspended/Archived — code only has boolean is_active, no "Archived" state at all), no export, no license/plan column, no last-login/last-activity column.

- Wrong: FRD section 4 specifies tri-state Status (Active/Suspended/Archived); code implements only a boolean.

- Buttons: Create, view/edit per row. No suspend/archive/reactivate button.

- Filters: search, status (active/inactive/all) only.

- Reports: None on this page.

- Permissions: Gated by super.admin middleware; state_admin gets read-only variant (TenantController.php:31-40) — reasonable.

- Notifications: None triggered from this page.

- Validations: N/A (list page).

- Audit: List views are not audited (only mutations elsewhere are, via PlatformAuditLogger, and even that's inconsistent — see §9).

- APIs: None separate from the Inertia page controller.

- Priority: High (Archived status + bulk ops).

## Tenant Create (Admin/Tenants/Create.vue, TenantController::store)

- Purpose: Create a new Sahodaya or school tenant.

- Current: Type, name, domain, subdomain, parent (for schools), plan string, optional DB name (TenantController.php:63-89).

- Missing: No Tenant Setup Wizard as specified in FRD §5 (Assign State, Academic & Financial Year Setup, Number Formats, Branding, Finance, Email, Features, Default Admin Users, Completion Checklist) — these are all separate, disconnected screens/actions performed manually after creation, not a guided wizard. No "Assign State" field on Tenant at all (Sahodaya has no state_id FK — see §3, §4).

- Wrong: plan is a free-text string (Tenant.plan, 'plan' => 'nullable|string' in rules()), not an FK to SubscriptionPlan — so the tenant's nominal "plan" and its actual TenantSubscription.plan_id can silently disagree.

- Buttons: Create only.

- Reports: None.

- Permissions: super.admin only.

- Notifications: None sent to the new tenant on creation (no "welcome"/"tenant provisioned" email).

- Validations: Domain/subdomain uniqueness + reserved-word checks (TenantController.php:356-373) — solid.

- Audit: Tenant creation is NOT logged via PlatformAuditLogger (no call in store()).

- Priority: Critical (wizard + state linkage + audit logging).

## Tenant Show/Edit (Admin/Tenants/Show.vue, Edit.vue)

- Purpose: View/manage a single tenant — DB status, admins, branding, nav overrides.

- Current: DB provisioning status + migrate button, Sahodaya/School admin CRUD, logo upload, nav visibility overrides, membership rejection (TenantController.php:91-267).

- Missing: No Academic/Financial Year management for the tenant from this screen (FRD §6 entirely absent as an admin surface — academic years live only in-tenant per AcademicYearRecord/FinancialYear models with no cross-tenant "carry forward"/"clone" UI at the platform level). No branding fields for Bank Details, Email Settings, Payment Gateway Settings despite FRD §4 explicitly listing them for Sahodaya management. No license/limit fields (school limit, student limit, storage limit, API limit — FRD §9).

- Buttons: Save DB name, Migrate, Upload logo, Add/remove admin, Reject membership, Update nav visibility.

- Permissions: super.admin.

- Audit: Only rejectMembership is not logged either — no PlatformAuditLogger call in TenantController.php at all, despite FRD Business Rule "All platform actions are audited."

- Priority: Critical.

## Billing/Subscription (Admin/Billing/Index.vue, SubscriptionController)

- Purpose: Manage plans, tenant subscriptions, invoices, receipt approval.

- Current: Create plan, assign/update tenant subscription, generate invoice, approve/reject uploaded payment receipt (SubscriptionController.php:1-153).

- Missing: No renewal reminders/automation (FRD §9 "Renewal", "Grace Period", "Suspension" as a lifecycle — none of these transitions are automated; status is only ever set manually via storeTenantSubscription/approveReceipt). No School Limits/Student Limits/Storage Limits/API Limits fields anywhere on SubscriptionPlan.features (JSON, unstructured, unused by any enforcement code). No trial/lifetime plan type distinction (billing_period enum is only annual/monthly).

- Wrong: approveReceipt() (SubscriptionController.php:107-130) hardcodes period_end = now()->addYear() regardless of the plan's actual billing_period (monthly plans get a full year applied) — a real billing correctness bug.

- Buttons: Create plan, save subscription, generate invoice, approve/reject receipt, view receipt file.

- Permissions: Inherits super.admin group (implicit — no dedicated billing role/permission).

- Notifications: None found — no email/notification sent to tenant on invoice creation, receipt approval/rejection, or upcoming renewal.

- Audit: Not logged via PlatformAuditLogger — billing actions (create plan, approve receipt, reject receipt) bypass the audit trail entirely.

- Priority: Critical (correctness bug + missing enforcement + missing audit).

## Platform Admin Users (Admin/State/Users/Index.vue, StateUserController)

- Purpose: Manage state_admin/state_staff platform users.

- Current: CRUD for state-level users only (tenant_id IS NULL + role in [state_admin, state_staff]) — StateUserController.php.

- Missing: No superadmin user management UI at all (no page to create/list/deactivate other superadmins) — only state users are manageable through this screen. No state→region/jurisdiction assignment field (see §4 critical finding).

- Priority: Critical (state scoping missing).

## Impersonation trigger

- Purpose: FRD §13 "Impersonate Sahodaya/School (Audited)".

- Current: None. Superadmin already has blanket bypass of all EnsureSahodayaAdmin/EnsureSchoolAdmin/API equivalents (isSuperAdmin() short-circuit), which is a de facto "always impersonating" backdoor, but it is never logged as impersonation, never scoped to a specific session/time window, and produces no audit trail distinguishing "superadmin acting as themselves" vs "superadmin acting as a tenant."

- Priority: Critical.

## Platform Dashboard (Admin/Dashboard.vue)

- Purpose: FRD §2 Super Admin Dashboard KPIs.

- Current: 4 tenant counters + navigation tiles (Dashboard.vue:9-65).

- Missing: Students, Teachers, Revenue Summary, System Health, Pending Tasks, License Alerts — all six of the eight FRD-listed KPI categories.

- Priority: High.

# 3. Database Audit

## tenants (database/migrations/2019_09_15_000010_create_tenants_table.php)

- Purpose: Central tenant registry (Sahodaya + School rows in one table, self-referencing parent_id).

- Missing Columns: state_id/state_code (no FK to any state entity at all — see §4), status enum (Active/Suspended/Archived — only is_active boolean exists), plan_id FK (plan is a loose string), branding/bank/email/payment-gateway settings (FRD §4 — currently scattered into generic TenantSetting key/value or missing entirely), license limits (school/student/storage/API — FRD §9), suspended_at/suspended_reason (exists on tenant_subscriptions but not on tenants itself, so a directly-suspended tenant has no reason trail).

- Missing FKs/Indexes: No index on type (frequently filtered — where('type','sahodaya') scans repeatedly); parent_id has FK but no index confirmed beyond the FK itself (Postgres does index FK by default only if explicitly added — not present in migration).

- Normalization Issues: data JSON column used as a catch-all (getInternal/setInternal pattern seen in SahodayaDatabaseProvisioner.php:26-27 for db_name) mixes structured operational config (DB name, provisioning flags) with potentially business data — no schema/versioning discipline on this JSON blob.

## tenant_settings

- Purpose: Generic per-tenant key/value store (database/migrations/tenant/2026_05_24_000001_create_tenant_settings_table.php).

- Missing Columns: None structurally, but by design this pushes all "typed" settings (branding, email, payment gateway per FRD §4/§8) into untyped JSON blobs with no validation schema, no versioning, no migration path if a setting's shape changes.

- Normalization Issues: Uses unique(['tenant_id','key']) — reasonable — but this table itself lives in the tenant's own database per BelongsToCentralTenant trait naming (worth double-checking: TenantSetting uses BelongsToCentralTenant concern, meaning it's central, yet it's created via a migration file under database/migrations/tenant/... — this is an inconsistency worth engineering follow-up: the folder says "tenant" but the trait says central).

## tenant_subscriptions, subscription_plans, subscription_invoices, subscription_receipts (2026_06_22_000001_create_subscription_tables.php)

- Purpose: Central billing tables.

- Missing Columns: subscription_plans has no trial_days, no max_schools/max_students/max_storage_gb/max_api_calls (FRD §9 module-wise licensing/limits are named requirements — features JSON exists but is never read by any enforcement code, confirmed by grep). tenant_subscriptions has no auto_renew flag, no grace_period_days (grace is a status value, not a configurable duration).

- Missing FKs/Indexes: subscription_invoices.approved_by and subscription_receipts.reviewed_by are plain unsignedBigInteger with no FK constraint to users (compare to SubscriptionInvoice::approvedBy() Eloquent relation which assumes users.id — an orphaned reference is possible at the DB layer since there's no FK enforcing referential integrity).

- Normalization Issues: status enums duplicated independently across tenant_subscriptions (active/grace/readonly/suspended) and subscription_invoices (draft/sent/pending_payment/approved/overdue/cancelled) and subscription_receipts (submitted/approved/rejected) with no shared lookup/state-machine table — hard to keep these three status vocabularies consistent as the FRD's renewal/grace/suspension lifecycle grows.

## state_domains (database/migrations/2026_07_20_000001_state_domains_and_program_extensions.php)

- Purpose: Maps a state-level API/domain integration to a tenant (used only for fest program propagation, not general state governance).

- Missing Columns: No state_name/state_code, despite the model being literally named StateDomain — its only differentiator field is name (free text) and tenant_id (optional, nullable). This table cannot represent "which schools/Sahodayas belong to which Indian state" — it is purpose-built for one narrow fest-integration use case, not the general state-hierarchy the FRD implies (§3 "State Management" with State Code, State Name, Administrators, Contact Details).

- Normalization Issues: api_client_secret_hash stored as a column on a model most super-admin screens don't touch — credential material sitting in a lightly-used table increases blast radius if this table is ever over-fetched.

## PlatformUser/PlatformRole/PlatformPermission (users/roles/permissions tables via CentralConnection)

- Purpose: Platform-level actor + RBAC (Spatie Permission).

- Missing Columns: PlatformUser (app/Models/PlatformUser.php:25-35) has tenant_id (nullable, used to distinguish superadmin/state users from tenant-bound accounts) but no state/region assignment column — this is the direct cause of the §4 critical isolation gap for state_admin users.

- Missing FKs/Indexes: Not verifiable without the actual users table migration in this pass, but functionally the missing state-scope column is the material gap.

# 4. Tenant Isolation Risk Audit (CRITICAL SECTION)

This is the highest-stakes section for a multi-tenant SaaS; findings below are cited to exact files/lines.

## Finding A — CRITICAL: state_admin role has zero data partitioning (confirmed exploitable leak)

- app/Models/PlatformUser.php — the fillable list (tenant_id, name, email, username, password, must_change_password, portal_welcome_seen, last_login_at, created_by_user_id) has no state/region column. Grepping the whole codebase (grep -rn "state_id|state_code|assigned_state" database/migrations) returns zero hits tying a state_admin PlatformUser to a specific Indian state.

- app/Http/Middleware/EnsureStateAdmin.php:14-38 only checks hasAnyRole(['state_admin','state_staff']) — there is no tenant/state ID comparison at all (contrast with EnsureSahodayaAdmin.php:31-34 and EnsureSchoolAdmin.php:34-37, which both do $user->tenant_id !== $tenantId checks). EnsureStateAdmin has no equivalent line — by construction it cannot have one, because there's no state identifier to compare against.

- app/Http/Controllers/Admin/StateFestProgramController.php:22-34 (index()) runs FestStateProgram::query()->withCount(...)->orderByDesc('created_at')->get() with zero scoping — every state_admin/state_staff user, regardless of which state they belong to, receives the full list of every state's fest programs and can show()/update()/destroy() (lines 49-100) any of them, because EnsureStateAdmin never checked which state's programs the URL/model belongs to.

- Impact: A state_admin account provisioned for (say) Kerala can view, edit, and delete fest programs, qualifier reviews (StateAdmin\StateQualifierReviewController), and remittance data (StateRemittanceController) belonging to Karnataka, Tamil Nadu, or any other state, simply by knowing/guessing the resource ID. This is not a theoretical risk — it is the current, shipped behavior of the code.

- Fix direction: Add a state_id/state_code column to PlatformUser/a platform_user_states pivot, and add the missing ownership check in EnsureStateAdmin (or a dedicated EnsureStateScope middleware) mirroring the pattern already used in EnsureSahodayaAdmin/EnsureSchoolAdmin.

## Finding B — CRITICAL: TenantSubscription.status (suspended/readonly/grace) is never enforced

- app/Models/TenantSubscription.php:34-47 defines isActive(), isInGrace(), isReadOnly() helper methods, implying they're meant to gate something.

- Grepping the entire app/Http/Middleware directory for any reference to TenantSubscription returns zero results — none of InitializeTenancyByRouteTenant.php, EnsureSahodayaAdmin.php, EnsureSchoolAdmin.php, or their API equivalents check subscription status.

- Only Tenant.is_active (a separate, manually-toggled boolean, not derived from subscription state) is enforced (InitializeTenancyByRouteTenant.php:30-32, EnsureSchoolAdmin.php:46-48).

- Impact: A tenant whose subscription has lapsed into readonly or suspended status (as recorded by SubscriptionController) continues to have full read/write access to the product, because nothing ever checks that field at request time. The billing module is cosmetically present but functionally decorative for access control.

- Fix direction: Add a subscription-status check (e.g., in InitializeTenancyByRouteTenant or a new dedicated middleware run alongside it) that reads the tenant's current TenantSubscription and enforces read-only/blocked states consistent with FRD §9 (Renewal, Grace Period, Suspension).

## Finding C — MAJOR: Superadmin bypass = unaudited, unbounded impersonation

- Every tenant/portal-scoping middleware (EnsureSahodayaAdmin.php:23-25, EnsureSchoolAdmin.php:24-26, EnsureSahodayaAdminApi.php:20-22, EnsureSchoolAdminApi.php:21-23) short-circuits with if ($user->isSuperAdmin()) return $next($request); — meaning a superadmin can hit any tenant's admin panel or API for any {tenantId} with no tenant-match check at all.

- This is architecturally reasonable for platform support, but the FRD explicitly requires (§13, Business Rule #4) that "Support access through impersonation must always be logged," and this bypass path produces no distinguishing audit record — a normal superadmin page view and a superadmin "impersonating" a specific tenant's admin panel are indistinguishable in the audit log (in fact nothing here calls PlatformAuditLogger at all — see Finding D).

- Fix direction: Replace the implicit bypass with an explicit, time-boxed impersonation grant (issue a short-lived "acting as tenant X" session flag when a superadmin intentionally enters a tenant's admin panel from the platform side, and log entry/exit via PlatformAuditLogger), rather than a blanket role check.

## Finding D — MAJOR: Billing/tenant-mutation actions bypass the audit trail

- PlatformAuditLogger (app/Services/Audit/PlatformAuditLogger.php) exists and is used for auth events, MCQ, training, fest, and user CRUD — but grepping TenantController.php and SubscriptionController.php for any PlatformAuditLogger/$audit-> usage returns zero hits. Tenant creation, tenant update, tenant deletion, database migration triggers, logo uploads, admin account creation/removal, subscription plan creation, invoice generation, and receipt approval/rejection — none of these call the audit logger.

- Contrast: StateUserController.php:61,92,102 does call $audit->userCreated/userUpdated/userDeleted, proving the pattern is known and available but simply not applied to the two controllers (TenantController, SubscriptionController) that matter most for FRD-13's own Business Rule #2 ("All platform actions are audited.").

- Impact: The single most safety-critical action in a multi-tenant platform — creating/deleting a tenant, or approving a subscription payment — leaves no audit trail today.

## Finding E — MINOR/DEFENSE-IN-DEPTH: InitializeTenancyByRouteTenant trusts a route parameter without re-validating tenant type against role

- app/Http/Middleware/InitializeTenancyByRouteTenant.php:40-55 resolves {tenantId}/{tenant}/{school} from the route and calls Tenant::query()->find($param) with no where('type', ...) constraint. It then calls TenancyDatabase::initializeForTenant($tenant) purely based on is_active. The actual user-vs-tenant ownership check happens later, in EnsureSahodayaAdmin/EnsureSchoolAdmin (which run after this middleware per the prependToPriorityList in bootstrap/app.php:22-25). This ordering is currently correct (tenancy is initialized before the ownership check executes and would abort), but it is fragile: any future route added under /school-admin/{tenantId} or /sahodaya-admin/{tenantId} that forgets to also apply school.admin/sahodaya.admin middleware would initialize the tenant DB and execute controller code with no ownership check at all — the tenant-match protection is not enforced by InitializeTenancyByRouteTenant itself, it depends entirely on every route remembering to also add the matching Ensure* middleware. This was spot-checked across routes/web.php and routes/api.php and found consistently applied today, but there is no automated test or route-list assertion guarding against regression.

# 5. Masters Audit

- Subscription Plans: Present but unstructured — SubscriptionPlan.features is a raw JSON blob (app/Models/SubscriptionPlan.php:13,17) with no defined schema for module entitlements, no admin UI to define per-plan module/limit toggles beyond name/price/billing_period.

- Regions: Region model exists (app/Models/Region.php) but is used for school geography within a Sahodaya (per the tenant migration database/migrations/tenant/2026_07_21_000001_create_regions_tables.php), not for FRD §3/§10's platform-level "State"/"Region Enable/Disable" concept — these are two different, easily-confused meanings of "region" in the same codebase (naming collision, not a shared master).

- State master: Missing entirely — no states table/model represents the FRD §3 "State Management" (State Code, State Name, Branding, Administrators, Contact Details, Academic Year Defaults, Financial Year Defaults) as a first-class entity. "State" only exists implicitly through the state_admin/state_staff roles and the loosely-named StateDomain table.

- Role/Permission Templates (FRD §7): No "default role template" or "permission template" master found distinct from the live PlatformRole/PlatformPermission (Spatie) tables and the tenant-side TenantRolesAndPermissionsSeeder (app/Services/Tenancy/SahodayaDatabaseProvisioner.php:127) — the seeder plays the role of a template but is not exposed/editable as a platform master.

# 6. Workflow Audit

FRD workflow: New tenant signup → provisioning → first login → subscription activation → renewal → suspension.

| Step | FRD Expectation | Actual Code | Gap |
| --- | --- | --- | --- |
| Signup | Guided intake, possibly self-service | TenantController::store (TenantController.php:63-89) — superadmin-only manual form; separately, Api/V1/Public/SchoolApplicationApiController exists for school self-registration under a Sahodaya, but there is no analogous self-service flow for a brand-new Sahodaya tenant. | Sahodaya-level "signup" is 100% manual/superadmin-driven; no lead capture, no approval workflow before DB is provisioned. |
| Provisioning | DB migration + default data seed as one step | SahodayaDatabaseProvisioner::configure() then a separate manual migrateDatabase action (TenantController.php:255-266); seeding only happens if the seed checkbox is ticked (migrate($tenant, $request->boolean('seed'))). | Two disconnected manual steps instead of one atomic provisioning job; easy to create a tenant with a configured-but-never-migrated DB (dangling state, visible in status() but not auto-remediated). |
| First login | Default admin created as part of setup | TenantController::savePortalAdmin (TenantController.php:292-322) is a separate manual action after provisioning, not part of a wizard/checklist. | No forced/guided "create your first admin" step; if skipped, tenant has a DB but no way to log in, and nothing flags this. |
| Subscription activation | Tied to provisioning/signup | TenantSubscription is created independently via Billing screen (SubscriptionController::storeTenantSubscription) — not linked to tenant creation at all; a tenant can exist indefinitely with no subscription record. | No default/trial subscription auto-created on tenant creation. |
| Renewal | Reminders + grace period + automated transition | Entirely manual — approveReceipt() sets period_end = now()->addYear() (bug noted in §2) on receipt approval; no scheduled job found (`grep -ri "renewal\ | expir" app/Console/Commands — not found in this pass) to detect approaching/passed period_end` and transition status. ¦ No automation at all for the renewal/grace/suspend lifecycle described in FRD §9. |
| Suspension | Automatic on non-renewal, blocks access | Status field exists but unenforced (Finding B, §4). Manual suspension of a tenant (is_active=false) IS enforced, but nothing drives that flag from subscription lifecycle. | Suspension is possible only as a manual superadmin toggle, not as an automated consequence of non-payment. |

# 7. Report Audit

FRD §14 requires: Tenant Audit, Configuration Changes, License Report, Usage Report, Storage Report, API Usage, Backup Report, System Activity.

| Report | Status | Evidence |
| --- | --- | --- |
| Tenant Audit | Partial | AuditLogController.php exists and filters by tenant_id (via properties->tenant_id JSON path, AuditLogController.php:105), but as shown in §4 Finding D, tenant-mutation actions aren't logged in the first place, so this report has large blind spots for its own subject matter. |
| Configuration Changes | Missing | No dedicated "config change" audit category found tracking tenant settings/branding/nav-override changes distinctly (nav override update in TenantController::updateNavVisibility is not audited at all). |
| License Report | Missing | No license/limit tracking exists to report on (see §3, §4 Finding B). |
| Usage Report | Missing | No student/school/storage/API usage aggregation report found under Admin/. |
| Storage Report | Missing | StorageMigrationController exists (app/Http/Controllers/Admin/StorageMigrationController.php) but it's a one-time migration tool (local→cloud storage), not an ongoing storage-usage report. |
| API Usage | Missing | No API call metering/report found. |
| Backup Report | Missing | No backup automation or reporting found anywhere in app/Console/Commands or controllers. |
| System Activity | Partial | AuditLogController doubles as a general activity log, but has no System Health component (queue depth, failed jobs, DB size) — FRD §11 Monitoring & Health has no corresponding controller/page at all. |

# 8. Notification Audit

- Subscription expiry reminders: Missing — no notification class/job found referencing TenantSubscription expiry (confirmed via targeted search of SubscriptionController and TenantSubscription usages — only the Admin\SubscriptionController and the model itself reference the class; no notification/mailable/job does).

- Tenant status change notifications: Missing — TenantController::rejectMembership calls MembershipNotifier::schoolRejected() (school-level rejection only); there is no equivalent notification when a Sahodaya/school tenant is suspended, reactivated, or has its subscription status changed.

- Invoice/receipt notifications: Missing — SubscriptionController::storeInvoice/approveReceipt/rejectReceipt (SubscriptionController.php:90-145) perform DB writes only; no email/in-app notification is dispatched to the tenant admin in any of these flows, despite the invoice comment literally saying "Invoice generated and sent to tenant" (SubscriptionController.php:104 success message) — the message overstates what the code does; nothing sends anything.

# 9. Business Rules Audit

FRD §15 lists 5 business rules:

- "Each tenant is logically isolated." — Partially enforced. Sahodaya/School isolation via DB-per-tenant + consistent tenant_id middleware checks is real (EnsureSahodayaAdmin.php:31-34, EnsureSchoolAdmin.php:34-37). Not enforced for the state_admin role (§4 Finding A) — a material violation of this exact rule.

- "All platform actions are audited." — Not enforced. Tenant CRUD and billing actions bypass PlatformAuditLogger entirely (§4 Finding D). Only auth events, user CRUD (via StateUserController), and program-specific actions (fest/mcq/training) are logged.

- "Configuration cloning is optional and traceable." — Not implemented. No academic-year/config "clone" feature found at all (FRD §6 "Create/Clone Academic Year", "Carry Forward Configurations") — nothing to trace because the capability doesn't exist.

- "Support access through impersonation must always be logged." — Not implemented; impersonation itself doesn't exist (§2, §4 Finding C), so there is nothing to log, and the closest analog (superadmin bypass) is unlogged.

- "Academic and financial year settings are maintained per tenant." — Enforced by construction: AcademicYearRecord/FinancialYear models (app/Models/AcademicYearRecord.php, FinancialYear.php) live inside each tenant's own dedicated database (no tenant_id column needed, isolation is physical via DB-per-tenant), which does correctly keep these settings tenant-scoped. This is the one rule that is solidly satisfied.

# 10. Code Quality/Performance/Security spot-check

- Fat controller: app/Http/Controllers/Admin/TenantController.php (487 lines) mixes tenant CRUD, DB provisioning orchestration, portal-admin user management, logo upload, and nav-visibility management in one controller with no service-layer extraction for the "portal admin" logic (savePortalAdmin/destroyPortalAdmin, lines 292-338) — this logic duplicates itself for Sahodaya vs School with only a role-name parameter difference and would be cleaner as a dedicated TenantAdminAccountService.

- N+1 risk: TenantController::tenantIndex (TenantController.php:404-408) conditionally eager-loads (with('parent:id,name') for schools, withCount('children') for Sahodayas) — this is handled correctly, no N+1 here. However AuditLogController::index (AuditLogController.php:42-47) runs three separate queries against the same base filteredQuery() (summary, actionSummary, logs) by cloning the query builder three times — functionally correct but re-executes the same WHERE clauses three times per page load; could be combined or cached.

- Billing correctness bug (already flagged in §2/§6): SubscriptionController::approveReceipt (SubscriptionController.php:117-127) hardcodes period_end = now()->addYear() regardless of the invoice's actual plan billing_period (monthly vs annual) — a monthly-plan tenant that pays would incorrectly get a full year of access.

- Missing FK integrity: subscription_invoices.approved_by / subscription_receipts.reviewed_by have no DB-level foreign key (§3) despite Eloquent relations assuming referential integrity — a data-quality risk if rows are ever deleted/manipulated outside the app.

- No automated route/middleware regression guard: As noted in §4 Finding E, tenant-ownership enforcement depends on every new route remembering to attach the correct Ensure* middleware — there is no test asserting that every {tenantId} route in routes/web.php/routes/api.php has a corresponding ownership-check middleware, which is a process/testing gap rather than a code bug today, but a likely source of future isolation regressions.

# 11. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | State-scoped RBAC for state_admin/state_staff (fix active data leak) | Add state_id/state_code to PlatformUser or a platform_user_states pivot; add state_id to FestStateProgram and related state-workspace tables if not present | State assignment field on State User create/edit form | Add ownership check in EnsureStateAdmin (new EnsureStateScope middleware) mirroring EnsureSahodayaAdmin pattern | Tenant/state activity report scoped correctly | None | Scope all Admin/State* and StateAdmin/* controller queries by state | 8-10 days | Critical |
| 2 | Enforce TenantSubscription.status at request time (readonly/suspended actually blocks access) | None (field exists) | Banner/notice for readonly tenants | New middleware checking subscription status alongside is_active | License/subscription status report | Status-change notification to tenant | Middleware + service to compute effective access level | 5-7 days | Critical |
| 3 | Impersonation feature ("login as tenant admin", audited) | New impersonation_sessions table (actor, target tenant/user, started_at, ended_at, reason) | "Impersonate" button on Tenant Show page + banner while impersonating | Explicit start/stop impersonation flow replacing implicit superadmin bypass | Impersonation activity report | Alert to tenant admin when impersonated (optional) | POST /admin/tenants/{tenant}/impersonate, POST /admin/impersonate/stop | 6-8 days | Critical |
| 4 | Audit logging for tenant CRUD + billing actions | None | None (backend only) | Wire PlatformAuditLogger into TenantController and SubscriptionController | Tenant Audit / Configuration Changes reports become meaningful | None | None | 3-4 days | Critical |
| 5 | Tenant-level feature/module flags (licensing) | New tenant_features/plan_features structured table (not raw JSON) | Feature toggle UI per tenant/plan | Enforcement middleware/service checking module entitlement before route access | License report | License-limit-approaching notifications | Feature-check service usable across controllers | 8-10 days | High |
| 6 | Automated renewal/grace/suspension lifecycle | grace_period_days, auto_renew on subscriptions | Renewal status indicators | Scheduled job to transition subscription status by date | Renewal/expiry report | Expiry reminder emails (30/15/7/0 days) | Scheduled command + notification job | 6-8 days | High |
| 7 | Tenant Setup Wizard (FRD §5) | Possibly tenant_provisioning_checklists table | Multi-step wizard UI replacing disconnected create/configure/migrate/seed/admin steps | Atomic provisioning workflow (create→DB→migrate→seed→default admin→checklist) | Provisioning status report | Welcome email to new tenant admin | Wizard-backing API endpoints | 8-10 days | High |
| 8 | State master entity (FRD §3) distinct from Region/StateDomain | New states table (code, name, branding, contact, academic/FY defaults) | State management CRUD pages | Tie Sahodaya creation to a state_id | State-wise tenant/revenue report | None | State CRUD API | 5-6 days | High |
| 9 | Platform dashboard KPIs (Students, Teachers, Revenue, System Health, Pending Tasks, License Alerts) | Aggregation queries/materialized views across tenant DBs | Expanded Dashboard.vue | Scheduled aggregation job (cross-DB counts are expensive live) | Revenue/usage summary | License alert notifications | Dashboard aggregation API | 6-8 days | Medium |
| 10 | Backup & Recovery UI (FRD §12) and Monitoring & Health (FRD §11) | Backup log table | Backup/monitoring admin pages | Automated backup scheduling + verification job | Backup report, system health report | Backup failure alerts | Backup trigger/status API | 6-8 days | Medium |
| 11 | Maintenance mode + Platform Announcements (FRD §13) | platform_announcements table | Maintenance toggle + announcement banner admin UI | Global middleware to show maintenance page | None | Announcement push to all tenant admins | Announcement CRUD API | 3-4 days | Medium |
| 12 | Billing correctness fix (period_end respects billing_period) | None | None | Fix approveReceipt logic | None | None | None | 0.5 day | High |