# FRD-14 — Reporting, Analytics and Business Intelligence Engine: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 38%

- Critical Issues: 6 / Major Issues: 9 / Minor Issues: 7

- Estimated Effort: 140-180 person-days

- Overall Priority: High

- One-paragraph summary: There is a genuine, better-than-expected report catalog and runner layer — App\Support\ReportRegistry (459 lines, ~300 report IDs across schools/students/teachers/payments/finance/fest/sports/kalotsav/mcq/training/email/audit/documents/auth/calendar/dashboard), App\Support\ErpReportMeta (column/filter metadata for ~110 "runnable" reports), App\Services\Reports\ReportRunner + ErpReportQueryService + QueriesExtendedReports (2,276 lines of report query logic), a generic report viewer (Sahodaya/Reports/Hub.vue + Reports/Run.vue), and a real async export pipeline (ExportJob model → GenerateCsvExportJob queued job → ExportJobDownloadController, gated by a row-count threshold via CsvExportDispatcher). This is NOT purely ad hoc per-module Blade/PDF reporting — a shared reporting service layer clearly exists and is used across ~14 modules. However, it stops well short of the FRD's "Business Intelligence Engine" vision: there is no drag-and-drop report designer, no pivot reports, no saved/favourite/shared reports, no report scheduling or emailed reports, zero charting library anywhere in package.json (no bar/line/pie/donut/area/stacked charts possible), no drill-down navigation from dashboard/report cells to detail records, no watermarking or QR verification on reports, no dedicated analytics/aggregation DB tables (everything is computed live from transactional tables with no Redis caching), and no report history/generation-log table (only a generic audit-log entry report.downloaded). Exports support only CSV (via raw fputcsv) for the generic ERP report runner — Excel (openspout-backed ExcelExport) and PDF (dompdf) exist but are wired per-module (membership, ledger, certificates) rather than through the shared runner. Many report query methods issue ->get() without ->with() eager loading, creating N+1 risk at scale. Net: a solid "operational report catalog + CSV export" foundation with real engineering quality, but the "self-service BI" and "dashboard builder" ambitions of the FRD are almost entirely unbuilt.

# 1. Module Coverage

| FRD Capability | Status | Evidence |
| --- | --- | --- |
| Generic report builder/query designer (drag-drop, column chooser, calculated fields, pivot) | Missing | ErpReportMeta::definitions() (/Users/neoo/laravel/multi-web/app/Support/ErpReportMeta.php) is a hard-coded PHP array of column/filter lists per report ID — there is no UI to choose module/table/columns/filters/grouping dynamically. Reports/Run.vue renders a fixed table from server-supplied meta.columns; no column chooser, no calculated fields, no pivot/grouping UI. |
| Scheduled/emailed reports | Missing | routes/console.php schedules 8 commands (registration reminders, fest reminders, mcq auto-submit, membership renewal/reminders, receipt-email retry, document-expiry reminders) — none of them generate or email a report. No report:schedule or similar Artisan command exists (app/Console/Commands has no report-scheduling command). No report_schedules table in database/migrations. |
| Dashboard widgets/KPIs | Partial | Real dashboards exist (SahodayaAdmin/DashboardController.php, SchoolAdmin/DashboardController.php, Admin/StateAdminDashboardController.php) with stat cards, action queues, recent activity — but they are hard-coded per-role controllers, not a configurable "dashboard builder" with draggable KPI cards/charts/calendar/announcement widgets as FRD §3 specifies. |
| Drill-down (dashboard→detail, School→Student, Event→Participant, Revenue→Transaction) | Missing | No drill-down links found from dashboard stat cards or report rows to underlying detail records. Reports/Run.vue rows are plain <td> text, not links. |
| Export PDF/Excel/CSV | Partial | CSV: yes, via the generic runner (CsvExportDispatcher). Excel: yes but only in specific controllers (App\Support\ExcelExport, used by MembershipReportsController), not wired into ReportRunner/ErpReportQueryService. PDF: yes (barryvdh/laravel-dompdf in composer.json) but used for certificates/receipts/ID cards, not for the generic report catalog. Print/Portrait-Landscape/A4-Legal page setup: not found anywhere in the reporting code. |
| Cross-module analytics (platform revenue, membership trend, participation trend) | Partial | RPT-DSH-001/003/005 (Sahodaya KPI snapshot, finance dashboard snapshot, registration funnel) exist as point-in-time snapshots (ErpReportQueryService::sahodayaKpiSnapshot, financeDashboardSnapshot, registrationFunnel) but these are single-tenant snapshots, not true cross-Sahodaya/platform-wide trend analytics. No platform-wide (all-tenant) revenue/membership/participation trend report was found; Admin/TenantController.php (super-admin) only lists tenants, doesn't aggregate analytics. |

# 2. Page-by-Page Analysis

## Sahodaya Admin — Reports Hub (/sahodaya-admin/{tenantId}/reports/hub)

- File: app/Http/Controllers/SahodayaAdmin/ReportsHubController.php, view resources/js/Pages/Admin/Sahodaya/Reports/Hub.vue

- Purpose: Catalog/index of ~300 defined reports, grouped by module, plus event-scoped report navigation.

- Current: Tabs (Operational / Event-dedicated), search box, module filter, tile grid (ReportModuleGrid.vue), event picker with item-head drill navigation for fest/sports/kalotsav.

- Missing: No favourites/saved reports, no "recently run" list, no scheduling entry point, no pivot/chart preview, no export-format choice (CSV only for runnable ones), no permission-based hiding of non-permitted reports in the UI (server does authorize but UI shows all tiles regardless of runnable).

- Wrong: Many catalog rows (classification: 'new') are placeholders with no href at all — clicking does nothing (e.g., RPT-SCH-005, RPT-SCH-006, RPT-TCH-002/003/008/009, dozens of RPT-KAL-036..045 labeled generically "Kalotsav operational report 41" etc. — clear filler/stub entries, not real reports).

- Buttons: "Load event reports", tile links, search/module filter.

- Filters: search text, module dropdown (client-side only), event picker.

- Reports: itself is the report list.

- Permissions: ReportRunner::authorize() restricts RPT-AUTH-* to sahodaya_admin/secretary; all other runnable reports open to any of sahodaya_admin, secretary, finance_manager, finance_clerk. No granular per-report permission model, no "export permission" vs "view permission" distinction per FRD §13.

- Notifications: none tied to this page.

- Validations: none (read-only page).

- Audit: only triggered on actual export via PlatformAuditLogger::reportDownloaded (app/Services/Audit/PlatformAuditLogger.php:319), not on merely viewing the hub or running/previewing a report.

- APIs: none (Inertia page only); no REST equivalent for the generic runner besides Api/V1/Sahodaya/ReportsApiController::summary() which exposes 6 fixed KPI numbers.

- Priority: High (this is the most-used reporting surface; the placeholder/dead tiles must be resolved).

## Sahodaya Admin — Report Runner (/sahodaya-admin/{tenantId}/reports/{reportId})

- File: app/Http/Controllers/SahodayaAdmin/ErpReportController.php, view Reports/Run.vue

- Purpose: Preview + filter + export a single "runnable" report (~110 of the ~300 catalog IDs are actually runnable; rest are href redirects to existing module pages or dead stubs).

- Current: Filter form built from meta.filters (date/select/text types only), paginated HTML table preview (50/page), "Export CSV" link.

- Missing: Grouping, sorting (no column-header sort), conditional formatting, freeze columns, global search within grid, column reorder/chooser — none of the FRD §10 "Grid Features" are implemented. No chart. No PDF/Excel export option (CSV only). No watermark/QR (FRD §8). No print layout.

- Wrong: Pagination is done in PHP ($all->slice(...) in ReportRunner::preview()) after loading the entire result set into memory ($this->queries->rows(...) returns a full Collection before slicing) — this does not scale and defeats the purpose of "preview."

- Buttons: Apply/Clear filters, Export CSV, Previous/Next pagination.

- Filters: whitelist-driven (ErpReportMeta::meta()['filters']), types: date/select/text only.

- Reports: N/A (this IS the report view).

- Permissions: ReportRunner::authorize() (role-based only, coarse-grained).

- Notifications: none for synchronous view; async export (via CsvExportDispatcher threshold) does notify via NotificationService in GenerateCsvExportJob.

- Validations: ErpReportController::validatedFilters() whitelists filter keys but does no type/format validation (e.g., a date filter accepts any string via $request->string($key)).

- Audit: only on export(), not on show()/preview.

- APIs: none (Inertia-only, no versioned REST API for report execution as FRD §19 requires — "Generate report / Download report / Schedule report / Report history" APIs do not exist).

- Priority: Critical (core BI functionality — scaling and grid features both need work).

## Sahodaya Admin Dashboard (/sahodaya-admin/{tenantId})

- File: app/Http/Controllers/SahodayaAdmin/DashboardController.php, view Sahodaya/Dashboard.vue

- Purpose: Role-based landing dashboard with KPIs, action queue, recent activity, setup checklist.

- Current: stats array (~18 metrics: schools, students, payments, fest events, mcq exams, training programs), actionQueue (7 pending-item counts with links), recentCirculars, activeEvents, recentActivity (last 5 audit log rows), setupChecklist.

- Missing: Charts (no charting lib exists at all — see §6), calendar widget (FRD §3 "Calendar widgets"), announcement widget (FRD §3), configurable/draggable layout, per-user dashboard personalization, drill-down from any stat to its underlying list.

- Wrong: None functionally wrong, but stats are computed live on every page load with multiple separate count() queries (no caching) — see §8.

- Buttons: action-queue links, event cards.

- Filters: none (static current-state view).

- Reports: none embedded (this is a summary dashboard, not itself a report).

- Permissions: gated by SahodayaAdminController role middleware (not examined in depth here — role-check exists but not report-specific).

- Notifications: none directly; feeds from actionQueue reflect pending items that separately trigger notifications elsewhere.

- Validations: n/a.

- Audit: recentActivity reads AuditLog — read-only display, not an audit action itself.

- APIs: Api/V1/Sahodaya/DashboardApiController::index() duplicates a subset of the stats for mobile/API consumers.

- Priority: Medium (functional, but no BI depth — pure counts, no trend lines).

## School Admin Dashboard (/school-admin/{tenantId})

- File: app/Http/Controllers/SchoolAdmin/DashboardController.php, view School/Dashboard.vue

- Purpose: School-level landing page.

- Current: 4 stat cards (active students, teachers, new enquiries, unverified students), document alerts, program summaries (per-fest-type open/registered/fees-pending), setup status, recent activity (last 5 DataChangeLog).

- Missing: No charts, no drill-down, no KPI comparisons (e.g., vs last year), no export of dashboard as report (FRD RPT-DSH-002 "School dashboard export" is cataloged in ReportRegistry but has no href at all — dead entry).

- Priority: Medium.

## State Admin Dashboard (/admin state-admin area)

- File: app/Http/Controllers/Admin/StateAdminDashboardController.php, view State/Dashboard.vue

- Purpose: State-level rollup across Sahodaya clusters.

- Current: program/remittance counts, StateDashboardService::propagationStatus(), clusterResultsRollup(), clusterParticipationRollup() — this is the closest thing to real cross-tenant analytics in the app.

- Missing: Still no charts; clusterResultsRollup/clusterParticipationRollup return data structures consumed as tables/lists only (not charted). No drill-down from a cluster row to its Sahodaya's detail.

- Priority: Medium-High (this is the one place genuine "cross-cluster analytics" logic lives — worth building on rather than replacing).

## Super Admin (Platform) area — Tenants (/admin/tenants, etc.)

- File: app/Http/Controllers/Admin/TenantController.php

- Purpose: Manage/list all tenants (Sahodayas + schools).

- Current: index(), indexSahodayas(), indexSchools() — list/filter views.

- Missing: No platform-wide analytics dashboard (total revenue across all Sahodayas, total students/schools trend, API usage, notification volume — all called out in FRD §15 "Analytics") exists anywhere in Admin/* controllers. Admin/AuditLogController.php exists for audit browsing but is not an analytics/BI surface.

- Priority: High (FRD explicitly calls for platform-level analytics as part of a BI engine; this is entirely absent for the Super Admin persona).

## Portal Dashboards (Student/Teacher/Judge)

- Files: app/Http/Controllers/Portal/StudentDashboardController.php, TeacherDashboardController.php, Portal/JudgeDashboardController.php

- Purpose: Personal landing pages for portal users.

- Current: contain "report" keyword hits (grep) mostly around linking to certificate/result "reports" pages, not analytics.

- Missing: N/A for BI scope (these are personal, not organizational, dashboards) — acceptable that no KPI/chart layer applies here.

- Priority: Low.

# 3. Database Audit

export_jobs table (database/migrations/tenant/2026_07_06_130001_export_jobs.php)

- Purpose: Tracks async CSV export jobs (id, user_id, export_type, filename, file_path, row_count, status, error, completed_at, timestamps).

- Missing Columns: no format column (CSV is implicitly assumed — cannot extend to PDF/Excel via this table without a schema change), no filters_json/parameters column to record what filters were used (FRD §16 "Generated reports / Parameters used" requires this), no expires_at/retention policy column, no tenant_id/sahodaya_id column (relies on implicit tenant-DB scoping only), no download_count.

- Missing FKs: user_id is unsignedBigInteger with no foreign key constraint to users.id (referential integrity gap).

- Missing Indexes: only ['user_id', 'status'] composite index exists; no index on status alone (used for job queue polling) or created_at (used for cleanup/retention queries).

- Normalization: acceptable for a job-queue table, but doubling as the FRD's "Report History" (§16) is a stretch — it only covers CSV-threshold-triggered exports, not every report view/run, and not scheduled reports (which don't exist).

No dedicated analytics/reporting tables exist at all. Searched for saved_report, report_favorite, report_schedule, scheduled_report, dashboard_widget across all migrations and models — zero matches. This means:

- No report_definitions/report_templates table — the entire catalog (ReportRegistry, ErpReportMeta) is hard-coded PHP, not data-driven, so "Save templates" (FRD §4) and "Report Catalogue" (FRD §18, with Report Code/Owner/Module/Category/Export formats/Schedule support/QR support as data, not code) cannot be implemented without a schema.

- No saved_reports / report_favourites table — FRD §5 (Save personal/shared reports, Duplicate, Share, Favourite) is completely unbuilt at the data layer.

- No report_schedules table — FRD §6 (Report Scheduling) has no home.

- No report_runs/report_history table distinct from export_jobs — FRD §16 (Generated reports, Parameters used, Download history, Generation logs) has no complete home; export_jobs only partially covers this for the CSV-threshold path.

- No aggregation/materialized summary tables (e.g., a daily_collection_summary or school_stats_snapshot table) — confirmed by grep; every report and dashboard stat is computed live from transactional tables (Student, MembershipPayment, FestRegistration, etc.) on every request. This is a performance risk at scale (see §8).

# 4. Export Audit

Flow traced: CsvExportDispatcher::dispatch() (app/Services/Exports/CsvExportDispatcher.php) → if count <= threshold (ReportRegistry::asyncExportThreshold(), default 5000, config('erp.async_export_threshold')) → synchronous streamDownload() (raw fputcsv to php://output, no queue). If count > threshold → writes a JSON payload to tenant storage, creates an ExportJob row (status: pending), dispatches App\Jobs\GenerateCsvExportJob (implements ShouldQueue) → the queued job re-reads the JSON payload, writes final CSV to exports/completed/{id}-{filename}, updates ExportJob to completed, deletes the temp JSON, and notifies the user via NotificationService (in-app + email) with a link to ExportJobDownloadController.

- Is it actually async/queued? Yes, but only conditionally — genuinely good design (avoids queue overhead for small exports) but means the "queue large reports" (FRD §17) requirement is honored only for the generic ReportRunner/CsvExportDispatcher path. Many per-module export endpoints (FestReportController::export, MembershipReportsController::export*, McqReportController::export*, LedgerController) call ExcelExport::download() or similar directly and synchronously, with no row-count gate and no queue fallback — a large fest/finance export can time out the HTTP request.

- What formats supported? CSV (generic runner, via raw fputcsv), Excel (App\Support\ExcelExport, backed by openspout/openspout, used in MembershipReportsController and others), PDF (barryvdh/laravel-dompdf, used for certificates/receipts/ID cards, not for tabular reports). No format is available across all three (CSV/Excel/PDF) for a single report as FRD §7 requires ("Export & Print: Excel / PDF / CSV / Print").

- Progress tracking: ExportJob.status (pending/processing/completed/failed) gives basic state but the UI (Reports/Run.vue, Reports/Hub.vue) has no polling/progress bar wired to it — the user is redirected back()->with('success', ...) and must rely on the notification, not a live progress indicator (FRD §17 "Progress tracking" partially unmet).

- Download: ExportJobDownloadController checks $exportJob->user_id === auth()->id() and isReady(), then streams via TenantStorage::downloadPrivate() — this is properly access-controlled (good).

- Comparison to FRD: FRD §6/§7/§17 collectively require Excel/PDF/CSV export + print + background generation + progress + completion notification for every report. Only the CSV path through the generic runner satisfies background+notification; Excel/PDF paths in other controllers are synchronous with no queue, no progress, and (per spot-check) no completion notification.

# 5. Report Catalog Audit

Catalog source of truth: App\Support\ReportRegistry::definitions() (459 lines) lists ~300 report IDs (RPT-SCH-*, RPT-STU-*, RPT-TCH-*, RPT-PAY-*, RPT-FIN-*, RPT-FST-*, RPT-SPT-*, RPT-KAL-*, RPT-MCQ-*, RPT-TRN-*, RPT-EML-*, RPT-AUD-*, RPT-DOC-*, RPT-AUTH-*, RPT-CAL-*, RPT-DSH-*). Additionally, extensive per-event reports exist outside this registry: FestReportController (routes/web.php lines 960-988) defines 20+ distinct report endpoints per fest/sports/kalotsav event (school-detailed, overall-ranking, house-detailed, participation-counts, mark-entry-status, schedule-clashes, item-schedule, item-counts, discipline-registration, head-wise-participants, age-group-matrix, fee-collection, registration-register, assignment-completeness, numbering-register, pending-approvals, student-wise, item-wise), plus McqReportController (11 export endpoints: registration, fees, attendance, toppers, level2-qualifiers, absent, marks-pending, fees-pending, fees-rejected, grade-bands, session-status), plus LedgerController::reports(), plus SchoolAdmin/FestSchoolReportController.

Missing Reports vs FRD catalog (§14/§15):

- Analytics category (FRD §15): Financial trend analytics, Participation trend analytics (multi-year), Results analytics (pass rate/grade distribution trends), Certificate analytics (issuance volume trends), Notification analytics (delivery rate trends beyond the raw log), API usage analytics (no API-call logging/report found anywhere), User activity analytics (beyond the 5-row "recent activity" widget — no aggregated login-frequency/engagement report).

- Verification Reports (FRD §2 category) — partially covered by RPT-STU-006/007, RPT-TCH-006/007, RPT-DOC-*, but no cross-module "verification dashboard" rolling up all pending verifications platform-wide.

- Custom Reports (FRD §2, §4) — zero support; there is no user-authored/ad hoc report capability at all.

Duplicate/near-identical reports (catalog smell):

- RPT-PAY-007 ("Payment verified register") is an explicit alias of RPT-PAY-005 (ErpReportMeta::aliases()); RPT-SPT-016/RPT-SPT-035 alias RPT-SPT-017; RPT-SPT-044 aliases RPT-SPT-043; RPT-KAL-014 aliases RPT-KAL-010; RPT-KAL-018/RPT-KAL-027 alias RPT-SPT-005. These are legitimate catalog cross-references, but they inflate the "~300 reports" headline count — the real number of distinct runnable report queries is closer to ~110 (ErpReportMeta::runnableIds()), the rest are either href redirects to existing pages (classification: 'retain') or unbuilt stubs (classification: 'new' with no href).

- RPT-KAL-036 through RPT-KAL-045 are auto-generated filler rows literally labeled "Kalotsav operational report 36" … "45" (ReportRegistry::kalotsavReports(), lines 335-344) — these are placeholder catalog entries with no real report behind them, inflating the catalog count without substance.

- RPT-DSH-002 (School dashboard export) and several RPT-TCH-002/003/008/009 teacher-breakdown reports are catalogued with classification: 'new' and no href — dead links in the Hub UI.

# 6. Dashboard/KPI Audit

| Dashboard | KPIs Shown | FRD §3 Requirement | Gap |
| --- | --- | --- | --- |
| Sahodaya Admin | ~18 counts (schools, students, payments, fest events, mcq, training) + action queue + recent circulars/activity | Role-based dashboards, KPI cards, Charts, Tables, Quick actions, Pending tasks, Calendar widgets, Announcement widgets | No charts (no charting lib), no calendar widget embedded on dashboard itself (separate /calendar page exists), no announcement widget (circulars shown as a list, not a dedicated "announcement" card design) |
| School Admin | 4 counts + document alerts + program summaries | same | Same gaps; also no charts |
| State Admin | program/remittance counts + cluster rollups | same | Closest to real analytics (clusterResultsRollup, clusterParticipationRollup) but rendered as tables, not charts; no drill-down |
| Super Admin (platform) | None found — no platform-wide dashboard controller exists | Same, platform-wide | Full gap — no super-admin analytics dashboard at all |

Charts: FRD §12 requires Bar/Line/Pie/Donut/Area/Stacked charts. package.json (/Users/neoo/laravel/multi-web/package.json) has zero charting dependency (no Chart.js, ApexCharts, D3, Recharts, vue-chartjs, or even an HTML5 <canvas>-based helper). This is a hard, unambiguous gap — no chart can currently render anywhere in the product.

# 7. Business Rules Audit

| FRD Rule | Status | Evidence |
| --- | --- | --- |
| "Reports follow role permissions." | Partially enforced | ReportRunner::authorize() (app/Services/Reports/ReportRunner.php:19-34) checks isSuperAdmin() and a fixed role whitelist (sahodaya_admin, secretary, finance_manager, finance_clerk), with an extra restriction for RPT-AUTH-* reports. This is coarse (module/report-type level, not per-report or per-field), and does not implement FRD §13 "Data masking" at all — no masking logic found anywhere in report query code. |
| "Exports include generation details." | Not enforced for most exports | Only the audit log entry report.downloaded (PlatformAuditLogger::reportDownloaded) records *that* a report was downloaded and by whom (via the audit trail, not embedded in the file). The FRD's intent (§8, "Generated by/date" watermark on the report artifact itself) is unimplemented — no exported CSV/Excel file contains a "Generated by / Generated at" footer or header. |
| "Large reports run in background." | Partially enforced | True only for the generic ReportRunner → CsvExportDispatcher path (threshold-gated). Per-module Excel/PDF exports (ExcelExport::download, dompdf renders for certificates) are synchronous with no size gate — confirmed by reading MembershipReportsController export methods, none of which check row count or dispatch a job. |
| "Saved reports preserve layout and filters." | Not enforced — feature does not exist | No saved_reports table/model/UI found anywhere. |
| "Reports may be watermarked and QR-enabled." | Not enforced | endroid/qr-code is a composer dependency, but its only usage found is App\Services\Events\FestIdCardQrService (ID cards), not reports. No watermark logic (dompdf or otherwise) found in any report-export code path. |

# 8. Code Quality/Performance/Security spot-check

N+1 / query-heavy patterns — spot-checked ErpReportQueryService.php (875 lines) and QueriesExtendedReports.php (1,401 lines):

- Ratio of ->get() calls to ->with() eager-load calls: QueriesExtendedReports.php has 82 ->get() calls vs only 33 ->with() calls; ErpReportQueryService.php has 34 ->get() vs 19 ->with(). This is a strong signal that a majority of report queries either don't touch relations (fine) or touch relations without eager loading (N+1 risk) — confirmed concretely in ErpReportQueryService::paymentDueAll() (lines 126-153 as read): FestSchoolEventFee::whereIn(...)->with(['event:id,title', 'school:id,name'])->get()->map(...) does eager-load correctly here, but the pattern is inconsistent across the 100+ report methods in these two files — a full method-by-method audit (out of scope for this pass, but recommended before scaling) is needed to confirm which of the ~82 ungated ->get() calls hit lazy relation access inside their ->map() closures.

- ReportRunner::preview() (app/Services/Reports/ReportRunner.php:68-80) loads the entire filtered result set into a PHP Collection via $this->queries->rows(...) and then does $all->slice(...) in application memory for "pagination" — for any report over a few thousand rows (e.g., platform-wide student lists across hundreds of schools) this is a memory and latency risk; it does not push LIMIT/OFFSET to the database.

- No missing-index spot check possible without live DB access, but given every report method builds ad hoc whereIn/where queries directly against transactional tables (Student, MembershipPayment, FestRegistration, etc.) with no dedicated reporting indexes or materialized views, and no caching layer, sustained concurrent report usage at scale (hundreds of Sahodayas simultaneously running RPT-STU-001 etc.) is a plausible production risk.

Caching: Grepped the entire app/ tree for Cache::remember, Redis::, cache()->remember — zero matches inside app/Services/Reports or any report/dashboard controller. The only Redis::/Cache hits anywhere in app/ are unrelated (PlatformReadinessCheck, Tenant.php, SEO controllers). Despite Redis being a confirmed stack component (per CODEBASE_MAP.md), it is not used anywhere for reporting/dashboard caching. Every dashboard KPI and every report re-executes its full query set on every request — this is the single biggest performance gap for a "BI Engine" module and should be flagged as a first-class remediation item (e.g., Cache::remember("sahodaya:{$id}:dashboard-stats", 300, fn() => ...)).

Security: ExportJobDownloadController correctly checks user_id === auth()->id() before allowing download (good). ErpReportController::validatedFilters() whitelists filter keys (good, prevents arbitrary column injection) but does not validate filter *value* types (a date filter type accepts any string, later used in whereBetween/where clauses inside the report query methods — should be spot-verified for raw SQL injection risk, though Eloquent parameter binding likely mitigates this in practice). No rate-limiting was found on report/export routes — a user could trigger repeated full-table CSV exports.

# 9. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Drag-and-drop report designer (module/table/column chooser, calculated fields, grouping, sorting, pivot) | New report_definitions table (owner, module, columns_json, filters_json, calculated_fields_json) | New "Report Builder" UI (multi-step form or drag-drop canvas) | Replace hard-coded ErpReportMeta::definitions() with DB-driven catalog | N/A (meta-feature) | None | CRUD API for report definitions | 25-30 pd | High |
| 2 | Saved reports, favourites, duplicate, share | New saved_reports, report_favourites tables | "My Reports" page, save/duplicate/share buttons on Reports/Run.vue | Add ownership/sharing rules to ReportRunner::authorize() | N/A | Share notification | Save/list/duplicate/share endpoints | 10-12 pd | Medium |
| 3 | Report scheduling + emailed PDF/Excel/CSV | New report_schedules table (frequency, recipients, format) | Schedule modal on report page | New scheduled Artisan command + queue job per FRD §6 | N/A | Email delivery + failure notification | Schedule/list/cancel schedule APIs | 15-18 pd | High |
| 4 | Charting library + chart widgets on dashboards/reports | None | Install Chart.js/ApexCharts; add chart components to Reports/Run.vue and all Dashboard.vue files | Wire chart data endpoints | N/A | None | Chart-data endpoints (aggregate series) | 15-20 pd | Critical |
| 5 | Drill-down navigation (dashboard→list, School→Student, Event→Participant, Revenue→Transaction) | None | Make dashboard stat cards and report table cells clickable links to filtered detail views | Add route params carrying drill context | N/A | None | None (reuse existing list routes with filters) | 8-10 pd | High |
| 6 | Redis caching of dashboard/report aggregates | None | None | Wrap DashboardController::index() stats and hot report queries in Cache::remember with tenant-scoped keys + invalidation on writes | N/A | None | None | 8-10 pd | Critical |
| 7 | Server-side pagination for report preview (fix ReportRunner::preview() full-collection load) | None | Update Reports/Run.vue pagination assumptions if query shape changes | Refactor ErpReportQueryService methods to return paginators, not full collections, for high-volume reports | N/A | None | None | 10-12 pd | Critical |
| 8 | Excel + PDF + Print support unified into the generic ReportRunner/CsvExportDispatcher (not just per-module) | None | Add format selector to Reports/Run.vue | Extend CsvExportDispatcher/ReportRunner::export() to branch on format using existing ExcelExport/dompdf | N/A | Export-ready notification (already exists for CSV path — extend to Excel/PDF) | Export API with ?format= param | 10-12 pd | High |
| 9 | Async/queued export for ALL export paths (not just generic runner) — gate MembershipReportsController, FestReportController, McqReportController Excel exports by row count | None | Progress indicator/toast | Route all ExcelExport::download() call sites through CsvExportDispatcher-style threshold gate | N/A | Completion notification (reuse existing pattern) | None | 8-10 pd | Major |
| 10 | Report History / Generation Log (FRD §16) distinct from export_jobs | New report_runs table (report_id, user_id, filters_json, row_count, format, duration_ms, created_at) | "History" tab per report + admin-wide history view | Log every show()/export() call, not just CSV-threshold exports | RPT-AUD-004 (already cataloged but not implemented) | None | Report-history API (FRD §19) | 8-10 pd | Major |
| 11 | Report watermark + QR verification (FRD §8) | Add watermark_enabled/qr_enabled flags to report definitions | Toggle in report/export UI | Extend dompdf render pipeline with watermark stamp + endroid/qr-code verification stub (already used for ID cards — reusable pattern) | N/A | None | QR-verify endpoint (public, like ID cards) | 6-8 pd | Minor |
| 12 | Data masking for restricted roles (FRD §13) | None | None | Add per-role column-masking logic in ErpReportQueryService/ErpReportMeta | N/A | None | None | 6-8 pd | Major |
| 13 | Platform-wide (super-admin) analytics dashboard | Possibly a summary/rollup table for performance | New Admin/Analytics page | New controller aggregating across all tenants (revenue, membership, participation trends) | New cross-tenant analytics reports | None | Analytics API | 12-15 pd | High |
| 14 | Resolve dead/stub catalog entries (RPT-KAL-036..045, RPT-DSH-002, RPT-TCH-002/003/008/009, etc.) — either implement or remove from ReportRegistry | None | Remove dead tiles from Hub UI or implement them | Implement query methods for genuinely useful ones; delete filler placeholders | Multiple (per catalog) | None | None | 10-15 pd | Minor |
| 15 | API usage / user activity analytics (FRD §15) | Needs API-call logging table if not already present elsewhere | New analytics page | New middleware/logging + aggregation job | API usage report, User activity report | None | Analytics API | 10-12 pd | Minor |