# FRD-17 — Platform Services and Common Utilities: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 32%

- Critical Issues: 6 / Major Issues: 9 / Minor Issues: 7

- Estimated Effort: 65-85 person-days

- Overall Priority: Critical

- The platform has the skeleton of several genuinely reusable services — TenantStorage (multi-disk file abstraction with S3 fallback), CsvExportDispatcher + ExportJob (threshold-based async export), a transactional StudentCsvImporter, and a CLI platform:readiness command — but almost none of it is used consistently, none of it is exposed to admins as a UI, and the environment is currently running in a degraded/dev configuration (QUEUE_CONNECTION=sync, CACHE_STORE=file) despite Redis being fully wired in config. There is no full-text search engine (no Scout/Meilisearch/Elasticsearch — "Global Search" in the FRD is unimplemented as an infra capability), no job-monitoring dashboard, no system-health admin page, no generic column-mapping import UI, and CSV/export logic is duplicated raw (fputcsv) in at least 21 files instead of funneling through the one dispatcher that exists. Several "background job" candidates (bulk certificate generation, bulk marks import) still execute fully synchronously in the request thread.

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| File storage/upload service | Partial | app/Support/TenantStorage.php — solid multi-disk abstraction (local/shared/s3) with fallback logic; but "tenant isolation" is only a path-prefix convention (logos/{tenantId}, students/{schoolId}), not enforced at the disk/bucket/IAM level. |
| Background job/queue infra | Partial/Weak | Only 6 Job classes exist (app/Jobs/*.php) for a 243-controller ERP. Queue driver configured as database in config/queue.php, but live .env sets QUEUE_CONNECTION=sync — queued jobs run inline, synchronously, in the web request. |
| Caching (Redis usage) | Partial/Weak | config/cache.php supports Redis; live .env sets CACHE_STORE=file. Only 11 files use Cache::/TenantCache:: facade calls app-wide — very light usage for an ERP this size. |
| Search (Global Search, FRD §5) | Missing | No laravel/scout, no Meilisearch/Elasticsearch/Typesense in composer.json/composer.lock. No cross-entity search index found. Any "search" is per-page filtered Eloquent queries, not the unified cross-module Global Search the FRD describes (Schools, Students, Teachers, Competitions, Exams, Certificates, Receipts, Invoices, Registrations, Payments in one place). |
| PDF/document generation infra | Partial | barryvdh/laravel-dompdf (composer.json) is present and used for certificates/receipts/hall tickets (Blade views under resources/views/). No queued/batched PDF generation for bulk runs — generation appears synchronous per FRD §9 "Bulk certificate generation," "Bulk hall tickets." |
| Import/export infra | Partial | One real generic service exists: App\Services\Exports\CsvExportDispatcher (auto-async over a row-count threshold) and App\Support\ExcelExport (a legacy SpreadsheetML/XML masquerading as .xls, not true .xlsx — no PhpSpreadsheet/Maatwebsite package in composer at all). Most controllers bypass the dispatcher and write raw fputcsv (21+ files). Column-mapping UI for imports (FRD §8) not found as a general feature — only ad hoc, hardcoded importers (e.g., StudentCsvImporter). |
| Settings/config service | Partial | config/erp.php centralizes a few cross-cutting knobs (async_import_threshold, async_export_threshold, legacy_migration_local_disks); tenant-level settings via Tenant::setting()/TenantCache. No general "Feature Toggle Engine" admin UI (FRD §12) — App\Support\FeatureFlags exists as code-level flags, not an admin-manageable toggle table with UI. |
| Centralized logging/monitoring | Partial/Weak | Standard Laravel config/logging.php (stack/single/daily/slack/papertrail channels) — no structured/centralized log aggregation (no ELK/Sentry/Bugsnag wiring found). AuditLog/DataChangeLog models cover business-event audit trail (FRD §10/§11), separate from system logs (FRD §11: login, email, notification, API, payment, import/export logs) which are only partially present (e.g., LogAuthEventJob for login events; no unified API/payment log viewer found in this module's scope). |

# 2. Background Jobs & Queue Usage Audit

Actual Job classes found (app/Jobs/, 6 total):

- GenerateCsvExportJob.php — converts a JSON payload to CSV and stores it via TenantStorage, notifies user on completion. Well-designed (status tracking via ExportJob model, error capture).

- ImportStudentsJob.php — runs StudentCsvImporter inside tenant DB context, updates UploadedFileBackup status, notifies user.

- LogAuthEventJob.php — writes to AuditLog asynchronously.

- MigrateLegacyUploadsJob.php — one-off S3 migration tool, tracks progress via Cache::put with a UUID key (no DB-backed progress table).

- ProvisionPortalUsersJob.php — bulk-provisions student portal logins.

- SubmitStateQualifiersJob.php — sends fest qualifier data to state domain via HTTP client.

Queue driver configured: config/queue.php default is env('QUEUE_CONNECTION', 'database'). Live .env sets QUEUE_CONNECTION=sync — this is a critical finding: any ShouldQueue job in this environment executes synchronously inline during the HTTP request, defeating the entire purpose of having job classes. There is no supervisor/horizon/Docker queue:work process definition found in the repo (no docker-compose.yml, Procfile, or supervisor .conf referencing queue:work was located in the scope searched).

Operations that should be async but are confirmed synchronous:

- app/Http/Controllers/SahodayaAdmin/FestCertificateOpsController.php:95 — generateParticipationForEvent($event) (bulk certificate generation, FRD §9 explicit example) runs inline in the controller, no dispatch().

- app/Http/Controllers/SahodayaAdmin/FestMarksImportController.php — full bulk marks import runs synchronously; only a broadcast event (FestScoreboardUpdated::dispatch) is fired afterward, not the import itself.

- Most CSV/report exports across app/Http/Controllers/** (21 files using raw fputcsv) stream synchronously with no size threshold check, unlike the one exception (StudentController via CsvExportDispatcher/ImportStudentsJob, which correctly checks config('erp.async_import_threshold', 500) before deciding sync vs. queued).

Positive pattern worth preserving: SchoolAdmin/StudentController.php (importStore, line ~1074-1149) is the one place in the codebase that correctly implements the FRD's intended pattern — row-count threshold decides sync vs ImportStudentsJob::dispatch(...), with user notification on completion. This pattern is not replicated for teacher import, fest registration import, MCQ marks import, or bulk certificate/hall-ticket generation.

# 3. Cache Usage Audit

Grep for Cache::/Redis:: across app/ returns only 11 files — extremely light for a 157-model, 243-controller ERP with Redis fully available in config.

Good caching examples:

- app/Support/TenantCache.php — a clean tenant-namespaced cache wrapper (tenant:{id}:{key}), used by Tenant::setting() (app/Models/Tenant.php:79) to cache per-tenant settings for 3600s, and by RendersPublicPages.php for public site rendering.

- app/Http/Controllers/Public/SeoController.php:20 — Cache::remember($cacheKey, now()->addHours(6), ...) for sitemap/SEO URLs — sensible TTL choice for low-churn data.

- app/Services/Events/FestQrVerificationService.php:41-42 — uses cache as a duplicate-scan guard (Cache::has/Cache::put with a 12-hour TTL) for QR attendance — good use of cache as a short-lived lock/dedup mechanism.

Missed/weak opportunities:

- TenantCache::flushTenant() (app/Support/TenantCache.php:24-29) hardcodes an enumerated list of 8 keys to forget instead of using cache tags — because the configured cache driver (database/file) does not support tags. Cache::tags(...) IS used once in BuilderApiController.php:266, which will silently fail/behave incorrectly if the active store is database or file (tags are only supported by redis/memcached in Laravel) — this is a live bug risk given .env currently sets CACHE_STORE=file.

- No caching found for expensive, frequently-repeated read paths that are prime candidates: report/dashboard aggregate queries (ErpReportQueryService), master-data lookups (regions, class categories, fee slabs), or leaderboard/scoreboard computations for fest results — all appear to hit PostgreSQL directly on every request.

- No cache-based rate limiting beyond Laravel's default throttle: middleware (only 1 usage found, routes/web.php:1135, throttle:20,1) — login/OTP endpoints were not confirmed to use Redis-backed rate limiting.

# 4. Page-by-Page Analysis

Job monitoring / queue status admin page: NONE FOUND.

No route, controller, or Inertia page exists for viewing jobs, failed_jobs, or job-batch status. Admins have no visibility into queued imports/exports/certificate runs beyond the ad hoc ExportJob/UploadedFileBackup records surfaced inline on their originating pages (no dedicated "Jobs" or "Queue" admin screen).

Storage/file management admin page: Present, but narrow-purpose.

- Purpose: app/Http/Controllers/Admin/StorageMigrationController.php + resources/js/Pages/Storage/Migration.vue (inferred route) — a one-time legacy-to-S3 migration tool (scan/migrate/progress), not a general file/media library.

- Current: scan for legacy local files, trigger MigrateLegacyUploadsJob (sync or async toggle), poll progress via a Cache::get($key) (non-persistent — lost on cache flush/restart, no DB record).

- Missing: no general-purpose "Media Library" (FRD §7: central document repository, versioning, folder management, access permissions) — no folder tree, no per-file access-permission UI, no version history for uploaded documents anywhere in the app.

- Wrong: progress-tracking via raw cache key instead of a durable table means progress is unrecoverable after a cache restart/eviction — inconsistent with the durability expected of a migration tool.

- Buttons: Scan, Migrate (sync/async toggle), Refresh progress.

- Filters: by tenant/Sahodaya only.

- Reports: none (no downloadable migration report).

- Permissions: Admin-only route group (not verified against granular permission gate in this pass).

- Notifications: none on completion (contrast with GenerateCsvExportJob, which does notify).

- Validations: tenant exists, boolean flags — thin.

- Audit: not logged to AuditLog/DataChangeLog.

- APIs: none exposed via routes/api.php.

- Priority: Medium (internal ops tool, not end-user facing) — but the general File & Media Library it should have been part of is High priority and entirely missing.

System settings admin page: Tenant-level settings exist (TenantSetting model, Tenant::setting()/Tenant::putSetting()), surfaced through various SchoolAdmin/SettingsController and Admin/BuilderApiController endpoints — these are scattered across modules, not unified under one "Platform Settings" screen with feature toggles, retention policy configuration, or system-wide defaults as FRD §12/§14 implies.

Cache management / System Health admin page: NONE FOUND.

platform:readiness (app/Console/Commands/PlatformReadinessCheck.php) checks Redis session/cache/queue reachability, central DB, per-tenant DB provisioning status — but it is a CLI-only artisan command, not exposed via any web route or admin UI. FRD §15 (System Health: storage monitoring, DB health, email queue, background jobs, API health, payment gateway status) has zero web-facing coverage. Laravel's default /up route (bootstrap/app.php:18) provides only basic app liveness, not the multi-dimensional health dashboard the FRD describes.

# 5. Database Audit

| Table/Model | Purpose | Missing Columns | Missing FKs/Indexes | Normalization Issues |
| --- | --- | --- | --- | --- |
| jobs (central, 0001_01_01_000002_create_jobs_table.php) | Standard Laravel queue table | Standard Laravel schema — fine as-is | Has queue index; no FK (by design, polymorphic payload) | None — but table is functionally idle while QUEUE_CONNECTION=sync |
| failed_jobs | Failed job storage | Standard Laravel schema | Composite index on (connection, queue, failed_at) present | None |
| cache (0001_01_01_000001_create_cache_table.php) | DB-backed cache store | N/A | N/A | Functionally idle while CACHE_STORE=file in current env — table exists but the file driver is active instead |
| export_jobs (tenant migration 2026_07_06_130001_export_jobs.php) | Tracks async CSV export jobs | storage_disk column is MISSING from the migration even though ExportJob::$fillable includes storage_disk and GenerateCsvExportJob.php:57 writes 'storage_disk' => $disk on every completion — this will throw a QueryException (unknown column) in Postgres unless a later, unlocated migration patches it. Confirmed only one migration file exists for this table. | No FK from user_id to users (raw unsignedBigInteger, not foreignId) | status is a free-text string column (pending/processing/completed/failed) with no enum/check constraint |
| uploaded_file_backups (+ 2026_07_27_000001_add_import_status_to_uploaded_file_backups.php) | Generic upload/import audit trail with polymorphic related_type/related_id | None obviously missing post-patch | related_type/related_id polymorphic pair — no composite index confirmed in the patch migration (only the base migration, not read in this pass, may have it) | errors stored as JSON blob capped at 50 entries in app code (ImportStudentsJob.php:49) rather than a normalized import_errors child table — acceptable for MVP but not queryable/reportable |
| Download model | Public downloads/circulars/forms library | No versioning column (version, previous_file_path) — contradicts FRD §7 "Versioning" requirement | Standard belongsToCentralTenant — fine | Category is a free-text-matched string (booklist, calendar, etc.) with label mapping hardcoded in the model (getCategoryLabelAttribute) instead of a lookup table — minor, but blocks admin-configurable categories |

# 6. Import/Export Infra Audit

Generic reusable services that DO exist:

- App\Services\Exports\CsvExportDispatcher — genuinely reusable: takes headers/rows/mapper callback, decides sync stream vs. async job by threshold (ReportRegistry::asyncExportThreshold() / config('erp.async_export_threshold', 5000)), creates ExportJob row, dispatches GenerateCsvExportJob. This is good platform-service design.

- App\Support\ExcelExport — a second, competing, lower-quality generic export helper that manually builds SpreadsheetML XML (fake .xls, not .xlsx/OOXML). Two different generic "export" mechanisms exist side by side with no clear guidance on which to use.

- App\Services\Students\StudentCsvImporter — the only import service with column validation, preview, transactional all-or-nothing rollback (DB::transaction, confirmed at line 83), and a downloadable template (CSV+XLSX template generation, though the "XLSX template" almost certainly also isn't true XLSX given no PhpSpreadsheet dependency).

Duplicated, non-reusable logic (the norm, not the exception):

- 21 files across SahodayaAdmin/SchoolAdmin/Api controllers implement their own raw fputcsv export logic instead of routing through CsvExportDispatcher — e.g., LedgerController, LoginAuditController, AuditLogController, FestChestNumberController, FestScheduleController, FestEventFeesController, FestAttendanceController, KalotsavStateController.

- FestRegistrationImportService and FestMarksImportController implement bespoke import parsing without the column-mapping/preview/rollback pattern StudentCsvImporter established — no shared base class or trait extracted despite the clear duplication opportunity.

- No column-mapping UI abstraction exists anywhere as a Vue component — every import screen is hand-built per entity type.

Net assessment: the FRD calls for one "Import & Export Engine" (§8) with column mapping, validation preview, error reports, rollback, and bulk export as shared capabilities. What exists is one well-built reference implementation (students) that was never extracted into a reusable engine and is not consistently reused elsewhere.

# 7. Business Rules Audit

FRD §16 Business Rules:

- "All modules must reuse platform services." — NOT enforced. Confirmed duplication: 21 files with raw CSV export instead of CsvExportDispatcher; two competing Excel-export helpers; import logic re-implemented per module (fest marks, fest registrations) instead of extending StudentCsvImporter's transactional pattern.

- "Platform utilities are configurable wherever possible." — Partially enforced. config/erp.php centralizes async thresholds; TenantSetting/Tenant::setting() allows tenant-level config. But feature toggles (FeatureFlags) are code-defined, not admin-configurable via UI, contradicting "Enable/Disable ... Future feature flags" (§12) as an operator-facing capability.

- "Every action is auditable." — Partially enforced. AuditLog/DataChangeLog capture many business events (confirmed via LogAuthEventJob, DataChangeLogger calls in ImportStudentsJob.php:61). But platform-service-level actions are inconsistently audited: the Storage Migration tool does not write to AuditLog; ExportJob/UploadedFileBackup completions are not cross-logged to the audit trail; system logs (API logs, payment gateway logs per FRD §11) were not confirmed to exist as first-class log tables in this module's scope.

- "Role-based access applies to all shared services." — Not fully verifiable from this pass, but the Storage Migration controller is gated only at the Admin/ route-group level (no granular permission check inspected), and no permission model was found scoping who can view/manage exports, imports, or (non-existent) job queues.

# 8. Code Quality/Performance/Security spot-check

- Large synchronous loops that should be batched/queued: FestCertificateOpsController::generateForEvent (bulk certificate generation) and FestMarksImportController (bulk marks import) both process full collections inline in the HTTP request with no chunking, no queue dispatch, and no timeout safeguard — for a Sahodaya-wide fest event with hundreds/thousands of participants, these are realistic timeout/504 risks.

- Missing file-type validation: Where validation was checked (StudentController.php:1061, :1083) mimes:csv,txt,xlsx and mimes:zip rules are present — this is actually reasonably good coverage where checked, but was not verified consistently across all 100+ file-upload entry points in the 243 controllers; given the volume, spot-checked entry points look fine but full-repo consistency is not proven.

- Multi-tenant storage isolation: Confirmed NOT enforced at the storage/IAM layer. TenantStorage uses a single shared s3/shared/local disk per environment; isolation between tenants is achieved only by including {tenantId}/{schoolId} in the object key path (e.g., logos/{tenantId}, students/{schoolId}, site-media/{tenantId}). There is no per-tenant bucket, prefix-scoped IAM policy, or signed-URL scoping found — any code path with the s3 disk driver can read/write any tenant's path if given the string. This is a genuine cross-tenant data-leak risk pattern at the infrastructure layer (defense relies entirely on application-level path discipline, not storage-level ACLs).

- Config/environment drift risk: .env.example correctly documents production values (QUEUE_CONNECTION=redis, CACHE_STORE=redis, SESSION_DRIVER=redis, FILESYSTEM_DISK=s3), but the live .env for this environment runs sync/file/file/public — i.e., this specific environment is not representative of intended production behavior for the platform-services layer. platform:readiness exists precisely to catch this drift but is CLI-only and not wired into deployment CI/health checks (not confirmed to run automatically — no CI/CD workflow file cross-referenced in this pass).

- export_jobs schema/model mismatch (see Section 5) is a live-crash risk: GenerateCsvExportJob.php writes a storage_disk column the migration never created.

# 9. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Fix export_jobs missing storage_disk column (live bug) | Add migration: storage_disk varchar column to export_jobs | None | None | None | None | None | 0.5d | Critical |
| 2 | Enforce production queue/cache config (Redis) or add environment guard/warning banner | None | Admin config warning banner if drifted | Wire platform:readiness into deploy pipeline/health check | None | Alert on drift | Expose /admin/system-health reading platform:readiness output | 3d | Critical |
| 3 | Job monitoring / queue status admin dashboard | None (uses existing jobs/failed_jobs) | New Inertia page: Admin > Jobs (list, retry, cancel) | Add failed-job retry workflow | Queue depth / failure rate report | Notify admins on job failure spikes | GET /admin/jobs, POST /admin/jobs/{id}/retry | 6d | High |
| 4 | System Health dashboard (storage, DB, queue, email, API, payment gateway) | None | New Inertia page: Admin > System Health | Scheduled self-check + cached result | Health-history log | Alert on failed checks | GET /admin/system-health | 8d | Critical |
| 5 | Generic reusable Import Engine (column mapping, preview, rollback, error report) extracted from StudentCsvImporter and applied to fest/mcq/teacher imports | Optional: generic import_jobs table | Shared Vue "Import Wizard" component (mapping step, preview step, error report step) | Refactor FestRegistrationImportService, FestMarksImportController, teacher import to use shared engine | Import error report (downloadable) | Import complete/failed notification (already pattern in ImportStudentsJob) | None new | 12d | High |
| 6 | Consolidate CSV/Excel export duplication onto CsvExportDispatcher; replace fake-XLS ExcelExport with real XLSX (PhpSpreadsheet) | None | None (internal refactor) | Refactor 21 files off raw fputcsv | None | None | None | 10d | Major |
| 7 | Async bulk certificate generation & bulk marks import (currently synchronous) | None | Progress indicator UI for bulk cert/marks runs | Convert generateParticipationForEvent/marks import to queued jobs with chunking | None | Completion notification | None | 6d | Critical |
| 8 | Global Search infra (cross-entity: schools, students, teachers, competitions, exams, certificates, receipts, invoices, registrations, payments) | New search index/materialized view, or Scout+Meilisearch integration | Global search bar + results page | Index-on-write hooks for searchable models | None | None | GET /search?q= | 15d | High |
| 9 | Real file/media library (versioning, folders, access permissions) beyond one-off Storage Migration tool | document_versions, document_folders, document_permissions tables | Admin > Media Library UI | Version-on-reupload workflow | Storage usage report | None | CRUD APIs for folders/permissions | 12d | Major |
| 10 | Feature Toggle admin UI (currently code-only FeatureFlags) | feature_flags table (tenant-scoped) | Admin > Feature Toggles page | Toggle-check middleware already partly present | None | None | GET/PUT /admin/feature-flags | 4d | Medium |
| 11 | Redis cache tags bug risk: Cache::tags() used in BuilderApiController.php:266 while default store may be non-tag-capable (database/file) | None | None | Guard tag usage behind driver capability check, or force Redis for that store | None | None | None | 1d | Major |
| 12 | Per-tenant storage isolation at infra level (currently path-convention only) | None (infra/config) | None | S3 bucket-per-tenant or prefix-scoped IAM policy + signed URLs | None | None | None | 8d | Major |
| 13 | Durable progress tracking for Storage Migration tool (currently cache-key only, non-durable) | Add storage_migration_runs table | Migration progress persists across cache flush | Replace Cache::put progress with DB row | Migration report | Completion notification (currently missing) | None | 2d | Minor |
| 14 | Unified System Logs (API logs, payment gateway logs) beyond audit/auth logs | api_logs, payment_gateway_logs tables (if not covered elsewhere in FRD-06/FRD-15 scope) | Admin > System Logs viewer | Log-write middleware for API/payment calls | Log search/export | None | GET /admin/logs/{type} | 6d | Minor |