# FRD-18 — Deployment, DevOps and Infrastructure: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 28%

- Critical Issues: 6 / Major Issues: 7 / Minor Issues: 5

- Estimated Effort: 55-75 person-days

- Overall Priority: Critical

- The platform has a functional local development Docker Compose stack (PHP-FPM, Nginx, Postgres, Redis, MinIO, queue, scheduler containers) and genuinely good internal runbook documentation (docs/erp/23-DEPLOYMENT_OPERATIONS.md, 24-LIVE_SERVER_DEPLOYMENT.md) describing an intended production architecture — but almost none of what those docs describe is actually implemented or automated in the repository. There is no CI/CD pipeline of any kind (no .github/workflows, no .gitlab-ci.yml, no Jenkinsfile — verified absent at repo root), no monitoring/error-tracking package (no Sentry/Bugsnag/Flare/APM in composer.json), no backup automation (only application-level "uploaded file backup" service exists, not DB/infra backup), no staging environment config, and no production Dockerfile/compose variant (the only docker-compose.yml is dev-oriented with bind-mounts, PHP_OPCACHE_ENABLE=0, and hardcoded weak credentials). Test coverage is real but thin relative to the 243-controller/157-model codebase (64 PHP test files + 11 Playwright E2E specs), and nothing indicates these tests run anywhere except a developer's machine. This is effectively a solo-developer / local-first setup with strong runbook documentation for a production deployment that has not yet been built.

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| CI/CD pipeline | Missing | No .github/workflows/, .gitlab-ci.yml, Jenkinsfile, or azure-pipelines.yml anywhere in the repo root or app tree (verified via recursive find; only vendor/dependency .github folders exist under vendor/ and sahodaya_mobile/build/ios/... — third-party packages, not this project's pipeline). |
| Containerization (Docker) | Partial | docker-compose.yml + docker/php/Dockerfile + docker/nginx/default.conf exist and are usable for local dev (Postgres, Redis, MinIO, app, queue worker, scheduler loop all containerized). No production-hardened image (no multi-stage build, no non-root final optimization beyond USER www-data, no opcache preload, PHP_OPCACHE_ENABLE=0 explicitly disables opcache). |
| Environment config management | Partial | Single .env.example at repo root defines dev/local values (APP_ENV=local, sahodaya.test domains, weak DB password secret). No .env.staging, .env.production template, no documented secrets-manager integration in code (only mentioned as aspiration in docs). |
| DB migration/rollback strategy | Partial | 160 migration files present and organized by phase; multi-tenant migration commands exist (tenants:migrate, custom sahodaya:provision-databases). Rollback strategy is documentation-only (23-DEPLOYMENT_OPERATIONS.md mentions "migration down (if safe)" as a bullet, no actual down() rollback testing evidence, no blue/green or expand-contract pattern enforced in code). |
| Backup/restore strategy | Missing (automation) / Documented only | No pg_dump/mysqldump/backup cron/script found anywhere in app/, scripts/, or routes/console.php. The only "backup" hits in code are UploadBackupService / UploadedFileBackup model — an application file safety-copy feature, unrelated to database or disaster-recovery backups. 24-LIVE_SERVER_DEPLOYMENT.md instructs engineers to manually run pg_dump before deploys — this is a manual runbook step, not automation. |
| Monitoring/alerting/error-tracking | Missing | composer.json has no Sentry/Bugsnag/Flare/New Relic/Datadog package. config/logging.php has default Laravel channels (stack, single, daily, slack, papertrail, syslog, errorlog) but none appear wired to real credentials/services in .env.example. A real, custom php artisan platform:readiness command exists (app/Console/Commands/PlatformReadinessCheck.php) checking Redis (session/cache/queue), central DB connectivity, and per-tenant DB provisioning state — this is a genuine and well-built readiness/health check, but it is a manual CLI command, not a continuously running monitor/alerting system, and there's no HTTP health endpoint (/up or similar) found in routes/web.php or bootstrap/app.php. |
| Load balancing/scaling docs | Partial (docs only) | 23-DEPLOYMENT_OPERATIONS.md specifies "2+ app servers, horizontally scaled" and Supervisor multi-worker config — documented target architecture, but no actual load-balancer config (nginx upstream, HAProxy, ALB/ELB IaC) exists in the repo. |
| Disaster recovery | Partial (docs only) | 23-DEPLOYMENT_OPERATIONS.md §12 defines RTO 4h / RPO 1h and a runbook narrative. No DR test evidence, no automated failover, no infra-as-code (Terraform/CloudFormation/Pulumi) found anywhere in repo. |
| Staging environment | Missing | No staging-specific env file, no staging service definitions in docker-compose.yml, no staging entries in CI (since CI doesn't exist). Docs reference staging.sahodaya.example as an aspirational target only. |

# 2. Test Coverage Audit

- PHP tests: 31 Feature test files (tests/Feature/**/*.php) + 33 Unit test files (tests/Unit/**/*.php) = 64 test files (66 files present in the two directories total, including base scaffolding). Representative Feature tests: StudentRegistrationTest, SchoolApplicationFormTest, McqPaymentRejectTest, PaymentVerificationTest, LedgerPostingTest, AuditTrailTest, GoLiveReadinessTest, Api/AuthTest, Api/SchoolApiTest. Unit tests skew heavily toward Services/Mcq/*, Services/Events/* (Fest), and Services/Migration/* (legacy Kannur import) — i.e., coverage is concentrated in MCQ and Fest business logic, not broadly distributed.

- Controller/model coverage estimate: With 243 controllers and 157 models against ~64 test files (many of which test services/support classes rather than controllers directly), well under 20% of controllers have any direct feature-test coverage. Entire controller groups appear untested by name-matching against test files: most of SahodayaAdmin/ (104 controllers — the largest controller group covering membership, finance, events, certificates) has no corresponding tests/Feature file; same for most of Portal/ (18 controllers) and StateAdmin/ (2 controllers). Coverage is concentrated on: school registration/application flow, MCQ payment/registration, ledger posting, tenancy/domain resolution, and auth/session.

- E2E tests: playwright.config.ts defines 10 projects (full-ux-audit, public, sahodaya-admin, school-admin, superadmin, mobile-school, portals, state-admin, sahodaya-staff, fest-features) mapping to 11 spec files under tests/e2e/*.spec.ts (00 through 10, missing 09 numeral shown as 09-gap-completion.spec.ts). This is a reasonably broad UX-smoke-test surface across roles.

- Automation status: There is no evidence these tests run in any automated pipeline. composer.json has a test script (php artisan test) and package.json has test:e2e scripts, but since no CI config exists anywhere in the repo, these can only be triggered manually by a developer. scripts/run-e2e.sh is a local-only helper that provisions demo hosts/data and starts php artisan serve on the dev machine — it is not wired to any CI runner. .phpunit.result.cache at repo root (present, dated) confirms tests are run locally by a developer, but there's no CI artifact, badge, or workflow proving automated execution.

# 3. Containerization & Environment Audit

docker-compose.yml (repo root) defines 7 services: app (PHP-FPM via docker/php/Dockerfile), nginx (nginx:alpine, port 80), postgres (postgres:16-alpine, healthcheck present), redis (redis:7-alpine, healthcheck present), minio (minio/minio:latest, dev S3 substitute), queue (dedicated queue:work redis container), scheduler (a while true; sleep 60 loop invoking schedule:run — not a real cron, and not equivalent to how Laravel's scheduler is meant to run under Supervisor/cron in production per the docs).

Findings:

- Dev-only stack, not prod-ready. Bind-mounts (.:/var/www/html) mean code changes reflect live without rebuild — fine for dev, unsafe/unsuitable for prod images. PHP_OPCACHE_ENABLE=0 explicitly disables opcache — a direct performance anti-pattern for production PHP.

- Hardcoded weak secrets in compose file: POSTGRES_PASSWORD: secret, MINIO_ROOT_PASSWORD: sahodaya_secret — acceptable for local dev only if never reused, but there is no separate prod compose/Dockerfile variant, no docker-compose.prod.yml, and no .dockerignore visible check performed (not found in listing) to control build context size.

- No resource limits: no deploy.resources.limits (CPU/memory) on any service — a container OOM in prod-like load would not be bounded.

- No health check for app or nginx or minio or queue/scheduler containers — only postgres and redis have healthcheck blocks. The app container's depends_on uses condition: service_healthy for postgres/redis (good pattern) but the app itself exposes no healthcheck, so orchestrators (Swarm/K8s equivalent) cannot detect an unhealthy app container.

- docker/php/Dockerfile is a single-stage php:8.3-fpm-alpine build with standard extensions (pdo_pgsql, gd, zip, redis via pecl, opcache, bcmath) — reasonable extension set, but single-stage means dev tools (git, curl) ship in the final image; no multi-stage separation of build vs. runtime.

- PHP version mismatch note: Dockerfile pins php:8.3-fpm-alpine, while composer.json requires "php": "^8.3" and Laravel framework ^13.8 — consistent with each other, though the CODEBASE_MAP.md's "Laravel 12" framing is out of date versus the actual composer.json (laravel/framework: ^13.8). Not a deployment defect per se, but worth flagging since FRD assumptions may be built on a different version baseline.

- No environment separation beyond the single docker-compose.yml; no docker-compose.staging.yml / docker-compose.prod.yml found.

# 4. Database Audit

- 160 migration files in database/migrations/, named largely chronologically/by phase (phase9_fee_receipts, phase14_mcq_exams, phase16_ledger, fest_*, mcq_*, training_*, erp_*) per the codebase map — no strict per-module folder separation, so auditing a specific domain's schema requires grep-based discovery rather than directory browsing.

- Rollback safety concern: no evidence of down() method testing or any CI step that runs migrate then migrate:rollback to validate reversibility. 24-LIVE_SERVER_DEPLOYMENT.md explicitly calls out a risky pattern: adding new indexes/columns across "150+ schools per tenant" via a custom sahodaya:provision-databases command instead of the standard tenants:migrate, because standard tenants:migrate "aborts on the first missing PostgreSQL database" — i.e., the team has already hit and worked around a fragility in the stock multi-tenant migration tooling. This is a legitimate engineering workaround, but it also signals migrations across many tenant databases are a manual, semi-fragile process today (partial failures per tenant, no atomic all-or-nothing guarantee mentioned).

- Long-running migration guidance exists only in docs (23-DEPLOYMENT_OPERATIONS.md §9: "avoid table locks on students — use online schema change if > 100k rows") — this is a documented best practice, not an enforced or tooled safeguard in the codebase (no pt-online-schema-change / gh-ost integration, no migration linter).

- Seeders for fresh installs: composer.json's post-create-project-cmd runs migrate --graceful; a RolesAndPermissionsSeeder and DemoTenantsSeeder are referenced in test/e2e scripts (scripts/run-e2e.sh calls db:seed --class=DemoTenantsSeeder), suggesting seeders exist for at least roles/permissions and demo tenants. Full production seed-from-scratch coverage was not exhaustively verified but basic seeding infrastructure is present.

- Indexing strategy: no dedicated indexing-strategy document found under docs/erp/19-DATABASE_DESIGN.md was not opened in this pass (out of scope per instructions to work efficiently), but 24-LIVE_SERVER_DEPLOYMENT.md explicitly references two dedicated index migrations added for scale (erp_central_scale_indexes, erp_tenant_scale_indexes covering fest/ledger/teachers tables) — evidence indexing is being retrofitted reactively rather than planned upfront across all 160 migrations.

# 5. Monitoring & Observability Audit

- Error tracking: absent. No Sentry, Bugsnag, Flare, Rollbar, or equivalent package in composer.json. docs/erp/23-DEPLOYMENT_OPERATIONS.md §7 explicitly lists "Sentry (errors)" as a monitoring *tool to use*, but it is not installed/configured anywhere in the codebase — a clear doc-vs-implementation gap.

- APM: absent. No New Relic, Datadog APM, Blackfire, or Laravel Pulse/Telescope/Nightwatch found installed (interesting: phpunit.xml explicitly sets PULSE_ENABLED=false, TELESCOPE_ENABLED=false, NIGHTWATCH_ENABLED=false as test-env overrides, implying these packages/features are referenced/expected somewhere in app config, but none are present as dependencies in composer.json's require/require-dev — likely config keys exist defensively but the packages were never actually added).

- Log aggregation: absent as infrastructure. config/logging.php has default Laravel channels (stack/single/daily/slack/papertrail/syslog) but no centralized log shipping (ELK/Loki/CloudWatch Logs agent) configured; .env.example sets LOG_CHANNEL=stack, LOG_STACK=single, LOG_LEVEL=debug — a single local log file, debug level even as the shipped example (would be far too verbose/slow for production if not overridden).

- Positive finding: app/Console/Commands/PlatformReadinessCheck.php (php artisan platform:readiness) is a genuinely well-designed manual health-check: verifies Redis (session/cache/queue) connectivity, central DB connectivity, and per-tenant Sahodaya database existence/migration state, with JSON output mode for scripting. This is real, working code — but it is pull-based/manual (an operator runs it), not a push-based continuous monitor with alerting.

- No HTTP health endpoint (e.g., /up, /health) was found in routes/web.php or bootstrap/app.php for load-balancer or uptime-ping integration, despite the docs mentioning "uptime ping" as a monitoring tool.

# 6. Backup & Disaster Recovery Audit

- FRD requirement (§9): Database backups, file backups, retention policy, restore procedures, DR testing — all named explicitly, and Business Rule (§15): "Backups are mandatory before major releases."

- What exists: Only documentation. docs/erp/23-DEPLOYMENT_OPERATIONS.md §6 specifies a target backup matrix (central DB daily full + hourly binlog, tenant DBs daily full, 30-day retention, S3 cross-region replication, quarterly restore drills) and §12 defines RTO/RPO targets. docs/erp/24-LIVE_SERVER_DEPLOYMENT.md §1 and §5 instruct engineers to manually pg_dump central and tenant databases before deploys, as a pre-deploy checklist item and rollback precondition.

- What is missing: No automated backup job, cron entry, or script anywhere in routes/console.php, app/Console/Commands/, or scripts/. No restore-script or restore-drill automation. No S3 lifecycle/replication configuration found in code (only referenced conceptually in docs; .env.example configures a single AWS_BUCKET/AWS_ROOT_PREFIX with no cross-region or lifecycle policy settings). No evidence a "quarterly restore drill" has ever been performed (no DR test log/report found). This is the single largest gap in the module: the FRD's backup mandate is 100% aspirational in code — entirely dependent on a human remembering to run pg_dump manually before each deploy, per the runbook.

- Application-level file backup (UploadBackupService/UploadedFileBackup model) exists but serves a different purpose — it appears to safety-copy uploaded files (e.g., during legacy storage migration/import), not to implement scheduled infrastructure backups.

# 7. Business Rules Audit

| FRD Business Rule | Enforced? | Evidence |
| --- | --- | --- |
| "All deployments follow version-controlled CI/CD." | Not enforced | No CI/CD pipeline exists (verified absent). Git is used for version control (72 commits in local history), but there is no automated build/test/deploy pipeline gating merges or releases. Deployment is a manual SSH + shell-command runbook (24-LIVE_SERVER_DEPLOYMENT.md). |
| "Production changes are auditable." | Partially enforced (app-level only) | The application has a genuine audit-log system (AuditLog, DataChangeLog models, spatie/laravel-activitylog dependency, AuthAuditTest.php, AuditTrailTest.php feature tests) — this covers *application data* changes (user actions), which is real and tested. However, "production changes" in the infra/deploy sense (who deployed what, when, via what pipeline) has no tooling — release tagging is a manual step ("Tag release vX.Y.Z") per docs, not enforced by any release-automation. |
| "Backups are mandatory before major releases." | Not enforced | No automated pre-deploy backup gate exists. The rule is stated only as a manual checklist bullet in 24-LIVE_SERVER_DEPLOYMENT.md §1 and §5 ("Always take backups before Step 4") — nothing in code prevents a deploy from proceeding without a backup having been taken. |
| "Monitoring and alerting must be enabled for production." | Not enforced / not implemented | No monitoring or alerting tool is installed (see §5 above). The platform:readiness command provides a manual/on-demand readiness check but is not continuous monitoring, has no alerting/paging integration (no PagerDuty/Opsgenie/Slack webhook wiring found), and is not scheduled to run automatically (not present in routes/console.php's Schedule:: list — that file only schedules application business jobs like fest reminders, MCQ auto-submit, membership renewal, and document-expiry reminders; platform:readiness is invoked manually per the docs, "Weekly: php artisan platform:readiness — Config drift check", but that too is described in docs, not wired as an actual Schedule::command() entry in routes/console.php). |

# 8. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | CI/CD pipeline (build, test, lint, deploy stages) using GitHub Actions or equivalent | None | None | Git branch protection + PR gating workflow | Build/test status reporting | Pipeline failure alerts (Slack/email) | None | 8-10 pd | Critical |
| 2 | Automated database + file backup jobs (scheduled pg_dump/pg_basebackup + S3 upload, per-tenant) with retention/rotation | New backup_logs table (optional, to track run history) | Superadmin "Backup Status" screen (optional) | Add Schedule::command('backup:run')->daily() in routes/console.php; wire to S3 with lifecycle policy | Backup success/failure report | Backup failure alert | php artisan backup:run custom command (or spatie/laravel-backup package) | 6-8 pd | Critical |
| 3 | Disaster recovery automation + tested restore runbook (not just documented RTO/RPO) | None | None | Quarterly DR drill process, scripted restore validation | DR drill report/log | DR drill failure alert | Restore validation script/command | 5-7 pd | Critical |
| 4 | Error tracking / APM integration (Sentry or equivalent) | None | Error dashboard (via 3rd-party SaaS, minimal in-app UI) | Wire exception handler to report to Sentry; add release/version tagging to error events | Error rate/trend report (via Sentry dashboard) | Error-spike alerts | None (SDK integration only) | 3-4 pd | Critical |
| 5 | Production-grade Docker setup: multi-stage Dockerfile, resource limits, healthchecks on all services, separate prod compose file, remove dev-only opcache disable | None | None | Add docker-compose.prod.yml, .dockerignore, container healthchecks for app/nginx/queue/scheduler | None | None | None | 4-6 pd | Major |
| 6 | HTTP health-check endpoint (/up or /health) for load balancer / uptime monitoring, wired into platform:readiness checks | None | None | Add lightweight health route in routes/web.php or via Laravel's built-in health check feature | Uptime report (via external ping service) | Downtime alert | GET /up endpoint | 1-2 pd | Major |
| 7 | Continuous monitoring/alerting layer (metrics: HTTP 5xx rate, queue depth, failed jobs, DB connections, disk usage, email bounce rate — as already specified in 23-DEPLOYMENT_OPERATIONS.md §7 but unimplemented) | None | Ops dashboard (Grafana or SaaS) | Schedule platform:readiness automatically + push metrics to a monitoring backend | Ops health report | Threshold-breach alerts (5xx, queue depth, failed jobs, disk, bounce rate) | Metrics export endpoint or agent | 6-8 pd | Major |
| 8 | Staging environment (separate .env.staging, docker-compose overlay, and CI deploy target) | None | None | Add staging deploy stage to CI pipeline once built | None | Staging deploy notification | None | 3-4 pd | Major |
| 9 | Real Laravel scheduler + Supervisor process management in place of while true; sleep 60 loop container | None | None | Replace scheduler container command with proper cron + systemd/Supervisor-managed workers per 24-LIVE_SERVER_DEPLOYMENT.md §6 guidance | None | Worker-down alert | None | 2-3 pd | Major |
| 10 | Expand automated test coverage across SahodayaAdmin/ (104 controllers, largest and mostly untested group) and Portal/ controllers; wire php artisan test + Playwright E2E into CI | None | None | Add coverage-threshold gate in CI | Test coverage report | CI failure notification | None | 15-20 pd | Major |
| 11 | Secrets management (move DB/Mail/S3 credentials from plain .env to a secrets manager — AWS Secrets Manager/Vault) as described in docs §10 but not implemented | None | None | Update deployment scripts to pull secrets at boot instead of static .env | None | Secret-rotation alert | None | 3-4 pd | Minor |
| 12 | Release tagging / versioned deploy automation (currently a manual git tag step) | None | None | Automate semantic-version tagging + changelog generation in CI | Release notes | Release notification | None | 2 pd | Minor |
| 13 | Log aggregation / centralized logging (ELK, Loki, or CloudWatch Logs) replacing single local storage/logs file | None | None | Ship logs to central aggregator; set LOG_LEVEL=warning (not debug) for production .env | Log analytics dashboard | Log-based anomaly alerts | None | 3-4 pd | Minor |
| 14 | CDN integration (explicitly listed as "future" in FRD §6, confirm no partial wiring exists) | None | None | Add CDN in front of S3/public assets | None | None | None | 2 pd | Minor |
| 15 | WAF / rate-limiting infra layer for public endpoints (mentioned in docs §11 as a requirement, not verified present at infra level — only app-level ERP_LOGIN_MAX_ATTEMPTS/lockout config confirmed) | None | None | Add WAF (Cloudflare/AWS WAF) in front of app | None | Rate-limit breach alert | None | 2-3 pd | Minor |