# FRD-20 — Multi-Site Website Builder / CMS: Gap Analysis

# EXEC SUMMARY

- Coverage Score: 46%

- Critical Issues: 5 / Major Issues: 9 / Minor Issues: 8

- Estimated Effort: 145-185 person-days

- Overall Priority: High

- The codebase contains a genuinely substantial section-based CMS: 41 section-type directories with 108 layout-variant Blade partials, a JSON-config-driven SiteSection model, separate builder catalogs for Sahodaya-level and School-level sites, a skin/theme system (SkinPreset, tenant theme setting), and nav/footer/widget builders. This is real, working product, not a stub. However, against the FRD's "multi-site website builder platform" vision it falls short in every dimension that goes beyond a single flat homepage editor: there is no draft/publish/version-history/rollback workflow (only an ad-hoc "archived_configs on variant switch" mechanism), no true multi-site-per-account provisioning (1 tenant = 1 website, hard 1:1), no self-service custom-domain UI (the domains table and resolver exist and are structurally sound, but only a super-admin console-level seeding path was found — no CMS-facing "add my domain" screen), no generic Forms Builder (only hard-coded Contact + Admission Enquiry, no CAPTCHA/spam protection anywhere), no page-level SEO/OG/schema markup, no real analytics/visitor reporting beyond a single Redis counter, and no CMS role granularity (Editor/Reviewer/Publisher from FRD section 18 do not exist — it's binary tenant-admin access). A stored-XSS risk was also confirmed: the wysiwyg field type is rendered as a plain <textarea> (no editor library is even installed) and its content is echoed with Blade's raw {!! !!} in 21 section partials with zero server-side or client-side sanitization.

# 1. Module Coverage

| Capability | Status | Evidence |
| --- | --- | --- |
| Section-based drag-drop builder | Partial | SiteSection model (app/Models/SiteSection.php) with display_order, is_active, config JSONB; reorder endpoint POST /sections/reorder (app/Http/Controllers/Admin/BuilderApiController.php:91-103) does bulk display_order updates — functionally a "drag-drop reorder" but the actual Vue drag interaction library was not found (no vuedraggable/sortablejs reference located in resources/js/Pages/Admin/Sahodaya/SiteBuilder.vue or resources/js/Pages/Admin/School/SiteBuilder.vue searches). Cannot rule out entirely without full 1183/885-line file read, but no drag library import was found. |
| Per-section visibility toggle | Present | POST /sections/{id}/toggle → BuilderApiController::toggleSection() flips is_active; SiteSection::scopeActive() filters render. |
| Skin/theme system | Partial | SkinPreset model + skin_presets table (name, slug, theme JSON, is_active, display_order) plus a separate ad-hoc tenant theme setting (getTheme()/saveTheme() in BuilderApiController). Two parallel, seemingly disconnected theme mechanisms exist (SkinPreset catalog vs. per-tenant theme setting via SahodayaTenantBranding) — no evidence a preset actually gets "applied" to a tenant's theme setting in one action. Dark mode, custom CSS, and device-preview (FRD §15) not found. |
| Custom domain mapping | Partial/Weak | Real infra exists: stancl/tenancy domains table (database/migrations/2019_09_15_000020_create_domains_table.php, unique domain column, FK to tenant) and TenantRequestResolver::initializeFromHost() (app/Support/TenantRequestResolver.php) does exact-match lookup then subdomain fallback. But no CMS-facing controller/route to create/manage a Domain record was found — only StateDomain (a *different*, unrelated table for outbound state-API integration, not public-site domain routing) has a create call site (app/Http/Controllers/Admin/StateFestProgramController.php:301). Self-service "assign domain" step from the FRD's Provisioning Wizard (§4) is missing. |
| SEO/meta management | Partial | Tenant-level seo setting (title/description/keywords/tagline) via SchoolAdmin/SettingsController.php:68-78; sitemap.xml + robots.txt via Public/SeoController.php. No per-page/per-section meta title/description, no Open Graph tags, no schema.org JSON-LD, no Search Console integration found anywhere in config/sections.php field types or Blade layout. |
| Page/menu builder | Present | Nav config with items[].children (basic 2-level dropdown) and footer config builder (BuilderApiController::saveNav/saveFooter); no true "mega menu" (multi-column, image/icon-rich) builder found. |
| Multi-site management | Missing | SiteSection, SkinPreset usage, nav/footer/theme settings are all scoped 1:1 to a single tenant_id. No model/route allows one Sahodaya (or State) account to provision/manage *multiple* separate public sites (e.g., a main site + a competition microsite + a landing page) as the FRD explicitly requires (§2 "Competition Microsites", "Landing Pages"; §3 "Unlimited websites"). |
| Preview/publish workflow | Missing | No draft/published_at/status column on SiteSection; edits via PATCH /sections/{id} apply immediately and are live instantly (updateSection() calls $section->update($data) with no staging). No /preview route or preview-mode flag found under Public/, SchoolAdmin/, or SahodayaAdmin/ controllers. |
| Version history / rollback | Partial (crude) | SiteSection::archiveCurrentConfig() (app/Models/SiteSection.php:32-46) stashes the *previous* config into an archived_configs JSON array only when the variant changes — not on every content edit, and no UI/endpoint was found to browse or restore from archived_configs. This is not the version-history/rollback capability FRD §5 describes. |

# 2. Page-by-Page Analysis

## Builder Dashboard (Sahodaya/SiteBuilder, School/SiteBuilder Inertia pages)

- Purpose: Single-page dashboard listing all sections for the tenant's one site, plus nav/footer/theme/widgets tabs.

- Current: Lists SiteSection::where('tenant_id', ...)->orderBy('display_order')->get(); passes sectionTypes catalog, fieldDefs registry, nav/footer/theme config to the Vue page (SahodayaAdmin/SiteBuilderController.php:16-42).

- Missing: Multi-site switcher, publish/draft toggle, preview link, page cloning, last-modified/audit trail display, per-page (vs. per-section) grouping (all sections appear to live flat on one "homepage" concept — no distinct CMS "pages" entity, only sections; custom_page/freeform variant is the only way to add extra content, but there's no routing/URL-slug management visible for creating new standalone pages beyond the home sections list).

- Wrong: None found structurally wrong, but two independent theming mechanisms (SkinPreset catalog and tenant theme setting) risk confusing admins about which one is authoritative.

- Buttons: Add section, toggle active, reorder, edit (implied from routes) — delete section.

- Filters: None (no active/inactive filter, no section-type filter evident in controller).

- Reports: None.

- Permissions: Gated by sahodaya.admin / school.admin middleware only — no Editor/Reviewer/Publisher separation (FRD §18).

- Notifications: None found (no email/in-app notice on publish, no notification to reviewer for pending changes).

- Validations: storeSection/updateSection validate section_type/variant/config shape generically but section catalog whitelist (assertAllowedSection) is enforced only at the Sahodaya/School wrapper layer, not centrally in BuilderApiController itself — the shared central Admin/BuilderApiController::storeSection used by the super-admin builder/ routes does not call assertAllowedSection, so a super-admin (or anything hitting that endpoint directly) could assign any section_type/variant string with no catalog check.

- Audit: No AuditLog/DataChangeLog write calls found in BuilderApiController, SiteBuilderApiController (Sahodaya or School) despite an AuditLog/DataChangeLog model existing elsewhere in the platform (FRD §18 requires audit logs).

- APIs: GET/POST /sections, PATCH/DELETE /sections/{id}, POST /sections/{id}/toggle, POST /sections/reorder, GET/POST /nav, GET/POST /footer, GET/POST /theme, GET/POST /widgets, GET/POST /public-website (enable/disable flag).

- Priority: High (core module, mostly present but workflow gaps are severe).

## Section Editor (embedded in SiteBuilder page via SectionConfigForm.vue)

- Purpose: Dynamically render a config form per field.type from config/sections.php field registry.

- Current: Supports text, textarea, wysiwyg (rendered as plain textarea), email, url, tel, number, color, media, multiselect, repeater, academic_years.

- Missing: True rich-text editor (bold/italic/link/image toolbar) — wysiwyg type is cosmetically named but functionally a <textarea> (resources/js/Components/SectionConfigForm.vue:58-62); no image-cropping/media-library picker UI evident beyond a raw upload endpoint (uploadMedia in SahodayaAdmin/SiteBuilderApiController.php:228-245); no per-section SEO fields; no "duplicate section" button found.

- Wrong: wysiwyg content is saved as raw HTML string, then rendered with Blade {!! !!} unescaped in resources/views/sections/custom_page/freeform.blade.php:6, about/text-left.blade.php, mandatory_disclosure/accordion.blade.php, and 18 others — see Section 7 (Security).

- Priority: Critical (XSS) / Medium (missing WYSIWYG UX).

## Skin/Theme Picker (Builder/Theme.vue, SkinPresets/Index.vue)

- Purpose: Choose a preset skin or hand-tune primary/secondary/accent colors and fonts.

- Current: SkinPreset::where('is_active', true)->orderBy('display_order')->get() fed to Builder/Theme Inertia page (super-admin only, routes/web.php:168-173) and a standalone /skin-presets index page. Sahodaya-level getTheme()/saveTheme() validates hex colors + font names.

- Missing: No apply-preset-to-tenant action found (no controller method sets a tenant's theme setting from a chosen SkinPreset); no dark-mode toggle; no custom CSS injection field; no device-preview (mobile/tablet/desktop) toggle in the builder UI evidenced by controller/route search.

- Priority: Major.

## Domain Settings

- Purpose: Per FRD, allow each Sahodaya/School to attach a custom domain or subdomain during provisioning.

- Current: Nothing tenant-facing. domains table + TenantRequestResolver correctly resolve inbound requests, but the only place a Domain row could plausibly be created is undiscoverable in the CMS/admin UI routes searched (routes/web.php, routes/tenant.php) — likely only seeded manually/via php artisan tinker or a DB seeder during tenant setup.

- Missing: Entire self-service domain management screen (add domain, verify DNS/TXT record, SSL status, primary-domain switch).

- Priority: Critical (blocks the FRD's core "separate domains/subdomains" pillar as a self-service capability).

## SEO Settings

- Purpose: Meta tags, Open Graph, schema, sitemap, Search Console per FRD §16.

- Current: Only sitewide title/description/keywords/tagline (SchoolAdmin/SettingsController.php); sitemap.xml/robots.txt auto-generated (Public/SeoController.php).

- Missing: Per-page meta, OG image/tags, JSON-LD schema markup, Search Console verification file/meta tag, "visitor reports"/"popular pages" reporting (FRD §16 bullet list almost entirely absent beyond sitemap+robots).

- Priority: Major.

## Preview Mode

- Purpose: FRD §5 "Draft/Preview/Publish".

- Current: Not found. Edits are immediate/live; no distinct "preview as visitor" route, no draft state.

- Priority: Critical.

# 3. Database Audit

## site_sections (migration database/migrations/tenant/2026_05_24_000002_create_site_sections_table.php, + 2026_06_19_000001_add_archived_configs_to_site_sections.php)

- Purpose: Stores each homepage section instance per tenant (type, variant, order, active flag, JSON config, archived-config history).

- Columns: id, tenant_id (string), section_type, variant, display_order, is_active, config (jsonb), archived_configs (jsonb), timestamps.

- Missing Columns: No status/draft (for preview/publish workflow), no published_at/scheduled_at (FRD §8 "scheduled publishing"), no created_by/updated_by (accountability/audit), no page_id/slug (sections are not grouped into distinct addressable pages — everything is implicitly "the homepage" plus a single freeform custom_page variant with no evident slug/routing field for multiple custom pages), no locale (FRD implies multi-language readiness is not explicit but "locale" setting exists at tenant level only, not per-section).

- Missing FKs/Indexes: tenant_id is a plain string column with no foreign key constraint to tenants.id (unlike state_domains.tenant_id which does have ->foreign('tenant_id')->references('id')->on('tenants')) — referential integrity gap; a stray/typo tenant_id would silently create orphaned, unreachable sections. Index present: ['tenant_id','is_active','display_order'] (good, matches the scopeActive query pattern).

- Normalization Issues: archived_configs is an unbounded, ever-growing JSON blob with no retention limit found in code (archiveCurrentConfig() simply appends to an array indefinitely) — long-lived tenants could accumulate large JSON payloads bloating the row and every fetch.

## skin_presets (migration 2026_05_24_000008_create_skin_presets_table.php)

- Purpose: Catalog of named theme presets (colors/fonts/etc. as JSON) selectable by tenants.

- Columns: id, name, slug (unique), preview_image, description, theme (jsonb), is_active, display_order, timestamps.

- Missing Columns: No tenant_id/relationship column showing *which* tenants have adopted a given preset (no join table tenant_skin_preset found) — meaning there is no queryable record of "who is using preset X," undermining reporting and making bulk re-theming impossible.

- Missing FKs/Indexes: No FK needed (global catalog), but no index beyond implicit PK/unique slug; display_order unindexed (minor, low row count expected).

- Normalization Issues: None severe; reasonable simple lookup table.

## state_domains (migration 2026_07_20_000001_state_domains_and_program_extensions.php)

- Purpose: Not a website custom-domain table despite the name similarity to the FRD's "custom domain" requirement — this table stores State-level *outbound API* integration endpoints (api_base_url, api_client_id, api_client_secret_hash) used by fest_state_programs for state qualifier submission flows, unrelated to public website hosting.

- Columns: id (uuid), tenant_id (nullable, FK), name, domain, api_base_url, api_client_id, api_client_secret_hash, status, meta (json), timestamps.

- Missing Columns for its *actual* purpose: fine as-is for API integration use case.

- Gap for FRD purposes: The FRD's "custom domain per website" requirement is actually served by the *separate* stancl/tenancy domains table (domains: id, domain (unique), tenant_id (FK), timestamps), which is minimal — no is_primary, ssl_status, verified_at, dns_verification_token columns, meaning no DNS/SSL verification workflow can be built on top of it without schema changes.

## state_domains/domains naming collision risk

- Having both a state_domains table (API integration) and a domains table (tenant-domain routing) with overlapping vocabulary is a maintainability/normalization smell — a future developer or the FRD author could easily conflate the two, as the audit prompt itself did (the FRD's list of "models to check" cites StateDomain under the website-builder module, but it is not the model backing the CMS's custom-domain feature).

# 4. Section Type Coverage Audit

| Section Type (found in `resources/views/sections/`) | FRD requires? | Implemented? | Notes |
| --- | --- | --- | --- |
| about | Yes (§10 About) | Yes | 6 variants (text-left/right, two-column, with-motto, split-image, vision-mission) |
| about_sahodaya | Yes (§11, implied) | Yes | 5 variants incl. with-timeline, with-stats |
| academic_programmes | Yes (§10 Academics) | Yes | tabs, cards, with-results |
| academic_quicklinks | Not explicit | Yes (extra) | year-tabs — platform-specific addition beyond FRD |
| achievements | Yes (§10 Achievements) | Yes | cards, timeline, badge-wall, stats-banner |
| admissions | Yes (§10 Admissions) | Yes | info-block, with-form, fee-structure |
| alumni | Yes (§10 Alumni) | Yes | featured-grid, registration-form |
| atl | Not explicit (school-specific extra) | Yes (extra) | feature-block |
| board_results | Yes (implied via §21/School results) | Yes | toppers-cards, stats-plus-toppers, year-tabs |
| career_guidance | Yes (§10 Career) | Yes | info-block |
| circulars | Yes (§12 Downloads/§16) | Yes | accordion, category-filter |
| clubs | Not explicit | Yes (extra) | icon-grid, with-photos |
| contact | Yes (§6 Contact) | Yes | side-by-side, stacked, with-whatsapp |
| custom_page | Yes (implied generic page builder) | Yes (weak) | freeform only — single unescaped HTML blob, no structured blocks |
| downloads | Yes (§6/§12) | Yes | card-grid, category-tabs |
| downloads_sahodaya | Yes (§11 Downloads) | Yes | sahodaya-grid |
| events | Yes (§6 Events) | Yes | card-grid, list, timeline |
| events_programs | Yes (§11 Events) | Yes | cards, timeline, upcoming-cards |
| facilities | Yes (§10 Infrastructure) | Yes | icon-grid, image-cards, with-virtual-tour |
| gallery | Yes (§6/§17 Photo gallery) | Yes | masonry-grid, carousel, album-based |
| governance | Yes (§11 Committee History, implied) | Yes | structure only |
| hero | Yes (§6 Hero) | Yes | 9 variants — best-covered type |
| house_system | Not explicit | Yes (extra) | color-cards, with-points |
| job_vacancies | Not explicit (career/HR, adjacent to §10 Career) | Yes (extra) | listing |
| kalotsav | Yes (§11 Kalotsav) | Yes | registration-cta, results-tabs, scoreboard |
| management | Yes (§10, implied trustees/management) | Yes | photo-cards, table-list |
| mandatory_disclosure | Yes (§9, CBSE compliance) | Yes | structured, accordion — but no expiry-tracking backing data (see §6 Business Rules) |
| member_schools | Yes (§12 Sahodaya Directory) | Yes | 4 variants incl. map-view |
| news | Yes (§6 News) | Yes | 5 variants incl. ticker |
| news_circulars | Yes (§11 News/Downloads combined) | Yes | modern-feed, grid, list |
| newsletter | Yes (§6 Newsletter) | Yes | subscribe-form only — no send/campaign feature, just capture |
| office_bearers | Yes (§11 Office Bearers) | Yes | photo-cards, modern-grid, table-list |
| portals | Not explicit (ERP integration links) | Yes (extra) | quick-links |
| principal_message | Yes (§10 Principal's Message) | Yes | card-style, full-width, with-management |
| programmes | Yes (§11, implied service list) | Yes | service-grid |
| publications | Yes (§17 Prospectus/Brochures) | Yes | download-cards |
| sahodaya_home | Not explicit | Yes (extra) | dashboard |
| sports_meet | Yes (§11 Sports) | Yes | results-highlight, schedule-cards |
| staff | Yes (§10 Faculty) | Yes | photo-grid, table-list, department-tabs |
| statistics | Yes (§12 implied stats) | Yes | 4 variants |
| testimonials / testimonials_sahodaya | Not explicit but common CMS pattern | Yes (extra) | carousel, card-grid, principal-quotes |
| timeline | Not explicit | Yes (extra) | milestone |
| useful_links | Yes (§13 implied) | Yes | icon-grid |
| video_gallery | Yes (§17 Video gallery) | Yes | youtube-grid, featured-embed |
| Committee (generic, distinct from Office Bearers) | Yes (§6 Template & Block Library) | No | Only "office_bearers"/"governance" exist; no standalone generic "Committee" block |
| FAQ | Yes (§6, §13) | No | Not found anywhere in section catalogs or views |
| Sponsors | Yes (§6) | No | Not found |
| Maps (venue/location embeds) | Yes (§6, §13 Venue Maps) | No | Not found (contact sections have address text only, no map embed field observed in config/sections.php field types) |
| CTA (call-to-action block) | Yes (§6) | No | Not found as a standalone type (hero variants substitute partially) |
| Social Feed | Yes (§6) | No | Not found; only static social_links in footer/widgets |
| School Directory (public-facing searchable directory widget) | Yes (§7, §13) | Partial | member_schools section exists at Sahodaya level but framed as a static list, not the dynamic ERP widget described in §7 |
| Certificate Verification widget | Yes (§7) | No | Not found among section types (may exist elsewhere in public portal — out of scope here, flag for FRD-19 cross-check) |
| Live Results / Points Table widget | Yes (§7) | Partial | kalotsav/sports_meet/board_results sections exist but are CMS-editable content blocks, not confirmed to be live ERP-data-bound "widgets" per §7's dynamic-widget framing |

Summary: ~34 of ~41 FRD-implied section/template types are covered by real Blade partials; roughly 6 FRD-named block types (Committee-as-generic, FAQ, Sponsors, Maps, CTA, Social Feed) are entirely absent from both builder catalogs (SahodayaSiteBuilderCatalog, SchoolSiteBuilderCatalog).

# 5. Report Audit

FRD §16/§19 requires: Meta tags, Open Graph, Schema, XML Sitemap, Analytics, Search Console, Visitor reports, Popular pages; FRD §19 requires Content reports, Visitor reports, Download reports, Broken links, SEO audit, Compliance report, Expiry report.

| Report | Found? | Evidence |
| --- | --- | --- |
| XML Sitemap | Yes | Public/SeoController::sitemap() |
| robots.txt | Yes | Public/SeoController::robots() |
| Visitor/traffic analytics | No (only a raw counter) | RendersPublicPages::renderPublic() increments TenantCache::store()->increment("tenant:{id}:visitors") — a single running total, not a report (no daily/monthly breakdown, no page-level breakdown, no dashboard UI found consuming it beyond the visitor_counter widget display) |
| Popular pages report | No | Not found |
| Download reports (which files were downloaded, by whom/when) | No | Download model exists (file catalog) but no download-event logging/report found in this module's controllers |
| Broken links report | No | Not found |
| SEO audit report | No | Not found |
| Compliance report (mandatory disclosure completeness/expiry) | No | Not found — mandatory_disclosure section renders whatever is in config['disclosure']/config['docs'] but there is no automated completeness check or admin report flagging missing/expired documents |
| Expiry report (document validity: fire safety, NOC, etc.) | No | No expiry_date field found on any disclosure-related model/section config; FRD §9's "Validity & expiry tracking" and "Renewal reminders" have zero backing implementation in this module (a SchoolDocument/SchoolDocumentType model exists elsewhere in the platform per the codebase map, but the mandatory-disclosure section view does not read from or link to it — it reads raw ad-hoc $config['docs'][...] URL strings with no dates) |
| Content reports (page/section count, last-edited, staleness) | No | Not found |

# 6. Business Rules Audit

| # | FRD Business Rule | Enforced? | Evidence |
| --- | --- | --- | --- |
| 1 | "Super Admin manages templates and provisioning." | Partial | Super-admin-only builder/* routes exist (routes/web.php:161-192, gated by super.admin group), and Admin/BuilderApiController is central-authority; but there is no formal "template" entity/catalog (e.g., a WebsiteTemplate model) distinct from the ad-hoc CkscSiteTemplate::apply() helper (SahodayaAdmin/SiteBuilderApiController.php:162-181) which is a single hardcoded named template, not a general template library per FRD §6/§4. |
| 2 | "ERP data is displayed through secure dynamic widgets." | Not verified as "secure dynamic" | Widgets (widgets tenant setting: whatsapp, topbar, admission_banner, news_ticker, visitor_counter, social_strip, cbse_badge) are simple config toggles for static/semi-static display elements, not live ERP-data-bound widgets (Announcements/Calendar/Registrations/Live Results/Points Table/Certificate Verification listed in FRD §7 were not found wired into any section renderer in this module — cross-reference FRD-19 Public Portal for any overlap). |
| 3 | "CBSE school templates include mandatory disclosure pages by default." | Not enforced | mandatory_disclosure section type exists and is selectable, but no code was found that automatically inserts/requires it when a new school tenant/site is provisioned (no seeder/default-section logic referencing mandatory_disclosure was found comparable to NavConfigDefaults). It is opt-in, not "by default." |
| 4 | "Document expiry reminders support compliance." | Not enforced | No expiry field, no reminder job/notification found tied to mandatory-disclosure documents (see Section 5). |
| 5 | "Each website remains independently branded while following platform standards." | Partial | Independent branding is real (theme setting, SkinPreset, nav/footer/logo per tenant scoped by tenant_id); "following platform standards" is unenforced/undefined in code — no validation preventing a tenant from picking clashing/invalid combinations beyond hex-color regex checks. |

# 7. Code Quality/Performance/Security Spot-Check

## Custom-domain routing / tenant isolation risk

TenantRequestResolver::initializeFromHost() (app/Support/TenantRequestResolver.php:11-34):

- Exact match: Domain::where('domain', $host)->first() — safe, exact string equality against a unique-constrained column (domains.domain has a unique index per migration 2019_09_15_000020_create_domains_table.php:20), so two tenants cannot register the same domain, and lookups cannot ambiguously resolve to the wrong tenant via this path.

- Subdomain fallback: strips the configured base domain suffix, then does another exact Domain::where('domain', $subdomain)->first() lookup (not a LIKE/fuzzy match) — this correctly avoids the specific bug the code comment calls out (malappuramsahodaya.test wrongly parsed as a subdomain of sahodaya.test), because it still requires an exact Domain row for the trimmed subdomain string.

- No tenant is initialized if no match is found (throw TenantCouldNotBeIdentifiedOnDomainException) — fails closed, good.

- Residual risk: There is no verification workflow (DNS TXT/CNAME check) before a Domain row is created, and since no admin-facing "add domain" endpoint was found at all in this codebase, it is unclear how domains are provisioned in production — if this happens via direct DB/artisan access without domain-ownership verification, a super-admin could accidentally (or a malicious insider could deliberately) point a domain string to the wrong tenant, since the FK/unique constraint prevents *duplicate* mappings but not *incorrect* ones. This is a process gap, not a code-logic bug in the resolver itself.

- Separate concern: InitializeTenancyByRouteTenant (used for admin-panel/API routes with a {tenantId} route param on the *central* domain) resolves tenant purely from the URL path segment with no ownership check against the authenticated user beyond downstream school.admin/sahodaya.admin middleware — this is standard and acceptable since those middlewares are expected to verify the authenticated user belongs to that tenant, but was not independently re-verified in this pass (out of scope; flagged for FRD-15 Security audit cross-check).

## XSS risk in free-text/HTML section content — Critical, Confirmed

- config/sections.php declares a wysiwyg field type used by several section variants (e.g., about/text-left, custom_page/freeform, mandatory_disclosure/accordion).

- The Vue form renderer (resources/js/Components/SectionConfigForm.vue:58-62) treats type === 'wysiwyg' identically to textarea — a plain, unstyled <textarea v-model="model[field.key]">. No rich-text editor package (Tiptap/Quill/CKEditor/Trix/EditorJS) is present in package.json.

- On the render side, 21 Blade section partials output the corresponding config value with {!! $config['...'] !!} (Blade's explicitly-unescaped syntax), e.g. resources/views/sections/custom_page/freeform.blade.php:6: {!! $config['content'] ?? '' !!}.

- No sanitization layer found anywhere in the request lifecycle: BuilderApiController::storeSection/updateSection validate only section_type|variant|config(array)|is_active(bool) — the nested config.* string values are never passed through strip_tags(), an HTML Purifier, or any allow-listing.

- Impact: Any user with CMS-admin access to a tenant (School Admin or Sahodaya Admin) can inject arbitrary <script> or event-handler HTML into a wysiwyg/textarea-backed field, which then executes in the browser of every public visitor of that tenant's website — a stored XSS against the public internet-facing site, not just the admin panel. Because the app is same-codebase multi-tenant with shared session/cookie infrastructure (per CODEBASE_MAP.md), the practical blast radius (e.g., whether it could pivot to steal a superadmin's session if they preview another tenant's site) depends on cookie scoping not verified in this pass, but at minimum it is a direct, well-formed stored-XSS vector against public site visitors, defacement, and phishing/credential-harvesting risk on a .edu-adjacent trusted platform.

- Severity: Critical — trivially exploitable by any of the ~hundreds of School/Sahodaya CMS admin accounts, no special privilege needed, persists until manually caught, and there's no server-side sanitization safety net.

## Other quality notes

- site_sections.tenant_id lacks a foreign key (Section 3) — data-integrity smell alongside the security items above.

- archived_configs unbounded append (Section 3) — future performance/storage concern for long-lived, frequently-edited tenants.

- Two parallel theming systems (SkinPreset catalog vs. ad-hoc tenant theme setting) with no observed bridge — likely to cause confusing/inconsistent behavior and duplicate maintenance effort.

- Admin/BuilderApiController::storeSection/updateSection (the shared, central implementation reused by both Sahodaya and School wrappers) does not itself enforce the section-type/variant catalog allow-list — that check (assertAllowedSection) is bolted on only in the two thin wrapper controllers, meaning the safety check is one refactor away from being silently bypassed if a new caller of BuilderApiController is added without replicating it.

# 8. Output Summary Table

| # | Missing Features | DB Changes | UI Changes | Workflow Changes | Reports Needed | Notifications Needed | APIs Needed | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Draft/Preview/Publish workflow with version history & rollback | Add status, published_at, scheduled_at, created_by, updated_by to site_sections; new site_section_versions table | Preview-mode toggle, "Publish"/"Schedule" buttons, version-history browser with restore | Save-as-draft → review → publish state machine | Content report (draft vs. published count) | Notify reviewer/publisher on submission; notify author on publish | POST /sections/{id}/publish, GET /sections/{id}/versions, POST /sections/{id}/restore/{versionId}, GET /preview/{tenantId} | 20-25 pd | Critical |
| 2 | Self-service custom domain management (add/verify/SSL) | Extend domains table with is_primary, verified_at, dns_token, ssl_status | "Domain Settings" screen: add domain, show DNS instructions, verification status | Domain-ownership verification (TXT record challenge) before activation | Domain status report | Notify admin on verification success/failure, SSL expiry warning | POST/GET/DELETE /tenants/{id}/domains, POST /domains/{id}/verify | 12-15 pd | Critical |
| 3 | Fix stored-XSS: real rich-text editor + sanitization | None (or add content_sanitized derived column) | Swap wysiwyg textarea for real editor (Tiptap/Quill) with restricted toolbar | Sanitize on save (HTML Purifier/allow-list) AND on render as defense-in-depth | — | Security alert on sanitizer rejection (optional) | Update storeSection/updateSection validation to sanitize config.* HTML fields | 8-10 pd | Critical |
| 4 | Multi-site-per-account (microsites/landing pages) | New sites table (tenant_id, site_type, name, is_primary) decoupling SiteSection/nav/footer/theme from raw tenant_id to site_id | Site switcher in builder dashboard, "Create new site" wizard | Provisioning wizard per FRD §4 (template → domain → branding → CMS users → widgets → publish) | Per-site content/traffic reports | Notify on new site created/published | Full CRUD /sites, retrofit all builder endpoints to accept site_id | 25-30 pd | High |
| 5 | Generic Forms Builder (Feedback/Volunteer/Complaint/Custom) + spam protection | New form_definitions, form_submissions tables | Form builder UI (drag fields), submissions inbox per form | Spam protection (reCAPTCHA/honeypot) on all public forms incl. existing Contact/Admission | Submission volume/spam-rate report | Notify admin on new submission | /forms CRUD, /forms/{id}/submissions, public /forms/{id}/submit | 15-18 pd | High |
| 6 | Missing section/block types: Committee (generic), FAQ, Sponsors, Maps, CTA, Social Feed | None (uses existing site_sections.config JSONB) | 6 new section-type Blade partials + catalog entries + field defs | — | — | — | Extend config/sections.php, SahodayaSiteBuilderCatalog, SchoolSiteBuilderCatalog | 10-12 pd | Medium |
| 7 | Per-page SEO metadata (title/description/OG image), schema.org JSON-LD, Search Console | Add seo_title, seo_description, og_image, schema_type columns/JSON to site_sections or new pages table | SEO tab per section/page in builder | — | SEO audit report | — | Extend section config schema + render layer | 10-12 pd | Major |
| 8 | Real analytics (visitor/traffic, popular pages) + Search Console link | New page_views table (or integrate GA4/Plausible) | Analytics dashboard widget in builder | — | Visitor report, popular-pages report | Weekly digest email (optional) | /analytics/summary, /analytics/pages | 12-15 pd | Major |
| 9 | Mandatory-disclosure document expiry tracking & renewal reminders | Link mandatory_disclosure config to structured SchoolDocument/expiry-dated table instead of raw URL strings in JSON | Expiry countdown badges on compliance section editor | Auto-flag/lock section render when critical docs expired (optional) | Compliance report, Expiry report | Renewal-due email/in-app alerts (30/15/7-day) | Extend SchoolDocument linkage into section config resolution | 10-12 pd | Major |
| 10 | Download/broken-link reporting | New download_events log table; scheduled link-checker job | Reports screen | Nightly broken-link crawl job | Download report, broken-links report | Alert on broken link found | /reports/downloads, /reports/broken-links | 8-10 pd | Minor |
| 11 | CMS role granularity (Editor/Reviewer/Publisher) | Extend Role/Permission with website-specific roles | Role assignment UI scoped to site-builder | Approval gate between Editor save and Publisher publish (ties to #1) | — | Notify on role-based handoff | Permission checks in all builder controllers | 8-10 pd | Medium |
| 12 | Bridge SkinPreset catalog to actual tenant theme application; dark mode; custom CSS; device preview | None | "Apply preset" button, dark-mode toggle, custom-CSS textarea (sanitized/scoped), responsive preview frame | — | — | — | POST /theme/apply-preset/{presetId} | 8-10 pd | Medium |
| 13 | Add FK constraint site_sections.tenant_id → tenants.id; cap/rotate archived_configs | Migration to add FK + backfill check; add retention/pruning to archiveCurrentConfig() | — | — | — | — | — | 2-3 pd | Minor |
| 14 | Centralize section-type/variant allow-list enforcement in BuilderApiController itself (not just wrappers) | None | — | — | — | — | Refactor storeSection/updateSection to accept a catalog resolver | 2 pd | Minor |