# Multi-Web Hardening Plan — FRD-06, FRD-13, FRD-15

CBSE Sahodaya Digital Platform · Generated 2026-07-12 · Re-audit of Finance & Accounts, Multi-Tenant Platform, and Security/Audit against current code

# Overview

The original product audit found FRD-06 (Finance & Accounts), FRD-13 (Super Admin & Multi-Tenant Platform), and FRD-15 (Security, Audit & Access Control) in acceptable shape with no Critical gaps. That audit predates the Sports fee overhaul, Teacher/Student Registry work, Teacher Training CPD/invoices, Talent Search/MCQ printable documents, and the full Academic Results/Toppers/Achievements rebuild — a very large amount of new surface area that had not had a focused re-check. This re-audit (2026-07-12) is read-only: no code was changed, every finding below is backed by a specific file/method, and no Critical-severity issues were found in any of the three areas.

| Area | Health | Findings | Effort |
| --- | --- | --- | --- |
| FRD-06 Finance & Accounts | Good, not perfect | 1 High, 2 Medium, 2 Low | ~9-9.5d |
| FRD-15 Security, Audit & Access Control | Clean (1 gap) | 1 Medium | ~0.5d |
| FRD-13 Super Admin & Multi-Tenant Platform | Clean (1 real leak) | 1 Medium, 2 Low | ~2-2.5d |

Total effort: roughly 11.5-12.5 person-days across all three areas. No item requires schema-level rework of an already-shipped feature — every fix is additive (new reversal path, new report, new scoping guard) or a small targeted correction (one unscoped query, missing throttle middleware, one missing audit-log call).

# FRD-06 — Finance & Accounts

Verdict: Good, not perfect — one High item (refund/reversal), rest is coverage and hygiene.

Core ledger posting is sound: idempotent (checked by reference_type+reference_id before creating a transaction), transactional, and every module (Sports, Teacher Training, MCQ, membership) routes through the same FeeReceiptLedgerDispatcher — no module bypasses it. The real gap is structural: there is no way to reverse money once it's posted.

| # | Severity | Finding & fix | Effort |
| --- | --- | --- | --- |
| 1 | High | Refund / reversal mechanism No code path exists to reverse an approved, ledger-posted FeeReceipt (chargeback, cancellation, correction). Add a "reversed" FeeReceipt status; a reversal action reachable from an approved receipt; and a postReversal() method in each per-module ledger service (LedgerService, FestFeeLedgerService, TrainingFeeLedgerService, McqFeeLedgerService) that posts a compensating LedgerTransaction rather than mutating the original. Gate the action behind the same approval-level role that approves receipts. | 5-6d |
| 2 | Medium | FeeReceipt-vs-Ledger reconciliation report No report catches drift between FeeReceipt totals and LedgerTransaction totals, so an orphaned "approved but never posted" receipt (e.g. from the silent resolveTenantId() no-op below) would go unnoticed indefinitely. Add a reconciliation report/export under app/Services/Reports listing approved receipts with no matching ledger transaction, and vice versa. | 2d |
| 3 | Medium | MCQ fee-approval audit logging McqSchoolFeeService::approve() has no PlatformAuditLogger call, while its reject() path does — an asymmetric trail where money-in approvals are unlogged but rejections are. Add the matching audit-log call to approve(). | 0.5d |
| 4 | Low | Row locking on ledger posting LedgerPostingService::postJournal() checks for an existing transaction before creating one, but without a row lock a true concurrent double-approve (two requests hitting approve() at once) could still race. Add lockForUpdate() on the FeeReceipt/feeable row inside the posting transaction. | 0.5d |
| 5 | Low | Surface silent tenant-resolution failures If a FeeReceipt's feeable's tenant can't be resolved during posting, resolveTenantId() silently returns and the receipt stays "approved" with zero ledger rows and no alert. Log a warning (or raise a Sahodaya-admin notification) instead of a silent no-op. | 0.5d |

# FRD-15 — Security, Audit & Access Control

Verdict: Clean — 5 of 6 risk areas had zero findings; one Medium gap.

Authorization, mass-assignment protection, file-upload validation, and audit-log coverage on all newer controllers (BoardResultVerificationController, TrainingResourcePersonController, TeacherMcqRegistrationController, the public portal/certificate controllers) checked clean. The one gap is missing rate limiting on public, unauthenticated endpoints that are enumerable by UUID.

| # | Severity | Finding & fix | Effort |
| --- | --- | --- | --- |
| 1 | Medium | Rate limiting on public verification/portal endpoints /verify/{uuid}, /certificates/verify/{uuid}, /certificates/print/{uuid}, and the academic-results public portal routes carry no throttle middleware, unlike sibling public endpoints in the same route files (school-register.store, Training QR endpoints). This allows unlimited-rate UUID enumeration/scraping. Add throttle:60,1 (or similar) to all of these routes. | 0.5d |

# FRD-13 — Super Admin & Multi-Tenant Platform

Verdict: Clean except one real cross-tenant leak in an award-computation query.

Tenant scoping across newer Academic Results and Training tables is enforced consistently at the service layer (no model uses a global scope, matching the existing BoardResult/Topper convention, but every read/write path checked passes the tenant filter explicitly) — except one query. StateAdmin cross-tenant reads are correctly gated behind a genuinely separate state.admin role and return aggregate-only data.

| # | Severity | Finding & fix | Effort |
| --- | --- | --- | --- |
| 1 | Medium | ExamStream lookup not sahodaya-scoped in Awards Engine AwardsEngine::awardBestStreamSchool() (app/Services/BoardResults/AwardsEngine.php:331) queries ExamStream::query()->whereIn('code', ...) with no sahodaya_id filter. If two Sahodayas each define a stream with the same code, one Sahodaya's "Best Stream School" award can pull data from the other's stream row. Switch to the existing ExamStream::forSahodaya() scope, which was built for exactly this and just isn't used at this call site. | 0.5d |
| 2 | Low | Defense-in-depth tenant scoping on 6 newer models AcademicAward, AcademicPerformanceScore, ApiConfig, BoardResultRanking, TopperCountConfig, and ExamStream have no global scope or trait enforcing tenant filtering — every current read/write path correctly passes sahodaya_id/tenant_id explicitly, but there's no structural guard against a future query forgetting to. Add a shared tenant-scoping trait/global scope consistent with (or improving on) the existing BoardResult/Topper convention. | 1-1.5d |
| 3 | Low | TopperSubjectMark has no tenant column Scoped only indirectly via topper_id → Topper.tenant_id. No current leak (RankingEngine::rankBySubject filters by tenant-scoped topper IDs first), but any future direct query against topper_subject_marks would be unscoped. Document the invariant in the model, or add a denormalized tenant_id column for a structural guard. | 0.5d |

# Suggested Order

Priority is risk-weighted, not by module — fix the real leak and the money-reversal gap first, then the smaller hygiene items in any order.

- 1. FRD-13 #1 — ExamStream sahodaya-scoping fix (0.5d): the only confirmed cross-tenant data leak found across all three areas.

- 2. FRD-06 #1 — Refund/reversal mechanism (5-6d): the only High-severity item and the largest effort; blocks any real-world chargeback/cancellation handling today.

- 3. FRD-15 #1 — Rate limiting on public endpoints (0.5d): quick, closes an enumeration/scraping gap.

- 4. FRD-06 #3 — MCQ approval audit logging (0.5d): quick, closes an audit-trail asymmetry.

- 5. FRD-06 #2 — Reconciliation report (2d): safety net for the reversal work above and for catching future drift.

- 6. FRD-13 #2, #3 and FRD-06 #4, #5 — remaining Low-severity hygiene items (~2.5-3d total), any order.