# Sports, Teacher Training, Talent Search, Student Registry, Teacher Registry & Academic Results/Toppers — Completion Plan

# Purpose

You asked to finish these six areas now. This document does two things: it verifies exactly what is already built as of today (including today's large Teacher Training commit and yesterday's Student-adjacent commits), so nothing gets rebuilt by mistake, and it gives a concrete, priced, build-ready checklist for what's still needed to call each area fully done against its FRD.

Each area below was independently re-verified against the live codebase just now (not carried over from the earlier audit pass) — git history was checked for recent activity, and every "already fixed" or "still open" claim is cited to a real file.

# What Changed Recently, In Plain Terms

Teacher Training — real, substantial progress. Today's commit (5630697, 68 files, 4,646 lines) shipped a working QR-based registration and attendance system end to end: token-based registration/attendance QR codes, a full public registration form, duplicate detection, teacher linking, session-wise attendance, fee approvals, and a QR reporting dashboard. Roughly 25-30 days of the originally-estimated work is now done, concentrated entirely in this vertical slice.

Student Registry — the recent commits are real work, but adjacent, not inside this scope. The FestClassGroupScheme / FestStudentClassResolver / FestRegistrationEligibilityService changes are about mapping students into class-groups for competition eligibility (Sports/Kalotsav/MCQ registration), not the Student Registry itself. One genuine Student Registry item did land: a working Import History viewer (ImportHistoryController + History.vue). The bigger Student Registry gaps (Transfer Certificate workflow, promotion engine, verification notifications) are untouched.

Sports, Talent Search (MCQ), and Teacher Registry — no meaningful recent activity in this specific scope. Sports and Talent Search have had zero relevant commits in the last 3 days; all previously-identified gaps are confirmed still open. Teacher Registry had no recent commits either, but re-verification found the bulk-import rebuild and report-registry auto-linking had already quietly closed two gaps that the original audit flagged as broken.

Academic Results/Toppers — untouched, still the least-built module audited. The only commit touching this area since the original 12%-coverage audit was a mechanical tenant-scoping/storage refactor with zero FRD-relevant functionality added. It remains a bare CMS content widget (school types in a result summary, it publishes live to the public site with no verification, no ranking engine, no Sahodaya/State visibility, no reports). This is the largest single build in the plan.

# Effort Summary

| Area | Remaining Effort | Critical Items | Priority |
| --- | --- | --- | --- |
| Sports Management | ~52-55 person-days | 9 | Critical (Event Head model gap) |
| Teacher Training | ~80-92 person-days | see checklist | High |
| Talent Search (MCQ Exams) | ~40-55 person-days | 4 (exam-integrity) | Critical (integrity gaps) |
| Student Registry | ~33-43 person-days | see checklist | High |
| Teacher Registry | ~12.5-17.5 person-days | see checklist | Medium |
| Academic Results/Toppers | ~99.5-120 person-days | 8 | Critical (least mature module; no verification/ranking/dashboards exist) |
| Total | ~318-383 person-days |  |  |

This is lower than a naive sum of the original module estimates because Teacher Training's QR work and Teacher Registry's import rebuild already landed. Recommended sequencing: close the Talent Search exam-integrity Critical items first (data correctness risk, small effort), then Sports' Event-Head schema work (blocks everything else in that module), then the two registries in parallel, then Academic Results/Toppers (largest, most foundational build — can reuse the SchoolDocument approve/reject pattern and existing Certificate/Notification engines rather than inventing new plumbing), with the rest of Teacher Training last (least urgent).

# Sports Management — Completion Checklist

Baseline inputs: FRD-04_Sports_Management_Gap_Analysis.md (original, 68% coverage) and FRD-04_v2_EventHead_Delta_Analysis.md (Event Head Model amendment, 41% coverage). Both re-verified fresh against the current codebase at /Users/neoo/laravel/multi-web on 2026-07-11.

# Status Since Last Audit

No FRD-relevant Sports gaps have been closed since the two prior reports. Git history was checked for the last ~10 days across app/Models/Fest*.php, app/Http/Controllers/SahodayaAdmin/*Sport*, FestItemHead*, FestEvent*, app/Services/Events/*Sport*, FestEventFeeResolver.php, FestSchoolEventFeeService.php, FestRegistrationApprovalService.php, and the relevant Vue pages/migrations.

What was found instead:

- A cluster of commits titled "custom event settings" / "custom eventFEE settings" (1302b84, 68314ca, acaccf7, Jul 9 2026) touched FestSchoolEventFeeService.php, but these are event-level bug fixes, not Event-Head-model work:

- 1302b84: auto-detects item_catalog fee model when items/heads have fee_amount/default_item_fee configured but no explicit fee_model was set (a fallback-detection fix).

- 68314ca: fixes a bug where zero-total "approved" fee stubs (created before fees were configured) never got recalculated once real fees were added later.

- acaccf7: minor variable-capture fix in the fee-approval controller.

- None of these add a head_id to fest_school_event_fees/fest_school_event_fee_lines, add head-level fee/quota/verification/approval columns to fest_item_heads, or change FestSportsCompositeFeeService::calculate() to resolve per head. Verified by re-reading the full current source of FestSportsCompositeFeeService.php — it is unchanged in shape from what the v2 report described: one $schoolReg, one $perStudent, one $includedQuota for the whole event, no head-scoped query anywhere.

- The rest of the last-10-days commit stream (e46d6c5, c4c58c1, dff64dd, 8cfe09c, 16a1de2, 0ceb7c8, 600da78, 2b62fd5, a6bf168, cfa0096) is Kannur legacy-data migration tooling and student-photo/verification UI work — unrelated to Sports/Event-Head fee ownership, despite the generic "custom event settings" commit message.

- Two other migrations landed after the original audit but are cosmetic/UX, not FRD-relevant: 2026_07_21_000001_fest_chest_per_item_head.php (chest numbering already known to be per-head) and 2026_07_25_000001_fest_item_head_schedule_mode.php (adds schedule_mode/competition_time to fest_item_heads — a scheduling display concern, not fee/quota/policy).

- Specifically re-verified and confirmed still broken/missing, matching the v2 report exactly:

- resources/js/Pages/Admin/Sahodaya/Events/Settings/Tabs/FeesTab.vue lines 187 and 201 still gate the "Item head fees" table behind feeSettingsForm.fee_model !== 'sports_composite' — the one piece of head-level fee UI that exists is still unreachable for sports events using composite billing.

- Line 207 of the same file still reads "Per-item overrides on the event catalog take priority over head rates" — still directly contradicts the amendment's "items must not have fee configuration" rule.

- fest_school_event_fees migration (2026_06_25_000002_fest_school_event_fees.php) still has no head_id column; FestSchoolEventFee model confirms no head_id relation.

- FestGroup model/migration still has no coach_id/coach_name/manager_id/manager_name fields.

- SportsProgramController::rankings() line 110 still computes ($gold * 5) + ($silver * 3) + ($bronze * 1) — hardcoded, not sourced from FestRankPoint.

- No max_participants/max_teams columns exist anywhere on fest_item_heads or fest_events (only unrelated Training-module hits for max_participant).

- No verification_policy or approval_policy columns exist anywhere in the schema.

- One correction to the original report's claim of "zero automated test coverage" for sports classes: tests/Unit/Support/FestItemCatalogSportsTest.php, tests/Unit/Support/FestSportsAgeGroupTest.php, and tests/Unit/Services/Events/FestSportsCompositeFeeTest.php do exist (415 lines combined) and were already present before both prior audits (last touched in 464111c/3577dc4/ccff7d8, all pre-dating the two audit reports). These cover age-group eligibility and composite-fee calculation at the event level only — there is still no test coverage for head-level fee resolution (because that code doesn't exist yet), team/coach assignment, medal tally, or max-participant enforcement.

Conclusion: treat both prior reports' findings as still 100% open. This checklist consolidates them into a single build plan.

# Definition of Done

Sports Management is "fully finished" per FRD-04 + the Event Head amendment when:

- Every Event Head (Chess, Athletics, Football, etc.) can be independently configured with its own School Registration Fee, Student Registration Fee, Team Registration Fee, Free Student Quota, Registration Window (already done), Verification Rule, and Approval Policy — and billing/verification/approval actually execute per-head, not per-event.

- Items inherit fee from their Event Head; no independent per-item fee override remains reachable in the admin UI (or the amendment's rule is explicitly renegotiated with the client and documented as an accepted deviation).

- A real Team/Squad entity exists with coach/manager assignment, roster governance (min/max size enforced at the entity level, not just item criteria_json), and a dedicated "Create Team" workflow screen.

- Event Heads support a configurable maximum participant limit and maximum team limit, enforced at registration time with a capacity-reached UX.

- Medal tally / school points are computed from the configurable FestRankPoint master, not a hardcoded 5/3/1 formula.

- Dashboards and reports (Schools, Students, Revenue, Free Quota, Pending Payments) can be filtered/broken down by Event Head, not just by event.

- All 45 registered sports reports are either implemented (retain) or explicitly descoped; the 9 currently 'new' rows are resolved one way or the other.

- Data-integrity gaps (missing FKs on records tables) are closed and the fee/policy migration is fully backfilled for existing live events with no silent data loss.

- Core new logic (head-level fee resolution, team/coach management, capacity limits, medal tally) has automated test coverage.

# Completion Checklist

## Critical

- [ ] Add head-level fee/policy schema. Add school_registration_fee, student_registration_fee, team_registration_fee, included_items_per_student, verification_policy (enum: verified_only/all_students), approval_policy (enum/JSON: auto/manual) to fest_item_heads (new migration, e.g. xxxx_fest_item_head_fee_policy.php) — do not bolt onto an unrelated migration file. — effort: 1d

- [ ] Add head_id to fee/billing tables. Add nullable head_id (FK to fest_item_heads, nullable for backward compatibility with pre-migration event-level rows) to fest_school_event_fees and any fest_school_event_fee_lines/line-item table; change the effective billing unit from (event_id, school_id) to (event_id, school_id, head_id). Update the unique constraint accordingly. — files: database/migrations/tenant/2026_06_25_000002_fest_school_event_fees.php (new migration, don't edit in place), app/Models/FestSchoolEventFee.php — effort: 2d

- [ ] Rewrite FestSportsCompositeFeeService::calculate() for per-head resolution. Currently one $schoolReg/$perStudent/$includedQuota for the whole event (app/Services/Events/FestSportsCompositeFeeService.php:28-33). Must resolve these three values per FestItemHead, and track student count / quota consumption per (student, head) pair, not per student across the whole event. — effort: 3d

- [ ] Rewrite FestEventFeeResolver/FestSchoolEventFeeService::resolveSchedule() to be head-context-aware, or introduce a parallel FestItemHeadFeeResolver that head-scoped calls delegate to. — files: app/Services/Events/FestEventFeeResolver.php, app/Services/Events/FestSchoolEventFeeService.php — effort: 3d

- [ ] Un-hide and rebuild the "Item head fees" UI for sports composite billing. resources/js/Pages/Admin/Sahodaya/Events/Settings/Tabs/FeesTab.vue lines 187 and 201 currently suppress this table specifically when fee_model === 'sports_composite' — the exact billing model Sahodaya sports events actually use. Replace with a per-head table showing School Fee / Student Fee / Team Fee / Quota / Verification Rule / Approval Policy columns, editable per head. — effort: 3d

- [ ] Resolve the item-fee-vs-head-fee priority conflict. FeesTab.vue line 207 ("Per-item overrides ... take priority over head rates") and the live behavior in FestEventSettingsController::updateFeeSettings() (item_fees.*.fee_amount) both let items override head fees, directly contradicting the amendment's "items do NOT have fee configuration; they inherit from Event Head" rule. Before writing code: audit how many live events actually rely on divergent per-item fees within a single head (data audit query against fest_event_items.fee_amount), then either (a) deprecate fest_event_items.fee_amount for sports events and force head-level-only fees, or (b) get explicit client sign-off to keep item-level overrides as a documented deviation from the amendment. — effort: 1d audit + 1d implementation once decided = 2d

- [ ] Add coach/manager fields and roster governance to the Team entity. FestGroup (app/Models/FestGroup.php, migration 2026_06_22_000011_phase11_13_event_platform.php:71-78) has only registration_id, team_name, status. Add coach_name, coach_phone, manager_name, manager_phone (or FK to a contacts table if the client wants coach reuse across teams/years), plus min_team_size/max_team_size snapshot columns. Add a model-level validation hook so team size is enforced regardless of code path (not only via FestTeamSquadRules::validateCount(), which is bypassable). — effort: 2d

- [ ] Build a dedicated "Create/Manage Sports Team" screen. Today team creation happens implicitly as a side effect of group-item registration; there's no purpose-built UI to create a team, assign coach/manager, add players, mark standbys, and validate roster size in one guided flow. New Vue page under resources/js/Pages/Admin/School/Events/ (or Sahodaya-admin equivalent) + supporting controller actions on top of FestGroup. — effort: 3d

- [ ] Add Event-Head-level maximum participant / maximum team limit. No max_participants/max_teams/max_items_per_participant field exists anywhere in the Fest schema (confirmed by fresh grep — only Training-module hits for similarly-named fields). Add these columns to fest_item_heads, surface in the Event Head config form (Competition Hub / FestItemHeadController), and enforce at registration time in FestRegistrationCreateService/FestParticipationLimitService (reject or queue when a head is full). — files: new migration on fest_item_heads, app/Http/Controllers/SahodayaAdmin/FestItemHeadController.php, app/Services/Events/FestParticipationLimitService.php — effort: 3d

## High

- [ ] Extend approval workflow to branch per head. FestRegistrationApprovalService currently filters purely by event_id with no head dimension (re-confirmed: no head_id/coach/manager references in the service). Add head-scoped approval policy checks (auto/manual per FestItemHead.approval_policy once added above). — files: app/Services/Events/FestRegistrationApprovalService.php — effort: 2d

- [ ] Extend verification gating to branch per head. Currently only fee_settings['require_verified_students'] exists as a single event-wide boolean (FestEventSettingsController::updateFeeSettings()). Add per-head verification checks reading FestItemHead.verification_policy. — files: wherever require_verified_students is currently checked (FestSchoolEventFeeService/registration gate) — effort: 2d

- [ ] Fix medal tally / school points to use FestRankPoint. SportsProgramController::rankings() line 110 still hardcodes ($gold*5)+($silver*3)+($bronze*1). Replace with FestRankPoint::pointsForRank() lookups, falling back to the hardcoded formula only if no rank-points master is configured for the event. — files: app/Http/Controllers/SahodayaAdmin/SportsProgramController.php, resources/js/Pages/Admin/Sahodaya/Sports/Rankings.vue — effort: 2d

- [ ] Update SportsSetup.vue checklist for per-head completion status. Currently one event-wide "fees configured" checkmark; should reflect per-head fee/policy/capacity completion once the above land. Also add "Team roster / coach-manager" and "Max participant/team limits" as new checklist steps (both currently absent). — files: resources/js/Pages/Admin/Sahodaya/Events/SportsSetup.vue (component name from original audit; verify current path — app/Http/Controllers/SahodayaAdmin/FestSportsSetupController.php), effort: 1.5d

- [ ] Backfill script for existing live sports events. Copy each event's current event-level fee_settings (school/student/quota amounts) down to every FestItemHead row under that event as the initial per-head value once the schema lands. Do not retroactively split historical FestSchoolEventFee/line records per head — flag pre-migration payment records as "event-level only" for reporting. — new artisan command, effort: 1.5d

- [ ] Extend RPT-SPT-015 (Head-wise participants) with revenue/quota/verification columns. Currently shows only participation counts (regs/approved/pending/participants per head). Add revenue-collected-per-head, quota-consumed/remaining-per-head, verified-vs-unverified-participant-count-per-head. — files: Reports/HeadWiseParticipants.vue, Reports/ByHead.vue, underlying report query service — effort: 2d

- [ ] Add head-level filters to Revenue/Fee-collection and Pending-Payments dashboards. Currently event/school scoped only; add head dimension now that head_id exists on fee records. — effort: 2d

- [ ] Add distinct "Team Registration Fee" billing line. Now subsumed by the head-level fee schema above, but must be explicitly wired into FestSportsCompositeFeeService as its own line type (team_reg), billed once per FestGroup/team rather than folded into per-student fees. — effort: included in the per-head fee service rewrite above; call out as its own test case, +0.5d

- [ ] Build the 9 sports reports still tagged 'new' in ReportRegistry. RPT-SPT-021 (Heat/lane assignment), RPT-SPT-023 (Venue utilization), RPT-SPT-024 (Registration window status), RPT-SPT-025 (Free/paid item breakdown — needs head-aware rework per above), RPT-SPT-036 (Daily bulletin), RPT-SPT-039 (Item fee configuration), RPT-SPT-042 (Record broken log). Re-verify current tag status in app/Support/ReportRegistry.php lines ~229-273 before starting (was not re-diffed line-by-line in this pass, but no commits touched ReportRegistry.php in the recent history checked). — effort: 8-10d total across all 9

## Medium

- [ ] Add FK constraints on records tables. fest_athletic_records.holder_school_id/holder_participant_id/source_mark_id and fest_record_breaks.mark_id still lack FK constraints (re-confirmed unchanged). — new migration, effort: 1d

- [ ] Gate free-quota to require a configured student fee. FestSportsCompositeFeeService::calculate() (now being rewritten per-head above) should explicitly skip $includedQuota when $perStudent <= 0, per FRD's stated rule "Free quota applies only if student registration fee is configured." Bundle into the per-head rewrite. — effort: 0.5d (bundled)

- [ ] Legacy/historical athletic record bulk import. No bulk-upload path exists for schools onboarding with pre-existing record books; everything currently seeds one row at a time via updateOrCreate. — new import UI + endpoint on Athletic Records page (FestAthleticRecordController) — effort: 2.5d

- [ ] "New record" (baseline) notification. FestAthleticRecordService::evaluateMark() only notifies on the break branch, not on first-baseline creation. — effort: 0.5d

- [ ] Pagination on cross-event Sports Records dashboard. AthleticRecordsDashboardController::index() still hardcodes limit(200)/limit(50) with no pagination and no year/event filter — re-confirm unchanged (not re-diffed line-by-line this pass, no recent commits touched this file). — effort: 1d

- [ ] Automated tests for new head-level logic. Cover per-head fee resolution, team/coach CRUD, capacity-limit enforcement, and medal-tally-from-FestRankPoint. Existing sports tests (FestSportsCompositeFeeTest.php, FestSportsAgeGroupTest.php, FestItemCatalogSportsTest.php) only cover event-level behavior and will need new head-scoped test cases, not just updates. — effort: 3d

## Low / Polish

- [ ] Move issueRecordBreakCertificate call out of the read path. FestAthleticRecordController::index() still calls certificate issuance inside a ->map() over every break row on every page load — re-confirm unchanged (not re-diffed this pass). Move to record-break creation time only. — effort: 0.5d

- [ ] Audit-log calls on SportsAgeGroupController mutations. Still missing PlatformAuditLogger calls on store/update/destroy, inconsistent with FestAthleticRecordController's coverage. — effort: 0.5d

- [ ] Fix migration hygiene for age_category_id. Still added inside the unrelated 2026_07_18_000002_erp_teacher_expansion.php migration rather than a sports-named one — cosmetic, low risk to touch given it's already deployed; document rather than re-migrate unless a clean rebuild is planned. — effort: 0.5d (documentation-only) or skip

- [ ] Correct platform architecture docs' frontend stack claim (React/.jsx vs actual Vue 3/.vue) — platform-level, not sports-specific, but affects any onboarding doc referencing Sports pages. — effort: 0.5d

# Total Estimated Effort

| Priority | Item count | Effort |
| --- | --- | --- |
| Critical | 9 | ~22.5 person-days |
| High | 8 | ~19.5 person-days (includes 8-10d report bucket) |
| Medium | 6 | ~8.5 person-days |
| Low/Polish | 4 | ~2 person-days |
| Total | 27 | ~52-54.5 person-days (~10-11 weeks for 1 developer, ~5-6 weeks for 2) |

This is larger than the simple sum of the two prior reports (28-36d original + 22-31d delta ≈ 50-67d) because the delta report's fee/policy rearchitecture subsumes several original findings (team registration fee, medal tally is counted once not twice) while the team/coach and max-participant items remain fully additive — net effect roughly in the middle of that combined range.

Suggested build order (dependency-driven):

- Schema first (Critical items 1-2, ~3d): head-level fee/policy columns + head_id on fee tables. Nothing else can start correctly until this lands, since services and UI both key off these columns.

- Service layer (Critical items 3-4, High items 1-2, ~10d): FestSportsCompositeFeeService + FestEventFeeResolver rewrite, approval/verification per-head branching. This is the highest-risk work (touches money) — write tests alongside, not after.

- Team/roster entity (Critical items 7-8, ~5d) can run in parallel with step 2 since it's schema+UI on a different table (fest_groups), no shared dependency.

- Capacity limits (Critical item 9, ~3d) can also run in parallel with step 2.

- UI (Critical items 5-6, High item 4, ~7d): un-hide/rebuild head-fee table, resolve item-vs-head fee priority, update SportsSetup checklist — depends on step 1 schema and step 2 service contracts being stable.

- Backfill + data audit (High item 6, Critical item 6's audit half, ~2.5d): run before flipping any live event to the new per-head model in production.

- Reports/dashboards (High items 5, 7, 9, ~12-14d): depends on steps 1-2 being complete since these read the new head-scoped fee/quota data.

- Medal tally fix (High item 3, ~2d): independent, can be done anytime — no dependency on the fee rearchitecture.

- Medium/Low items: schedule opportunistically; none block the Critical/High path, though the FK-constraint and test-coverage items should ideally land before or alongside step 2 given the financial risk of the fee rewrite.

Before starting step 1, get explicit client sign-off on the item-fee-vs-head-fee priority conflict (Critical item 6) — this is a product decision (deprecate item-level fee overrides vs. keep them as a documented exception), not a pure engineering task, and the answer changes the scope of steps 2 and 5.

# Teacher Training — Completion Checklist

Audit date: 2026-07-11 | Commit audited: 5630697 ("teacher tarining", 2026-07-11 08:06, 68 files, +4646/-201) | Basis: original FRD-09 audit (38% coverage), FRD-09 v2 QR delta audit (78% QR coverage), and direct re-reading of every file touched by today's commit.

# What Today's Commit (5630697) Actually Shipped

This commit is a genuine feature build, not a refactor — it adds a complete QR self-registration + QR attendance + fee-approvals + reporting vertical, and hardens several things the prior delta audit flagged as gaps. Verified by direct file reads (not inferred from filenames):

- Public QR registration flow — app/Http/Controllers/Public/TrainingQrRegistrationController.php (new, 184 lines): show(), searchSchools(), store(), success(), plus attendance endpoints. Registration form at resources/views/public/training/register.blade.php (308 lines, new).

- TrainingPublicRegistrationService (new, 314 lines) — end-to-end: school search/pick or manual entry (creates TrainingPendingSchool), existing-teacher lookup by email → mobile → name+school, new-teacher creation with verified_at = null, duplicate-registration rejection, full PlatformAuditLogger coverage (training.qr.registered, .teacher_created, .pending_school).

- TrainingQrService (new, 602 lines) — token generation/rotation, registration/attendance URLs, PNG/SVG/PDF QR downloads with branded posters (downloadBrandedQr() in TrainingProgramController.php:806-840, resources/views/training/qr-download.blade.php), registration-window enforcement (isRegistrationOpen()).

- TrainingAttendanceCheckInService (new, 99 lines) — public session/program QR check-in by email/mobile/registration-ID lookup, gated through the new TrainingRegistrationLifecycle::canMarkAttendance().

- TrainingRegistrationLifecycle (new, 46 lines) — centralizes initial-status logic (QR and fee-free → confirmed immediately; paid school/portal → registered until fee approved) and attendance-eligibility gating. Now reused consistently across SahodayaAdmin\TrainingProgramController, SchoolAdmin\TrainingRegistrationController, and Api\V1\School\TrainingApiController — replacing three previously-inconsistent inline checks.

- TrainingQrReportService (new, 86 lines) — QR registrations/teachers-created/pending-schools/designation-mix summary + Excel export, rendered in QrReports.vue (new, 101 lines).

- New Sahodaya-admin Vue pages (all new): FeeApprovals.vue (169 lines — "record venue payment," approve/reject, awaiting/pending/approved counters), Registrations.vue (175 lines — registration list with QR/source badges, "Pending school" badge, certificate issue/reissue), AttendanceReport.vue (116 lines — standalone P/A grid with PDF/Excel export), AttendanceSheet.vue (69 lines — blank printable sign-in sheet), QrReports.vue.

- New School-admin Vue page: Attendance.vue (137 lines) — schools can now mark their own teachers' attendance per session (allow_school_attendance flag), showing teacher verification status inline.

- New DB columns/tables — two migrations:

- 2026_07_11_000001_training_qr_registration.php: training_programs.qr_registration_token/qr_registration_enabled/attendance_qr_token; training_sessions.attendance_token; new training_pending_schools table (id, program_id FK, school_name, school_code, contact_name/email/phone, status, linked_school_id, timestamps); training_registrations.registration_source/consent_at/department/teacher_created/pending_school_id (FK to training_pending_schools).

- 2026_07_11_000002_training_school_attendance_and_verification.php: training_programs.require_verified_teachers (bool, default false), training_programs.allow_school_attendance (bool, default true).

- Designation now a real master-data relation — public registration form validates designation_id via Rule::exists(..., 'designations', 'id') (TrainingQrRegistrationController.php:76-80), sourced from EffectiveMasterDataResolver::designations(), not a hardcoded string array. Teacher.designation_id + Teacher.designation (label snapshot) are set on creation (TrainingPublicRegistrationService.php:114-129).

- require_verified_teachers and allow_school_attendance toggles wired into TrainingProgramController::update() validation, TeacherTrainingEligibilityService::isEligible(), and both school-side attendance-marking endpoints.

- Test coverage — two new test files: tests/Unit/Services/Training/TrainingQrRegistrationTest.php (251 lines) and tests/Unit/Services/Training/TrainingSchoolAttendanceFlowTest.php (140 lines), 391 lines of tests total — the best-tested corner of the Training module.

- docs/erp/13-TEACHER_TRAINING.md was updated in this same commit to document the QR flow (section 3b) — the spec doc itself still lists designation/min-experience/prior-training eligibility rules, feedback module, and "minimum attendance % (configurable)" as intended scope, none of which exist yet (see Gaps below).

# Gaps From Prior Audits That Are NOW CLOSED

| # | Prior finding | Status | Evidence |
| --- | --- | --- | --- |
| 1 | (v2 delta) Designation not validated against a fixed list server-side — free-text `nullable\ | string\ | max:100 ¦ **CLOSED — and exceeded** ¦ TrainingQrRegistrationController::store() line 76-80 now validates designation_id with Rule::exists('designations','id') against a real master table, not just an in: list as the delta report suggested fixing. TrainingPublicRegistrationService.php:114-129 persists both designation_id` and a label snapshot. |
| 2 | (v2 delta) No standalone "Attendance" report scoped to QR/general check-ins | CLOSED | AttendanceReport.vue (new) + TrainingProgramController::attendanceReport() (line 594-609) + exportAttendanceReportPdf/exportAttendance routes. Distinct from the old embedded panel — has its own page, PDF, and Excel export. (Still program-wide, not QR-only, but the delta report's ask was "a dedicated Attendance report" which now exists.) |
| 3 | (v1) Api/V1/School/TrainingApiController::store set invalid status = 'pending', outside the real enum | CLOSED | Now calls TrainingRegistrationLifecycle::initialStatus($program) (line 47), returning only registered or confirmed — matches the enum used everywhere else. |
| 4 | (v1) Inconsistent initial-registration-status logic scattered across controllers | CLOSED | TrainingRegistrationLifecycle centralizes this and is now used by all three registration entry points (Sahodaya, School, API, QR). |
| 5 | (v1) No school-side attendance marking; only Sahodaya could mark | CLOSED | New School/Training/Attendance.vue + SchoolAdmin\TrainingRegistrationController::attendance/updateAttendance/markAllPresent, gated by new allow_school_attendance program flag. |
| 6 | (v1) No admin control over "school registration always allowed regardless of program config" | PARTIALLY CLOSED | New require_verified_teachers flag now blocks unverified teachers from being eligible when enabled (TeacherTrainingEligibilityService::isEligible) — a related but distinct rule to what v1 asked for (a schoolside on/off toggle for nomination itself still doesn't exist). |
| 7 | (v1) Registration/session/certificate actions not consistently audited | PARTIALLY CLOSED | New QR-related actions are fully audited (training.qr.*), and school-attendance actions are now audited (training.school.attendance, training.school.attendance_bulk) — but plain session creation (storeSession) still has no audit call. |

# Gaps That Remain Open

## From the QR sub-feature (v2 delta) — still open

- No admin screen to resolve/link TrainingPendingSchool → real school tenant. Confirmed by re-reading: TrainingPendingSchool model (app/Models/TrainingPendingSchool.php) still exposes linked_school_id in $fillable, but grep across the entire app/ tree after this commit shows zero writers of that column and no controller method that changes TrainingPendingSchool.status. QrReports.vue (lines 30-51) and Registrations.vue (lines 86-89) both render pending-school data read-only — a "Pending school" badge with no click action. This is the single largest remaining gap in the QR sub-feature.

- Existing-teacher branch still discards submitted profile fields. TrainingPublicRegistrationService::register() lines 87-96: when findExistingTeacher() returns a match, none of photo/DOB/gender/designation/experience from the form are written back to that Teacher record — confirmed unchanged from the delta report's finding.

- Certificate eligibility is still the flat "≥1 session present" rule. TrainingCertificateService::assertEligible() (unchanged in this commit) still checks presentDaysCount() < 1. No min_attendance_percent-style field was added to training_programs despite the internal spec doc (docs/erp/13-TEACHER_TRAINING.md §5, updated in this very commit) explicitly stating "Minimum attendance % for certificate (configurable)."

- Name-based duplicate detection still exact-match only (TrainingPublicRegistrationService::findExistingTeacher() — unchanged logic, LOWER(name) = ?).

- No standalone "Teacher creation" report view — still folded into the QR dashboard as a counter, not its own list/export.

- downloadQr/downloadSessionAttendanceQr code duplication — cosmetic, unchanged.

## From the rest of the module (v1, 38%-coverage areas) — still open, re-verified against today's code

- No training category master/field. No TrainingCategory model, table, or category column anywhere (training_programs fillable list confirmed — still no category). TrainingProgramController::store/update validation rules confirmed unchanged aside from the new QR/verification flags.

- No Resource Person / Trainer management. Confirmed via grep across app/ post-commit: zero hits for ResourcePerson/resource_person/honorarium models. QueriesExtendedReports.php's RPT-TRN-012 still fabricates resource-person names from session titles (unchanged file).

- No CPD / training-hours tracking. TrainingSession.duration_minutes still exists but is never summed anywhere; no per-teacher/academic-year CPD report.

- No Feedback / Evaluation module. No TrainingFeedback model/table/route/Vue page exists. docs/erp/13-TEACHER_TRAINING.md §6 (updated today) still describes this as intended, unbuilt scope.

- No bulk registration / bulk import-export (CSV). SchoolAdmin\TrainingRegistrationController (fully re-read post-commit) only supports single-teacher store(); the only "bulk" action anywhere is "mark all present" for attendance, not registration.

- No waiting list. hasCapacity() in TeacherTrainingEligibilityService still hard-blocks at max_participants with no waitlist fallback.

- No differentiated school-fee vs teacher-fee. TrainingSchoolFee model/table (from the original Phase-2/3 migration) remains completely unwired — confirmed no new references in any file touched by this commit. Fee is still a single flat fee_type/fee_amount on training_programs; the new "Record venue payment" feature in FeeApprovals.vue is a manual per-teacher entry mechanism, not the school-invoice concept from the FRD.

- No richer eligibility builder (role-based Principal/VP/Coordinator/HOD, custom teacher list, specific-school targeting, region). TeacherTrainingEligibilityService::passesConfig() (re-read, unchanged logic) still only supports teaching_type_ids/subject_ids via TrainingProgramEligibilityConfig. The spec doc's own eligibility-rule table (designation exclusion, min_experience, prior_training) is still unimplemented.

- No Training ID Card and no formal Invoice document — unchanged from v1; neither concept appears anywhere in this commit's diff.

- No multi-type certificates (Completion/Appreciation/Resource-Person/Organizer) — TrainingCertificateService untouched by this commit; still issues only the generic "participation" type. Training hours still not printed on the certificate (only day counts).

- Broken report status-filter bugs — CONFIRMED STILL PRESENT, NOT FIXED. Re-read app/Services/Reports/Concerns/QueriesExtendedReports.php post-commit:

- Line 1143: rptTrainingNominationsBySchool (RPT-TRN-002) — ->where('status', 'approved')->count() — 'approved' is not a valid training_registrations.status value.

- Line 1161: rptTrainingAttendance (RPT-TRN-005) — ->where('status', 'approved') — same bug, report returns empty.

- Line 1194: rptTrainingNominationQueue (RPT-TRN-011) — ->whereIn('status', ['submitted', 'pending']) — neither value is valid; queue always empty.

These three report-registry entries are still dead/broken despite the surrounding module receiving substantial attention today — they were evidently out of scope for this commit's focus (QR + attendance + fee UX).

- Missing notifications: Payment Reminder, Training Reminder, Daily Session Reminder, Certificate Available — still not seeded/triggered (only training.registration.confirmed, training.fee.approved, training.fee.rejected exist, confirmed unchanged).

- No training_attendance.marked_by FK to users.id, no session edit/delete route, no attendance-correction-with-approval workflow, no Late/With-Permission attendance states — all unchanged from v1.

- No audit log on plain storeSession() (session creation still unaudited, unlike the new QR/school-attendance actions).

# Definition of Done

Teacher Training is "fully finished" per FRD-09 + the QR amendment when:

- Setup: Programs support category (from a TrainingCategory master), program code, banner image, waiting list, and a rich eligibility builder (teaching-type, subject, designation-exclude, min-experience, prior-training, verified-only — the last of which is now done) — matching docs/erp/13-TEACHER_TRAINING.md §2's own rule table.

- Registration: School nomination, teacher self-registration, and QR self-registration (done) all funnel through one lifecycle; bulk registration and CSV import/export exist for schools; a waiting list activates at capacity.

- Fees: Differentiated school-fee vs teacher-fee via a wired TrainingSchoolFee (or equivalent), late fee, discount, and waiver all flow through the Finance Engine with a real invoice document.

- Pending schools: A Sahodaya-admin screen resolves TrainingPendingSchool → links to a real Tenant (or rejects), retroactively re-pointing affected registrations — closing the QR intake loop.

- Attendance: Day/session-wise Present/Absent/Late/With-Permission states, correction-with-approval, and a configurable minimum-attendance-% threshold feeding certificate eligibility (spec doc explicitly calls for this).

- CPD: Per-teacher training hours accumulate automatically from duration_minutes, summarized per academic year and surfaced in a teacher training history / school-wise CPD report.

- Resource Persons: A trainer/resource-person master with session assignment and honorarium tracking, feeding a real (non-fabricated) resource-person report.

- Certificates: Multiple types (Participation/Completion/Appreciation/Resource-Person/Organizer), training hours printed, "Certificate Available" notification sent.

- Feedback: Teachers can submit post-training feedback; a real Feedback Summary report replaces the current mislabeled registration-completion-% stub.

- Reports: All FRD report IDs (RPT-TRN-001 through 012) return correct data — the three status-filter bugs fixed — plus Teacher-Type-wise, Subject-wise, and Day-wise attendance reports added.

- Notifications: All six FRD-listed notifications (Registration Confirmation, Payment Reminder, Approval, Training Reminder, Daily Session Reminder, Certificate Available) exist and trigger correctly.

- QR polish: existing-teacher profile refresh, fuzzy name-dedup, standalone teacher-creation report — the minor items from the v2 delta.

# Completion Checklist

## Critical

- [ ] Pending-school resolution admin screen — new Sahodaya-admin page (e.g. PendingSchools.vue) + controller actions to link TrainingPendingSchool.linked_school_id/status to a real Tenant, or reject; backfill affected TrainingRegistration.school_id from the Sahodaya-tenant placeholder to the newly linked school. Tables: training_pending_schools, training_registrations. — effort: 2.5d

- [ ] Fix 3 broken report status filters — QueriesExtendedReports.php lines 1143 (rptTrainingNominationsBySchool), 1161 (rptTrainingAttendance), 1194 (rptTrainingNominationQueue): change 'approved'/'submitted'/'pending' to the real enum values (registered/confirmed/completed). — effort: 0.5d

- [ ] Configurable attendance-based certificate eligibility — add min_attendance_percent (nullable int) to training_programs; update TrainingCertificateService::assertEligible() to compute presentSessions()->count() / sessions()->count() against it, falling back to the current "≥1 day" rule when unset. Session-wise attendance data already supports this. — effort: 1.5d

- [ ] Feedback / evaluation module — new training_feedback table (registration_id, ratings, comments, submitted_at); teacher-portal feedback form (post-attendance); Sahodaya feedback review screen; fix RPT-TRN-008 to use real feedback data instead of registration-completion %. — effort: 5d

- [ ] Bulk registration + CSV import/export for schools — extend SchoolAdmin\TrainingRegistrationController with a bulk-select-teachers action and CSV import/export; error/result report for failed rows. — effort: 5d

- [ ] CPD / training-hours tracking — sum training_sessions.duration_minutes per teacher per academic year; new CPD dashboard widget (teacher portal + Sahodaya report); extend RPT-TRN-007 (Teacher training history) to include hours; add school-wise CPD report. — effort: 5d

- [ ] Richer eligibility builder — extend TrainingProgramEligibilityConfig/TeacherTrainingEligibilityService::passesConfig() to support designation-exclude, min-experience, prior-training-completed, and region — matching the rule table already documented in docs/erp/13-TEACHER_TRAINING.md §2. Likely needs a normalized training_program_eligibility_rules table rather than more JSON keys. — effort: 6d

## High

- [ ] Resource Person / Trainer management — new resource_persons table + model; training_session_resource_person pivot with honorarium_amount; Sahodaya-admin master screen; session-assignment UI; fix RPT-TRN-012 to use real data instead of session-title aliasing. — effort: 6d

- [ ] Differentiated school-fee vs teacher-fee via TrainingSchoolFee — wire the existing but dead training_school_fees table/model into an actual school-level invoice/approve flow, distinct from the new per-teacher "Record venue payment" feature shipped today. — effort: 6d

- [ ] Training category master — new training_categories table (or fixed enum list matching FRD: Principal/VP/Coordinator/HOD/Webinar/Orientation/Certification/Custom); category column on training_programs; dropdown in program builder + Index filter. — effort: 3d

- [ ] Multi-type certificates — extend TrainingCertificateService to resolve per-type templates (Completion/Appreciation/Resource-Person/Organizer) using the already-generic CertificateTemplate.certificate_type; add certificate-type selector on issuance; print training hours (needs CPD item above) on the certificate body. — effort: 5d

- [ ] Missing notifications — seed + trigger Payment Reminder (scheduled job checking outstanding balance near registration_close), Training Reminder (ahead of start_date), Daily Session Reminder, Certificate Available (on TrainingCertificateService::issue()). — effort: 4d

- [ ] Existing-teacher profile refresh on QR re-registration — TrainingPublicRegistrationService::register() should optionally update photo/DOB/gender/designation/experience on the matched existing Teacher record instead of silently discarding submitted data. — effort: 1d

## Medium

- [ ] Waiting list — waiting_list_enabled/waiting_list_limit on training_programs; waitlist_position on training_registrations; promotion logic when a confirmed seat frees up; waitlist-position notification. — effort: 5d

- [ ] Program code, banner image — code, banner_image_path columns on training_programs; builder form fields + upload widget. — effort: 2d

- [ ] Invoice generation step — persisted invoice record/PDF between Registration and Payment (currently feeTotalDue() is computed on the fly, never persisted). — effort: 4d

- [ ] Training ID Card — reuse the existing Fest ID-card pattern; new stage between Approval and Attendance. — effort: 5d

- [ ] Attendance states: Late / With Permission + correction-with-approval — extend training_attendance.status enum; add correction_reason/corrected_by/approval_status; add FK on marked_by → users.id; correction request/approval UI. — effort: 5d

- [ ] Teacher-Type-wise / Subject-wise / Day-wise participation reports — 3 new report entries in ReportRegistry. — effort: 2.5d

- [ ] Session edit/delete routes — TrainingSession currently has no update/destroy route. — effort: 1d

- [ ] Standalone "Teacher creation" report view — split out of the QR dashboard counter into its own list with verification status, per the v2 delta's minor finding. — effort: 0.5d

## Low / Polish

- [ ] Fuzzy name-based duplicate detection (Levenshtein/soundex threshold) in TrainingPublicRegistrationService::findExistingTeacher(). — effort: 1d

- [ ] De-duplicate downloadQr/downloadSessionAttendanceQr into a shared helper — maintainability only. — effort: 0.5d

- [ ] Audit log on storeSession() — plain session creation still unaudited unlike QR/school-attendance actions. — effort: 0.25d

- [ ] School-side "allow school nomination" toggle — currently require_verified_teachers/allow_school_attendance exist but there's still no per-program on/off for school nomination itself (separate from self-registration toggle). — effort: 1.5d

- [ ] Registration-approval gate hardening in updateAttendance() — already largely covered by TrainingRegistrationLifecycle::canMarkAttendance() post-commit; verify no remaining bypass path. — effort: 0.5d

# Total Estimated Effort

| Priority | Items | Effort |
| --- | --- | --- |
| Critical | 7 | ~25.5 person-days |
| High | 6 | ~25 person-days |
| Medium | 8 | ~25.5 person-days |
| Low / Polish | 5 | ~3.75 person-days |
| Total | 26 | ~79.75 person-days (~80 days), + ~10–15% integration/QA overhead ≈ 90–92 person-days |

Context: this is down from the original audit's 95–120 person-day estimate — today's commit (QR registration, QR attendance, school-side attendance, fee-approvals UX, standalone attendance report, designation master-data validation, and several bug fixes) closed roughly 25–30 person-days of what was previously outstanding. What remains is concentrated in five areas the QR work never touched: Feedback module, CPD/training-hours, Resource Person management, differentiated school/teacher fees, and the richer eligibility builder — plus one narrow but important QR-adjacent gap (pending-school resolution) and three one-line report bugs that are trivial to fix but still broken as of this commit.

# Talent Search (MCQ Exam System) — Completion Checklist

*Re-audit date: 2026-07-11. Baseline: FRD-07_Examination_Management_Gap_Analysis.md (coverage 78%, 3 Critical / 6 Major / 8 Minor gaps).*

Confirmation of scope: "Talent Search" = the MCQ Exam module. McqExamSeriesController.php logs "Talent Search series created"; SahodayaNavVisibility.php labels the mcq nav module "Talent Search exams"; ReportRegistry.php carries "Talent Search fee collection" / "Talent Search exam schedule" rows. There is no separate Talent-Search codebase — this document and FRD-07 describe the same system.

# Status Since Last Audit

No functional changes to the flagged gaps. Checked git log --since="3 days ago" and --since="7 days ago" against all Mcq model/controller/service files.

- Only two commits in the last week touch MCQ files:

- 62ddd1e "chnages" (2026-07-10) — adds a new, unrelated feature: per-exam student_verification_mode (inherit/required/optional) setting, wiring StudentVerificationGate into McqEligibilityService::isEligible()/ineligibilityReason() and McqRegistrationGateService::blockReason() so exams can opt in/out of requiring verified students. Touches McqExamController.php, McqController.php (SchoolAdmin), McqEligibilityService.php, McqRegistrationGateService.php. This is a genuine, well-scoped addition but does not touch attendance states, mark-editing guards, or the fee-column bug.

- ccff7d8 "Expand event workflows and coordinator onboarding" (2026-07-08) — added migration 2026_07_22_000003_mcq_school_discount.php (school-level discount config), unrelated to the three critical items.

Re-verified the three specific items called out in the task:

- payment_deadline/late_fee_amount/penalty_amount columns — still missing. Confirmed via full read of every mcq_exams-touching migration (2026_06_22_000012_phase14_mcq_exams.php, ..._mcq_question_banks_and_ops.php, 2026_06_30_000003_mcq_exam_fees.php, 2026_07_03_000001_feature_plan_v2.php, 2026_07_04_000001_mcq_delivery_mode.php, 2026_07_10_000001_mcq_completion_flow.php, 2026_07_22_000003_mcq_school_discount.php) — none of the three columns are ever added. app/Services/Mcq/McqSchoolFeeService.php:27-29 still calls $exam->payment_deadline, $exam->late_fee_amount, $exam->penalty_amount directly into LateFeeCalculator::apply(). Bug confirmed still live — late-fee logic for MCQ exams is a silent no-op (all three resolve to null).

- results_published guard on mark editing — still absent. Confirmed via full read of app/Services/Mcq/McqMarkSaveService.php::save() (lines 17-67) — no check on $exam->results_published anywhere in the method. Confirmed via grep of bulkImportMarks in app/Http/Controllers/SahodayaAdmin/McqExamOpsController.php (line 410) — no results_published reference in that method either. Grep of results_published across all Mcq services/controllers shows it gating certificate issuance, report visibility, series promotion, and portal result display — but never gating a mark write path. Gap confirmed still open.

- Malpractice/Withheld attendance states — still do not exist. Repo-wide case-insensitive grep for malpractice and withheld returns zero matches anywhere in /Users/neoo/laravel/multi-web. attendance_status enum is still ['pending', 'present', 'absent'], unchanged since migration 2026_06_22_000021_mcq_question_banks_and_ops.php. No newer migration touches this enum (the only later attendance-adjacent migration, 2026_07_22_000001_mcq_registration_cancellation.php, widens mcq_registrations.status — a different column — to add 'cancelled', and does not touch attendance_status). Gap confirmed still open.

Also re-checked rank_eligible (grade-band flag) — still defined, editable, and persisted (McqGradeBand, McqGradeMasterController, McqGradeService) but never read by McqRankingService::rankExam() (grep of rank_eligible in that file: zero matches). Still unused, unchanged.

Net finding: zero of the prior audit's Critical/Major exam-integrity findings have been remediated. The only MCQ-adjacent development activity since the baseline audit was the unrelated student-verification-mode feature. Treat the prior gap analysis as still fully accurate; this document supersedes it only by adding an actionable build plan.

# Definition of Done

Talent Search / MCQ Exam module is "fully finished" per FRD-07 when all of the following hold:

- Exam lifecycle (series → levels → eligibility → registration → fee → approval → hall ticket → attendance → marks → grading → ranking → publish → certificate) enforces exam-integrity guarantees expected of a competitive/Talent-Search exam: attendance anomalies (malpractice, withheld) are representable and reportable; attendance cannot be silently altered after marks/results exist without an approval trail; marks cannot be silently altered after results are published without an explicit reopen-and-notify workflow.

- All FRD-listed report types exist with real underlying data (Malpractice Register, Result Analysis with pass/fail + distribution stats, School-wise Performance aggregate).

- All FRD-listed notifications fire (Exam Reminder, Certificate Ready) in addition to the ones already working.

- Known latent bugs (fee-column mismatch) are fixed so the finance integration that already exists (LateFeeCalculator) actually functions for MCQ exams.

- Teacher-exam registration (an explicit FRD capability, teacher_id column already present but unused) is either implemented or explicitly descoped by the client — currently silently absent.

- Seat/hall allocation either functions (populates seat_no) or is explicitly descoped — currently a schema no-op.

- Document set matches FRD §9 (hall ticket, certificate — done; attendance sheet, mark sheet, result sheet — missing).

# Completion Checklist

## Critical

- [ ] Add Malpractice/Withheld attendance states. Extend mcq_registrations.attendance_status enum/check constraint from ['pending','present','absent'] to include 'malpractice', 'withheld'; add attendance_note text column for reason capture. Migration alongside existing pattern (2026_06_22_000021_mcq_question_banks_and_ops.php defines the enum; 2026_07_22_000001_mcq_registration_cancellation.php shows the pgsql/mysql/sqlite-safe enum-widening pattern to copy). Update app/Http/Controllers/SahodayaAdmin/McqExamOpsController.php::storeAttendance/importAttendance, app/Http/Controllers/SchoolAdmin/McqController.php::storeAttendance, app/Http/Controllers/Portal/ExamOpsController.php::storeAttendance validation rules (currently in:present,absent). Define business rule: malpractice/withheld students get no marks, no certificate (extend McqCertificateService::assertEligible() and McqMarkSaveService::save() guard, which currently only blocks absent). Add status badges/buttons to Sahodaya/Mcq/Attendance.vue, School attendance tab, Portal/Exam/Attendance.vue. — effort: 4-5d

- [ ] Attendance correction-with-approval workflow. New mcq_attendance_correction_requests table (requested_status, reason, requested_by, approved_by, decided_at, status: pending/approved/rejected) or reuse the platform's generic workflow/approval engine if one exists (check app/Services/Workflow/* from FRD-10 audit). Block direct overwrite in the three storeAttendance methods once a registration has a submitted mark or the exam's results_published=true; require correction requests to go through approval instead. Stop the current silent $registration->mark()->delete() on re-toggle (SchoolAdmin/McqController.php, SahodayaAdmin/McqExamOpsController.php, Portal/ExamOpsController.php — same delete-on-flip-to-absent pattern in all three) without an explicit confirm step. New approve/reject endpoints + UI queue page. — effort: 5-6d

- [ ] Guard mark edits after results published. Add if ($exam->results_published) { throw ... } guard to app/Services/Mcq/McqMarkSaveService.php::save() (currently zero check, confirmed lines 17-67) and to bulkImportMarks() in app/Http/Controllers/SahodayaAdmin/McqExamOpsController.php (line 410, confirmed zero check). Add mcq_mark_revisions history table (or is_final/verified_at/verified_by columns on mcq_marks) so overwrites are reconstructable. Build explicit "Reopen for correction" admin action: requires reason, unpublishes results (results_published=false), fires a notification to affected schools/students, logs to PlatformAuditLogger. — effort: 5-6d

- [ ] Fix payment_deadline/late_fee_amount/penalty_amount schema bug. Add the 3 columns to mcq_exams via migration (pattern: any of the if (! Schema::hasColumn(...)) additive migrations already in database/migrations/tenant/). Expose in exam builder UI (Sahodaya/Mcq/Show.vue) as deadline date + late fee amount + penalty amount fields. Confirmed still referenced as dead attribute access in app/Services/Mcq/McqSchoolFeeService.php:27-29 feeding directly into the already-wired LateFeeCalculator::apply() call — this is a pure schema-completion fix, no service-layer logic needed. — effort: 1-2d (downgraded from prior 2d estimate now that scope is confirmed schema-only)

## High

- [ ] Teacher exam registration path. McqRegistration.teacher_id column exists but no controller/service registers a teacher for an MCQ exam (confirmed: student-only flow in McqRegistrationController/SchoolAdmin/McqController). Extend McqEligibilityService/McqExamEligibilityConfig (app/Support/Mcq/McqExamEligibilityConfig.php) for "teacher-based"/"teacher-type-based" eligibility rules per FRD. Build teacher registration screen (school-admin bulk + teacher self-service in Portal). Extend registration API for teacher_id. — effort: 5-6d

- [ ] Unpublish-results safeguard + notification. McqExamController.php:338 (unpublishResults()) currently just flips results_published=false with no notification to schools/students that results were retracted. Tie this into the "Reopen for correction" flow above so unpublish always carries a reason + notification. — effort: included in Critical mark-lock item above (no separate estimate)

## Medium

- [ ] Result Analysis report (pass/fail rate, mean score, percentile distribution, grade histogram). Currently only exportGradeBands (band definitions) and exportToppers (top-N) exist in app/Services/Mcq/McqReportService.php — no actual distribution statistics report. New export endpoint + report tab in Sahodaya/Mcq/Reports.vue. — effort: 2-3d

- [ ] School-wise Performance report (aggregate average score / pass-rate / rank-distribution across all schools for an exam). Currently only schoolToppers() per-school top-N exists, no aggregate comparison. New export endpoint + report tab. — effort: 2-3d

- [ ] Malpractice Register report. Depends on the Critical malpractice-state item above; once the state exists, add the corresponding export in McqReportService. — effort: 1d (blocked by Critical item #1)

- [ ] rank_eligible grade-band flag wiring. McqGradeBand.rank_eligible is defined, editable in McqGradeMasterController, and exported in reports, but McqRankingService::rankExam() never reads it (confirmed: zero matches in that file) — students in a rank_eligible=false band (e.g. "D"/"F" per default seed data in McqGradeService.php:79-80) still receive a numeric rank, contradicting the masters' own configured intent. Fix: exclude non-rank-eligible marks from rank numbering in McqRankingService::rankExam(). — effort: 1d

- [ ] Exam Reminder notification. No scheduled job/command found referencing MCQ exam reminders. Add scheduled command X hours/days before scheduled_at, new mcq.exam.reminder notification template wired through McqExamNotifier. — effort: 1-2d

- [ ] Certificate-ready notification. McqCertificateService::issue()/issueBulk() never call a notifier — students must proactively check the portal. Add mcq.certificate.ready template, call from issue()/issueBulk() completion. — effort: 0.5-1d

- [ ] Seat/hall auto-allocation. hall_room/seat_no columns exist on mcq_registrations but McqHallTicketService::issueForRegistration never populates seat_no and re-assigns hall_room to itself (confirmed no-op pattern from prior audit, unchanged). Build seating-plan UI (venue/room/seat grid) and allocation logic. — effort: 3-4d

## Low / Polish

- [ ] Exam-code field. Add code column to mcq_exams, expose in exam builder. — effort: 0.5d

- [ ] Explicit registration-open/close + result-date fields. Currently only scheduled_at + implicit status enum gates registration; FRD separates Registration Dates / Exam Dates / Result Dates. Add registration_opens_at, registration_closes_at, result_date columns + auto status-transition job. — effort: 2d

- [ ] Per-student printable invoice. Currently only a batch-total (McqSchoolFee.total_due) exists, no per-student invoice document, unlike other finance modules' FeeReceipt-centric flows. — effort: 1-2d

- [ ] Attendance Sheet / Mark Sheet / Result Sheet printable documents (FRD §9). Only hall tickets and certificates have blade/print templates; results/attendance are Excel-export only, not formatted printable sheets. — effort: 2-3d

- [ ] Excel (.xlsx) import for marks/attendance. Both bulkImportMarks and attendance CSV import accept only mimes:csv,txt; FRD text says "Excel upload." Minor terminology/format gap — update file input + validation, parse via existing spreadsheet libs (note: app/Services/Spreadsheet/SpreadsheetReader.php and SpreadsheetWriter.php were newly added in commit 62ddd1e for the student-import feature — reuse these rather than adding a new xlsx dependency). — effort: 1d (revised down from 1-2d — a reusable spreadsheet reader now exists in the codebase)

- [ ] Public certificate verification lookup page. verification_uuid exists per certificate but no public /verify/{uuid} route/page for third-party authenticity checks. — effort: 1-2d

- [ ] Negative marking / per-question weighting. McqExamSessionService::submit() computes $score = $correct unconditionally — no negative marking or variable question weight, relevant for "Olympiads" listed in FRD scope. Add marks_value/negative_marks to mcq_questions, update scoring formula. — effort: 2-3d

- [ ] Hall-ticket-no vs registration-no conflation. hall_ticket_no currently doubles as both concepts; minor FRD-terminology mismatch, likely not worth separate implementation unless client explicitly requests distinct fields. — effort: N/A (recommend descoping, flag to client only)

# Total Estimated Effort

| Priority | Item count | Effort range |
| --- | --- | --- |
| Critical | 4 | 15-19 pd |
| High | 1 (+1 folded in) | 5-6 pd |
| Medium | 7 | 10.5-15.5 pd |
| Low / Polish | 7 (1 descope-only) | 9.5-14.5 pd |
| Total | 19 actionable items | 40-55 pd |

*(Slightly above the prior audit's 38-48pd estimate because this pass adds explicit line items for previously-bundled work — e.g., splitting the "reopen for correction" flow out of the mark-lock item, and separating the unpublish-notification tie-in — without any of the underlying gaps having shrunk.)*

## Suggested build order

- Week 1-2 — Critical exam-integrity block (15-19 pd): Malpractice/Withheld states → mark-edit guard + reopen workflow → attendance correction-approval workflow → fee-column fix. These four are interdependent (the reopen-for-correction flow underpins both the mark-lock and unpublish-notification items) and should ship together as one integrity release before any new reports are built on top of possibly-stale data.

- Week 3 — High (5-6 pd): Teacher exam registration — independent of the Critical block, can run in parallel with it if a second developer is available.

- Week 3-4 — Medium (10.5-15.5 pd): Result Analysis + School-wise Performance reports, rank_eligible fix, Exam Reminder + Certificate-ready notifications, seat allocation. Malpractice Register report is naturally sequenced right after the Critical block's attendance-state work lands.

- Week 5+ — Low/Polish (9.5-14.5 pd): Everything else, prioritized by client demand — exam-code and date fields are cheap wins; negative marking and public verification page are the most speculative (verify actual client need before building).

Already fixed since last audit: none of the flagged Critical/Major items. The one adjacent improvement worth noting is the new app/Services/Spreadsheet/SpreadsheetReader.php/SpreadsheetWriter.php utility (added 2026-07-10 for student CSV import) which removes prior friction for the "Excel upload" Low/Polish item — it can now be reused for MCQ marks/attendance import rather than adding a new dependency, so that item's effort was revised down slightly.

# Student Registry — Completion Checklist

Baseline: FRD-02_Student_Teacher_Registry_Gap_Analysis.md (coverage 64%, dated prior to 2026-07-10). This pass re-verifies that baseline against the current codebase and the commits the client made on 2026-07-09/07-10, scoped to the Student side only.

# Recent Changes Verified

Commits inspected (git show <hash> --stat), scoped to files touching Student Registry surfaces:

| Commit | Date | What it actually touches |
| --- | --- | --- |
| 62ddd1e | 2026-07-10 00:57 | Large mixed commit: rewrites StudentCsvImporter.php (334-line diff), edits StudentController.php (326 lines), TeacherController.php (272 lines), Student.php model, adds ImportHistoryController.php (initial 53-line version), StudentPhotoNaming.php (new, 223 lines), TenantStorage.php photo-serving rework, StudentVerificationGate.php (+45 lines) |
| 44a8071 | 2026-07-10 01:10 | ImportHistoryController.php tweak (+2/-1) + new test assertions |
| 4ee3374 | 2026-07-10 01:13 | ImportHistoryController.php tweak, SchoolDocumentController::download() signature fix (adds string $tenantId route param — unrelated School-Document feature, not Student Registry), + tests |
| 3381825 | 2026-07-10 01:28 | The named "fest class group scheme" cluster: FestClassGroupScheme.php (+75/-…), FestStudentClassResolver.php (new, +20), FestRegistrationEligibilityService.php, config/fest_class_group_schemes.php, ImportHistoryController.php finalized (+97 total), Registration.vue, History.vue (+143), new tests StudentRegistrationTest.php (+34) and FestClassGroupSchemeClusterTest.php (new, 87 lines), plus a new migration ..._expand_fest_class_group_constraint.php (commit 9c2d82f) and a one-line FestRegistrationController.php fix (d7cb052) |

What FestClassGroupScheme / FestStudentClassResolver / FestRegistrationEligibilityService actually do (read in full):

- app/Support/FestClassGroupScheme.php and app/Support/FestStudentClassResolver.php map a student's existing school_class_id (via SchoolClass::name / SchoolClass::class_category_id) to a fest/competition eligibility "class group" (LP/UP/HS/HSS bands, or — new in this commit — a "cluster" scheme keyed off each Sahodaya's own ClassCategory master, e.g. cc_{category_id}).

- FestRegistrationEligibilityService::validateStudent() consumes this to decide whether a student can register for a given fest/competition item (class-group match, gender, age, school-qualification gating).

- resources/js/Pages/Admin/School/Events/Registration.vue was updated to render class-group mismatch messages using labels supplied by the event (event.class_group_labels) instead of a hardcoded LP/UP/HS/HSS map — needed because the new "cluster" scheme has Sahodaya-specific category labels, not a fixed 4-band scheme.

- New tests (FestClassGroupSchemeClusterTest.php, tests/Unit/Support/) verify the cluster-label resolution and cluster-key-per-category logic.

Verdict: this is entirely FRD-03/04 (Competition/Fest Engine) work, not Student Registry work. It does not add, touch, or reference a division/section field anywhere (confirmed by grep -rn "division" across Student.php, StudentController.php, StudentCsvImporter.php — zero matches). It reads the *existing* school_class_id → SchoolClass → ClassCategory chain that was already in place; it does not restore the dropped class_sections table or add any per-student division data. It is legitimate, well-tested work, but it belongs to the Fest/Competition module and happens to live partly inside StudentController.php and Registration.vue because the codebase already blurs that boundary (as the prior audit's §11 code-quality note flagged). It closes none of the FRD-02 Student Registry gaps.

ImportHistoryController.php — is this a real feature? Yes, confirmed genuine and functional:

- app/Http/Controllers/SchoolAdmin/ImportHistoryController.php (new, 150 lines final state) — index() lists the last 50 UploadedFileBackup rows for student_import/teacher_import purposes with uploader name, status, counts, and stored errors; download() streams back the original uploaded file; preview() re-parses the stored file (student rows through the real StudentCsvImporter::previewFromPath(), teacher rows through a local CSV/XLSX reader) and returns valid/error rows as JSON, merged with previously stored errors.

- Routes: routes/web.php:300-302 — GET /imports, GET /imports/{backup}/preview, GET /imports/{backup}/download, all correctly tenant/school-scoped (abort_unless($backup->school_id === $this->school->id, 404)).

- Frontend: resources/js/Pages/Admin/School/Imports/History.vue — full working UI: status badges, per-row error list (first 10, "+N more"), inline preview toggle with a data table for students (Row/Name/Class/Gender/DOB/Email) and a generic column table for teachers, download link.

- Tests: tests/Feature/StudentRegistrationTest.php adds test_import_history_page_loads, test_import_history_download_returns_file, test_import_history_preview_returns_rows — all exercise the real HTTP routes, not just unit-level calls.

- This closes a real (if minor) gap: the prior audit noted the import error report existed only as a Sahodaya-side registry report (RPT-STU-010); there was no school-side "my past imports" screen at all. That screen now exists for both Students and Teachers.

- It does not add duplicate-record detection — it is a history/preview viewer, not a validator. The "Student CSV import has no duplicate check" gap (prior audit §1, §6) is unaffected; confirmed by re-reading the rewritten StudentCsvImporter.php (validateRows()) — it checks name-required, class-required/exists, email format, gender, DOB, but never queries existing Student rows or checks in-file duplicates by name/DOB/admission number.

StudentCsvImporter.php rewrite (part of 62ddd1e): confirmed to be a genuine rewrite (334-line diff) that simplified the importer to a light header-alias-based reader (full_name/class_name/gender/dob/email only). It is functionally similar in scope to before — still all-or-nothing transactional import, still no duplicate check, still no admission_number field in the import path at all (students created via bulk import get no admission number unless set separately).

Student.php model change (part of 62ddd1e): photoUrl() was refactored to always serve photos through the app route (school.students.photo) rather than attempting a direct S3 URL first — a storage/reliability fix, unrelated to any registry-completeness gap.

# Gaps From Prior Audit That Are Now Closed

| # | Prior gap | Status | Evidence |
| --- | --- | --- | --- |
| 1 | No school-side "view past imports" screen (partial gap under Import/Export Audit) | Closed (new, in the 2026-07-10 commits) | ImportHistoryController.php, History.vue, routes at routes/web.php:300-302, tests in StudentRegistrationTest.php |
| 2 | Report registry dead links: RPT-STU-014 "Alumni list", RPT-STU-015 "Transfer/TC log" listed with no href | Closed, but NOT by the 2026-07-10 commits | app/Support/ReportRegistry.php:130-131 define both rows; ErpReportMeta::isRunnable() returns true for both (they have columns entries and default sahodaya scope); QueriesExtendedReports.php:70-71 wires rptAlumniList()/rptTcLog(). git log -S"RPT-STU-014" attributes this to commit ccff7d8 (2026-07-08), two days before the commits under review. The prior audit's "no href" finding appears to have already been stale when written, or this was fixed in an untracked-by-this-task commit. Either way: current state = closed, but it should not be credited to the client's named recent work. Still worth confirming in a lower environment that rptTcLog() produces meaningful data given the underlying tc_requests table is otherwise dead (see below). |

No other Student Registry gaps from the prior audit were closed by the 2026-07-10 commit set.

# Gaps That Remain Open

All of the following were re-verified fresh against the current file state (not assumed from the prior audit):

- TC / Transfer Certificate workflow — still entirely missing. grep -rln "TcRequest" app resources routes returns only Tenant.php (relation), TcRequest.php (model), SchoolDataPurger.php (delete-on-purge), and QueriesExtendedReports.php (one read-only report query). No controller, no route (tc-request/tc_request/TcRequest absent from routes/web.php), no Vue page. Confirmed unchanged.

- No academic-year promotion/rollover engine. AcademicYearController::activate() (read in full, app/Http/Controllers/SahodayaAdmin/AcademicYearController.php:48-83) opens/closes years and syncs fee-slab/registration-window FKs — it still contains zero logic touching Student.school_class_id or Student.status. No Promot*/Rollover* service exists for students (only McqSeriesPromotionService, an unrelated exam-tier concept).

- Division/Section field still absent from Student. Confirmed via full read of app/Models/Student.php fillable list and grep -rn "division" across the model, StudentController.php, and StudentCsvImporter.php — zero matches. The new fest class-group-scheme work reads school_class_id/class_category_id, not a division field, and does not restore it.

- Student verification reject-with-remarks still missing. app/Http/Controllers/SahodayaAdmin/StudentVerificationController.php has only index(), verify(), bulkVerify() (confirmed by grep -n "public function"). No reject() method. Route file (routes/web.php:679-685) has no students.verification.reject (contrast: routes/web.php:690 — teachers.verification.reject exists and works).

- ~280 lines of dead 403'd school-level verification code remain in StudentController.php. Re-confirmed: bulkProvisionPortal (line 734), verificationReport (800), verificationExport (883), verify (944), bulkVerify (971) all still hard abort(403, 'Student verification is managed by your Sahodaya.') / '...portal access is managed by your Sahodaya.' at lines 736, 802, 885, 946, 973. Untouched by the recent commits — still routed, still compiled, still confusing to a future maintainer.

- Student CSV import still has no duplicate check. Re-verified against the rewritten StudentCsvImporter.php::validateRows() — no query against existing Student records, no in-file duplicate detection by name/DOB.

- No SoftDeletes on Student. Confirmed (grep -n "SoftDeletes" app/Models/Student.php → no match); destroy() still hard-deletes.

- All 4 FRD notification triggers (Verification Pending / Approved / Rejected / Reverification Required) remain unwired for students — none of the touched files in the 2026-07-10 commits reference NotificationService/NotificationTemplate in a verification-adjacent context. Unaffected by this change set.

- tc_requests table remains dead weight — no student_id FK, populated by nothing, now merely has one working *read* query (rptTcLog) pointed at an empty/unused table, which is arguably worse UX than before (a Sahodaya admin can now run "Transfer/TC log" and get a report that is permanently empty because nothing ever writes to tc_requests).

# Definition of Done

For "Student Registry fully finished" against FRD-02, the platform must additionally provide, beyond current state:

- A working TC/Transfer Certificate request → review → issue workflow with its own controller(s), routes, and UI for both School and Sahodaya roles, writing to a properly-linked tc_requests table (FK to students, not free-text duplication).

- An explicit academic-year promotion/rollover action that bulk-advances Student.school_class_id and can mark students graduated/transferred/withdrawn, with a review-before-commit UI.

- Reject-with-remarks parity for student verification, matching the teacher side exactly (single + bulk reject, rejection_reason persisted and surfaced).

- All four FRD notification triggers firing on the actual verification/import/change-request code paths, with seeded NotificationTemplate rows.

- A division/section field restored on Student (or a documented, deliberate FRD deviation signed off by the client) with the field present in Create/Edit/Import/List surfaces.

- Dead 403'd verification code either removed or clearly marked @deprecated so the codebase doesn't misrepresent what's implemented.

- Duplicate-record detection on student bulk import (by name+DOB or admission number).

- A real, populated backing dataset for the Transfer/TC log and Alumni list reports (currently technically "wired" but pointing at empty/CMS-only tables).

- Student list export (CSV/XLSX) and print/PDF roster support.

# Completion Checklist

## Critical

- [ ] Build TC/Transfer Certificate workflow end-to-end: student_id FK on tc_requests, SchoolAdmin\TcRequestController (request) + SahodayaAdmin\TcRequestController (review/issue) + routes + Vue pages (request form, review queue, issued log) — files: app/Models/TcRequest.php, new controllers, new migration to add student_id FK — effort: 6-8d

- [ ] Build academic-year promotion/rollover engine: new PromotionService, "Promote students" screen (bulk, by class, preview-before-commit), wire into or alongside AcademicYearController::activate() (app/Http/Controllers/SahodayaAdmin/AcademicYearController.php:48) — effort: 8-10d

- [ ] Add student verification reject-with-remarks + bulk reject: new reject()/bulkReject() on StudentVerificationController.php (mirror TeacherVerificationController.php:104), add rejection_reason column to students table, add route students.verification.reject, add Reject button/modal to Verification.vue — effort: 2-3d

- [ ] Wire the 4 FRD notification triggers (Verification Pending/Approved/Rejected/Reverification Required) into StudentVerificationController::verify()/new reject(), StudentEditChangeService::applyChanges(), and student-creation paths; seed 4 NotificationTemplate rows — effort: 3-4d (student-only slice of the original 3-4d estimate, likely 2d if teacher-side is done in the same pass)

## High

- [ ] Restore Division/Section field on Student: add column (or FK), update StudentController validators, StudentCsvImporter::validateRows()/templateRowsForSchool(), Create/Edit/Import/List Vue forms — effort: 3d

- [ ] Remove or @deprecated-mark the 5 dead abort(403) methods in StudentController.php (lines 734, 800, 883, 944, 971) — low effort, high clarity payoff — effort: 1d

- [ ] Add duplicate-check to StudentCsvImporter::validateRows() (by name+DOB or admission_number, in-file and against-DB) and surface warnings in the import preview (ImportHistoryController::studentPreview() and the live import-preview endpoint both call the same importer, so one fix covers both) — effort: 1-2d

## Medium

- [ ] Populate or properly gate the Transfer/TC log report (RPT-STU-015, QueriesExtendedReports.php:71 rptTcLog()): currently technically "runnable" per ErpReportMeta::isRunnable() but the underlying tc_requests table has no writer — either build the TC workflow (see Critical item) so this report has real data, or hide the report until it does — effort: bundled with TC workflow item, 0.5d to gate if deferred

- [ ] Add SoftDeletes to Student model + migration, change StudentController::destroy() from hard delete to soft delete or a status transition to withdrawn — effort: 1d

- [ ] Add plain student-roster export button (CSV/XLSX) on Students Index, reusing/extending verificationExport() — effort: 1d

- [ ] Alumni ↔ Student registry linkage: add nullable student_id FK to alumni, "Convert to alumni" action triggered on graduation (depends on promotion engine) — effort: 2-3d

## Low / Polish

- [ ] Split fest/sports registration methods (registerSportsEvent, registerSportsItems, eligibleSportsItems, festIdCard) out of StudentController.php into a dedicated Fest/Sports controller — now more urgent since the 2026-07-10 commits added *more* fest-eligibility logic (FestRegistrationEligibilityService, class-group scheme) that continues to be wired through the Student registry controller, deepening the module-boundary violation flagged in the prior audit's §11 — effort: 2d

- [ ] Composite index students(tenant_id, school_class_id, status) for list/report query performance at scale — effort: 0.5d

- [ ] PDF export / print view for student roster — effort: 2-3d (student-only slice)

# Total Estimated Effort

- Critical: 19-25 person-days

- High: 5-6 person-days

- Medium: 4.5-6.5 person-days

- Low/Polish: 4.5-5.5 person-days

Total: ~33-43 person-days to take the Student Registry from its current state to fully FRD-02-complete. This is essentially unchanged from the prior audit's 34-42 day estimate (which covered both Student and Teacher) because none of the 2026-07-10 commits closed a Critical or High item on the Student side — the substantive work that week (fest class-group/cluster scheme, import history) was either adjacent-module work (Fest/Competition) or a genuine but narrow addition (import history viewer) that does not reduce the remaining Student Registry completion effort in any material way, aside from removing "school-side import history" (~1-2d) from a future scope list.

# Teacher Registry — Completion Checklist

Scope: Teacher CRUD, bulk import, verification, subject/teaching-type assignment, portal credentials — the Teacher side of FRD-02. Re-audited fresh against current code (not assumed from the prior FRD-02 report). Student-side items are out of scope (covered separately).

# Status Since Last Audit

git log --since="3 days ago" shows one relevant commit: 62ddd1e ("chnages", Fri Jul 10 00:57:21 2026), which rewrote app/Http/Controllers/SchoolAdmin/TeacherController.php (272 lines changed) and added app/Services/Spreadsheet/SpreadsheetReader.php / SpreadsheetWriter.php, app/Services/Audit/UploadBackupService.php, and a new migration. No commits in the last 3 days touched app/Models/Teacher.php, SahodayaAdmin/TeacherVerificationController.php, or a SahodayaAdmin/TeacherController.php (that controller does not exist — Sahodaya only verifies teachers via TeacherVerificationController, it does not CRUD them directly; confirmed by directory listing).

What actually changed and is now fixed vs. the FRD-02 baseline report:

- Teacher bulk import was substantially rebuilt (TeacherController::importStore, app/Http/Controllers/SchoolAdmin/TeacherController.php:214-406):

- XLSX import now supported (previously CSV/TXT only) via new SpreadsheetReader/SpreadsheetWriter services.

- Import is now transactional (DB::transaction) and all-or-nothing — previously partial imports with per-row skip were silently committed; now any row error rejects the whole file with structured {row, message} errors, matching the Student import pattern.

- Upload tracking now goes through UploadBackupService/UploadedFileBackup (status, counts, errors persisted) — parity with the Student import audit trail, previously teacher imports had none.

- Duplicate-email check now also checks the users table, not just teachers (Teacher::where('email',...)->exists() || User::where('email',...)->exists()).

- Import template (importTemplate) now supports XLSX in addition to CSV and is dynamically seeded from the school's real designation/teaching-type/subject masters (previously CSV-only, static sample).

- This closes/downgrades what was previously scored as a Major gap (teacher list export/import robustness) on the import side specifically — export is still missing (see below).

- The "4 dead-link teacher breakdown reports" finding is STALE / was a false read in the prior audit. Re-verified directly: RPT-TCH-002 (Category-wise/teaching-type), RPT-TCH-003 (Subject-wise), RPT-TCH-008 (Qualification-wise), RPT-TCH-009 (Experience-wise) all have real, working query implementations in app/Services/Reports/Concerns/QueriesExtendedReports.php:496-554 (rptTeachersByTeachingType, rptTeachersBySubject, rptTeachersByQualification, rptTeachersByExperience), and column metadata is registered in app/Support/ErpReportMeta.php:168-175. ReportRegistry::applyRunnableLinks() (app/Support/ReportRegistry.php:42-62) auto-detects any report ID present in ErpReportMeta::definitions() and auto-generates its href/runnable=true at runtime — so even though ReportRegistry::teacherReports() calls row() for these four without an explicit href (looks like a dead link reading the registry file alone), the post-processing step wires them live. These 4 reports are functional today, not dead links. (RPT-SCH-009 District/Region Summary is likewise now implemented via rptClusterSummary.)

- Composite index gap closed. Migration database/migrations/tenant/2026_07_06_160002_erp_tenant_scale_indexes.php added teachers_tenant_status_idx (tenant_id, status) and teachers_verified_at_idx (verified_at) — the Minor-priority index gap from the prior audit is done.

- Teacher photo (teachers_photo migration) is confirmed fully wired, not just a dangling column: photo column added by database/migrations/tenant/2026_07_02_000001_teachers_photo.php, used in single-create form (required on create), single-photo edit (updatePhoto), ZIP bulk-photo-upload (uploadPhotosZip, matches by login_code/email), rendered as avatar in resources/js/Pages/Admin/School/Teachers/Index.vue:181, and served via a tenant-scoped showPhoto download route. No gap here.

- Portal credential retrieval confirmed at parity with Student. TeacherController::index() returns portal_email, portal_username (login_code or username), and portal_password sourced from $t->user?->plain_password — same plaintext-retention pattern already flagged platform-wide in FRD-15 (not re-litigated here). New-teacher creation returns a one-time newCredentials payload just like Student. This is unchanged/confirmed-working, not new.

What is confirmed STILL BROKEN, exactly as the prior audit found:

- TeacherController::update() still does not reset verification on edit. Read directly at app/Http/Controllers/SchoolAdmin/TeacherController.php:442-463: $teacher->update($data) followed by syncRelations(), audit logging — no verified_at/verified_by_user_id null-out, unlike StudentController::update() which calls markStudentUnverified(). The FRD explicitly names "Re-verification after edits" as a required Verification Pages capability (docs/FRD/FRD-02_Student_and_Teacher_Registry_MVP.docx, §7, paragraph 57) — this is a confirmed, direct FRD violation, unchanged since the last audit.

- All 4 FRD notification triggers remain unwired for Teacher. Re-checked TeacherVerificationController::verify()/reject()/bulkVerify() (app/Http/Controllers/SahodayaAdmin/TeacherVerificationController.php) line by line — zero NotificationService/NotificationTemplate calls anywhere in the file. database/seeders/NotificationTemplatesSeeder.php has no teacher.verification.* or teacher.reverification.* slug (only teacher.portal.provisioned exists). Confirmed unchanged.

New finding not called out clearly in the prior audit (a UI regression/gap, not code regression):

- The Teacher Verification frontend has no Reject button and no Bulk-Verify button, despite both being fully implemented and routed server-side. resources/js/Pages/Admin/Sahodaya/Teachers/Verification.vue (44 lines total) renders only a single "Verify" action per row (line 26); routes teachers.verification.reject (app/Http/Controllers/SahodayaAdmin/TeacherVerificationController.php:104) and teachers.verification.bulk (:129, bulkVerify) exist and work but are dead capability from the UI's perspective — a Sahodaya staff member cannot reject a teacher or bulk-verify from this screen at all today. The prior audit's Page-by-Page section said Teacher verification "has reject-with-remarks already implemented" (true only at the API layer) and separately flagged "no bulk-reject" as the only gap — this undersells the actual state: neither reject nor bulk-verify is reachable from the UI, only single verify.

# Definition of Done

Teacher Registry is "fully finished" per FRD-02 when:

- Teacher CRUD (manual create, edit, deactivate) works with the same edit-lock/change-request/re-verification discipline as Student, or a documented product decision that Teacher intentionally has lighter controls.

- Bulk create (≤50 form rows) and bulk import (CSV/XLSX) both work with duplicate-check, transactional all-or-nothing commit, structured per-row errors, and upload-backup audit trail — done.

- Verification workflow (School submits implicitly → Sahodaya reviews → Verify/Reject with remarks, individually or in bulk) is fully operable from the UI, not just the API.

- Any approved edit to a verified teacher automatically resets verification status, matching the Student business rule and the FRD's explicit "re-verification after edits" requirement.

- Subject and teaching-type assignment is complete and validated against the live per-Sahodaya master data (subjects, teaching types, designations) — done.

- Portal credential issuance (auto on create/import, manual provision/reset) works and credentials are retrievable by school admin — done, modulo the platform-wide plaintext-password design flagged separately under FRD-15.

- Photo capture (single + bulk ZIP) is available and displayed — done.

- Teacher list is paginated/searchable/filterable server-side and exportable (CSV/XLSX), matching Student-list capability.

- Teacher ID and Employee Code are two distinguishable, FRD-compliant fields with a defined, enforced format (not both aliased to the same login_code value).

- All FRD-mandated notification triggers (verification pending, approved, rejected, re-verification required) fire for Teacher the same as they must for Student.

- Teacher breakdown reports (category/teaching-type, subject, qualification, experience, school-wise, verification status) are all runnable — done.

# Completion Checklist

## Critical

- [ ] Wire Reject and Bulk-Verify buttons into the Teacher Verification UI. Backend routes (teachers.verification.reject, teachers.verification.bulk) already work — this is pure frontend work. Add a reject modal (reason textarea, required per backend validation reason: required|string|max:500) and row-checkboxes + "Verify selected"/"Verify all pending" actions to resources/js/Pages/Admin/Sahodaya/Teachers/Verification.vue. Also add a teaching-type filter to match the props already passed (teachingTypes) but unused in the template. Files: resources/js/Pages/Admin/Sahodaya/Teachers/Verification.vue; backend unchanged. Effort: 1.5d.

- [ ] Fix TeacherController::update() to reset verification on edit. Add the same null-out TeacherController::update() does not currently do: verified_at, verified_by_user_id (and clear rejection_reason if desired) whenever a change is applied to an already-verified teacher, mirroring StudentController::markStudentUnverified(). File: app/Http/Controllers/SchoolAdmin/TeacherController.php:442-463. Direct FRD-mandated business rule, zero ambiguity. Effort: 0.5d.

- [ ] Wire the 4 FRD notification triggers for Teacher verification (Verification Pending, Approved, Rejected, Reverification Required). Seed 2 new NotificationTemplate slugs (e.g. teacher.verification.approved, teacher.verification.rejected; pending/reverification can reuse a generic "returned to queue" template) in database/seeders/NotificationTemplatesSeeder.php, then insert NotificationService::notify() calls into TeacherVerificationController::verify() (line ~86-101), reject() (~111-126), bulkVerify() (~155-159), and wherever the update-triggers-reset logic lands (previous item). This is genuinely a platform-wide gap (Student side has the identical gap) — if a shared NotificationService wiring pass is done for Student, extend it to cover these same 4 Teacher call sites in the same pass rather than duplicating effort. Effort: 1.5d (assuming templates/service already exist; incremental cost on top of doing the Student side).

## High

- [ ] Teacher list export (CSV/XLSX). No export route exists at all for the plain teacher roster (grep across routes/web.php for teacher export confirms zero matches). Add an endpoint analogous to Student's verificationExport, reusing SpreadsheetWriter (already built and proven this sprint for the import template). File: new method on app/Http/Controllers/SchoolAdmin/TeacherController.php + route + "Export" button on resources/js/Pages/Admin/School/Teachers/Index.vue. Effort: 1d.

- [ ] Server-side pagination/search/filter on Teacher index. TeacherController::index() (app/Http/Controllers/SchoolAdmin/TeacherController.php:34-37) still loads the entire tenant's teacher table unconditionally via ->get() with no pagination — scale risk, confirmed unchanged since last audit. Add paginate(), and query params for teaching-type/subject/status/search, matching the Student list pattern (StudentController::studentListQuery). Effort: 1.5d.

- [ ] Teacher edit-lock / change-request workflow parity with Student, or an explicit, documented product decision that Teacher edits are intentionally unrestricted. Currently TeacherController::update() has zero window/lock check — no TeacherEditLockService, no TeacherEditChangeRequest model exist at all (confirmed by search). If the client wants Teacher edits to go through the same school→Sahodaya change-request loop as Student, this is a substantial net-new build; if not, at minimum fix the re-verification-reset gap above and note the asymmetry as accepted scope. Effort: 4-5d if full parity is required; 0d (documentation only) if intentionally out of scope — flag to client for a decision before estimating further.

- [ ] Formatted Teacher ID + separate Employee Code fields, per FRD-02 §6 which lists them as two distinct fields. Currently LoginCodeGenerator::assignTeacher() (app/Services/Auth/LoginCodeGenerator.php:20-37) sets reg_no and login_code to the identical generated value — no independent employee_code column or generator exists (confirmed: no TeacherRegistrationNumberGenerator/EmployeeCode class found anywhere). Decide the intended semantics (is Employee Code school-assigned free text, or platform-generated like Teacher ID?), then add the column + form field + import column. Effort: 2d.

## Medium

- [ ] Consolidate double audit logging in Teacher create/update/import paths — DataChangeLogger and PlatformAuditLogger both fire for the same events (confirmed still present at TeacherController.php:99, 403 [now shifted line numbers post-rewrite, re-verify exact lines], 459-460). Not a functional bug, but a redundant-write / maintenance-debt item shared with the platform-wide FRD-15 audit-log consolidation effort — best done once, platform-wide, not Teacher-specific. Effort: 0.5d (Teacher's share of a shared pass).

- [ ] storeBulk (small-batch manual entry) duplicate-check and error detail parity with the now-rebuilt importStore. TeacherController::storeBulk() (app/Http/Controllers/SchoolAdmin/TeacherController.php:117-183) still uses the old inline skip-and-continue pattern (silently skips rows, returns a truncated string message) rather than the new structured {row, message} error format and transactional all-or-nothing commit that importStore just adopted. Bring it in line for consistency. Effort: 1d.

- [ ] PDF export / print view for teacher roster. Still entirely missing (searched Pdf/dompdf/barryvdh across Teacher-related controllers — zero hits, unchanged from prior audit). Effort: 1.5-2d (Teacher's share if built alongside Student's identical gap).

## Low / Polish

- [ ] Add class-category-equivalent filter richness to Teacher Verification page — currently a thin 44-line Vue file vs. Student's fuller school-summary drill-down view; even after adding reject/bulk-verify (Critical item above), consider a per-school summary/drill-in view for parity with the Student verification UX. Effort: 1d.

- [ ] subject free-text column vs subject_ids JSON drift risk — Teacher::syncSubjectIds() keeps both in sync on every call, but any other code path writing to subject directly would desync it from subject_ids. Low risk today (only syncSubjectIds writes it), but worth a lint/guard comment or removing the redundant column in a later migration. Effort: 0.5d.

- [ ] Composite index / performance verification under real load — indexes are now in place (teachers_tenant_status_idx, teachers_verified_at_idx); no further action needed unless load-testing surfaces a new hot path. Effort: 0d (monitor only).

# Not a Gap (confirmed against FRD text, no action needed)

- Teacher relieving/experience/TC-equivalent certificate workflow: FRD-02 §11 "Teacher Portal → Certificates" refers to training/exam completion certificates (see FRD-09 Teacher Training), not a relieving/transfer document. No such workflow is FRD-mandated for Teacher; the Student-side TC workflow gap (FRD-02 §1, prior audit item #1) does not have a Teacher analog. No action item created here.

- Photo upload (teachers_photo migration): confirmed fully wired end-to-end (single upload, ZIP bulk, display, download route). No action needed.

- Composite DB indexes on teachers: added since last audit. No action needed.

- 4 teacher breakdown reports (RPT-TCH-002/003/008/009): confirmed functional via ErpReportMeta-driven auto-wiring, not dead links. No action needed — this item should be removed from any future consolidated backlog inherited from the FRD-02 baseline report.

# Total Estimated Effort

| Priority | Items | Effort |
| --- | --- | --- |
| Critical | 3 | 3.5 days |
| High | 4 | 4.5–9.5 days (range driven by the edit-lock-parity decision) |
| Medium | 3 | 3 days |
| Low / Polish | 3 | 1.5 days |
| Total | 13 | 12.5–17.5 person-days (≈12.5d if Teacher edit-lock parity is explicitly descoped; ≈17.5d if full parity with Student is required) |

Recommended sequencing: do the 3 Critical items first (3.5d, all small and self-contained) — this closes the two confirmed real FRD violations (re-verification reset, unreachable reject/bulk-verify UI) plus starts the shared notification-wiring work. Get an explicit client decision on Teacher edit-lock parity before committing to the High-priority total, since it is the single largest cost swing in this checklist (0d vs 4-5d).

# CBSE Academic Results, Toppers & Achievements — Completion Checklist

Module: FRD-21 | Re-audit date: 2026-07-11 | Baseline audit: FRD-21_Academic_Results_Toppers_Gap_Analysis.md (Coverage 12%)

# Status Since Last Audit

No functional change. Re-verified all three core files byte-for-byte against the baseline:

- app/Models/BoardResult.php, app/Models/Topper.php, app/Models/Achievement.php — fillable/casts/relations identical to baseline.

- app/Http/Controllers/SchoolAdmin/BoardResultController.php — store(), storeTopper(), updateTopper(), destroyTopper() logic unchanged; still a direct updateOrCreate with zero workflow gate.

- database/migrations/tenant/2026_05_24_000005_create_results_tables.php — schema identical; no new columns, no status field, no PDF path, no version history table.

- routes/web.php:520-526 — still exactly 7 web-only routes, all nested under the school-admin CMS group, no Sahodaya/State routes.

- resources/views/sections/board_results/stats-plus-toppers.blade.php — still queries BoardResult::where('tenant_id', ...) directly in the public Blade partial with no verification/published-state filter; data is live the instant it is saved.

Git history check (git log --since="5 days ago" and full history on the three model files) shows exactly one touching commit since the models were created:

- ccff7d8 "Expand event workflows and coordinator onboarding" (2026-07-08) — a broad 908-file commit (Fest/Event/Dashboard work). Its only touches to this module were a tenant-scoping refactor (belongsTo(Tenant::class) → belongsToCentralTenant() trait) on all three models, and a storage-disk abstraction swap ('s3' → TenantStorage::uploadDisk()) in the topper photo upload calls. Confirmed via git show ccff7d8 -- <file> diffs — purely mechanical, zero FRD-relevant functionality added.

- No SahodayaAdmin or StateAdmin controller references BoardResult, Topper, or Achievement (re-confirmed: 0 matches across app/Http/Controllers/SahodayaAdmin/* and app/Http/Controllers/StateAdmin/*).

Conclusion: the 12% coverage figure still holds. This module remains a bare CMS content widget. However, the platform has grown two very good, directly reusable exemplars since the baseline was written that make the build cheaper than a from-scratch estimate would suggest — see Definition of Done below.

# Reusable Platform Patterns Found (use these, do not build new ones)

- Approve/Reject/Reason workflow — app/Http/Controllers/SahodayaAdmin/SchoolDocumentReviewController.php + SchoolDocument model (migration database/migrations/tenant/2026_07_06_140001_erp_scale_and_school_documents.php): status (pending/approved/rejected), rejection_reason, reviewed_by_user_id, reviewed_at, plus NotificationService::notify() call on rejection. This is the exact shape to replicate for board_results (add submitted_at, submitted_by_user_id for the extra "submit" stage the FRD wants).

- Simple verify-only pattern — app/Http/Controllers/SahodayaAdmin/StudentVerificationController.php::verify() uses verified_at / verified_by_user_id + app(DataChangeLogger::class)->event(...) for audit trail — the call signature is event(string $action, string $description, ?string $schoolId, ?string $logName, ?Model $subject, array $properties, ?array $changes).

- Notification service — app/Services/Notifications/NotificationService.php::notify(User $user, string $title, string $body, ?string $actionUrl, array $channels, ?string $templateKey) and ::notifyFromTemplate(User $user, string $slug, array $replacements, ?string $actionUrl) reading from NotificationTemplate — reuse this rather than building new notification plumbing; just seed 6 new templates.

- Subject master — app/Models/Subject.php (Sahodaya-scoped, code/label/is_active/sort_order, CentralConnection) already exists and is unused by results — reuse instead of the hardcoded app/Support/BoardExamSubjects.php list.

- Academic Year master — app/Models/AcademicYearRecord.php (table academic_years, status upcoming/active/closed) already exists and is unused by board_results.academic_year (free string) — reuse for FK + read-only-lock-on-closed-year logic.

- Certificate engine — app/Models/Certificate.php + CertificateTemplate (generic entity_type/entity_id/cert_type/template_id/verification_uuid polymorphic design) already used for MCQ exams/training — reuse for topper "Congratulations" certificates via entity_type = 'topper'.

- Audit models — app/Models/AuditLog.php, app/Models/DataChangeLog.php exist platform-wide; simply wire calls into every BoardResult/Topper/Achievement mutation point.

Because these six platform primitives now exist (they may not have existed, or the auditor may not have cross-referenced them, at the time of the original 90-110pd estimate), the realistic re-estimate below is lower than the baseline's 93pd raw figure once workflow/notification/certificate/audit plumbing is treated as "wire existing service" work rather than "build new subsystem" work. Net effect roughly cancels out against newly-scoped items (Awards Engine detail, dashboard build-out), so total effort remains in a similar band — see below.

# Definition of Done

"Fully finished" per FRD-21 means all of the following are true:

- A school uploads a mandatory CBSE result PDF (+ optional Word/Excel attachments) with every board-result submission; every re-upload is versioned and the original is retained permanently.

- A school enters the full Academic Summary (appeared, passed, pass %, highest mark, average mark, remarks) plus Class X Top-N toppers (with Admission No, Roll No) and Class XII stream-wise + subject-wise Top-N toppers, where N is configurable per Sahodaya.

- Data is not public until it passes Draft → Submitted → Verified → Approved → Published (or Rejected with a reason and resubmission loop) — enforced server-side, not just in the UI.

- On approval, an automatic Ranking Engine computes Class X overall rank, Class XII stream ranks, subject-wise ranks, pass-% rank, and topper-count rank across all schools in a Sahodaya, with configurable tie-handling.

- An Academic Performance Index (configurable weights: pass %, Class X toppers, stream toppers, subject toppers) is computed per school per year.

- An Awards Engine auto-computes the 7 FRD-named awards (Overall Best Academic School, Highest Pass %, Best Class X School, Best Science/Commerce/Humanities School, Most Subject Toppers, Academic Excellence Awards) after ranking runs.

- A School Dashboard shows the school's own Sahodaya rank/topper positions; a Sahodaya Dashboard shows top schools, pending verifications, awards, analytics; a State Dashboard shows consolidated cross-Sahodaya analytics.

- The Public Portal shows Sahodaya-wide rankings, Class X/XII/stream/subject toppers, a year selector, search, and downloadable merit-list PDFs — sourced only from published records.

- All 8 FRD reports exist and export (School Result Summary, Overall School Ranking, Pass % Report, Class X/Stream/Subject Merit Registers, Academic Excellence Report, Historical Comparison).

- All 6 FRD notifications fire at the right workflow transition (upload reminder, submission confirmation, verification pending, approved, rejected, published).

- Every create/update/verify/approve/reject/publish action on BoardResult/Topper/Achievement writes to the audit trail.

- Business Rule #1 (School + Academic Year + Examination Type uniqueness) is enforced at the schema level, not just (tenant, class, year).

# Completion Checklist

## Critical

- [ ] Add Examination Type + fix uniqueness key — migration on board_results: add examination_type enum (AISSE/AISSCE), drop old unique, add unique(tenant_id, class, examination_type, academic_year). Files: new migration in database/migrations/tenant/, app/Models/BoardResult.php fillable, app/Http/Controllers/SchoolAdmin/BoardResultController.php::store() validation + updateOrCreate key. — effort: 2d

- [ ] Add missing summary fields — migration: add highest_mark (unsignedSmallInteger nullable), average_mark (decimal 5,2 nullable), remarks (text nullable) to board_results. Update BoardResultController::store() validation rules and resources/js/Pages/Admin/School/BoardResults/Index.vue form. — effort: 1d

- [ ] Add Admission No / Roll No to Topper — migration: add admission_no (string nullable), roll_no (string nullable) to toppers. Update BoardResultController::validateTopper() and resources/js/Pages/Admin/School/BoardResults/Toppers.vue form fields. — effort: 1d

- [ ] PDF upload + version history — migration: add result_pdf_path, attachment_paths (jsonb) to board_results; new table board_result_uploads (id, board_result_id FK, file_path, file_type, version_no, uploaded_by_user_id, uploaded_at, is_current). New controller methods BoardResultController::uploadDocument() / uploadHistory() using TenantStorage::uploadDisk() (same pattern as photo upload at line 89-93). New UI widget on resources/js/Pages/Admin/School/BoardResults/Index.vue. Enforce PDF present before "Submit" is allowed. — effort: 6d

- [ ] Verification/Approval/Publish workflow (reuse SchoolDocument pattern) — migration on board_results: add status (string, default draft: draft/submitted/verified/approved/rejected/published), submitted_by_user_id, submitted_at, verified_by_user_id, verified_at, approved_by_user_id, approved_at, published_at, rejection_reason — directly mirroring school_documents columns in database/migrations/tenant/2026_07_06_140001_erp_scale_and_school_documents.php:43-60. New BoardResultController::submit() (school side). New app/Http/Controllers/SahodayaAdmin/BoardResultVerificationController.php with index() (queue), verify(), approve(), reject() (reusing SchoolDocumentReviewController::approve/reject shape at lines 39-71), publish(). New Vue pages resources/js/Pages/Admin/Sahodaya/BoardResults/Verification.vue. New routes under sahodaya-admin/{tenantId}/board-results/.... — effort: 10d

- [ ] Gate public Blade sections on status = 'published' — edit resources/views/sections/board_results/stats-plus-toppers.blade.php (line 5), toppers-cards.blade.php, year-tabs.blade.php to add ->where('status', 'published') to every query; consider moving query out of Blade into a controller/service with caching. — effort: 1d

- [ ] Automatic Ranking Engine — new service app/Services/Results/RankingEngine.php (or under app/Services/AcademicResults/), new table board_result_rankings (id, tenant_id, sahodaya_id, academic_year_id, class, stream nullable, subject_id nullable, scope enum: overall_x/stream/subject/pass_pct/topper_count, rank, score, tie_broken_by nullable, computed_at). Auto-run as a job/listener on BoardResult status → approved. Add configurable tie-handling rules (new ranking_tie_rules config table, Sahodaya-scoped). Expose via GET /sahodaya-admin/{tenantId}/board-results/rankings. — effort: 12d

- [ ] Sahodaya Dashboard for results — new app/Http/Controllers/SahodayaAdmin/BoardResultDashboardController.php: top schools, pending-verification count, recent awards, pass-% trend. New Vue page resources/js/Pages/Admin/Sahodaya/BoardResults/Dashboard.vue. Route GET /sahodaya-admin/{tenantId}/board-results/dashboard. — effort: 5d

## High

- [ ] Configurable Top-N toppers — new table topper_count_configs (sahodaya_id, scope: class10/stream/subject, top_n default 3/5/10). New Sahodaya settings UI page + GET/PUT /sahodaya-admin/{tenantId}/board-results/topper-config. Enforce cap server-side in BoardResultController::storeTopper() (currently unlimited). — effort: 4d

- [ ] Real Stream master (replace hardcoded PHP list) — new table exam_streams (sahodaya_id, code, label, sort_order, is_active), migrate off app/Support/BoardExamSubjects.php::class12StreamLabels(). Add stream_id FK on toppers, keep stream string temporarily for backfill. New Sahodaya CRUD UI. — effort: 3d

- [ ] Subject-wise topper normalization (reuse existing Subject model) — new table topper_subject_marks (topper_id FK, subject_id FK to existing app/Models/Subject.php, marks) replacing the toppers.subject_marks JSON blob. Rework Toppers.vue subject-mark inputs to pull from Subject::forSahodaya(). Retire BoardExamSubjects::subjectsForStream() hardcoded list. — effort: 6d

- [ ] Academic Year FK (reuse existing AcademicYearRecord) — add academic_year_id FK (nullable during migration) on board_results pointing to existing academic_years table; write a backfill command matching free-text academic_year strings to AcademicYearRecord.label; replace free-text input in Index.vue with a <select> sourced from AcademicYearRecord; enforce read-only lock (isClosed() check) blocking edits on closed years. — effort: 3d

- [ ] Academic Performance Index engine — new table api_configs (Sahodaya-scoped weights: pass_pct_weight, class10_topper_weight, stream_topper_weight, subject_topper_weight), new table academic_performance_scores (tenant_id, academic_year_id, score, computed_at). New service app/Services/Results/AcademicPerformanceIndexService.php, recompute on publish (hook into same event as Ranking Engine). Weight-config UI + GET/PUT /sahodaya-admin/{tenantId}/board-results/api-config. — effort: 8d

- [ ] Awards Engine (7 categories) — new table academic_awards (tenant_id, sahodaya_id, academic_year_id, award_type enum of the 7 FRD categories, computed_at, rank_basis jsonb). New service app/Services/Results/AwardsEngine.php auto-computing after Ranking Engine + API Service run. Display on Sahodaya Dashboard + public portal. Award-announcement notification via NotificationService::notify(). — effort: 8d

- [ ] School Dashboard widget (rank + topper positions) — new controller method or extend app/Http/Controllers/SchoolAdmin/DashboardController.php to read from board_result_rankings/academic_awards; new widget on resources/js/Pages/Admin/School/Dashboard.vue. — effort: 3d

- [ ] Public Portal upgrade — new public controller (e.g. app/Http/Controllers/PublicResultsController.php) + Blade/Vue pages for Sahodaya-wide rankings, year selector, cross-school search, downloadable Class X/XII/Stream/Subject merit-list PDFs (reuse existing PDF export tooling used elsewhere in reports, e.g. PublicCertificateController.php pattern for public, unauthenticated access). Routes GET /public/{sahodayaSlug}/results, /rankings, /merit-list.pdf. — effort: 8d

- [ ] Merit Register + core reports (5 of 8 FRD reports) — new report classes/exports for School Result Summary, Overall School Ranking, Pass % Report, Class X Merit Register, Stream-wise Merit Register (subject-wise deferred to Medium since it depends on the subject normalization item above). Reuse whatever export/report base classes exist elsewhere (e.g. Fest reports under app/Http/Controllers/SchoolAdmin/FestSchoolReportController.php). — effort: 6d

- [ ] Notifications (6 FRD types, reuse NotificationService) — seed 6 new NotificationTemplate rows (upload_reminder, submission_confirmation, verification_pending, result_approved, result_rejected, result_published) in a new migration alongside database/migrations/tenant/2026_06_22_000016_seed_notification_templates.php. Wire NotificationService::notifyFromTemplate() calls into BoardResultController::submit() and the new BoardResultVerificationController verify/approve/reject/publish methods. — effort: 3d

- [ ] Audit trail wiring (reuse DataChangeLogger) — add app(DataChangeLogger::class)->event(...) calls (same call shape as StudentVerificationController::verify() line 149-156) into every BoardResult/Topper/Achievement create/update/delete/submit/verify/approve/reject/publish action. New "Audit History" tab on the Board Result detail view reading DataChangeLog::where('log_name', 'board_results'). — effort: 3d

## Medium

- [ ] Subject-wise Merit Register report — depends on subject normalization item above; SQL-queryable once topper_subject_marks exists. New export class. — effort: 2d

- [ ] Academic Excellence Report + Historical Comparison — depends on Awards Engine + academic_year_id FK being in place; new report classes aggregating year-over-year. — effort: 3d

- [ ] State-level consolidated dashboard/report — new app/Http/Controllers/StateAdmin/AcademicResultsAnalyticsController.php (StateAdmin currently has only StateQualifierReviewController.php and StateFestWorkspaceController.php, both unrelated Fest workflows — confirmed no results code exists here). New Vue page, cross-Sahodaya aggregation query. FRD marks this "optional." — effort: 4d

- [ ] Correction/resubmission loop — extend the workflow state machine so rejected → school edits → re-submitted without losing history; requires board_result_uploads version table (already scoped above) to track resubmission versions distinctly. — effort: 2d

- [ ] Toppers certificates ("Congratulations", reuse Certificate/CertificateTemplate) — new entity_type = 'topper' support in existing certificate-generation service; trigger button on Sahodaya/School UI, auto-fire on publish. Certificate-ready notification via existing NotificationService. — effort: 3d

- [ ] Achievement → Awards Engine linkage — add nullable source_award_id FK on achievements pointing to academic_awards; auto-populate achievements from Awards Engine output, flag as system-generated (is_system_generated boolean) vs manually-entered. — effort: 2d

## Low / Polish

- [ ] Validation hardening — pass_count <= total_appeared cross-field rule in BoardResultController::store(); prevent duplicate rank within same board_result/stream/subject scope in validateTopper(). — effort: 1d

- [ ] Remove dead subject_stats column or wire it into the subject-wise normalization work instead of leaving it unused (app/Models/BoardResult.php cast, migration column). — effort: 0.5d

- [ ] Expose Achievement::scopeByCategory/scopeByLevel in AchievementController + UI filters (currently dead code — confirmed still unused in re-check). — effort: 0.5d

- [ ] Achievement category/level master data — replace free-text category/level strings with a small lookup table or enum to stop inconsistent values ("State" vs "state" vs "State Level"). — effort: 1d

- [ ] Add academic_year column to achievements so achievements can be filtered/reported by year (currently absent entirely). — effort: 0.5d

# Total Estimated Effort

| Priority | Item count | Subtotal (person-days) |
| --- | --- | --- |
| Critical | 8 | 38d |
| High | 9 | 42d |
| Medium | 6 | 16d |
| Low / Polish | 5 | 3.5d |
| Total | 28 | ~99.5 person-days |

Add 15–20% for QA/UAT cycles (consistent with baseline methodology): ~114–120 person-days total, roughly 5.5–6 months for a single full-time developer, or ~2.5 months with a 2-3 person team working in parallel streams (workflow/backend, ranking/awards engine, dashboards/reports, public portal).

This remains the most foundational rebuild of any module audited in this program — unlike Sports, Teacher Training, Talent Search, or the Registry modules (which had partial workflow/reporting scaffolding to extend), Academic Results has zero workflow state, zero ranking logic, and zero Sahodaya-facing code to build on. The only silver lining found in this re-audit is that the platform now has more reusable primitives (SchoolDocument approve/reject pattern, Subject master, AcademicYearRecord, Certificate engine, NotificationService, DataChangeLogger) than existed when the original 90-110pd estimate was written, which keeps the revised total in the same band rather than growing it despite more granular scoping.

Suggested build order:

- Schema foundations first (Critical items 1-4: exam type, summary fields, admission/roll no, PDF upload) — these are prerequisites and independently shippable, ~10d.

- Workflow state machine + Sahodaya verification queue (Critical items 5-6) — unlocks everything downstream, ~11d.

- Ranking Engine + Sahodaya Dashboard (Critical items 7-8) — the core "why this module exists" value, ~17d.

- High-priority masters cleanup (Top-N config, Stream master, Subject normalization, Academic Year FK) in parallel with API/Awards engines, ~24d.

- Reports, notifications, audit trail, public portal (remaining High items), ~20d.

- Medium/Low polish and State-level rollup last, ~19.5d.

Files re-verified in this re-audit: app/Models/BoardResult.php, app/Models/Topper.php, app/Models/Achievement.php, app/Http/Controllers/SchoolAdmin/BoardResultController.php, database/migrations/tenant/2026_05_24_000005_create_results_tables.php, routes/web.php:520-526, resources/views/sections/board_results/stats-plus-toppers.blade.php, app/Http/Controllers/SahodayaAdmin/SchoolDocumentReviewController.php, app/Http/Controllers/SahodayaAdmin/StudentVerificationController.php, database/migrations/tenant/2026_07_06_140001_erp_scale_and_school_documents.php, app/Services/Notifications/NotificationService.php, app/Services/Audit/DataChangeLogger.php, app/Models/Subject.php, app/Models/AcademicYearRecord.php, app/Models/Certificate.php, git log on all three model files and the controller.